3GPP TSG RAN meeting #92e										RP-211404

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:			9.8.1.7

| WI / SI Name | Introduction_of_900_MHz_spectrum_to_5G_NR_applicable_for_Rail_Mobile_Radio_in_EU |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RAIL_EU_900 MHz |  |  |  |  |
| Unique ID | 911016 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑210878 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 5% | Performance part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Ingo Wendler |
|  | Company | UIC |
|  | Email | ingo dot wendler at sbb dot ch |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rapporteur proposes to extend the SI until RAN#94.  Progress has been slow, and several methods are still needing detailed discussions. We see by prolonging until RAN#94 (December 2021) it will give sufficient time to finish the SI.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### Agreements

- WID objectives update is required.

- The support of NB IoT is excluded from this WID.

- An internal TR will record all agreements in the upcoming RAN meetings.

#### 2.4.2	Remaining Open issues

- Introduction of new NR FDD operating band for RMR;

- Specify the system parameters considering technical conditions defined in ECC Decision(20)02;

- Core requirements for UE, considering reuse of the existing NR core requirements, and possible new requirements for RMR;

- Core requirements for BS, considering reuse of the existing NR core requirements, and possible new requirements for RMR;

  - Conclusion on the RMR deployment aspects, considering co-location requirements specification,

  - Conclusion on the requirements transposition from related ECC regulatory decision,

- Conclusion on channel raster aspects;

- Conclusion on the applicable Base Stations classes for RMR deployments;

- Conclusion on the applicability of coordination procedures or mitigation measures;

- Agreement on UE and BS conformance testing requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98bis-e

[1]	R4-2105387	Email discussion summary for [98bise][127] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#98bis-e;

[2]	R4-2107312	On RMR 900MHz band, Huawei Hi-Silicon, RAN4#98bis-e;

RAN4#99-e

[1]	R4-2105387	Email discussion summary for [99e][114] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#99-e

[2]	R4-2111051	Discussion on general aspects of the RMR 900 WI, Huawei Hi-Silicon, RAN4#99-e

[3]	R4-2110956	Introduction of the RMR 900, Huawei Hi-Silicon, RAN4#99-e;

[4]	R4-2111054	Discussion on channel raster aspects for RMR 900, Huawei Hi-Silicon, RAN4#99-e;