## Slide 1
3GPP RAN WG1 Chair
Younsun Kim
Status Report for RAN WG1 to TSG-RAN #93e
RP-211608
3GPP TSG RAN #93e, Electronic Meeting
September 13th – 17th, 2021

## Slide 2: Executive Summary
RAN1#106-e spent all conference meeting time for Rel-17 items only
  Using emails & GTW conference calls (a total of 104 hours with 3 parallel sessions)
  Maintenance was handled using emails only
Maintenance: Rel-16 & earlier
  RAN1 specifications are stable for both LTE and NR
Rel-17: covered all items with GTW calls & emails
  All Rel-17 items were covered
  Overall, reasonable progress for all Rel-17 items, although some items need better progress in future meetings
    E.g., UE power savings (paging enhancement), Sidelink , IIoT/eURLLC
RAN1#106-e | August 16th – 27th, 2021
RAN #93-e | September 13th – 17th, 2021

## Slide 3: Delegates in RAN1
Note: Participant count is based on the # of registered attendees
Chart: 
Chart: 
| 100-e | 100bis-e | 101-e | 102-e | 103-e | 104-e | 104bis-e | 105-e | 106-e
Participants per meeting | 367 | 539 | 681 | 783 | 816 | 853 | 851 | 919 | 885

## Slide 4: Tdoc submitted to RAN1
Chart: Contributions per Meeting
Chart: 
| 100-e | 100bis-e | 101-e | 102-e | 103-e | 104-e | 104bis-e | 105-e | 106-e
Contributions per meeting | 1272 | 1683 | 1928 | 2268 | 2321 | 2249 | 1852 | 2061 | 2269

## Slide 5: E-UTRA

## Slide 6: Overview of RAN1-led Rel-17 LTE SI/WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
Additional enhancements for NB-IoT and LTE-MTC | WI | No | No | RAN#94 |  | RP-212130
NB-IoT/eMTC support for Non-Terrestrial Network | WI | No | No | RAN#94 |  | RP-212312
New bands and bandwidth allocation for LTE based 5G terrestrial broadcast | WI | No | No | RAN#94 |  | RP-211946
 | Disputed
red | Proposal for change

## Slide 7: LTE Summary: Maintenance
LTE Rel-8 to Rel-15 Maintenance: overall very stable
  Limited set of CRs agreed (2 related to LTE Rel-15 - Cat F)
LTE Rel-16 Maintenance: overall very stable
  Very limited total number of email threads
    eMTC+NB-IoT: 4
  All Rel-16 LTE RAN1 spec updates were in the form of individual CRs
    3 related to LTE Rel-16 (1 Cat F, 2 Cat A)

## Slide 8: LTE Summary: Rel-17
Additional NB-IoT/eMTC WI: Adequate progress
  Additional progress for support of 16-QAM for unicast in UL and DL for NB-IoT and support additional PDSCH scheduling delay for introduction of 14-HARQ processes in DL for eMTC
NB-IoT/eMTC over NTN WI: Adequate progress
  Agreements on time/freq synchronization and timing relationships
New bands/bandwidth for LTE based 5G broadcast WI: Excellent progress
  Agreements on PMCH allocation of 6/7/8 MHz
  Most technical details other than CRs have been completed

## Slide 9: New RAT

## Slide 10: Overview of RAN1-led Rel-17 NR SI/WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
Extending current NR operation to 71GHz | WI | No | No | RAN#94 |  | RP-212048
NR positioning enhancements | WI | No | No | RAN#94 |  | RP-212365
Support of reduced capability NR devices | WI | No | No | RAN#94 |  | RP-211742
NR coverage enhancements | WI | No | No | RAN#94 |  | RP-211826
Study on XR (Extended Reality) evaluations for NR | SI | No | No | RAN#94 |  | RP-212047
Further enhancements on MIMO for NR | WI | No | No | RAN#94 |  | RP-211788
NR Sidelink enhancement | WI | No | No | RAN#94 |  | RP-212033
NR Dynamic spectrum sharing (DSS) | WI | No | No | RAN#94 |  | RP-212419
 | Disputed
red | Proposal for change

## Slide 11: NR Summary
For NR, all the time used for conference calls (GTWs) was dedicated for Rel-17
  Also included handling critical LSs from other WGs
Discussion was carried out via extensive number of email threads and conference calls (GTWs)
  The number of email threads and the scope of each email thread were carefully managed to ensure reasonable workload
  The GTW conference calls were extensively used to ensure good progress
    3 parallel sessions, 3-hour per session (total of 90 hours) was planned but usually sessions ran late by ~30 minutes due to heated discussions
    Rotation of GTW conference call times was used to improve fairness across different regions
Remaining issues on Rel-16 UE features were handled using dedicated email threads
  Overall very stable

## Slide 12: Statistics for GTW Usage
Overall, roughly 104 hours of GTW conference calls in Q2
Statistics is shown below
  Roughly 10% of GTW conference call time was used for Rel-17 LTE items
  And remaining 90% of GTW conference call time was used for Rel-17 NR items
  The overall GTW conference call time split among the Rel-17 items is roughly proportional to the correspondingly budgeted TUs
 | Rel-17 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RAN1#106-e | MIMO | 60GHz | IIoT/ URLLC | NTN | ePos | REDCAP | PowSav | CovEnh | Sidelink | DSS | NB-IoT/ eMTC | IAB | MBS | XR | IoT over NTN | LTE Broadcast
Week#1 | 7.9 | 4.6 | 3.8 | 2.3 | 4.6 | 4.4 | 2.3 | 4.2 | 3.8 | 2.1 | 2.1 | 1.7 | 2.3 | 2.1 | 2.3 | 1.2
Week#2 | 7.8 | 6.5 | 4.1 | 1.6 | 3.5 | 3.9 | 3.6 | 4.4 | 3.8 | 2.2 | 1.3 | 1.5 | 2.2 | 1.7 | 2.9 | 0.6
2021.Q3 Subtotal | 15.6 | 11.1 | 8.0 | 3.9 | 8.1 | 8.3 | 5.9 | 8.6 | 7.7 | 4.3 | 3.5 | 3.3 | 4.5 | 3.8 | 5.2 | 1.7

## Slide 13: NR Summary: NR Rel-15 Maintenance
RAN1 specs for NR Rel-15 are very stable
  12 email threads in RAN1#106-e
  In total, 3 Cat F approved NR Rel-15 CRs

## Slide 14: NR Summary: NR Rel-16 Maintenance
Overall, Rel-16 RAN1 specifications are stable
  All work items are now using individual CRs (vs. editors’ CRs) for Rel-16 maintenance
    Editors’ CRs are used for specification alignment, particularly related to RRC parameters or editorial corrections
  In total, 53 email threads in RAN1#106-e (including email threads for handling LS responses related to maintenance)
    Rel-16 NR V2X/eMIMO/URLLC WIs have most number of email threads - about 62% of the overall number of email threads
    Rel-16 NR IAB/Mobility_Enh did not have any email threads
  In total, 28 approved NR Rel-16 CRs (25 Cat F, 3 Cat A)
  Rel-16 UE features are very stable
    Special thanks to Hiroki Harada from DoCoMo for leading the great efforts

## Slide 15: NR Summary: Rel-17
RAN1#106-e meeting handled *all* remaining Rel-17 items by both emails and GTW calls
  12 WIs on NR: RedCap, 60GHz, CovEnh, ePos, eIAB, URLLC/IIoT, PowerSaving, NTN, feMIMO, DSS, Multicast/Broadcast, and Sidelink
  3 WIs on LTE (see earlier slides in LTE section): eMTC/NB-IoT, IoT over NTN, LTE 5G Broadcast
  1 SI: XR

## Slide 16: NR Summary: details
Rel-17 CovEnh WI: Overall adequate progress
  Additional agreements in all topics (PUSCH enhancements w.r.t. enhancements on PUSCH repetition type A, TB processing over multi-slot PUSCH, joint channel estimation for PUSCH, PUCCH enhancements, and type A PUSCH repetition for Msg3)
Rel-17 RedCap WI: Overall adequate progress
  Additional agreements in the following topics: reduced maximum UE bandwidth, duplex operation, RAN1 aspects for RAN2-led features

## Slide 17: NR Summary: details
Rel-17 ePositioning WI: Overall adequate progress
  Additional agreements in all topics (Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays, UL-AoA, DL-AoD, latency improvement, information reporting for multipath/NLOS mitigation, and on-demand DL PRS and positioning in RRC_INACTIVE state)
Rel-17 52.6-71GHz WI: Overall adequate progress
  Additional agreements in all topics (initial access, PDCCH monitoring, PUCCH format 0/1/4, beam management, PDSCH/PUSCH, channel access mechanism)

## Slide 18: NR Summary: details – Cont’d
Rel-17 feMIMO WI: Overall adequate progress
  Additional agreements in all topics (enhancements on multi-beam operation, enhancements on multi-TRP deployment, enhancements on SRS flexibility, coverage and capacity, CSI enhancements: MTRP and FR1 FDD reciprocity)
Rel-17 IIoT/URLLC WI: Overall adequate progress although faster progress is would be needed in future meetings for intra-UE multiplexing/prioritization
  Additional agreements in all topics (enhancements for HARQ feedback, enhancements for CSI, enhancements for unlicensed band URLLC/IIoT, intra-UE multiplexing/prioritization, and propagation delay compensation)

## Slide 19: NR Summary: details – Cont’d
Rel-17 NTN WI: Overall adequate progress
  Additional agreements in all topics (timing relationship enhancements, UL time / frequency synchronization, enhancements on HARQ)
Rel-17 PowerSaving WI: One of the three topics has little progress
  On the topic of potential paging enhancements, RAN1 failed to agree on the following PEI physical-layer channel/signal design proposal. Twenty companies supported the proposal but due to 3 companies (Intel, CATT, Sony) who indicated that they cannot accept, no further progress was made on the proposal.
  For the other topics (TRS/CSI-RS for idle/inactive UEs, potential extension(s) to Rel-16 DCI-based power saving adaptation during DRX ActiveTime), reasonable progress
Proposed Working Assumption - PDCCH-based PEI

## Slide 20: NR Summary: details – Cont’d
Rel-17 IAB WI: Overall adequate progress
  Additional agreements on all topics (enhancements to resource multiplexing between child and parent links of an IAB node, other enhancements for simultaneous operation of IAB-node’s child and parent links)
Rel-17 Sidelink Enhancement WI: Good progress on all agenda items but there is still much to do
  Additional agreements on all topics (resource allocation for power saving, inter-UE coordination for Mode 2 enhancements)

## Slide 21: NR Summary: details – Cont’d
Rel-17 MBS WI: Overall adequate progress
  Additional agreements on all topics (group scheduling for RRC_CONNECTED UEs, mechanisms to improve reliability for RRC_CONNECTED UEs, and basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs)
Rel-17 DSS WI (also including RAN1 aspects in RAN2-led NR-DC enhancements): Overall adequate progress
  Additional agreements on all topics (cross-carrier scheduling and efficient activation/de-activation mechanism for SCells in NR CA)

## Slide 22: NR Summary: details – Cont’d
XR SI: Overall adequate progress
  Additional agreements on traffic model and evaluation methodology
Rel-17 TEIs
  Email discussion was carried out for a set of proposed Rel-17 TEIs, but no endorsed Rel-17 TEIs so far

## Slide 23: Future RAN WG1 Planning

## Slide 24: RAN1 TU Planning
No planned TU update for this report

## Slide 25: Concluding remarks
Maintenance: Rel-16 & earlier
  RAN1 specifications are stable for both LTE and NR
Rel-17: covered all items with GTW calls & emails
  Overall, reasonable progress for all Rel-17 items, although some work items need better progress in future meetings or there is still much work to be done despite reasonable progress
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice chairs Havish Koorapaty and Xiaodong Xu for sharing the e-Meeting managment
  Editors Stefan Parkvall (TS38.211), Zukang Shen / Cheng Yan (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214) for their work in editors’ alignment CRs
    Note: For TS38.212, Cheng Yan has now taken over the responsibility of the editor from Zukang Shen
  Hiroki Harada for leading NR Rel-17 TEI and Rel-16 UE features dsicussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being construtive in driving consensus