## Slide 1
3GPP TSG RAN Meeting #93-e RP-211789
Electronic Meeting, September 13-17, 2021
Agenda item: 9.3.1.1
Source: Samsung
Title: Assessment on Rel-17 NR_FeMIMO
Document for: Discussion and Decision

## Slide 2: Rel.17 FeMIMO: overall assessment on progress
Completed 7 out of 9 RAN1 meetings
  With 2 RAN1 meetings left, main focus is on resolving remaining details
Most items are on track despite the eMeeting format
  One remaining progress-challenged issue is UL multi-panel (in multi-beam), with down selection scheduled for RAN1#106bis-e
    Other progress-challenged issues have progressed well in RAN1#106-e
    RAN#92-e guidance on inter-cell issue was instrumental in the progress especially for multi-beam
  The last 2 RAN1 meetings are critical – caution should be exercised
  Successful completion in RAN1 is expected in the remaining 2 meetings assuming no major roadblocks and high output efficiency from eMeetings
    The same is expected in other WGs (RAN2 and RAN4)
RAN1
104
2021/02
RAN1
104bis
2021/04
RAN1
105
2021/05
RAN1
106
2021/08
RAN1
106bis
2021/10
RAN1
107
2021/11
RAN1
108
2022/02
Rel-17
RAN1 freeze
RAN#91
2021/03
RAN#92
2021/06
RAN#93
2021/09
RAN#94
2021/12
RAN1
108bis
2022/04
RAN1
109
2022/05
RAN#95
2022/03
RAN#96
2022/06
RAN2 Core
0.5 0.5 0.5 1

## Slide 3: Rel.17 FeMIMO: WID-related issue brought up in RAN4
Issue raised in RAN4#100-e:
  RAN4 does not have a consensus on the scope of the Rel-17 FeMIMO WI objective “Investigate if the requirements on link recovery procedure is suitable for FR2 serving cells” and further scope clarification is required to proceed with RAN4 work
RAN guidance seems needed to resolve this issue
  Discussion on whether to remove this bullet from Rel-17 NR FeMIMO WID or, if possible/agreeable, to revise the wording based on what’s feasible for RAN4

## Slide 4: Rel.17 FeMIMO: proposal
Proposal: On the following WID objective: “Investigate if the requirements on link recovery procedure is suitable for FR2 serving cells [RAN4]”, given the lack of consensus on the scope in RAN4
  Seek RAN guidance for resolution
  Discussion in RAN#93-e whether to remove this objective or revise it with a more specific and agreeable scope
    Depending on the outcome, WID revision may be needed