3GPP TSG RAN Meeting #93-e	RP-211864

Electronic Meeting, September 13 - 17, 2021

## Status Report to TSG

Agenda item:			13.5.22

| WI / SI Name | UE Conformance Test Aspects - Additional LTE bands for UE category M2 and/or NB2 in Rel-16 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_bands_R16_M2_NB2-UEConTest |  |  |  |  |
| Unique ID | 800076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202523 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 9/2021 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Petter Karlsson |
|  | Company | Ericsson |
|  | Email | petter[dot]karlsson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status in detail.

At RAN5#92-e, 2 CRs were agreed in [7], [8].

Overall completion is 100% (+41%).

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-214724	WP UE Conformance Test Aspects - Additional LTE bands for UE category M2 and/or NB2 in Rel-16; Source: Ericsson

Discussion papers:

None

CRs TS 36.508 – Common Test Environment:

None

CRs TS 36.521-1 – RF test cases:

[2] R5-211834	Addition of band 7, 42, 43 and 65 for UE category M1 and NB1 to clause 5; Source: Ericsson

[3] R5-210562	Adding band 7,42, 43 to Rx test cases for cat M2; Source: Ericsson

[4] R5-212630	Updating annex F for cat NB2 test cases for new frequency bands; Source: Ericsson

[5] R5-214015	Addition of band 7, 42, 43, 65 to spurious emission band UE co-existence for cat NB1 and NB2; Source: Ericsson

[6] R5-214013	Addition of NB-IoT test frequencies for band 7, 42, 43 and 65; Source: Ericsson

[7] R5-215361	Updates to Tx test case 6.6.3EC.2 for release-16

[8] R5-215040	Addition of band 42 and 43 to A-MPR tests for a UE category M2

CRs TS 36.521.3 – RRM test cases:

None