3GPP TSG RAN Meeting #93-e								   RP-212185

Electronic meeting, September 13 - 17, 2021

## Status Report to TSG

Agenda item: 9.4.5.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_Simult_RxTx |  |  |  |  |
| Unique ID | 911018 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211382 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 70% | Performance Part: 70% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#100-e

- Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination

  - Simultaneous Rx/Tx is the default capability in FDD-TDD FR1 band combinations

  - For TDD-FDD combinations, the capability is mandatory without checking if there are no MSD issues and frequency range is not adjacent to each other for the band combinations

  - For TDD-FDD combinations with REFSENS degradation due to self-interference, MSD caused by harmonics/IMD, etc. should be defined. For some band combinations that are close in frequency, e.g. bands n7 and n38, other methods to mitigate interference can be considered as well. Simultaneous Rx/Tx capability for this kind of special cases could be handled separately from those having MSD issues.

  - For band combinations whose MSD is larger than a threshold (value FFS), further discuss whether simultaneous Rx/Tx can be changed to optional, otherwise, the simultaneous Rx/Tx capability is mandatory support.

- Simultaneous Rx/Tx capability for FR1+FR2 TDD-TDD band combination

  - Simultaneous Rx/Tx capability is mandatory for FR1+FR2 TDD-TDD band combination with FR1 bands up to 5GHz and FR2 bands above 24GHz, whether the FR1 bands can be extended to 7.125GHz is FFS until there are such FR1+FR2 band combinations available in RAN4.

- Simultaneous Rx/Tx capability for FR2+FR2 TDD-TDD band combination

  - Simultaneous Rx/Tx capability for FR2+FR2 TDD-TDD band combination should be studied case by case.

#### 2.1.2	Remaining Open issues

Identification of simultaneous Rx/Tx capability for case by case band combinations

- To be further studied upon requests by companies for specific band combinations

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2107311 TR skeleton for TR38.xxx Simultaneous RxTx band combinations, Huawei, HiSilicon

[2] R4-2105377 WF on Simultaneous RxTx, Huawei, HiSilicon

RAN4#99-e

[3] R4-2107841 WF on applicability and rules for simultaneous RxTx, Huawei, HiSilicon

[4] R4-2107842 WF on release independent for simultaneous RxTx, CHTTL, Huawei

[5] R4-2107843 WF on simultaneous RxTx for the inter-band combinations having more than two bands, Qualcomm

[6] R4-2108007 WF on simultaneous Rx/Tx for synchronous/asynchronous NR-DC, Apple

[7] R4-2111452 draft reply LS on simultaneous RxTx capability, Huawei, HiSilicon

[8] R4-2108003 Draft Reply LS on simultaneous RxTx capability, Qualcomm

RAN4#100-e

[9] R4-2114946 WF on Simultaneous RxTx, Huawei, HiSilicon

[10] R4-2114947 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 EN-DC combinations SoftBank Corp., NTT DOCOMO, INC., CHTTL

[11] R4-2115148 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 NR-CA combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

[12] R4-2115149 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1+FR2 NR CA and EN-DC combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template