3GPP TSG RAN meeting #93e										RP-212188

Electronic Meeting, Sep. 13-17, 2021

Status Report to TSG

Agenda item:			9.4.5.6

| WI / SI Name | Introduction of channel bandwidths 35MHz and 45MHz for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_35MHz_45MHz_BW |  |  |  |  |
| Unique ID | 880093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211386 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 | Performance part: 09/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#100-e

Contributions [1]-[21] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#100-e meeting. All the remaining open issues have been solved and the following CRs have been approved at RAN4#100-e.

- bigCR to TS 38.101-1 was agreed in R4-2115101

- CR on UE demodulation and CSI reporting was agreed in R4-2115633

- CR for TS 37.141 was agreed in R4-2113043

- CR for TS 37.145-2 was agreed in R4-2113044

- CR to TS 37.105 was agreed in R4-2113650

- CR to TS 38.141-1 was agreed in R4-2113651

- CR to TS 38.141-2 was agreed in R4-2113919

- CR to TS 37.145-1 was agreed in R4-2113920

- CR to 37.104 was agreed in R4-2114374

- CR for TS 38.104 was agreed in R4-2114918

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#100-e

- R4-2111837	Draft CR to 38.101-1 Introduction of 35MHz CBW for Band n2	AT&T

- R4-2111838	Draft CR to 38.104 Introduction of 35MHz CBW for Band n2	AT&T

- R4-2112024	Introduction of 35-45MHz CBW	Skyworks Solutions Inc.

- R4-2112153	Simulation results for PDSCH demodulation requirements for 35MHz and 45MHz	China Telecom

- R4-2112321	Unified REFSENS equation for all FR1 bands	ZTE Wistron Telecom AB

- R4-2112322	Draft CR for specifying REFSENS based on the unified equation method	ZTE Wistron Telecom AB

- R4-2112323	Draft CR for specifying REFSENS based on the unified equation method	ZTE Wistron Telecom AB

- R4-2113040	REFSENS for asymmetric Uplink /Downlink	Huawei, HiSilicon

- R4-2113041	On REFSENS Table split and simplification	Huawei, HiSilicon

- R4-2113043	CR for TS 37.141: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2113044	CR for TS 37.145-2: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2113650	CR to TS 37.105: Introduction of 35 MHz and 45 MHz	Ericsson

- R4-2113651	CR to TS 38.141-1: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2113805	draftCR on UE demodulation and CSI repopting for 35MHz and 45MHz channel bandwidth for FR1 FDD	Huawei, HiSilicon

- R4-2113919	CR to TS 38.141-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2113920	CR to TS 37.145-1: introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2114374	CR to 37.104: Introduction of requirements for 35 and 45MHz channel bandwidths	Nokia, Nokia Shanghai Bell

- R4-2114918	CR for TS 38.104: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2115017	Email discussion summary for [100-e][117] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2115101	bigCR to TS 38.101-1 - Introduction of 35MHz and 45MHz channel bandwidth	Skyworks Solutions Inc.

- R4-2115633	CR on UE demodulation and CSI reporting for 35MHz and 45MHz channel bandwidth for FR1 FDD	Huawei, HiSilicon

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template