3GPP TSG RAN Meeting #93-e									RP-212196

Electronic Meeting, September 13 - 17, 2021

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | Enhanced eNB(s) architecture evolution for E-UTRAN and NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_arch_evo_enh-Core |  |  |  |  |
| Unique ID | 860152 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211409 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2021 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Gen Cao |
|  | Company | China Unicom |
|  | Email | caogen@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#111-e (Jan 2021)

15 contributions ([1] ~ [15]) were submitted in this meeting. The general principle, signaling transport and application protocol were discussed and the following agreements were made:

- General Principle, Functions and Procedures

-	Reuse the existing E1 series of protocols for the new interface.

-	Introduce the following logical entity: ng-eNB-CU-CP, ng-eNB-CU-UP.

-	Adopt the general principles for E1 interface to the new interface.

-	Support the following three functions: interface management, bearer context management and TEIDs allocation.

- Signaling Transport

-	use SCTP as transport bearer for AP signaling.

-	reuse the E1 signaling bearer protocol stack for the new interface.

-	the same functions as specified for E1 signaling bearer should also be supported over the new interface.

-	DTLS over SCTP should be supported.

-	Multiple SCTP endpoints per CP/UP pair should be supported

-	The first SCTP association could be triggered either by CP or by UP, but the additional SCTP associations should be initiated by UP

-	SCTP multi-homing should also be supported

- Application Protocol

For the interface used for the CP-UP split: in eNBs (FFS, to be continued) and ng-eNBs:

-	Bearer context setup, Bearer context release and Bearer context modification procedures are supported

-	In NG-RAN, the control plane entity decides the flow-to-DRB mapping and provides the generated SDAP configuration. In both E-UTRAN and NG-RAN, the control plane entity provides the PDCP configuration to the user plane entity

-	In NG-RAN, the control plane entity provides the S-NSSAI to the user plane entity in the bearer context setup (as mandatory IE) procedure in the bearer context modification procedure (as optional IE)

-	Reset procedure, Error Indication procedure, Interface Setup procedure (both ways), Configuration Update procedure and Status Indication procedure are supported

-	The user plane entity may signal a list of supported PLMN(s) at interface setup and configuration update. This list may contain a list of supported S-NSSAI(s) (only applicable to NG-RAN). FFS if the PLMN list also includes a list of supported ECGI(s)

If E1 interface is agreed to be used for (ng-)eNB CP/UP split:

-	Introduce the logical node names in sections 7 and 8 of E1AP

RAN3#112-e (May 2021)

25 contributions ([16] ~ [40]) were submitted in this meeting. The following agreements were made:

- General Principle, Functions and Procedures

-	Use TS 38.425 as the UP specification for LTE CP-UP split in E-UTRAN.

-	Use eNB-CP for naming the logical node hosting the RRC/RLC/MAC/PHY and the control plane part of the PDCP protocol for an eNB. Use eNB-UP for naming the node hosting the UP part of the PDCP protocol for an eNB. Clear explanation is needed in st2.

-	No need to introduce explicit definition for logical entity as ng-eNB-CP and ng-eNB-UP.

-	Capture the definition of ng-eNB CP-UP separation in TS 38.401 and capture the architecture and definitions of eNB CP-UP separation in TS 36.401. Both CP and UP aspects need to be clarified.

-	WA: NR PDCP should be used for ng-eNBs connected to 5GC. NR PDCP and LTE PDCP can both be used for legacy eNB.

- Signaling Transport

-	For section 1(TS 38.462), add new sentences including the new logical names.

-	For section 3(TS 38.462), add only references to definitions.

-	No changes needed to section 4 and 5(TS 38.462).

-	For section 6(TS 38.462), add the new eNB logical entities names (i.e. ng-eNB-CU-CP, ng-eNB-CU-UP, eNB-CP and eNB-UP) to each occurrence of the gNB-CU-CP and gNB-CU-UP.

-	For section 7(TS 38.462), add a note establishing the equivalence between all the CP logical entities and between all the UP logical entities.

- Application Protocol

-	Add the new eNB logical entities to each occurrence of the gNB-CU-CP and gNB-CU-UP from section 1 to section 7(in TS 38.463)

-	all the existing E1 AP procedures could be also applied to both eNB and ng-eNB CP/UP separation, except for the IAB UP TNL Address Update procedure.

-	Add notes in sections 8 and 9 to clarify that each occurrence of gNB-CU-CP/gNB-CU-UP pair could also be applied to CP/UP separation for LTE eNB and NG-RAN eNB deployment scenario.

-	For supporting ng-eNB/eNB CP/UP separation, we should reuse existing IEs with necessary updates, e.g. update the semantics description and values (if needed) of the related IEs and values, including:

-	PDCP related parameters:

-	DRB ID, PDCP SN UL Size, PDCP SN DL Size, RLC mode, ROHC Parameters, max CID, ROHC Profiles, T-Reordering Timer, Discard Timer, UL Data Split Threshold, PDCP SN Size, EHC Parameters (EHC-CID-Length, drb-ContinueEHC-DL, drb-ContinueEHC-UL), PDCP Re-establishment, PDCP Data Recovery, Out Of Order Delivery, PDCP Status Report Indication

-	Security related parameters: Security Algorithm and User Plane Security Keys

Updates in other parameters are FFS.

RAN3#113-e (Aug 2021)

34 contributions ([41] ~ [74]) were submitted in this meeting. The following agreements were made:

- General Principle, Functions and Procedures

-	Capture TS 38.425 as protocol between eNB-CP and eNB-UP

-	Add the description for LTE CP-UP split in E-UTRAN in TS 38.460

-	NR PDCP should be used for ng-eNBs connected to 5GC. NR PDCP and LTE PDCP can both be used for legacy eNB.

-	Only support the common features for E-UTRAN and NG-RAN in Rel.17.

-	No further clarification for co-located ng-eNB-CU-CP and ng-eNB-DU

-	Option1 is agreed.

- Signaling Transport

-	The following functions and associated frame elements do no apply to E-UTRA PDCP but to NR PDCP only:

- PDCP Duplication

- Delay measurement

- Cause Value

-	Capture an overall statement stating that “NR PDCP also mean E-UTRA PDCP unless specified”

-	Capture a statement at the beginning of each function description that does not apply to E-UTRA PDCP

-	Capture a statement at the beginning of each frame element that does not apply to E-UTRA PDCP

-	Figures for PDU types 0 and 1 shall not be impacted by the changes (i.e. a note is sufficient)

- Application Protocol

-	Add notes for NPN IEs, Inactive mode IEs and IAB messages that these are not applicable to LTE CP-UP split

-	Reuse the existing UE AP IDs for the new logical entities

-	Introduce ECGI for eNB/ ng-eNB-CU CP-UP separation

-	Add s-15 and s-16 to the PDCP SN Size

-	Capture the following LTE specifities in TS 38.463.

- LTE RRC for Counter Check

- E-UTRA RAT Type for Data Usage Report List

- MDT configuration

- gNB-DU ID

2.3.2	Remaining Open issues

None.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#111e

- R3-210755	CP-UP separation for eNBs	Ericsson	discussion

- R3-210756	General principles for eNB CP-UP separation	Ericsson	CR

- R3-210757	E1 Signaling Transport for eNB CP-UP separation	Ericsson	CR

- R3-210758	E1 changes needed for eNB CP-UP separation	Ericsson	discussion

- R3-210759	E1 changes needed for eNB CP-UP separation	Ericsson	CR

- R3-210843	Discussion on WI scope and time plan for Enhanced eNB Architecture Evolution WI	China Unicom	Work Plan

- R3-210865	General aspects and principles of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210866	Initial stage 2 discussions for the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210867	Bearer context management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210868	Interface management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210869	Initial discussions on general principles for signalling transport of the interface between CP and UP for eNB and ng-Enb	Huawei	discussion

- R3-210870	Further discussions on signalling transport of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210976	CB: # 31_eNBarchEvol_General - Summary of email discussion	Huawei - moderator	discussion

- R3-210977	CB: # 32_eNBarchEvol_SignalingTransport - Summary of email discussion	Huawei - moderator	discussion

- R3-210978	CB: # 33_eNBarchEvol_AP - Summary of email discussion	Ericsson - moderator	discussion

RAN3#112e

- R3-212022	Further discussions on implementing PDCP for legacy case and NG-RAN case	Huawei, China Unicom

- R3-212023	CR to 38.401 on the introduction of ng-eNB CP-UP separation	Huawei, CMCC, China Unicom

- R3-212024	CR to 36.401 on the introduction of eNB CP-UP separation	Huawei, China Unicom

- R3-212025	Further discussions on signalling transport for the new interface	Huawei

- R3-212026	CR to 38.462 on the introduction of new interface	Huawei

- R3-212193	CP-UP separation for eNBs	Ericsson

- R3-212194	E1 Signaling Transport for eNB CP-UP separation	Ericsson

- R3-212195	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-212196	General principles for eNB CP-UP separation	Ericsson

- R3-212197	E1 Signaling Transport for eNB CP-UP separation	Ericsson

- R3-212198	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-212526	Further discussions on logical entities and corresponding definitions	Huawei, CMCC, CUC

- R3-212527	Further discussion on stage 3 details	Huawei

- R3-212528	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei

- R3-212711	CB: # 48_eNBarchEvo_General - Summary of email discussion	Huawei - moderator

- R3-212712	CB: # 49_eNBarchEvo_SigTran - Summary of email discussion	Ericsson - moderator

- R3-212825	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-212826	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

- R3-212827	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-212835	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei

- R3-212836	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei

- R3-212859	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-212860	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-212885	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-212938	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

RAN3#113e

- R3-213165	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

- R3-213166	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-213167	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-213168	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-213176	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-213333	Further discussions on signalling transport for the new interface	Huawei

- R3-213334	(TP for BL CR TS 38.462) Signalling transport to the new interface	Huawei

- R3-213335	Further discussions on general aspects for enhanced eNB architecture	Huawei

- R3-213336	(TP for BL CR TS 38.401) stage 2 TP for enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213337	(TP for BL CR TS 38.460) enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213338	(TP for BL CR TS 36.401) stage 2 TP for enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213339	Further discussion on stage 3 details	Huawei

- R3-213340	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei

- R3-213483	(TP for BL CR TS 36.401) stage 2 TP for enhanced eNB architecture	Nokia, Nokia Shanghai Bell

- R3-213875	(TP for Enh-eNB Arch Evol BL CR for TS 36.401) CP-UP separation for eNBs	Ericsson

- R3-213876	Transport of UP data for LTE CP/UP split in E-UTRAN	Ericsson

- R3-213877	Transport of UP data - Introduction of E-UTRA PDCP in NR UP protocol	Ericsson

- R3-213878	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-213879	(TP for Enh-eNB Arch Evol BL CR for TS 38.463) E1 changes needed for eNB CP-UP separation	Ericsson

- R3-213914	(TP for LTE_NR_arch_evo_enh BL CR for TS 38.401) Discussion on the clarification of E1 interface in NG-RAN and E-UTRAN	Samsung

- R3-213915	(TP for LTE_NR_arch_evo_enh BL CR for TS 36.401) Discussion on the features supported by E1AP in E-UTRAN	Samsung

- R3-213916	(TP for LTE_NR_arch_evo_enh BL CR for TS 38.460) Clarification of E1 interface	Samsung

- R3-214225	CB: # eNBarchEvo1_BLCRs - Summary of email discussion	China Unicom - moderator

- R3-214226	CB: # eNBarchEvo2_General - Summary of email discussion	Samsung - moderator

- R3-214227	CB: # eNBarchEvo3_CPUPTransport - Summary of email discussion	Ericsson - moderator

- R3-214228	CB: # eNBarchEvo4_E1AP - Summary of email discussion	Huawei - moderator

- R3-214346	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei

- R3-214347	Transport of UP data - Introduction of E-UTRA PDCP in NR UP protocol	Ericsson

- R3-214357	(TP for BL CR TS 38.462) Signalling transport to the new interface	Huawei

- R3-214358	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei, Ericsson

- R3-214487	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-214488	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-214489	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-214490	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson