3GPP TSG RAN meeting #93e										RP-212266

Electronic Meeting, September 13 - 17, 2021

## Status Report to TSG

Agenda item:			9.7.2.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_MBS |  |  |  |  |
| Unique ID | 860048 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 60% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Zhenzhen CAO |
|  | Company | Huawei |
|  | Email | caozhenzhen@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#106-e agreements

Mechanisms to support group scheduling for RRC_CONNECTED UEs

Agreement:

Confirm the working assumption with the following update:

Option 2B for CFR associated with UE active BWP other than initial DL BWP is supported at least for multicast of RRC-CONNECTED UEs.

- FFS: CFR associated with initial BWP

- FFS: CFR larger than initial BWP

Note: The deleted FFSs can be discussed in another AI.

Agreement:

For multicast of RRC-CONNECTED UEs, align the size of the first DCI format for GC-PDCCH with DCI format 1_0 with CRC scrambled by C-RNTI monitored in CSS.

Agreement:

Confirm the following working assumption:

The maximum number of CORESETs per BWP is not increased for support of MBS, and the number of CORESETs configured within the CFR is left to gNB implementation.

Agreement:

For indication of the starting PRB and the length of PRBs of CFR for multicast of RRC-CONNECTED UEs,

- the starting PRB is referenced to Point A, i.e., the starting PRB is a PRB determined by subcarrierSpacing of the associated BWP and offsetToCarrier corresponding to this subcarrier spacing, similar as how locationAndBandwidth of a BWP is indicated as described in TS 38.331.

- FFS: Indication mechanism.

Agreement:

For LBRM and TBS determination for GC-PDSCH:

- The maximum number of layers can be provided by maxMIMO-Layers in PDSCH-Config for MBS in CFR; if not provided, a default value is defined.

  - FFS the default value.

- The maximum modulation order can be determined from mcs-Table in PDSCH-Config for MBS in CFR;

  - FFS: if mcs-Table in PDSCH-Config for MBS is not configured in CFR, a value determined from mcs-Table in PDSCH-Config for unicast in the active DL BWP is used; if the mcs-Table in PDSCH-Config for unicast is not configured, Table 5.1.3.1-1 in TS38.214 is used (similar as the default value in R16).

- xOverhead can be provided in PDSCH-Config for MBS in CFR; if not provided, a default value of zero is used.

- The number of PRBs is determined based on the size of CFR.

Agreement:

The first DCI format for GC-PDCCH uses the same fields as DCI format 1_0 with CRC scrambled by C-RNTI with the following modifications:

- At least ‘Identifier for DCI formats’ is not needed.

  - FFS: Whether the field should be ignored and reserved, or should be removed.

- For FDRA determination, down-select from following options:

  - Option 1:

    - is given by

      - the size of CORESET 0 if CORESET 0 is configured for the cell; and

      - the size of initial DL bandwidth part if CORESET 0 is not configured for the cell.

    - For resource indication value (RIV) of downlink resource allocation type 1, the resource blocks that can be indicated are

      - the resource blocks in the CORESET 0 if CORESET 0 is configured for the cell; and

      - the resource blocks in the initial DL bandwidth part if CORESET 0 is not configured for the cell.

  - Option 2:

    - is given by

      - the size of CORESET 0 if CORESET 0 is configured for the cell; and

      - the size of initial DL bandwidth part if CORESET 0 is not configured for the cell.

    - For resource indication value (RIV) of downlink resource allocation type 1, the similar scheme as for the case that the DCI size for DCI format 1_0 in USS is derived from the size of DCI format 1_0 in CSS but applied to an active BWP is used.

      - FFS details, e.g., if the size of CFR (i.e. NCFR) is larger than the size of CORESET0/initial DL bandwidth part, the resource indication value (RIV) is defined as in section 5.1.2.2.2 in TS38.214, where K is the maximum value from set {1, 2, 4, 8} which satisfies K≤NCFR/NBWPinitial;otherwise, K=1.

  - Option 3:  is given by the size of CFR in the active DL BWP

Agreement:

The second DCI format for GC-PDCCH uses the same fields as DCI format 1_1 with the following modifications:

- At least ‘Identifier for DCI formats’ and ‘SRS request’ are not needed.

  - FFS whether the fields should be ignored and reserved, or should be removed.

- Note: At least the configurable fields in DCI format 1_1 remain configurable for the second DCI format

Agreement:

For initializing scrambling sequence generator for GC-PDCCH with the second DCI format,

- nID equals the higher layer parameter pdcch-DMRS-ScramblingID if it is configured in the CORESET in a CFR used for the GC-PDCCH; nID=NIDcell otherwise.

- FFS: Values for nRNTI. Choices include one or more of the following:

  - Alt1: G-RNTI used for the GC-PDCCH.

  - Alt2: 0

  - Alt3: Other fixed values

Agreement:

If a SPS-config for MBS is configured in CFR, one G-CS-RNTI is associated with the SPS-config.

- FFS: Multiple G-CS-RNTIs associated with one SPS-config

Agreement:

For FDRA determination of the first DCI format for GC-PDCCH, down-select from Option 2 and updated Option 3.

  - Option 2:

    - is given by

      - the size of CORESET 0 if CORESET 0 is configured for the cell; and

      - the size of initial DL bandwidth part if CORESET 0 is not configured for the cell.

    - For resource indication value (RIV) of downlink resource allocation type 1, the similar scheme as for the case that the DCI size for DCI format 1_0 in USS is derived from the size of DCI format 1_0 in CSS but applied to an active BWP is used.

      - FFS details, e.g., if the size of CFR (i.e. NCFR) is larger than the size of CORESET0/initial DL bandwidth part, the resource indication value (RIV) is defined as in section 5.1.2.2.2 in TS38.214, where K is the maximum value from set {1, 2, 4, 8} which satisfies K≤NCFR/NBWPinitial;otherwise, K=1.

  - Option 3:  is given by the size of CFR in the active DL BWP

    - If the size of the first DCI format for GC-PDCCH prior to truncation is larger than the size of DCI format 1_0 monitored in CSS, the bit width of the FDRA field in the first DCI format for GC-PDCCH is reduced by truncating the first few most significant bits such that the size of the first DCI format for GC-PDCCH equals the size of DCI format 1_0 monitored in CSS.

    - FFS: Whether the removed/reserved fields can be repurposed for FDRA

    - FFS: Solution for the case where the size of the first DCI format for GC-PDCCH prior to padding is smaller than the size of DCI format 1_0 monitored in CSS.

Conclusion:

The specification impact of having a new Type-x CSS for GC-PDCCH in RRC_CONNECTED state can be studied and discussed further.

Agreement:

For initializing scrambling sequence generator for GC-PDSCH scheduled by the second DCI format for multicast received in Type-x CSS,

- nID equals the higher layer parameter dataScramblingIdentityPDSCH if it is configured in PDSCH-Config in a CFR used for GC-PDSCH and the RNTI equals the G-RNTI or G-CS-RNTI; nID=NIDcell otherwise.

- nRNTI corresponds to the RNTI associated with the GC-PDSCH transmission (i.e., the G-RNTI used by the scheduling GC-PDCCH, or the G-CS-RNTI used by the SPS GC-PDSCH activation PDCCH)

Agreement:

For initializing sequence generator for DMRS of GC-PDCCH with the second DCI format received in Type-x CSS,

- NID equals the higher layer parameter pdcch-DMRS-ScramblingID if it is configured in the CORESET in a CFR used for the GC-PDCCH; NID=NIDcell otherwise.

Mechanisms to improve reliability for RRC_CONNECTED UEs

Agreement:

For UE supporting both unicast and multicast, the pdsch-HARQ-ACK-Codebook/pdsch-HARQ-ACK-CodebookList can be separately configured for multicast from that for unicast.

Agreement:

- When UE is configured Type-1 codebooks for unicast and multicast with different priorities, respectively, the UE separately generates each of the Type-1 codebooks.

- FFS: How UE is configured one codebook for unicast and one codebook for multicast and the two codebooks are of different priorities.

Agreement:

For a UE configured with Type-1 HARQ-ACK codebook,

- If UE is not configured to receive FDM-ed unicast and multicast, Type-1 HARQ codebook is generated as the agreement for TDM-ed unicast and multicast.

- If UE is configured to receive FDM-ed unicast and multicast, Type-1 HARQ codebook is generated as the agreement for FDM-ed unicast and multicast.

Agreement:

For UEs supporting ACK/NACK-based HARQ-ACK feedback for multicast and unicast, the following values are unchanged compared to unicast in Rel-16:

  - The maximum number of PUCCH resources sets in each PUCCH-Config,

  - The maximum number of PUCCH resources in a PUCCH resource set in each PUCCH-Config,

  - The maximum number of UCI information bits for the first PUCCH resource set.

  - The total number of PUCCH resources from all PUCCH-Config/PUCCH-ConfigurationList.

  - Note:

    - This applies to both cases of whether or not UE is configured optionally with a separate PUCCH-Config or PUCCH-ConfigurationList for multicast.

    - The case of NACK-only based is discussed separately.

Agreement:

- When UE is configured with the pdsch-HARQ-ACK-Codebook/pdsch-HARQ-ACK-CodebookList for ACK/NACK based feedback for multicast, it is applied to all G-RNTIs configured to UE.

Agreement:

For the separate PUCCH-ConfigurationList that is optionally configured to UE for NACK-only based HARQ-ACK feedback for multicast,

  - The separate PUCCH-ConfigurationList for multicast configuration can be a list which includes up to 2 PUCCH-Config configurations corresponding low priority feedback and high priority feedback, respectively.

  - FFS: how to handle the case when separate PUCCH-ConfigurationList is not configured to UE for NACK-only based HARQ-ACK feedback for multicast.

Agreement:

The priority index is,

- for the second DCI format for GC-PDCCH, optionally configured to be included in the DCI format. If not configured, the priority index is not included in the DCI format and is low priory by default.

- for the first DCI format for GC-PDCCH, down-select from:

    - Alt1: Optionally configured to be included in the DCI format. If not configured, the priority index is not included in the DCI format and is low priory by default.

    - Alt2: Always low priority, i.e., the priority index is not included in the DCI format.

Agreement:

The priority of multicast for NACK-only based feedback is the same as the priority of unicast for the same priority index of HARQ-ACK.

Agreement:

When more than one NACK-only based feedback are available for transmission in the same PUCCH slot, down-select from the following alternatives:

  - Alt1: Support UE multiplexing the HARQ-ACK bits by transforming NACK-only into ACK/NACK HARQ bits.

  - Alt2: Support sub-slot based PUCCH for this case.

  - Alt3: Support UE transmitting more than one slot-based PUCCHs in the same PUCCH slot.

  - Alt4: Define combination of NACK-only which corresponds to a specific sequence or a PUCCH transmission.

  - Alt5: NACK-only bundling

Agreement:

When UE supports and is configured with more than one G-RNTI,

  - for Type-2 codebook construction, DAI is separately counted per G-RNTI.

  - Type-2 codebook is constructed by concatenating Type-2 sub-codebook of each RNTI following the ascending order of the G-RNTI value.

Agreement:

Update the WA made in RAN1#105-e meeting regarding enabling/disabling HARQ-ACK feedback as follows:

Working assumption:

For enabling/disabling ACK/NACK-based HARQ-ACK feedback for RRC_CONNECTED UE receiving multicast via dynamic group-common PDSCH:

- RRC signaling configures the enabling/ disabling function of group-common DCI indicating the enabling /disabling ACK/NACK based HARQ-ACK feedback.

  - If RRC signaling configures the function of group-common DCI based indication, group-common DCI indicates (explicitly or implicitly) whether ACK/NACK based HARQ-ACK feedback is enabled/disabled

  - Otherwise, enabling/disabling ACK/NACK based HARQ-ACK feedback is configured by RRC signaling.

  - FFS details on RRC signaling and group-common DCI indicating.

- FFS whether/how this option is extended to apply to NACK-only based feedback and multiple G-RNTI cases.

- FFS the relation to the HARQ-ACK codebook types and HARQ-ACK codebook construction.

- FFS the relation to the enabling/disabling ACK/NACK based HARQ-ACK feedback for retransmission.

- FFS whether/how to allow UE not to react to the DCI signaling, but instead follow UE-specific RRC configuration for HARQ feedback.

- FFS whether/how to apply it to SPS group-common PDSCH.

- UE capability for enabling/ disabling function of group-common DCI indicating the enabling /disabling ACK/NACK based HARQ-ACK feedback is introduced and FFS details.

- Note: It is up to network implementation to avoid any potential HARQ ACK mismatch between different UEs in the same multicast group

Agreement

For UE supports both ACK/NACK-based and NACK-only based HARQ-ACK feedback for multicast SPS PDSCH without PDCCH scheduling, select one or more of the following alternatives:

  - Alt1: HARQ-ACK feedback option is configured per SPS configuration index.

  - Alt2: HARQ-ACK feedback option is indicated in the SPS activation DCI.

  - Note: enabling/disabling HARQ-ACK feedback for multicast SPS can be discussed separately.

Basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs

Agreement:

From RAN1 perspective, the CFR for broadcast reception of RRC_IDLE/INACTIVE UEs, includes at least the following configurations:

- One set of parameters configured for PDSCH for broadcast reception with GC-PDSCH

- One set of parameters configured for PDCCH for broadcast reception with GC-PDCCH

- FFS: whether some parameters configured for PDSCH/PDCCH are optional/needed for the supported cases of CFR.

- FFS: If necessary, depending on the cases supported, starting PRB and the number of PRBs

  - The reference for starting PRB is Point A. (Following the same approach to determine reference for starting PRB as that defined in AI8.12.1.)

Conclusion:

There is no specification support in Rel-17 for broadcast reception with RRC_IDLE/RRC_INACTIVE UEs with configured/defined CFRs for group-common PDCCH/PDSCH with smaller size than the initial BWP, where the initial BWP has the same frequency resources as CORESET0 (i.e., Case B).

Agreement:

For RRC_IDLE/RRC_INACTIVE UEs, for broadcast reception, if searchSpace#0 is configured for MTCH, the mapping between PDCCH occasions and SSBs is the same as for SIB1.

Agreement:

Study and reach an agreement by RAN1#106b-e on whether Alt1 and Alt2 for MCCH change notification indication can accommodate at least 2 bits for the notification of MCCH configuration changes due to a session start and the notification of MCCH configuration changes of an ongoing session (including session stop).

Agreement:

The DCI format for GC-PDCCH scheduling a GC-PDSCH carrying MCCH/MTCH at least includes the following fields for broadcast reception with UEs in RRC_IDLE/INACTIVE state:

- FDRA field

- TDRA field

- Modulation and coding scheme

- Redundancy version

- FFS:

  - MCCH change notification (if supported and only for MCCH),

  - RB numbering starts from the lowest RB of the CFR and support of resource allocation with granularity of single or multiple RBs.

  - HARQ process number and New data indicator

  - VRB-to-PRB mapping

  - other fields if needed.

Agreement

Only one CFR can be configured for group-common PDCCH/PDSCH carrying MCCH for broadcast reception with UEs in RRC_IDLE/INACTIVE state.

Agreement

For broadcast reception with UEs in RRC_IDLE/INACTIVE state, the DCI size of GC-PDCCH scheduling a GC-PDSCH carrying MCCH/MTCH is aligned with DCI format 1_0 with CRC scrambled by C-RNTI in the CSS.

Agreement:

For broadcast reception, RRC_IDLE/RRC_INACTIVE UEs can use the same bandwidth configurations for the CFR of GC-PDCCH/PDSCH carrying MCCH and the CFR of GC-PDCCH/PDSCH carrying MTCH.

- FFS: use of different bandwidth configurations for the CFR of GC-PDCCH/PDSCH carrying MCCH and the CFR of GC-PDCCH/PDSCH carrying MTCH

Conclusion:

For broadcast reception with RRC_IDLE/RRC_INACTIVE UEs, there is no specification support in Rel-17 of different CSS types for GC-PDCCH scheduling MCCH and MTCH.

Agreement:

Study whether the Type-x CSS supported for multicast in RRC_CONNECTED can be reused as baseline for broadcast in RRC_IDLE/RRC_INACTIVE for GC-PDCCH scheduling MCCH and MTCH.

Agreement:

For RRC_IDLE/RRC_INACTIVE UEs with broadcast reception, if common search space other than searchSpace#0 is configured for MTCH, the mapping of PDCCH monitoring occasions to SSBs can be configured with a rule.

- The existing rule defined for OSI in TS 38.331 is used as starting point to define the above rule.

#### 2.1.2	Remaining Open issues

- Group scheduling mechanism for MBS in RRC_CONNECTED state, including enhancements to enable simultaneous operation with unicast reception

- Reliability improvement mechanisms for MBS in RRC_CONNECTED state

- Required changes for MBS in RRC_IDLE/ RRC_INACTIVE states

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#115-e agreements

L2 related:

MRB configuration and procedures in RRC are separated from DRB configuration and procedures (as in current CR).

MRB is defined as MBS Radio Bearer, which denotes radio bearers carrying both multicast and broadcast sessions.

In RRC signalling, one MRB can be configured with PTM only or PTP only or both PTM and PTP.  Whether PTM, PTM+PTP or PTP-only can be changed from one to other via RRC signaling.

In RRC signalling, Support DL only UM RLC configuiration for PTM, both DL and UL AM RLC configuiration for PTP, DL only UM RLC configuiration for PTP, FFS both DL and UL UM RLC configuiration for PTP.

FFS whether PDCP SR can be triggered due to bearer type change in RRC signaling and FFS how to tigger PDCP SR if need.

Will not support PTM deactivation/activation beyond RRC reconfiguration acc to first agreement above (and whatever R1 decides).

For PTM PDCP state variables setting while configured, the SN part of COUNT values of these variables are set according to the SN of the first received packet (by the UE) and the HFN indicated by the gNB, if needed.

Initialize the PTM RLC entity for an MRB configuration, the value of RX_Next_Highest and RX_Next_Reassembly are set according to the SN of the first received packet containing an SN.

RLC state variables of PTP RLC reception window can be set to initial value, i.e. 0, due to MRB configuration.

Single bearer ID is used for each Multicast RB. FFS whether DRB ID space can be shared with MRB ID.

FFS whether to share common LCID space for Multicast PTM and Unicast DTCH. FFS How many PTM LCIDs to be reserved if separate space is used.

Multicast PTP and Unicast DTCH/DRB share common LCID space.

Broadcast PTM/MTCH uses reserved LCID(s), which is different than Unicast DTCH/DRB LCID space.

Broadcast MCCH uses reserved LCID .

Multiplexing/de-multiplexing of different logical channels associated with the same G-CS-RNTI is supported for NR MBS.

If Data Inactivity timer is configured, data monitoring is applied both for unicast and MBS multicast (i.e. both PTM and PTP data) (but not MBS broadcast)

For multicast PTM transmission, Multicast DRX pattern is configured on a per G-RNTI basis (i.e. independent of legacy UE-specific DRX for unicast transmission).

Legacy UE-specific DRX pattern for unicast is reused for PTP transmission of NR MBS, which means the UE specific DRX pattern are for both unicast services and the MBS PTP bearer of UE

Multicast long DRX support is baseline for PTM. FFS whether to support optional short DRX or not.

The Multicast Long DRX operation has to support the following parameters which are  similar to the UE-specific DRX for unicast, where the last two parameters are needed if the HARQ- feedback is enabled:

- - drx-onDurationTimerPTM

- - drx-InactivityTimerPTM

- - drx-LongCycleStartOffsetPTM

- - drx-SlotOffsetPTM

- - drx-HARQ-RTT-TimerDLPTM

- - drx-RetransmissionTimerDLPTM

For NR Broadcast, the DRX pattern is configured per G-RNTI.

For NR Broadcast, DRX configuration includes: drx-onDurationTimerPTM, drx-SlotOffsetPTM, drx-InactivityTimerPTM, drx-CycleStartOffsetPTM.

ROHC O/R-mode can be used for MRB, for cases when feedback path is available (UL RLC). R2 assumes the detailed operation is up to implementation and expect no further optimizations to be needed.

Reflective QoS is not supported for MBS.

No SDAP header is needed for MBS.

Add p7 to stage-2 CR discussion

Service continuity:

For IDLE / INACTIVE:

The UE is allowed to prioritize the MBS frequency of interest when the cell of the MBS frequency provides MBS SIB carrying the MCCH configuration, as LTE SC-PTM.

The UE is allowed to prioritize the MBS frequency of interest when the UE is only capable of receiving the MBS service by camping on the MBS frequency, as LTE SC-PTM.

The UE may consider cell reselection candidate frequencies at which it cannot receive the MBS service to be of the lowest priority during the MBS session, as LTE SC-PTM.

Working assumption: The mapping between frequency and MBS service ID (e.g. SAI) is provided in the upper layer signalling (e.g. USD), as LTE SC-PTM. (The detailed information included in the upper layer (e.g. USD) is up to the decision of other WGs)

Send an LS to SA2 and SA4 to check whether the mapping between frequency and MBS service ID (e.g. SAI) is provided in the upper layer signalling (e.g. USD), as LTE SC-PTM.

The mapping between frequency and MBS service ID (e.g. SAI) is provided in SIB, as LTE SC-PTM. The detailed mapping is pending for the feedbacks of other WGs.

The mapping between frequency and MBS service ID (e.g. SAI) is allowed to be sent in cells not broadcasting MBS service, as LTE SC-PTM.

The mapping between frequency and MBS service ID (e.g. SAI) is provided in a new SIB different from the MBS SIB providing the MCCH configuration, as LTE SC-PTM.

An ID (e.g. SAI) of MBS services is provided in SIB and USD, as LTE SC-PTM. The details of the ID is pending for the feedbacks of other WGs.

Send an LS to SA2, SA4 and RAN3 to check whether an ID (e.g. SAI) of MBS services can be provided in SIB and USD, as LTE SC-PTM.

It is FFS whether the gNB may indicate a list of neighbour cells where ongoing broadcast MBS service provided in the current cells are also provided, as LTE SC-PTM.

The extra offset to cell (which provides the MBS service) for the cell ranking criterion is not supported in Rel-17.

- For CONNECTED:

The UE reports the following MBS interest information (as LTE SC-PTM):

- MBS frequency list

- priority between the reception of all listed MBMS frequencies and the reception of any unicast bearer

- TMGI list

If MBS frequencies are allowed to be reported, the MBS frequencies reported by the UE is sorted by decreasing order of interest, as LTE SC-PTM.

Send an LS to SA3 to check whether the MBS interest information can be reported by the UE before security activation.

FFS whether the MII is reported via UEAssistanceInformation or a new RRC message.

Notification:

RAN2 waits for RAN1’s final decision on which RNTI/DCI (i.e. Alt1 and/or Alt 2 as identified by RAN1) for MCCH change notification to be adopted.

Do not specify any mechanism to address the possibility of UE missing an MCCH change notification and it is left to UE implementation.

Provided RAN3 confirms, paging for multicast activation notification is used in the relevant legacy POs for the UEs with deactivated multicast session(s).

RAN2 sends an LS to RAN3 and SA2 to indicate its preference for paging for multicast activation notification to be used in the relevant legacy POs for the UEs with non activated multicast session(s). Further, RAN2 requests RAN3 for confirmation and if so, also specifying required network signalling.

Confirm extending the unicast paging message to include a new paging record list ( pagingGroupList) for group activation notification of multicast sessions.

NAS is expected to inform UE about multicast session release (e.g. to stop monitoring for multicast session activation).

It is up to network implementation (e.g. paging repetitions) for addressing scenario of potential notification loss for UEs.

RAN2 not to prioritize addressing of PRACH capacity issue due to group notification.

It is FFS that short message or WUS based indication for multicast activation notification in corresponding paging message can be used.

It is FFS to introduce MBS specific UAC.

It is FFS on the establishment cause and resume cause for MBS.

It is FFS if there is a need to prioritize a frequency with multicast support for idle/inactive UEs that monitor multicast activation notification.

L3 miscellaneous:

[049] Send and LS to SA2 to consult on whether TMGI is sufficient for MBS session identification or some additional parameter is required (such as sessionID in LTE).

[049] There is no SDAP configuration provided to the UE for neither broadcast nor multicast.

[049] For broadcast, it is FFS whether sn-FieldLength (for RLC) and pdcp-SN-SizeDL parameters are configurable or predefined in specifications (related UE capabilities should be considered).

[049] For broadcast, it is FFS whether t-Reassembly (in RLC configuration) and t-Reordering (in PDCP configuration) are needed, e.g. considering whether out of sequence reception can happen as there is no HARQ feedback for broadcast.

[049] For broadcast, it is FFS whether ROHC, when enabled by the network, has a predefined configuration or ROHC parameters are configurable by the network.

[049] On-demand MCCH mechanism is not introduced in Rel-17.

[049] A single MCCH channel with multiple modification/repetition periods is not supported, i.e. there is a single configuration of modification/repetition for MCCH (in Rel-17).

#### 2.2.2	Remaining Open issues

- Remaining issues for multicast, including but not limited to:

  - Use cases of PDCP status reporting and retransmission;

  - Remaining issues for mobility support, including mobility between MBS-supporting gNBs, as well as between MBS-supporting and non-MBS-supporting gNBs;

  - Group paging related issues.

- Remaining issues for broadcast, including but not limited to:

  - Service continuity (including MBS Interest Indication, prioritization of cell reselection, and etc.)

  - MCCH content;

  - MCCH change notification (if any issue left).

- RAN2 aspects of group scheduling, including but not limited to:

  - DRX;

  - SPS;

  - BWP

## 2.3	RAN3

#### 2.3.1	Agreements

In RAN#113-e meeting, 94 contributions [248] ~ [341] were submitted, with the following progress:

- BL CRs endorsed.

- Several TPs agreed to reflect the achieved agreements.

- Session Management over NG

Agreements and working assumptions:

  - RAN3 continue the work based on current SA2 agreements, if any issues identified in RAN3 later, LS coordination or companies’ internal coordination with other groups are allowed.

  - mapped QoS flows: unicast QoS flows requested to be established, i.e. included in the legacy QoS flow lists in a way, that non-support RAN nodes would attempt to establish unicast QoS flows and supporting RAN nodes can identify them as mapped QoS flows based on the associated QoS information.

  - associated QoS flow information: information encompassing: QoS flow QoS parameters for associated QoS flows and mapping information between mapped (unicast) QoS flows and associated QoS flows. The respective information is included in a way that non-supporting RAN nodes would not establish respective RAN resources irrespective the multicast session state.

  - The reference to the MBS Session which the UE has joined. and, if applicable, the associated QoS flow informations, are included in the corresponding PDU Session Resources Item and maintained within the NG-RAN UE Context during active and de-activated MBS sessions. If the (supporting) gNB identifies QoS flows requested to be setup as mapped QoS flows based on information contained in the associated QoS flow information the (supporting) gNB shall not establish unicast resources for those QoS flows. At Xn handover, during an active multicast session, if interworking with non-supporting gNBs is supported in the network, the source node includes both associated QoS flow information and mapped QoS flows within the UE Context in the Handover Request message.

  - NG RAN MBS Session Resource Context: Encompasses CP and UP, transport and radio resources to support an MBS Session. For multicast it encompasses also the MBS Session state (active, de-activated) information about joined UEs.

  - Define a gNB triggered class 1 procedure to trigger the setup of NG-U resources.

  - The main application of this procedure is related to setup of NG-U resources.

  - If an MBS Session Resource within a gNB serves multiple MBS service areas, the same NG MBS Session Resource context may be associated with multiple NG-U resources.

  - During an ongoing multicast session, NG-U resources maybe setup or released upon UE mobility by means of a gNB triggered procedure.

  - Introduce a new class 2 procedure for multicast MBS Group Paging in NGAP and XnAP as Multicast Group paging (NGAP) and RAN Multicast Group Paging (XnAP) respectively.

  - The NGAP Multicast Group Paging procedure shall carry the following information: MBS Session ID, MBS Service Area(s), a list of (UE specific paging Identity/Identities or a derived identity/identities. FFS: how to deal with (UE specific) DRX information.

  - Introduce MBS Session and Associated QoS flow information on highest PDU Session information level containing:

    - MBS Session ID.

    - MBS QoS flow ID

    - MBS QoS flow QoS parameters

    - mapped QoS flow ID information

  - Dependent on the transparent SMF PDU Session container where such information is included, addition, modification and release of such information is supported.

  - Include “MBS support information” in relevant NGAP SMF containers which informs the SMF whether the gNB has understood the Rel-17 MBS related information.

  - It is proposed that the “MBS support information” is encoded as an enumeration with one value, e.g. “support”.

  - SMF containers where the “MBS Support information” is include are FFS, but expected for PDU Session Resource Setup Response Transfer, PDU Session Resource Modify Response Transfer, Path Switch Request Transfer, Handover Request Acknowledge Transfer.

  - Handling of  “MBS support information” in the relevant SMF containers at handover from non-supporting to supporting gNBs: the supporting RAN node will include the “MBS support information” within transparent SMF containers of all established PDU Session Resources.

Open issues:

  - FFS whether further optimization can be agreed for realizing provisioning associated QoS flow information to the gNB.

  - Whether at Session Activation, multiple NG-U resources, one per service area may be setup is FFS.

  - FFS: applicability of QoS flow related information if interworking with non-supporting gNBs is not supported

- Dynamic Change Between PTP and PTM for UEs in RRC_CONNECTED State

Agreements and working assumptions:

  - WA: For the RAN2 agreed split MRB bearer with a common PDCP: the decision of using PTP (RLC leg) or PTM (RLC leg) is made by the gNB-DU

  - In the current RAN2/3 concept the DU does not notify the CU about the DUs (PTP/PTM) decision.

  - A shared F1-U tunnel is established between gNB-CU and gNB-DU for PTP/PTM transmission associated with split MRB with common PDCP.

- Bearer Management over F1/E1

Agreements and working assumptions:

-	Definitions

  - MBS Session Context residing in the DU, applicable for BC and MC, which may consist of one or several MRB Contexts.

  - Each MRB Context corresponds to:

    - Either one or several F1-U tunnels

    - One or several MRBs (MRB “instances”), each with a potentially different Uu configuration to be incorporated into each UE’s individual CellGroupConfig for MC, that RRC container needs to be provided to the CU per MRB “instance”) for individual RRCReconfiguration.

  - The DU sets up MRB resources upon the following information:

    - For MC: based on Knowledge of RRC_CONNECTED UEs being present (derived from MBS Session ID in UE contexts)

    - For BC and MC: Provided within MBS Session Context related information from CU->DU (MRB QoS etc, service area(s))

-	F1-U tunnel and flow control

  - WA: For Broadcast and Multicast, optional use of DL flow control in the shared F1-U tunnel.

  - WA: For split MRB with common PDCP, shared F1-U tunnel is used, existing NR user plane protocol functions need to be reviewed for their applicability for MBS.

-	Context/Bearer Management

  - For broadcast, introduce gNB-CU-CP triggered F1AP procedures: MBS Context Setup, MBS Context Modification, MBS Context Release. Detailed naming FFS.

  - For broadcast, introduce gNB-CU-CP triggered E1AP procedures: MBS Bearer Setup, MBS Bearer Modification, MBS Bearer Release. Detailed naming FFS.

  - For broadcast, the shared NG-U tunnel is established during the CU-CP triggered E1AP: MBS Bearer Setup procedure. The IP multicast address could be included in the E1AP: MBS Bearer Setup Request, and the unicast transport DL NG-U GTP-U address could be included in the E1AP: MBS Bearer Setup Response.

  - For broadcast, the shared F1-U tunnel is established during the procedures to setup the broadcast context and bearer.

  - WA: For Multicast, reuse the existing UE-associated F1AP procedures to provide per UE the joined MBS Session IDs, further FFS UE specific MBS information and MBS context information (FFS).

  - The gNB-DU assigns the G-RNTI.

  - Encoding of the L1/L2 related configuration part of the MCCH configuration related SIB follows the current work split between CU and DU, further F1 signalling details are FFS

- Broadcast/multicast Area

Agreements and working assumptions:

  - WA: A list of IDs (e.g. SAI) may be used for identifying MBS service area of a broadcast session, pending to RAN2 agreement.

  - The basic principle for Xn-based handover of UEs receiving multicast service available within a limited area:

- The Source gNB provides the MBS service area information (e.g. cell list or tracking area list) to target gNB in Handover Request message as a part of MBS session related information. or, alternatively (2) the source gNB may deduce that the target not in the MBS service area anymore and not provide MBS session related information at all.

for (1), The target gNB may perform MBS session admission control according to the MBS service area information.

or (1), If the UE is no longer in the MBS service area in the target gNB, the target gNB does not establish the MBS session.

  - WA: For broadcast session, the LTE mechanism on MBS frequency layer prioritization shall be revisited for NR, if MBS frequency layer prioritization is supported by RAN2.

  - WA: If SAI/ID is used to identify an MBS service area, it may be configured by OAM.

- Mobility Between MBS Supporting Nodes

Agreements and working assumptions:

  - Source and target gNBs derive synchronized PDCP SN from sequence number and the solution is FFS.

Open issues:

  - FFS: whether it is necessary to exchange SN Status for MRBs between source and target gNB, and if so, how to design stage 3 and how to stop data forwarding.

  - FFS: In R17, lossless handover is supported only for one-to-one mapping between MBS flow and MRB, based on flow level sequence number in NG-U

- Mobility Between MBS Supporting and non-MBS Supporting Nodes

Agreements and working assumptions:

  - MBS support Indicator is included in Path Switch Request Transfer sent by an MBS supporting node to indicate support

  - Capture an editor’s note in BL CR 38.300: “whether other options for mobility from supporting to non-supporting nodes are specified to fulfil lossless data forwarding is FFS”

#### 2.3.2	Remaining Open issues

- Session management over NG.

- MBS Bearer management over F1 and E1.

- Mobility with Service Continuity for UEs in RRC_CONNECTED State.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#106e contributions:

- R1-2106438	Resource configuration and group scheduling for RRC_CONNECTED UEs	Huawei, HiSilicon, CBN

- R1-2106623	Discussion on mechanisms to support group scheduling for RRC_CONNECTED Ues	vivo

- R1-2106662	Group Scheduling Mechanisms to Support 5G Multicast / Broadcast Services for RRC_CONNECTED Ues	Nokia, Nokia Shanghai Bell

- R1-2106716	Discussion on MBS group scheduling for RRC_CONNECTED UEs	Spreadtrum Communications

- R1-2106745	Discussion on Mechanisms to Support Group Scheduling for RRC_CONNECTED UEs	ZTE

- R1-2106820	Considerations on MBS group scheduling for RRC_CONNECTED UEs	Sony

- R1-2106912	Support of group scheduling for RRC_CONNECTED Ues	Samsung

- R1-2106945	Discussion on group scheduling mechanism for RRC_CONNECTED UEs in MBS	CATT

- R1-2106996	Common frequency resource configuration for multicast of RRC_CONNECTED Ues	ETRI

- R1-2107093	Group Scheduling Aspects for Connected UEs	FUTUREWEI

- R1-2107137	Discussion on Group Scheduling Mechanisms for RRC_CONNECTED Ues	NEC

- R1-2107160	On group scheduling mechanism for NR MBS	Lenovo, Motorola Mobility

- R1-2107201	Discussion on group scheduling mechanisms for RRC_CONNECTED UEs	Potevio Company Limited

- R1-2107229	Discussion on group Scheduling mechanism for RRC_CONNECTED UEs	OPPO

- R1-2107369	Views on group scheduling for Multicast RRC_CONNECTED UEs	Qualcomm Incorporated

- R1-2107382	Discussion on group scheduling mechanism for RRC_CONNECTED UEs	Google Inc.

- R1-2107425	Discussion on group scheduling mechanisms	CMCC

- R1-2107456	Support of group scheduling for RRC_CONNECTED UEs	LG Electronics

- R1-2107514	Discussion on NR MBS group scheduling for RRC_CONNECTED UEs	MediaTek Inc.

- R1-2107611	NR-MBS Group Scheduling for RRC_CONNECTED UEs	Intel Corporation

- R1-2107763	Discussion on group scheduling mechanism for RRC_CONNECTED Ues	Apple

- R1-2107881	Discussion on group scheduling mechanism for RRC_CONNECTED UEs	NTT DOCOMO, INC.

- R1-2107902	Discussion on mechanisms to support group scheduling for RRC_CONNECTED UE	Xiaomi

- R1-2107950	Group scheduling related discussion for RRC_CONNECTED UEs	CHENGDU TD TECH LTD.

- R1-2108026	Discussion on group scheduling mechanism for RRC_CONNECTED UEs	Convida Wireless

- R1-2108046	Discussion on mechanisms to support group scheduling for RRC_CONNECTED UEs	ASUSTeK

- R1-2108170	Mechanisms to support MBS group scheduling for RRC_CONNECTED Ues	Ericsson

- R1-2107424	Summary#1 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108308	Summary#2 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108359	Summary#3 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108368	Summary#4 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108428	Summary#5 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108459	Summary#6 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108471	Summary#6 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108549	Summary#7 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2108574	Summary#8 on mechanisms to support group scheduling for RRC_CONNECTED UEs for NR MBS	Moderator (CMCC)

- R1-2106439	Mechanisms to improve reliability for RRC_CONNECTED UEs	Huawei, HiSilicon, CBN

- R1-2106624	Discussion on mechanisms to improve reliability for RRC_CONNECTED Ues	vivo

- R1-2106663	Reliability Improvements for RRC_CONNECTED UEs	Nokia, Nokia Shanghai Bell

- R1-2106717	Mechanisms to improve MBS reliability for RRC_CONNECTED Ues	Spreadtrum Communications

- R1-2106746	Discussion on Mechanisms to Improve Reliability for RRC_CONNECTED UEs	ZTE

- R1-2106913	On mechanisms to improve reliability for RRC_CONNECTED UEs	Samsung

- R1-2106946	Discussion on reliability improvement mechanism for RRC_CONNECTED UEs in MBS	CATT, CBN

- R1-2106997	HARQ-ACK feedback scheme for multicast of RRC_CONNECTED Ues	ETRI

- R1-2107094	Further Discussions on Reliability for RRC_CONNECTED UEs	FUTUREWEI

- R1-2107138	Discussion on Reliability Improvements for RRC_CONNECTED UEs	NEC

- R1-2107161	On reliability improvement for RRC-CONNECTED UEs	Lenovo, Motorola Mobility

- R1-2107230	UL feedback for RRC-CONNECTED UEs in MBS	OPPO

- R1-2107370	Views on UE feedback for Multicast RRC_CONNECTED UEs	Qualcomm Incorporated

- R1-2107383	Discussion on MBS reliability for RRC_CONNECTED UEs	Google Inc.

- R1-2107426	Discussion on reliability improvement	CMCC

- R1-2107457	Mechanisms to improve reliability of Broadcast/Multicast service	LG Electronics

- R1-2107515	Discussion on mechanisms to improve reliability for RRC_CONNECTED UEs	MediaTek Inc.

- R1-2107612	Mechanisms to Improve Reliability of NR-MBS for RRC_CONNECTED UEs	Intel Corporation

- R1-2107764	Discussion on MBS reliability improvement for RRC_CONNECTED UEs	Apple

- R1-2107882	Discussion on mechanisms to improve reliability for multicast for RRC_CONNECTED UEs	NTT DOCOMO, INC.

- R1-2107951	Reliability related discussion for RRC_CONNECTED UEs	CHENGDU TD TECH LTD.

- R1-2108027	Discussion on reliability enhancement for RRC_CONNECTED UEs	Convida Wireless

- R1-2108171	Mechanisms to improve reliability for RRC_CONNECTED Ues	Ericsson

- R1-2108285	FL summary#1 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2108332	FL summary#2 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2108372	FL summary#3 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2108429	FL summary#4 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2108481	FL summary#5 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2108553	FL summary#6 on improving reliability for MBS for RRC_CONNECTED UEs	Moderator (Huawei)

- R1-2106440	Discussion on UE receiving broadcast in RRC IDLE/INACTIVE state	Huawei, HiSilicon, CBN

- R1-2106625	Discussion on basic functions for broadcast multicast for RRC_IDLE RRC_INACTIVE UEs	vivo

- R1-2106664	Basic Functions for Broadcast / Multicast for  RRC_IDLE / RRC_INACTIVE Ues	Nokia, Nokia Shanghai Bell

- R1-2106718	Basic Functions for Broadcast or Multicast for RRC_IDLE or RRC_INACTIVE UEs	Spreadtrum Communications

- R1-2106747	Discussion on basic Functions for Broadcast or Multicast for RRC_IDLE or RRC_INACTIVE UEs	ZTE

- R1-2106821	Considerations on MBS functions for RRC_IDLE/INACTIVE UEs	Sony

- R1-2106914	On basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs	Samsung

- R1-2106947	Discussion on basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs	CATT, CBN

- R1-2107095	MBS Support for RRC IDLE/INACTIVE UEs	FUTUREWEI

- R1-2107162	Basic functions for broadcast/multicast in idle/inactive states	Lenovo, Motorola Mobility

- R1-2107165	Search Space and DCI Design for MBS in IDLE and INACTIVE states	TCL Communication Ltd.

- R1-2107231	Discussion on basic functions for RRC_IDLE/RRC_INACTIVE UEs	OPPO

- R1-2107371	Views on group scheduling for Broadcast RRC_IDLE/INACTIVE UEs	Qualcomm Incorporated

- R1-2107384	Discussion on MBS for RRC_IDLE/RRC_INACTIVE UEs	Google Inc.

- R1-2107427	Discussion on NR MBS in RRC_IDLE/ RRC_INACTIVE states	CMCC

- R1-2107458	Basic function for broadcast/multicast	LG Electronics

- R1-2107516	Discussion on MBS for RRC_IDLE/INACTIVE UEs	MediaTek Inc.

- R1-2107613	NR-MBS for RRC_IDLE/INACTIVE UEs	Intel Corporation

- R1-2107765	Discussion on MBS for RRC_IDLE and RRC_INACTIVE UEs	Apple

- R1-2107883	Discussion on basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs	NTT DOCOMO, INC.

- R1-2107952	NR MBS related discussion for RRC_IDLE/RRC_INACITVE UEs	CHENGDU TD TECH LTD.

- R1-2108028	Discussion on MBS for RRC_IDLE/RRC_INACTIVE UEs	Convida Wireless

- R1-2108172	Support for NR multicast reception in RRC Inactive/Idle	Ericsson

- R1-2108227	Feature Lead summary #1 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

- R1-2108228	Feature Lead summary #2 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

- R1-2108229	Feature Lead summary #3 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

- R1-2108230	Feature Lead summary #4 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

- R1-2108578	Feature Lead summary #5 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

- R1-2108579	Feature Lead summary #6 on RAN basic functions for broadcast/multicast for UEs in RRC_IDLE/RRC_INACTIVE states	Moderator (BBC)

RAN2#115e contributions:

- R2-2107013	Discussion on MBS interesting indication for delivery mode 2	OPPO

- R2-2107014	Discussion on beam sweeping transmission for delivery mode 2	OPPO

- R2-2107015	Discussion on MCCH change notification	OPPO

- R2-2107016	Group notification and unicast paging for MBS activation	OPPO

- R2-2107017	Discussion on MBS service continuity for delivery mode 2	OPPO

- R2-2107032	Open Issues on Mobility of Delivery Mode 1	CATT, CBN

- R2-2107033	PTM/PTP Switch	CATT

- R2-2107034	Discussion on Scheduling and Power Saving of MBS	CATT

- R2-2107035	Open Issues on Service Continuity of Delivery Mode 2	CATT, CBN

- R2-2107036	On Multicast Activation Notification	CATT, CBN

- R2-2107037	Open Issues on MCCH Change Notification	CATT

- R2-2107038	Discussion on MCCH Contents and General RRC Aspects	CATT, CBN

- R2-2107048	Mobility and Service continuity for NR Multicast	MediaTek Inc.

- R2-2107049	DRX scheme for NR MBS	MediaTek Inc.

- R2-2107050	Broadcast Service Continuity	MediaTek Inc.

- R2-2107051	Notification for Multicast activation	MediaTek Inc.

- R2-2107052	MCCH Configuration	MediaTek Inc.

- R2-2107119	PTM PTP switch and reliability	MediaTek Inc.

- R2-2107120	Initialization of RLC and PDCP windows	MediaTek Inc.

- R2-2107204	Service continuity for MBS due to handover	OPPO

- R2-2107205	Discussion on group-based scheduling for MBS	OPPO

- R2-2107206	[Post114-e][072][MBS] Delivery Mode 1 PTM PTP operation (OPPO)	OPPO

- R2-2107233	MBS Power Saving and Scheduling Aspects	Samsung

- R2-2107234	On Broadcast Service Continuity	Samsung

- R2-2107235	Considerations on Notifications for Multicast and Broadcast	Samsung

- R2-2107236	MCCH Contents and RRC Aspects for MBS	Samsung

- R2-2107335	Discussion on lossless mobility support for NR MBS	ZTE, Sanechips

- R2-2107336	Multicast Service Continuity	ZTE, Sanechips

- R2-2107337	Group scheduling and power saving for NR MBS	ZTE, Sanechips

- R2-2107338	Miscellaneous L2 centric issues on NR MBS	ZTE, Sanechips

- R2-2107339	Broadcast Service Continuity	ZTE, Sanechips

- R2-2107340	Notifications for NR MBS	ZTE, Sanechips

- R2-2107341	MCCH contents for NR MBS	ZTE, Sanechips

- R2-2107363	Discussion on Multicast service continuity during mobility	Spreadtrum Communications

- R2-2107364	Discussion on issues of delivery mode2	Spreadtrum Communications

- R2-2107365	Discussion on multicast activation notification	Spreadtrum Communications

- R2-2107366	RRC issues of multicast session	Spreadtrum Communications

- R2-2107387	Discussion on Service Continuity Support for NR MBS	TCL Communication Ltd.

- R2-2107438	Consideration on dynamic PTM and PTP switching for NR MBS	Shanghai Jiao Tong University

- R2-2107439	Deactivation and reactivation of MBS reception	Shanghai Jiao Tong University

- R2-2107446	MBS group scheduling and power saving	Intel Corporation

- R2-2107467	Determination of HARQ retransmission for PTM	FGI, Asia Pacific Telecom

- R2-2107529	Configurations for MRB and scheduling via MCCH in DM2	Futurewei

- R2-2107530	Further discussion on the MBS group notification in DM2	Futurewei

- R2-2107531	Handling MBS during conditional handover	Futurewei

- R2-2107539	L2 ARQ by PDCP for PTM	Futurewei, Qualcomm Inc., Intel, UIC, Kyocera, NEC, Samsung, Ericsson

- R2-2107544	PDCP Functionality during Mobility and PTM-PTP Switch	Futurewei

- R2-2107545	NR Multicast DRX aspects	Qualcomm India Pvt Ltd

- R2-2107546	NR MBS control signalling aspects for UEs in different RRC states	Qualcomm Inc

- R2-2107547	NR Multicast and Broadcast Radio Bearer Architecture aspects	Qualcomm Inc

- R2-2107548	NR Multicast Broadcast mobility enhancements with service continuity	Qualcomm Inc

- R2-2107576	PTM and PTP switch with MBS service continuity	Apple

- R2-2107577	DRX mechanism for MBS PTM reception	Apple

- R2-2107578	Access Control for the MBS Service Reception	Apple

- R2-2107579	MBS reception in CONNECTED state	Apple

- R2-2107657	PTP UM RLC configuration	Fujitsu

- R2-2107682	DRX for PTM and PTP	TCL Communication Ltd.

- R2-2107685	Dynamic PTM PTP Switch	TCL Communication Ltd.

- R2-2107690	MBS Reliability	Nokia, Nokia Shanghai Bell

- R2-2107691	Miscellaneous Aspects of MBS Provisioning	Nokia, Nokia Shanghai Bell

- R2-2107692	MBS Mobility	Nokia, Nokia Shanghai Bell

- R2-2107693	Draft LS on MBS mobility	Nokia, Nokia Shanghai Bell

- R2-2107694	DRX for Multicast	Nokia, Nokia Shanghai Bell

- R2-2107696	IDLE /IN_ACTIVE UE support of MBS	NEC

- R2-2107697	Reliability of NR MBS	NEC

- R2-2107698	Service Continuity for Connected mode UE	NEC

- R2-2107699	Simultaneous transmission of multicast/unicast	NEC

- R2-2107702	MBS L2 reliability	NEC

- R2-2107703	Service Continuity for Connected mode UE	NEC

- R2-2107787	Notification of the Activation/Deactivation of PTM	SHARP Corporation

- R2-2107793	Service Continuity during Inter-cell mobility	vivo

- R2-2107794	CHO and DAPS for NR MBS	vivo

- R2-2107795	Discussion on PTP PTM Switch	vivo

- R2-2107796	Further Considerations on Group Scheduling for MBS	vivo

- R2-2107797	PDCP and RLC Initialization for MBS Reception	vivo

- R2-2107798	Discussion on Broadcast Service Continuity	vivo

- R2-2107799	Discussion on MBS Notification and MCCH	vivo

- R2-2107875	MBS service continuity	LG Electronics Inc.

- R2-2107876	MCCH information acquisition	LG Electronics Inc.

- R2-2107877	RRC connection establishmentresume initiated by group paging	LG Electronics Inc.

- R2-2107919	Discussion on MRB type change and PTM/PTP switch	Lenovo, Motorola Mobility

- R2-2107920	MBS specific DRX operation and Data Inactivity Monitoring	Lenovo, Motorola Mobility

- R2-2107921	Service Continuity for handover from MBS Supporting Node to MBS non-Supporting Node	Lenovo, Motorola Mobility

- R2-2107922	Notification for Multicast activation	Lenovo, Motorola Mobility

- R2-2107931	MBS Group Scheduling	Samsung

- R2-2107932	Service Continuity for Multicast	Samsung

- R2-2107933	Layer-2 Aspects for MBS	Samsung

- R2-2107981	MCCH considerations	Nokia, Nokia Shanghai Bell

- R2-2107982	MBS session activation and group paging	Nokia, Nokia Shanghai Bell

- R2-2107999	Details of control plane aspects for delivery mode 2 in NR MBS	Kyocera

- R2-2108000	Remaining issues of dynamic PTM - PTP switching and mobility for NR MBS	Kyocera

- R2-2108001	Group notification for Delivery mode 1 in NR MBS	Kyocera

- R2-2108002	Open issues on group scheduling for NR MBS	Kyocera

- R2-2108032	Service continuity for delivery mode 1	CHENGDU TD TECH LTD.

- R2-2108033	Scheduling for NR MBS	CHENGDU TD TECH LTD.

- R2-2108034	Service continuity for delivery mode 2	CHENGDU TD TECH LTD.

- R2-2108035	Discussion on notificatons for NR MBS	CHENGDU TD TECH LTD.

- R2-2108036	MBS related configuration for delivery mode 2	CHENGDU TD TECH LTD.

- R2-2108037	General aspects for NR MBS	CHENGDU TD TECH LTD.

- R2-2108040	CQI audit procedure for delivery mode 2	TD Tech

- R2-2108049	MBS BWP UE capability and MBS resources	Sony

- R2-2108050	Need for L2 ARQ for PTM to PTP switch	Sony

- R2-2108078	Aspects on notification	Ericsson

- R2-2108079	Aspects on Power Saving	Ericsson

- R2-2108080	Reliability for Multicast and for Multicast Service Continuity	Ericsson

- R2-2108081	Open issues in Broadcast Service Continuity	Ericsson

- R2-2108082	Initialization of RLC and PDCP window	Ericsson

- R2-2108083	Aspects on Scheduling	Ericsson

- R2-2108084	Other aspects for MBS	Ericsson

- R2-2108123	Support of dynamic switch	Huawei, HiSilicon

- R2-2108124	Inter-cell mobility for MBS	Huawei, HiSilicon

- R2-2108125	Discussion on group scheduling	Huawei, HiSilicon

- R2-2108126	Initialization of RLC and PDCP windows	Huawei, HiSilicon

- R2-2108201	Remaining issues of MBS Interest Indication	Huawei, HiSilicon

- R2-2108202	Notifications for Multicast and Broadcast	Huawei, HiSilicon

- R2-2108203	MCCH acquisition in RRC_CONNECTED state	Huawei, HiSilicon

- R2-2108204	Summary of e-mail discussion “[Post114-e][074][MBS] RRC running CR” and RRC open issues list	Huawei, HiSilicon

- R2-2108205	38.331 running CR for NR MBS	Huawei, HiSilicon

- R2-2108455	Multicast activation notification and MCCH change notification	Intel Corporation

- R2-2108456	Details for MCCH design	Intel Corporation

- R2-2108479	Power saving for MBS PTM	ETRI

- R2-2108485	Lossless PTM/PTP switching	InterDigital

- R2-2108486	PTM activation and deactivation	InterDigital

- R2-2108487	On RLC receiver state variables during PTM/PTP switching	InterDigital

- R2-2108519	Discussion on dynamic PTP/PTM switch	CMCC

- R2-2108520	Discussion on group scheduling	CMCC

- R2-2108521	Discussion on MBS UP design	CMCC

- R2-2108522	Discussion on Broadcast service continuity issues	CMCC

- R2-2108523	Discussion MBS notification schemes	CMCC

- R2-2108550	Discussion on multicast service continuity	LG Electronics Inc.

- R2-2108551	Discussion on group scheduling and power saving	LG Electronics Inc.

- R2-2108552	Discussion on MRB related issues and others	LG Electronics Inc.

- R2-2108654	Discussion on MCCH	CHENGDU TD TECH LTD.

- R2-2108676	Multicast service continuity in mobility and PTM/PTP switching	Intel Corporation

- R2-2108677	Service continuity for delivery mode 2	Intel Corporation

- R2-2108708	UE stay in RRC_CONNECTED when no MBS data ongoing	ASUSTeK

- R2-2108754	Activation and Deactivation of PTM/PTP leg	Convida Wireless

- R2-2108796	Discussion on MBS support on MRDC	Xiaomi Communications

- R2-2108797	Remaining PDCP issues for MBS	Xiaomi Communications

- R2-2108798	Discussion on the group scheduling of MBS	Xiaomi Communications

- R2-2108799	Summary of [Post114-e][073][MBS] Service continuity for Delivery Mode 2 (Xiaomi)	Xiaomi Communications

- R2-2108800	PRACH congestion due to multicast paging	Xiaomi Communications

- R2-2108809	Discussion on definition of PTM transmission considering HARQ for PTM	LG Electronics Inc.

- R2-2108846	[Pre115-e][001][MBS] Summary 8.1.2.2 L2 Centric Scheduling and PowSav (Qualcomm)	Qualcomm

- R2-2108847	Summary 8.1.3.2 - L3 Centric Notifications (Samsung)	Samsung

- R2-2109022	Inter-cell mobility for MBS	Huawei, HiSilicon

- R2-2109026	Summary of [Pre115-e][002] [MBS]  8.1.2.3 L2 Centric Other	MediaTek Inc.

- R2-2109035	[Pre115-e][004][MBS] Summary 8.1.3.3 L3 Centric Other	Huawei, HiSilicon

- R2-2109041	Report of [AT115-e][047][MBS] Service Continuity deliver mode 2	Xiaomi Communications

- R2-2109052	Report of [AT115-e][047][MBS] Service Continuity deliver mode 2	Xiaomi Communications

- R2-2109078	Report of [AT115-e][048][MBS] Notifications (Samsung)	Samsung

- R2-2109104	Report of offline: [AT115-e][049][MBS] L3 Other (Huawei)	Huawei, HiSilicon

- R2-2109177	LS on paging for multicast session activation notification	RAN2

RAN3#113e contributions:

- R3-213138	Introduction of MBS(BL CR for 38.463)	CATT

- R3-213139	Introduction of NR MBS	Lenovo, Motorola mobility

- R3-213147	Introduction of NR MBS	Samsung

- R3-213150	Introduction of NR MBS	LG Electronics

- R3-213240	(TP for TS 38.300) Mobility with non-MBS supporting NG-RAN nodes	ZTE

- R3-213374	Data forwarding in handover with MBS multicast	Qualcomm Incorporated, Huawei, Samsung, Lenovo, Nokia, Nokia Shanghai Bell, CATT, CMCC, LG Electronics, CBN

- R3-213457	(TP for 38.300& 38.410) Stage 2 for Multicast and Broadcast	Nokia, Nokia Shanghai Bell

- R3-213459	(TP for 38.413) Stage 3 for MBS Context and UE MBS Context	Nokia, Nokai Shanghai Bell

- R3-213460	(TP for 38.413) Stage 3 for User Plane Shared Delivery Tunnel	Nokia, Nokia Shanghai Bell

- R3-213461	(TP for 38.415) Seamless Mobility between two MBS Supporting Nodes and use of data forwarding	Nokia, Nokia Shanghai Bell

- R3-213462	(TP for 38.300) MBS Stage 2 for Mobility between MBS supporting nodes	Nokia, Nokia Shanghai Bell

- R3-213464	(TP for 38.300) Stage 2 for Broadcast Continuity	Nokia, Nokia Shanghai Bell

- R3-213544	Consideration on Flow Control Mechanism over F1-U(TP to BLCR of TS 38.425)	CATT,CBN

- R3-213545	Consideration on MBS Session Management at F1E1 interface(TP to TS 38.473 and TS 38.463)	CATT,CBN

- R3-213546	Remaining Issues on MBS Service Continuity for Broadcast Session	CATT,CBN

- R3-213547	TP for 38.413 on session management for broadcast	CATT,CBN,Huawei

- R3-213548	Discussion on MBS session management for multicast	CATT,CBN

- R3-213549	Discussion on dynamic change between PTM and PTP	CATT

- R3-213550	Supporting lossless handover while retaining flexible MRB mapping	CATT

- R3-213551	LS on aligning MRB PDCP Count among multiple gNBs	CATT

- R3-213552	TP on TS 38.300 on multicast lossless handover	CATT

- R3-213555	Consideration on Multicast Session Management	Huawei, CBN, China Unicom, Lenovo, Motorola Mobility, Qualcomm Incorporated, China Telecom

- R3-213557	(TP to TS 38.413 BL CR) Multicast Session Management	Huawei, CMCC, Lenovo, Motorola Mobility, Qualcomm Incorporated

- R3-213579	(TP to TS 38.425 BL CR) Flow Control for MBS	Huawei, CBN, China Telecom

- R3-213590	[TP for BL CR 38.300] Orderly specification work for NR MBS Session Management	Ericsson

- R3-213591	[TP for BL CR 38.413 and 38.423] Orderly specification work for NR MBS Session Management	Ericsson

- R3-213592	[TP for BL CR for 38.401] On F1 and E1 protocol aspects for NR MBS	Ericsson

- R3-213593	[TP for BL CR for 38.473 and 38.463] On F1 and E1 protocol aspects for NR MBS	Ericsson

- R3-213594	On mobility between gNBs supporting NR MBS	Ericsson

- R3-213595	[TP for BL CR TS 38.401 and 38.463] HO between supporting gNBs	Ericsson

- R3-213596	On open items concerning handover between gNBs supporting NR MBS and gNBs not supporting NR MBS	Ericsson

- R3-213651	Group Paging for MBS Multicast	Qualcomm Incorporated

- R3-213706	F1 tunnel and flow control for MBS	Samsung

- R3-213707	TP for TS38.473 BL: Introduction of NR MBS	Samsung

- R3-213708	TP for TS38.463 BL: Addition of session management procedure	Samsung

- R3-213738	Enhancements to support loss-less handover for NR multicast	Lenovo, Motorola Mobility

- R3-213739	Mobility between MBS Supporting and non-Supporting nodes	Lenovo, Motorola Mobility

- R3-213740	Remaining Issues on MBS Service Area Management	Lenovo, Motorola Mobility

- R3-213741	Bearer Management over F1/E1 for Multicast Session	Lenovo, Motorola Mobility

- R3-213742	MCCH Configuration and MCCH Contents Delivery over F1	Lenovo, Motorola Mobility

- R3-213743	Discussion on Group paging for Multicast Session Activation Notification	Lenovo, Motorola Mobility

- R3-213746	(TP to TS 38.460 BL CR) Support of Multicast Distribution Setup and Release	Lenovo, Motorola Mobility, Huawei, Qualcomm Incorporated

- R3-213747	(TP to TS 38.463 BL CR) Support of Multicast Distribution Setup and Release	Lenovo, Motorola Mobility, Huawei, Qualcomm Incorporated

- R3-213768	Discussion on multicast MBS group paging	LG Electronics

- R3-213769	(TP for NR_MBS BL CR for TS 38.413) Discussion on multicast MBS group paging	LG Electronics

- R3-213770	(TP for NR_MBS BL CR for TS 38.473) Discussion on multicast MBS group paging	LG Electronics

- R3-213771	Discussion on switching decision between PTP and PTM	LG Electronics

- R3-213788	(TP for TS 38.413) Management of multicast session	ZTE

- R3-213789	(TP for TS 38.410) Management of multicast session	ZTE

- R3-213790	Discussion on MBS establishment and mobility in case of common gNB-CU-UP deployment	ZTE

- R3-213832	Mode switching for NR MBS	ZTE

- R3-213833	F1-U tunnel and flow control for NR MBS	ZTE

- R3-213834	NR MBS Lossless handover for inter-gNB scenario	ZTE

- R3-213835	Discussion on MBS mobility procedure	ZTE

- R3-213986	(TP to TS 38.300 BL CR) Mobility between MBS supporting nodes	Huawei, CBN, China Unicom, China Telecom

- R3-213987	(TP to TS38.300 BL CR) Consideration on DL PDCP Synchronization	Huawei, CBN, China Unicom, China Telecom

- R3-213988	(TP to TS 38.300 BL CR) Mobility between MBS supporting and non-supporting nodes	Huawei, CBN, China Unicom, China Telecom

- R3-213989	(TP to TS 38.415 BL CR) Support of NR MBS data transmission	Huawei, CBN, China Telecom

- R3-213990	(TP to TS 38.300 BL CR) Broadcast service continuity	Huawei, CBN, China Telecom

- R3-213991	Effects of NR MBS related network planning on NG-RAN architecture	CHENGDU TD TECH LTD.

- R3-214030	Issues on Mobility between MBS Supporting Nodes	LG Electronics

- R3-214094	Discussion on dynamic change between PTP and PTM	CMCC

- R3-214095	Discussion on MBS Bearer Management	CMCC

- R3-214096	Discussion on Mobility with Service Continuity	CMCC

- R3-214097	Discussion on PDCP Synchronization	CMCC

- R3-214098	Discussion on Mobility between non-MBS supporting node and MBS supporting node	CMCC

- R3-214119	MBS Session management over NG for multicast	CMCC

- R3-214120	(TP to TS 38.410 ) MBS session management over NG	CMCC

- R3-214121	(TP to TS 38.300 ) MBS session management over NG	CMCC, Huawei

- R3-214211	CB: # MBS1_BLCRs - Summary of email discussion	LG Electronics - moderator

- R3-214215	CB: # MBS5_ServiceAreaMgmt - Summary of email discussion	Lenovo - moderato

- R3-214239	Way Forward on Mobility between MBS supporting nodes	Huawei, Qualcomm Incorporated, CMCC, Lenovo, Nokia, Nokia Shanghai Bell, CBN, China Telecom, CATT, LG Electronics, Samsung, China Unicom, BT, vivo

- R3-214305	CB: # MBS2_SessMgmt - Summary of email discussion	Ericsson - moderator

- R3-214306	CB: # MBS3_PTPMSwitch - Summary of email discussion	Samsung - moderator

- R3-214307	CB: # MBS4_BearerMgmt - Summary of email discussion	Huawei - moderator

- R3-214308	CB: # MBS7_MobilityNonSupporting - Summary of email discussion	Nokia - moderator

- R3-214359	CB: # MBS6_MobilitySupporting - Summary of email discussion	Qualcomm - moderator

- R3-214378	(TP to TS 38.420 BL CR) Group paging for Multicast Session Activation Notification	Lenovo, Motorola Mobility, Huawei, Nokia, Nokia Shanghai Bell, CMCC

- R3-214379	(TP to TS 38.423 BL CR) Group paging for Multicast Session Activation Notification	Lenovo, Motorola Mobility, Huawei, Nokia, Nokia Shanghai Bell, CMCC

- R3-214381	(TP to TS 38.410 BL CR) Multicast Group Paging	Huawei, CBN, China Unicom, Lenovo, Motorola Mobility, Qualcomm Incorporated, China Telecom, Nokia, Nokia Shanghai Bell, CMCC

- R3-214382	(TP to TS 38.401 BL CR) Bearer management over F1 and E1	Huawei, CBN, China Telecom, , Nokia, Nokia Shanghai Bell

- R3-214383	(TP to TS 38.470 BL CR) Multicast Group Paging	Qualcomm Incorporated, Huawei, Lenovo, Motorola Mobility, Nokia, Nokia Shanghai Bell

- R3-214384	(TP to TS 38.473 BL CR) Multicast Group Paging	Qualcomm Incorporated, Huawei, Lenovo, Motorola Mobility, Nokia, Nokia Shanghai Bell

- R3-214385	(TP to TS 38.401 BL CR) Support of PTP and PTM switch	Huawei, CBN, China Unicom, China Telecom

- R3-214416	(TP for 38.300) Mobility with non-MBS supporting NG-RAN nodes	Nokia, Nokia Shanghai Bell

- R3-214430	(TP for 38.413) Stage 3 for MBS Group Paging	Nokia, Nokia Shanghai Bell, Huawei

- R3-214447	CB: # MBS8_Others - Summary of email discussion	ZTE - moderator

- R3-214462	LS on Full Configuration in handover to MBS non-supporting gNB	Lenovo, Motorola Mobility

- R3-214509	Introduction of NR MBS	Nokia, Nokia Shanghai Bell

- R3-214510	Introduction of NR MBS	Huawei, CMCC

- R3-214511	MBS BL CR for TS38.410	ZTE

- R3-214512	BL CR for NR MBS for 38.413	Qualcomm

- R3-214513	Introduction of NR Multicast and Broadcast Services	Ericsson

- R3-214518	BL CR to TS38.420	CMCC

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template