3GPP TSG RAN Meeting #94-e									RP-213029

Electronic Meeting, Dec 6 – 17, 2021

Status Report to TSG

Agenda item:			13.5.13

| WI / SI Name | UE Conformance Test Aspects - SON (Self-Organising Networks) and MDT (Minimization of Drive Tests) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_SON_MDT-UEConTest |  |  |  |  |
| Unique ID | 890043 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210377 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: March 2022 (+3) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 99 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wenjia DONG, Leif Mattisson |
|  | Company | CMCC, Ericsson |
|  | Email | dongwenjia@chinamobile.com, leif.mattisson@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#93-e (the details can be found in R5-216479):

- 99% overall completeness achieved.

- For SIG, 29 Tdocs were agreed.

- For SIG applicability, 2 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-216479 WP - NR_SON_MDT-UEConTest after RAN5#93-e, CMCC, Ericsson

TS 38.523-1 CRs

[1]	R5-217916 Update of TC Title for matching TC content in TC 8.1.6.2.4, CMCC

[2]	R5-216496 Update of cell power level for FR2 in NR Immediate MDT TC 8.1.6.1.1.1, CMCC

[3]	R5-216497 Correction to Inter-RAT Immediate MDT TC 8.1.6.2.1, CMCC

[4]	R5-216498 Update of cell power level for FR2 in Inter-RAT Logged MDT TC 8.1.6.2.2, CMCC

[5]	R5-216499 Update of cell power level for FR2 in Radio Link Failure TC 8.1.6.2.3, CMCC, Huawei, Hisilicon

[6]	R5-216500 Update of cell power level for FR2 in BT measurement collection TC 8.1.6.3.1.1, CMCC

[7]	R5-216501 Update of cell power level for FR2 in WLAN measurement collection TC 8.1.6.3.1.2, CMCC

[8]	R5-217917 Update of MDT test case 8.1.6.1.2.3, ZTE Corporation

[9]	R5-216560 Update of MDT test case 8.1.6.1.2.7, ZTE Corporation

[10]	R5-217918 Update of MDT test case 8.1.6.1.2.10, ZTE Corporation

[11]	R5-216562 Update of MDT test case 8.1.6.1.2.11, ZTE Corporation

[12]	R5-217919 Addition of new test case 8.1.6.4.1 for RACH logging and reporting in NR SON/MDT, CMCC

[13]	R5-217920 Correction to NR MDT test case 8.1.6.1.4.2, ANRITSU LTD, Qualcomm, Keysight

[14]	R5-217921 Correction to MDT TC 8.1.6.1.3.1 and 8.1.6.1.3.2, Qualcomm CDMA Technologies, Anritsu

[15]	R5-217922 Correction to MDT TC 8.1.6.1.3.3, Qualcomm CDMA Technologies, Anritsu

[16]	R5-217923 Correction to MDT TC 8.1.6.1.1.1, 8.1.6.1.3.5 and 8.1.6.1.4.5, Qualcomm CDMA Technologies, Anritsu

[17]	R5-217924 Correction to MDT NR TC 8.1.6.1.4.6-CEF Intra-Freq measurements, Huawei, Hisilicon

[18]	R5-217925 Correction to MDT NR TC 8.1.6.1.4.7-CEF Inter-Freq measurements, Huawei, Hisilicon

[19]	R5-217053 Correction to NR MDT TC 8.1.6.3.2.1-Inter System-Logged-Bluetooth, Huawei, Hisilicon

[20]	R5-217054 Correction to NR MDT TC 8.1.6.3.2.3-Inter System-Logged-Sensor, Huawei, Hisilicon

[21]	R5-217055 Correction to NR MDT TC 8.1.6.3.3.1-Inter System-RLF-Bluetooth, Huawei, Hisilicon

[22]	R5-217056 Correction to NR MDT TC 8.1.6.3.3.3-Inter System-RLF-sensor, Huawei, Hisilicon

[23]	R5-217926 Correction of MDT TC 8.1.6.1.4.8, MediaTek Inc.

[24]	R5-217927 Corrections to MDT TC 8.1.6.3.4.1, MediaTek Inc.

[25]	R5-217928 Corrections to MDT TC 8.1.6.3.4.2, MediaTek Inc.

[26]	R5-217929 Corrections to MDT TC 8.1.6.3.4.3, MediaTek Inc.

[27]	R5-217290 Corrections to MDT TC 8.1.6.3.1.3, MediaTek Inc.

[28]	R5-217930 Corrections to MDT TC 8.1.6.3.2.2, MediaTek Inc.

[29]	R5-217931 Corrections to MDT TC 8.1.6.3.3.2, MediaTek Inc.

TS 38.523-2 CRs

[1]	R5-216614 Applicability statement for new test case for RACH logging and reporting, CMCC

[2]	R5-217932 Update of TC Title of NR SON/MDT for matching TC content in TC 8.1.6.2.4, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template