3GPP TSG RAN meeting #94e										RP-213215

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			13.5.7

| WI / SI Name | UE Conformance Test Aspects for NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh-UEConTest |  |  |  |  |
| Unique ID | 880068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200893 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2022 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 88% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The Work Plan was updated in [1].

There were 28 CRs agreed in [2] to [29]. See section 4 for complete list of contributions.

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs

General papers

- R5-217020	WP of NR Mobility Enhancement after RAN5 93e	Huawei, Hisilicon

38.508-2

- R5-217009	Add UE capability for NR MobEnh	Huawei, Hisilicon

38.522

- R5-216870	Correction to applicability of Mob_enh RRM TCs	Huawei, Hisilicon

38.533

- R5-218215	Correction to Mob_enh RRM TC 6.3.1.9 - inter-freq  sync DAPS HO	China Telecommunications

- R5-218296	Correction to Mob_enh RRM TC 6.3.1.7 - intra DAPS sync	Huawei, Hisilicon

- R5-218297	Correction to Mob_enh RRM TC 6.3.1.8 - intra DAPS async	Huawei, Hisilicon

- R5-216873	Correction to Mob_enh RRM TC 6.3.3.1 - FR1 intra CHO	Huawei, Hisilicon

- R5-216874 	Correction to Mob_enh RRM TC 6.3.3.2 - FR1 inter CHO	Huawei, Hisilicon

- R5-218298	Correction to Mob_enh RRM TC 7.3.1.4 - inter-FR DAPS sync	Huawei, Hisilicon

- R5-216876	Correction to Mob_enh RRM TC 7.3.1.5 - inter-FR DAPS async	Huawei, Hisilicon

- R5-218461	Correction to Mob_enh RRM TC 7.3.3.1 - FR2 intra CHO	Huawei, Hisilicon

- R5-218299	Correction to Mob_enh RRM TC 7.3.3.2 - FR2 inter CHO	Huawei, Hisilicon

- R5-218216	Correction to Annex F for Mob_enh RRM TCs	Huawei, Hisilicon, China Telecommunications

- R5-218217	Correction to Mob_enh RRM TC 6.3.1.10 - inter-freq async DAPS HO	China Telecommunications

38.523-1

- R5-216508	Addition to NR TC 7.1.3.4.4-PDCP DAPS handover for Inter-frequency	China Telecommunications

- R5-216509	Addition of NR TC 8.1.4.3.5-DAPS handover Success RLF in source for Inter-frequency	China Telecommunications

- R5-217874	Correction to NR TC 8.1.4.3.2-DAPS handover	Huawei, Hisilicon

- R5-217011	Correction to NR RRC TC 8.1.4.4.1-Conditional handover success	Huawei, Hisilicon

- R5-217012	Correction to NR RRC TC 8.1.4.4.2-Conditional handover configuration update	Huawei, Hisilicon

- R5-217013	Correction to NR RRC TC 8.1.4.4.3-Conditional handover failure	Huawei, Hisilicon

- R5-217014	Correction to NR RRC TC 8.2.3.18.1-Conditional PSCell change	Huawei, Hisilicon

- R5-217875	Addition of  NR RRC TC 8.1.4.4.4-Conditional handover and legacy handover	Huawei, Hisilicon

- R5-217876	Addition of  NR RRC TC 8.2.3.18.2-Conditional PSCell change failure	Huawei, Hisilicon

38.523-2

- R5-217774	Add applicability for NR MobEnc Inter-frequency DAPS handover TC	China Telecommunications

- R5-217018	Correction to applicability for NR MobEnh	Huawei, Hisilicon

38.903

- R5-218394	TT analysis for Mob_enh RRM TC 6.3.1.7+6.3.1.8	Huawei, Hisilicon

- R5-218395	TT analysis for Mob_enh RRM TC 6.3.3.1	Huawei, Hisilicon

- R5-218396	TT analysis for Mob_enh RRM TC 6.3.3.2	Huawei, Hisilicon

- R5-218242	TT analysis for Mob_enh RRM TC 6.3.1.9+6.3.1.10		China Telecommunications

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template