3GPP TSG RAN meeting #94-e									     RP-213349

Electronic Meeting, December 6 - 17, 2021

## Status Report to TSG

Agenda item: 10.4.3 NB-IoT/eMTC support for Non-Terrestrial Networks (NTN)

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym | LTE_NBIOT_eMTC_NTN |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211601 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: - |  |
| Overall Completion level | Study Item: | Core part: Overall: 75% For information RAN1: 100% RAN2: 70% RAN3: 0% | Performance Part: | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Gilles Charbit |
|  | Company | MediaTek |
|  | Email | Gilles.charbit@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#107-e, 11th November – 19th November 2021, e-meeting

Agreements on “8.15.1 Enhancements to time and frequency synchronization”

GNSS validity:

Agreement

The UE autonomously determines its GNSS validity duration X and reports information associated with this valid duration to the network via RRC signalling.

- X = {10s, 20s, 30s, 40s, 50s, 60s, 5 min, 10 min, 15 min, 20 min, 25 min, 30 min, 60 min, 90 min, 120 min, infinity}

Agreement

Send LS to RAN2 to take the following RAN1 agreements into consideration to specify the aspects related to GNSS position validity:

- For sporadic short transmission, UE in RRC_CONNECTED should go back to idle mode and re-acquire a GNSS position fix if GNSS becomes outdated

- The UE autonomously determines its GNSS validity duration X and reports information associated with this valid duration to the network via RRC signalling.

  - X = {10s, 20s, 30s, 40s, 50s, 60s, 5 min, 10 min, 15 min, 20 min, 25 min, 30 min, 60 min, 90 min, 120 min, infinity}

- Note: The duration of the short transmission is not longer than the “validity timer for UL synchronization” referred to in the WID objective (but which still needs further discussion for specifying further details)

R1-2112847 –DRAFT LS to RAN2 on GNSS validity duration for IoT NTN

- Final LS in R1-2112848

Validity timer for UL Synchronization:

Agreement

The serving satellite ephemeris and common TA related parameters are signalled in the same SIB message and have the same epoch time.

Agreement

A single validity duration for both serving satellite ephemeris and common TA related parameters is broadcast on the SIB.

Agreement

Validity timer for UL synchronization should be started/restarted with configured timer validity duration at the epoch time of the assistance information.

Agreement

Validity timer duration is configured per cell and indicated to the UE in X bits with:

·       Value range {5, 10, 15, 20, 25, 30, 35, 40, 45, 50, 55, 60, 120, 180, 240}

·       Unit is second

·       FFS Additional values for GEO

For NPUSCH for NB-IoT and PUSCH/PUCCH for eMTC:

Agreement

For eMTC PUCCH/PUSCH with frequency hopping enabled, the UE can adjust the uplink transmit timing when hopping to a new narrowband if the frequency hopping interval is less than or equal to the configured transmission segment duration.

Agreement

For eMTC PUCCH, a 3-bit field to indicate K=7 values for the uplink transmission segment duration:

·         2 4 8 16 32 64 128 subframes

Agreement

For eMTC PUCCH/PUSCH with frequency hopping enabled, the UE can adjust the uplink transmit timing and transmit frequency when hopping to a new narrowband if the frequency hopping interval is less than or equal to the configured transmission segment duration.

Agreement

UE pre-compensation per segment of NPUSCH for NB-IoT and PUSCH/PUCCH for eMTC is applied from one segment to the next segment by using one or more of the following methods if supported by UE implementation

1. UE may drop / Insert samples / Puncture OFDM symbols

2. UE may blank subframes / slots where UE skip a slot or a subframe

The total transmission time is not changed

UE autonomously Drop / insert samples / Puncture OFDM symbols or Blank subframes / slots where UE drops a subframe / slot

The method used for the UE pre-compensation is known to the eNB by a single UE capability

- UE Blank subframes / slots where UE skip a slot or a subframe (slot is based on Sub Carrier Spacing)

FFS Details of method(s) to drop / insert samples, blanking subframes / slots (slot is based on Sub Carrier Spacing)

For NPRACH for NB-IoT and PRACH for eMTC:

Agreement

For NB-IoT, UE pre-compensation per segment of NPRACH is applied from one segment to the next segment by using one or more of the following methods if supported by UE implementation

- UE may drop / Insert samples

- UE may blank subframe / repetition unit where UE drops a subframe / repetition unit

The total transmission time is not changed

FFS Details of method(s) to drop / insert samples / blank subframe / repetition unit

FFS Specification impact

Agreement

For eMTC, UE pre-compensation per segment of PRACH is applied from one segment to the next segment by drop / insert samples in Guard Period of PRACH preamble.

- The total transmission time is not changed

- FFS Details of method(s) to drop / insert samples

UL segmented transmission configuration:

Agreement

UL transmission segment duration with one value X per NPUSCH for NB-IoT and PUSCH/PUCCH for eMTC may be indicated on SIB.

- For NB-IoT/eMTC, X is one of K candidate values for the UL transmission segment duration of NPUSCH/PUSCH/PUCCH

- The value X for eMTC PUSCH applies for full-PRB allocation and should be divided by 2, 4 and 8 for sub-PRB allocation of 6, 3 and 2-out-of-3 tones allocation, respectively.

Agreement

At least UL transmission segment duration with one value X for NPRACH for NB-IoT and PRACH for eMTC may be indicated on SIB

- For NB-IoT/eMTC, X is one of K candidate values for the UL transmission segment duration of NPRACH/PRACH

- FFS One value X, one or more values Xi

Agreement

UL Segmented transmission NPRACH/NPUSCH for NB-IoT is not supported in GEO based on UE feature

.

Agreement

For NB-IoT NTN, the network configures one of K values for the UL transmission segment duration of each PRACH preamble format in a k-bit field, where the size of the k-bit field and the number of K candidate values depend on the preamble format.

- Format 0 and format 1: 3-bit field, K=6 candidate values 2.4.(TCP+TSEQ), 4.4.(TCP+TSEQ), 8.4.(TCP+TSEQ), 16.4.(TCP+TSEQ), 32.4.(TCP+TSEQ), 64.4.(TCP+TSEQ)

- Format 2:  3-bit field, K=5 candidate values 1.6.(TCP+TSEQ), 2.6.(TCP+TSEQ), 4.6.(TCP+TSEQ), 8.6.(TCP+TSEQ), 16.6.(TCP+TSEQ)

Agreement

Support network re-configuration of UL transmission segment by dedicated RRC Signalling

DL Synchronization enhancements:

Agreement

For DL synchronization enhancements:

- Signal Part-of ARFCN indication on MIB for bands where RAN4 cannot introduce a 200 kHz channel raster and the legacy 100 kHz raster is used, otherwise for bands where RAN4 can introduce a 200 kHz channel raster there is no signalling of the part-of ARFCN indication on MIB.

Agreement

For IoT NTN, indicate two LSBs of the ARFCN in the MIB.

R1-2112689 –DRAFT LS to RAN4 on DL synchronization enhancements for IoT NTN

- Final LS in R1-2112768

Synchronization aspects common to IoT NTN and NR NTN:

Agreement

The following agreements from NR NTN are re-used for IoT NTN

The granularity of Common TA is set to be 1.Ts

Conclusion

The following conclusion from NR NTN is re-used for IoT NTN

Conclusion: Do not define a TA margin.

Working assumption:

Higher-layer parameters TACommon, TACommonDrift, TACommonDriftVariation are indicated with the following range, granularity and bits allocation:

| Parameter name | Value range | Granularity | Bits allocation |
| --- | --- | --- | --- |
| TACommon | 0 ...8316827 (i.e: 0… 270.73 ms) | 32.55208 ×10-3 μs | 23 bits |
| TACommonDrift | - 261935… + 261935 (i.e: -53.33 μs/s… +53.33 μs/s) | 0.2×10-3μs/s | 19 bits |
| TACommonDriftVariation | 0…29470 (0…0.60 μs/s2) | 0.2×10-4μs/s2 | 15 bits |
| - Value ranges are given in unit of corresponding granularity |  |  |  |

Agreement

Confirm the working assumption made at RAN1#106-bis-e on serving satellite ephemeris bit allocations for LEO/MEO/GEO based non-terrestrial access network:

- Support serving satellite ephemeris format bit allocations for LEO/MEO/GEO based non-terrestrial access network:

  - Position and velocity state vector ephemeris format is 17 bytes payload.

    - The field size for position (m) is 78 bits

      - Position range is driven by GEO : +/- 42 200 km

      - The quantization step is 1.3m for position

    - The field size for velocity (m/s) is 54 bits

      - Velocity range is driven by LEO@600 km: +/- 8000 m/s

      - The quantization step is 0.06 m/s for Velocity

  - Orbital parameter ephemeris format 18 byte payload

    - Semi-major axis α (m) is 33 bits

      - Range: [6500, 43000]km

    - Eccentricity e is 19 bits

      - Range: ≤ 0.015

    - Argument of periapsis ω (rad) is 24 bits

      - Range: [0, 2π]

    - Longitude of ascending node (Ω rad) is 21 bits

      - Range: [0, 2π]

    - Inclination i (rad) is 20 bits

      - Range: [- π/2 , + π/2]

    - Mean anomaly M (rad) at epoch time to is 24 bits

      - Range: [0, 2π]

Agreement

Using indicated Higher-layer Common TA parameters, if configured, the UE can determine the one-way propagation time ( Delaycommon) used for NTA, common  calculation as follows:

Delaycommont= DCommon tepoch+ DCommonDrift× t-tepoch+DCommonDriftVariation× t-tepoch2

Where:

- DCommon = TACommon 2, DCommonDrift=TACommonDrift2 and DCommonDriftVariation=TACommonDriftVariation2

- TACommon, TACommonDrift and TACommonDriftVariation are Common TA parameter defined in RAN1 Meeting #106-bis-e

- Delaycommont is the distance between the satellite and the uplink time synchronization reference point divided by the speed of light. DL and UL are frame aligned at the reference point with an offset given by NTA,offset.

- NTA, common is derived by the UE based on Delaycommont to pre-compensate the two-way transmission delay between the uplink time reference point and the satellite.

Agreements on “8.15.2 Timing relationship enhancements”

Agreement

For IoT NTN, signalling one value for cell-specific K_offset in system information is supported.

Agreement

For IoT NTN, the unit of K_offset is subframe based on a 15kHz subcarrier spacing (i.e. 1 ms).

- Further discuss the case where UL is using 3.75 kHz SCS

Agreement

For IoT NTN, the UE specific K_offset is provided and updated by the network using MAC CE.

Agreement

For IoT NTN, the information of K_mac is carried in system information.

Agreement

For IoT NTN, the unit of K_mac is subframe based on a 15kHz subcarrier spacing (i.e. 1 ms).

- Further discuss the case where UL is using 3.75 kHz SCS

Agreement

Modification of the designation of subframes with NPDCCH monitoring restrictions is needed for at least Cases 1 to 6.

Agreement

Whether/how the “indicated value” of K_offset is translated into number of slots for different numerologies (i.e., 15 kHz and 3.75 kHz) is left to the spec-editor.

- This resolves the bullet from previous agreement: Further discuss the case where UL is using 3.75 kHz SCS

Agreement

For IoT NTN, adopt the NR NTN agreement without modification for FR1: (a) the value range (i.e. 1 ms), (b) the quantity signalled (e.g. a differential UE specific K_offset) for the UE specific K_offset.

Agreement

For IoT NTN, adopt the NR NTN agreement without modification for FR1 for the value range of Kmac.

Leave it to spec editor to formulate in the specs the NPDCCH monitoring restrictions for Cases 1 to 6.

Explanatory Note for editor

When the UE changes from receiving on the DL to transmitting on the UL (or vice versa), immediately before/after the DL/UL switch the UE is not required to monitor an NPDCCH candidate in some DL subframes. The designation of these subframes in the spec needs to take the “effect” of the TA into consideration. There may be multiple ways to capture this in the specifications for (at least) Cases 1 to 6. Two options (in principle) are described below, to guide the spec editor to capture this as best he/she sees it. Examples of where the changes may apply for cases 1 to 6 can be found as examples in appendix A in R1-2112554.

Option 1: The DL subframes during which the UE is not required to monitor an NPDCCH candidate are described in terms of downlink subframe timing. This would typically involve inserting a “-TA” term in their indexing.

Option 2: The DL subframes during which the UE is not required to monitor an NPDCCH candidate are described in terms of uplink subframe timing using the indexing of the UL subframes that coincide in time with the DL subframes in question.

Agreement

Network can configure UE-specific TA reporting either a TA or UE location for connected mode UE

- In case a TA is configured, NR NTN solutions are a baseline for the following UE-specific TA handling issues,

  - Signaling – quantity (full or delta), range, number of bits

  - Granularity of report

  - Frequency of reporting

  - Means of reporting

  - NOTE: Any changes needed for IoT NTN can be made.

- In case the UE location is configured, RAN2 will design solutions for the UE location information, and it is left to RAN2 to decide whether to support UE location reporting

- RAN1#106bis-e, 11th October – 19th October 2021, e-meeting

Agreements on “8.15.1 Enhancements to time and frequency synchronization”

Agreement:

The validity timer for UL synchronization is started/restarted with configured timer validity duration at the epoch time of the assistance information (i.e. serving satellite ephemeris data).

- FFS: Precise definition of epoch time taking into account SIB repetitions

Agreement:

A single validity duration for both serving satellite ephemeris and common TA related parameters is defined at least if serving satellite ephemeris and common TA parameters are signalled in the same SIB message.

Agreement:

Configuration of UL transmission segment is indicated on SIB at least for initial access

- FFS via UE-specific RRC signalling in RRC_CONNECTED.

Agreement:

For eMTC PUSCH, a 3-bit field to indicate K=8 values for the uplink transmission segment duration:

- Full-PRB allocation (unit: subframes): 2 4 8 16 32 64 128 256

- Sub-PRB allocation (unit: resource units): 1 2 4 8 16 32 64 128

Agreement:

For eMTC, a 3-bit field is defined in the SIB to indicate the following K=8 values for the uplink transmission segment duration of PRACH:

(TCP+TSEQ+TGP), 2*(TCP+TSEQ+TGP), 4*(TCP+TSEQ+TGP), 8*(TCP+TSEQ+TGP), 16*(TCP+TSEQ+TGP), 32*(TCP+TSEQ+TGP), 64*(TCP+TSEQ+TGP), 128*(TCP+TSEQ+TGP)

Agreement:

For eMTC, the same value is used for segment durations for all PRACH preambles

Agreement:

For NB-IOT, the same value is used for segment durations for all NPRACH preambles for a particular NPRACH format

Agreement:

In eMTC/NB-IoT, NTA update based on TA Command field in msg2 and MAC CE TA command is used for UL timing alignment correction as follows:

- No extension on TAC 11-bit field in Random Access Response

- When TAC (TA) in Msg2 is received, UE first adjustment and NTA is adjusted as follows: NTA,new = TA 16, where TA is the timing advance command in msg2.

- When TACs (TA) provided within the MAC CE is received, NTA is updated as follows:

  - NTA_new=NTA_old+TA-31.16 ,

- Where TA is the TAC field received in MAC CE command.

Agreement:

RAN1 has discussed the following aspects and leaves it up to RAN2 to specify UE behaviour related to expiry of UL synchronization validity timer and determine which of the following aspects are to be specified:

- Mechanisms for UE to declare loss of UL synchronization including mechanisms for UL synchronization recovery procedure when UL synchronization is lost if UL synchronization validity timer expires in RRC_CONNECTED

  - It is up to RAN2 to specify this new behaviour for connected UE within RLF set of procedures or a new procedure for re-acquiring satellite ephemeris

  - Mechanism for UL synchronization includes re-acquiring the satellite ephemeris and common TA parameters if indicated on SIB

  - A new clause of RLF for loss of UL synchronization if validity timer for UL synchronization expires assuming a new re-interpretation of RLF set of procedures is specified for recovery of UL synchronization with re-acquisition of satellite ephemeris and common TA parameters if indicated

  - Potential additional RACH after re-acquisition of satellite ephemeris and common TA parameters if indicated for the UL synchronization recovery procedure in case of potential residual TA error.

- If validity timer for UL synchronization expires and no UL synchronization recovery mechanisms specified as above, UE behaviour shall declare RLF and go into idle mode  autonomously to re-acquire ephemeris SIB. UE will then need to re-access the cell via Random Access procedure.

- UE signalling to indicate the validity timer for UL synchronization is about to expire

R1-2110652	Draft LS on Validity Timer for UL Synchronization	Moderator (MediaTek)

Final LS approved in R1-2110673

Agreements on “8.15.2 Timing relationship enhancements”

Agreement:

In IoT NTN, for a random access procedure initiated by a N/MPDCCH order, the UE shall delay the transmission of the random access preamble by Koffset as compared to the current specification.

Agreement:

For IoT NTN, with respect to the granularity, configuration, indication and update of K_Offset, the mechanisms concluded in NR-NTN shall be taken as baseline.

Agreement:

For eMTC in IoT NTN, if the UE determines that a preamble retransmission is necessary, the choice of a suitable preamble retransmission subframe shall be delayed by Koffset as compared to current specifications.

Agreement:

For NB-IoT, if the UE has initiated an NPUSCH transmission using pre-configured uplink resources ending in subframe n, the UE shall start or restart to monitor the NPDCCH from DL subframe n+4+K_mac (where K_mac is defined as in NR-NTN).

Agreement:

For eMTC, if the UE has initiated an PUSCH transmission using pre-configured uplink resources ending in subframe n, the UE shall start or restart to monitor the MPDCCH from DL subframe n+4+K_mac (where K_mac is defined as in NR-NTN).

Agreement:

Support PUR at least for GEO-based IoT NTN in Rel-17

FFS: for NGSO-based IoT NTN.

Agreement:

NPDCCH monitoring restrictions have been identified for further checking to see if changes for NB-IoT need to be made for the following cases:

- case 1: MTBG NPUSCH

- case 2: 2 NPUSCH HARQ processes scheduled

- case 3: long single NPUSCH when MTBG or 2HARQ configured

- case 4: single NPUSCH scheduled by DCI format N0 or RAR

- case 5: NPUSCH format 2 in response to DCI format N1

- case 6: NPRACH in response to PDCCH order

- case 7: NPUSCH with same HARQ process when 2 HARQ configured

- case 8: subframes after NPUSCH processing

- case 9: subframes after NPUSCH carrying Msg3

- case 10: NPRACH for SR for long NPRACH transmissions

- case 11: NPRACH for SR for short NPRACH transmissions

- FFS: the changes in each case

- FFS: additional cases

#### Remaining Open issues

All issues in 8.15.1 Enhancements to time and frequency synchronization and 8.15.2 Timing relationship enhancements were closed. RAN1 has specified designs that are sufficient for generating RRC parameters, UE feature definitions, and specifications.  RAN1 will enter maintenance phase and resolve the outstanding FFS (see below).

There are 4 FFS on the methods of drop/insert/blank agreed for UL transmission for PUSCH and PRACH captured in the agreements, with details to write the agreements in the specs in maintenance phase as discussed in GTW

- Agreement on NPUSCH for NB-IoT and PUSCH/PUCCH for eMTC

  - FFS Details of method(s) to drop / insert samples, blanking subframes / slots (slot is based on Sub Carrier Spacing)

- Agreement on NPRACH for NB-IoT

  - FFS Details of method(s) to drop / insert samples / blank subframe / repetition unit

  - FFS Specification impact

- Agreement on PRACH for eMTC

  - FFS Details of method(s) to drop / insert samples

There is one FFS on configuration value of long UL transmission of RACH captured in the agreement, which can be discussed in maintenance phase as discussed in GTW.

- Agreement on NPRACH for NB-IoT

  - FFS One value X, one or more values Xi

There is one FFS for configuration values in RRC parameters to discuss in maintenance phase as discussed in GTW

- Agreement on validity duration

  - FFS Additional values for GEO

There were NR NTN agreements on Epoch time made on the last day of the meeting Nov-19. The NR NTN agreements on Epoch time will be re-used for IoT NTN in RRC parameters for RAN2 as part of email discussion for RRC parameter or should be directly reusable for eMTC and NB-IoT according to the WID in maintenance phase.

There are FFS in NR NTN to be discussed in maintenance phase of NR NTN. These can also be discussed for IoT NTN during maintenance phase when NR NTN has agreements on these FFS.

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#116-e, 1st November – 12th November 2021, e-meeting

Agreements from AI 9.2.1: Organizational

Agreements from AI 9.2.2: Support of Non continuous coverage

Satellite Ephemeris Parameters (not same as for L1 pre-compensation, for the constellation, not just single satellite) is needed for the UE for predicting coverage discontinuity. Other info, e.g. beam info, elevation angle, reference location or corresponding is FFS.

Providing the start-time of (incoming) satellite’s coverage and end-time of serving satellite’s coverage is needed for Quasi-Earth Fixed satellites.

From RAN2 point of view, the existing power saving mechanisms e.g. DRX, PSM, eDRX, relaxed monitoring, and WUS can be reused in IoT-NTN. Minor enhancements in existing power saving mechanisms to support discontinuous coverage is FFS.

Agreements from AI 9.2.3: User Plane Impact

The estimate of UE-eNB RTT is equal to the sum of UE’s TA and K_mac, where the UE’s TA is given by TTA=NTA+NTA,UE-specific+NTA,common+NTA,offset×Ts, and K_mac value is broadcasted by network.

RAN2 confirm that the start of mac-ContentionResolutionTimer is delayed by UE-eNB RTT in IoT NTN.

Any enhancements on (N)PRACH resource selection in IoT NTN will not be pursued in Rel-17.

An offset equal to UE-eNB RTT is added to the formula used for calculating the (UL) HARQ RTT timer in IoT NTN.

Support UE-specific TA reporting using MAC CE in Msg3/Msg5 for IoT NTN.

For IoT NTN, UE specific TA reporting during RACH procedure (MSG3/MSG5) in RRC IDLE is enabled/disabled by SI, similar with NR NTN.

Support TA reporting in RRC connected mode in IoT NTN.

UE-specific TA report uses MAC CE.

Support event-triggered for TA reporting in connected mode. Wait for NR NTN agreements for other triggers.

On how to extend RLC t-Reordering in IoT NTN, wait for NR NTN agreements and see if they can be reused.

Don’t change the L2 buffer requirement for IoT NTN (assume the network may need to limit the bit rate in order to not exceed L2 buffer).

The PDCP discardTimer should be extended to support eMTC over NTN.

If PDCP discardTimer is agreed to be extended to support eMTC over NTN, how to extend the timer value can wait for the conclusion for RLC t-reordering timer.

The ra window start offset is defined as sum (current offset, UE-eNB RTT) and current offset is defined in TS36.321 (FFS if applicable to NB-IoT 41ms offset)

Agreements from AI 9.2.4: Control Plane Impact

The AS layer indicates to NAS layer all of the received TACs for the selected PLMN.

For quasi-earth fixed cell, UE should start measurements on neighbour cells before the broadcast stop time of the serving cell, i.e the time when the serving cell stops covering the current area, and the exact time to start measurements (inter and intra-frequency) is up to UE implementation. FFS to what extent this need to be covered in the TS.

Location-assisted cell reselection (e.g. as for NR NTN) is not supported for IoT NTN in rel 17.

The use of hard TAC or soft TAC is up to network implementation in earth-fixed and earth-moving cells.

Relaxed monitoring further enhancements are not considered for IoT NTN in rel-17.

The serving cell ephemeris information (used for L1 pre-compensation) is signalled in a new SIB, which is NTN specific.

Update to serving cell ephemeris information does not affect the system information value tag and does not trigger System information modification procedure. How to trigger re-read of this information is FFS. FFS if the UE shall reacquire the new SIB when SI update is triggered.

Updates to serving cell ephemeris information are not bound to the BCCH modification period.

The timing information on when a serving cell is going to stop serving the area is broadcast in the same SIB as the ephemeris information.

Broadcast of the timing information on when a serving cell is going to stop serving the area is only applicable to quasi earth fixed cell (not to moving cell).

No enhancement to R16 RLF and RRC connection Re-establishment procedures are introduced in R17.  (this does not include handling of UL synchronisation loss which is FFS and does not include non continuous coverage).

No extension to timers and constants is required for RLF and RRC connection Re-establishment.

No need to extend the 10 s delay for actions upon reception of RRCConnectionRelease in NB-IoT.

It is feasible to use the legacy barring bit to block legacy UEs, and it is possible to have a new bit that assumes the functionality of the old bit. It is FFS if it is needed to use the barring bit or whether other mechanism can be assumed (new band etc).

No enhancement to R16 CHO are introduced in R17.

Idle mode related

Other

Further optimization

#### 2.2.2	Remaining Open issues

-	User Plane aspects:

-	Enhancements to HARQ RTT timer, UL HARQ RTT timer, sr-ProhibitTimer;

-	Enhancements to RLC t-Reordering timer; PDCP discardTimer (for eMTC over NTN).

-	Control Plane / others:

-	Provisioning of ephemeris and common Timing Advance (TA) parameters by the network; [In progress]

-	Support of UE specific TA reporting to the network. [In progress]

-	Mobility and Tracking Area management:

-	Enhancements to tracking area management where the network may broadcast more than one Tracking Area Code per PLMN; [In progress]

-	Cell selection/reselection: adjustments to existing mechanisms, such as the provision of timing or other assistance information to adapt functionality to NTN. [In progress].

-	Support for discontinuous coverage:

-	Support of discontinuous coverage without excessive UE power consumption and without excessive failures / recovery actions. If found needed, minor enhancements to the existing power saving mechanisms e.g. DRX, PSM, eDRX, relaxed monitoring, and (G)WUS;

-	Provisioning of assistance information.

## 2.3	RAN3

#### 2.3.1	Agreements:

RAN3#113-e, 16th August – 26th August 2021, e-meeting

- IoT NTN WI has not been discussed in RAN3 until now, which will be treated in 2022 Q1 RAN3 meetings.

#### 2.3.2	Remaining Open issues:

NB-IoT and eMTC NTN support for E-UTRAN (i.e. including S1 interface) will be specified by re-using NR NTN functionality as a baseline, e.g.

-	Support for cell identity and TA corresponding to Earth-fixed area in relevant network interfaces (taking Rel-17 NR NTN as baseline where appropriate)

-	Support for country-specific CN routing (taking Rel-17 NR NTN as baseline where appropriate)

-	Support for identification and restriction of satellite access (following Rel-17 NR NTN, and if confirmed by SA2)

-	OAM requirements (taking Rel-17 NR NTN as baseline where appropriate).

Where needed, adjustments will be considered for IoT NTN specific alignments in line with functionality defined in other WGs.

## 2.4	RAN4

#### 2.4.1	Agreements: N/A (RAN4 is not involved in the SI)

#### 2.4.2	Remaining Open issues: N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#107-e, 11th November – 19th November 2021, 2021

Submitted to AI 8.15: NB-IoT/eMTC support for Non-Terrestrial Network

- R1-2111376	Summary of [107-e-R17-RRC-IoT-NTN]  IoT over NTN	Moderator (MediaTek Inc.)

- R1-2111377	List of IoT over NTN Rel-17 RRC parameters	Moderator (MediaTek Inc.)

Submitted to AI 8.15.1	Enhancements to time and frequency synchronization

- R1-2110808	Discussion on time and frequency synchronization enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2111048	Remaining issues on time and frequency synchronization enhancements for NB-IoT/eMTC over NTN	vivo

- R1-2111117	Discussion on enhancements to time and frequency synchronization for IOT NTN	Spreadtrum Communications

- R1-2111172	Enhancements to time and frequency synchronization	Mavenir

- R1-2111182	Enhancements to time and frequency synchronization for IoT NTN	NEC

- R1-2111236	Time and frequency synchronization enhancement for IoT over NTN	CATT

- R1-2111276	Enhancement to time and frequency synchronization for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2111319	Discussion on enhancements to time and frequency synchronization	OPPO

- R1-2111373	Enhancements to time and frequency synchronization for IoT NTN	MediaTek Inc.

- R1-2111410	Remaining issues on time and frequency synchronisation for IoT-NTN	Sony

- R1-2111420	On time and frequency synchronization enhancements for IoT NTN	Ericsson

- R1-2111451	Enhancements to time and frequency synchronization	Qualcomm Incorporated

- R1-2111523	Remaining issues on synchronization for IoT NTN	Intel Corporation

- R1-2111557	Discussion on time and frequency synchronization for IoT NTN	Xiaomi

- R1-2111633	Enhancements on time and frequency synchronization for IoT NTN	CMCC

- R1-2111662	Discussion on synchronization for IoT-NTN	ZTE

- R1-2111767	On enhancements to time and frequency synchronization	Samsung

- R1-2111904	Time and Frequency Synchronization in IoT NTN	Apple

- R1-2112002	Time and frequency synchronization for IoT NTN	Lenovo, Motorola Mobility

- R1-2112329	Enhancements to time and frequency synchronization	Nordic Semiconductor ASA

- R1-2111375	"Summary #1 of AI 8.15.1 Enhancements to time and frequency synchronization for IoT NTN"	Moderator (MediaTek Inc.)

- R1-2108558	"Summary #6 of AI 8.15.1  Enhancements to time and frequency synchronization for IoT NTN"	MediaTek Inc.

- R1-2112615	Summary #2 of AI 8.15.1 Enhancements to time and frequency synchronization for IoT NTN	Moderator (MediaTek Inc.)

- R1-2112679	Summary #3 of AI 8.15.1 Enhancements to time and frequency synchronization for IoT NTN	Moderator (MediaTek Inc.)

- R1-2112803, Moderator (MediaTek), Summary #4 of AI 8.15.2 Enhancements to time and frequency synchronization, RAN1#107-e, November 2021

- R1-2112847 –DRAFT LS to RAN2 on GNSS validity duration for IoT NTN

- R1-2112848- LS to RAN2 on GNSS validity duration for IoT NTN

- R1-2112689 –DRAFT LS to RAN4 on DL synchronization enhancements for IoT NTN

- R1-2112768- LS to RAN4 on DL synchronization enhancements for IoT NTN

Submitted TDocs to 8.15.2: Timing relationship enhancements

- R1-2110809	Discussion on timing relationship enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2111049	Remaining issues on timing relationship enhancements for NB-IoT/eMTC over NTN	vivo

- R1-2111118	Discussion on timing relationship enhancements for IOT NTN	Spreadtrum Communications

- R1-2111173	Timing relationship enhancements	Mavenir

- R1-2111183	Timing relationship enhancements for IoT NTN	NEC

- R1-2111237	Timing relationship enhancement for IoT over NTN	CATT

- R1-2111277	Timing relationship enhancements for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2111320	Discussion on timing relationship enhancements	OPPO

- R1-2111374	Timing relationship enhancements for IoT NTN	MediaTek Inc.

- R1-2111411	Remaining issues on timing relationship enhancements for IoT-NTN	Sony

- R1-2111421	On timing relationship enhancements for IoT NTN	Ericsson

- R1-2111452	Timing relationship enhancements	Qualcomm Incorporated

- R1-2111524	Remaining issues on timing relationships for IoT NTN	Intel Corporation

- R1-2111558	Discussion on the timing relationship enhancement for IoT NTN	Xiaomi

- R1-2111634	Discussion on timing relationship enhancements for IoT NTN	CMCC

- R1-2111663	Discussion on timing relationship for IoT-NTN	ZTE

- R1-2111768	Timing relationship enhancements	Samsung

- R1-2111905	Timing Relationship Enhancements in IoT NTN	Apple

- R1-2112003	Timing Relationship for IoT NTN	Lenovo, Motorola Mobility

- R1-2112331	Timing relationship enhancements	Nordic Semiconductor ASA

Submitted TDocs to AI 8.15.3: Others

- R1-2111278	Discussion on other aspects for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2111422	Mobile IoT in the 5G future – NB-IoT and eMTC for NTN	Ericsson

- R1-2111559	Discussion on the other design aspects for IoT NTN	Xiaomi

- R1-2111664	Discussion on additional enhancement for IoT-NTN	ZTE

- R1-2111925	Other aspects to support IoT in NTN	Huawei, HiSilicon

RAN1#106-bis-e, 11th October – 19th October 2021, 2021

- R1-2110628	Summary of [106bis-e-R17-RRC-IoT-NTN] IoT over NTN		Moderator (MediaTek)

- R1-2110629	List of IoT over NTN Rel-17 RRC parameters	Moderator (MediaTek)

Submitted to AI 8.15: NB-IoT/eMTC support for Non-Terrestrial Network

- R1-2108750	Discussion on time and frequency synchronization enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2108931	Discussion on enhancements to time and frequency synchronization for IOT NTN	Spreadtrum Communications

- R1-2109011	Discussion on time and frequency synchronization enhancements for NB-IoT/eMTC over NTN	vivo

- R1-2109080	Discussion on enhancements to time and frequency synchronization	OPPO

- R1-2109115	Enhancements to time and frequency synchronization	Mavenir

- R1-2109171	Enhancements to time and frequency synchronization for IoT NTN	MediaTek Inc.

- R1-2109173	Summary #1 of AI 8.15.1  Enhancements to time and frequency

- synchronization for IoT NTN	Moderator (MediaTek Inc.)

- R1-2109176	Enhancements to time and frequency synchronization	Qualcomm Incorporated

- R1-2109201	Time and frequency synchronization enhancement for IoT over NTN	CATT

- R1-2109265	Enhancement to time and frequency synchronization for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2109308	Enhancements on time and frequency synchronization for IoT NTN	CMCC

- R1-2109321	Time and frequency synchronization for IoT NTN	Lenovo, Motorola Mobility

- R1-2109362	Enhancements to time and frequency synchronization	NEC

- R1-2109396	Discussion on time and frequency synchronization for IoT NTN	Xiaomi

- R1-2109522	On enhancements to time and frequency synchronization	Samsung

- R1-2109640	On synchronization for NB-IoT and eMTC NTN	Intel Corporation

- R1-2109804	Enhancement to time synchronisation for IoT-NTN	Sony

- R1-2109829	Enhancements to time and frequency synchronization to NB-IoT NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2109847	Discussion on synchronization for IoT-NTN	ZTE

- R1-2109956	On time and frequency synchronization enhancements for IoT NTN	Ericsson

- R1-2110063	Discussion on Time and Frequency Synchronization in IoT NTN	Apple

- R1-2110260	Enhancements to time and frequency synchronization	Nordic Semiconductor ASA

- R1-2109173	Summary #1 of AI 8.15.1 Enhancements to time and frequency synchronization for IoT NTN			Moderator (MediaTek Inc.)

- R1-2110508	Summary#2 of AI 8.15.1 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2110536	Summary#3 of AI 8.15.1 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2110550	Summary#4 of AI 8.15.1 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2110645	Summary#5 of AI 8.15.1 Enhancements to time and frequency synchronization	Moderator (MediaTek)

Submitted TDocs to 8.15.2: Timing relationship enhancements

- R1-2108751	Discussion on timing relationship enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2108932	Discussion on timing relationship enhancements for IOT NTN	Spreadtrum Communications

- R1-2109012	Discussion on timing relationship enhancements for NB-IoT/eMTC over NTN	vivo

- R1-2109081	Discussion on timing relationship enhancements	OPPO

- R1-2109116	Timing relationship enhancements	Mavenir

- R1-2109172	Timing relationship enhancements for IoT NTN	MediaTek Inc.

- R1-2109177	Timing relationship enhancements	Qualcomm Incorporated

- R1-2109202	Timing relationship enhancement for IoT over NTN	CATT

- R1-2109266	Timing relationship enhancements for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2109309	Discussion on timing relationship enhancements for IoT NTN	CMCC

- R1-2109322	Timing Relationship for IoT NTN	Lenovo, Motorola Mobility

- R1-2109397	Discussion on the timing relationship enhancement for IoT NTN	Xiaomi

- R1-2109523	Timing relationship enhancements	Samsung

- R1-2109641	On timing relationship for NB-IoT and eMTC NTN	Intel Corporation

- R1-2109805	Timing relationships enhancement for IoT- NTN	Sony

- R1-2109830	Timing relationship enhancements to NB-IoT NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2109848	Discussion on timing relationship for IoT-NTN	ZTE

- R1-2109957	On timing relationship enhancements for IoT NTN	Ericsson

- R1-2110064	Discussion on Timing Relationship Enhancements in IoT NTN	Apple

- R1-2110262	Timing relationship enhancements	Nordic Semiconductor ASA

- R1-2110461	FL summary 1 of AI 8.15.2 Timing relationship for IoT-NTN	Moderator (Sony)

- R1-2110462	FL summary 2 of AI 8.15.2 Timing relationship for IoT-NTN	Moderator (Sony)

- R1-2110533	FL summary 3 of AI 8.15.2 Timing relationship for IoT-NTN	Moderator (Sony)

- R1-2110534	FL summary 4 of AI 8.15.2 Timing relationship for IoT-NTN	Moderator (Sony)

Submitted TDocs to AI 8.15.3: Others

- R1-2109267	Discussion on other aspects for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2109398	Discussion on the other design aspects for IoT NTN	Xiaomi

- R1-2109750	Other aspects to support IoT in NTN	Huawei, HiSilicon

- R1-2109849	Discussion on additional enhancement for IoT-NTN	ZTE

- R1-2109958	Mobile IoT in the 5G future – NB-IoT and eMTC for NTN	Ericsson

## 4.2	RAN2

RAN2#115-e, 9th August – 27th August 2021

Submitted TDocs to AI 9.2.1: Organizational

- R2-2111212	LS on Validity Timer for UL Synchronization (R1-2110673; contact: MediaTek)

- R2-2111245	Reply LS on EPS support for IoT NTN in Rel-17 (S2-2108176; contact: MediaTek)

- R2-2110478	Running CR - Support of Non-Terrestrial Network in NB-IoT and eMTC Huawei

Submitted TDocs to AI 9.2.2: Support of Non continuous coverage

- R2-2111479	Summary of 9.2.2 Non continuous coverage	MediaTek Inc.

- R2-2109504	Discussion on discontinuous coverage for IoT over NTN	OPPO

- R2-2109640	Discussion on remaining issues on non-continuous coverage, Intel Corporation

- R2-2109702	Discussion on the support of discontinuous coverage for IoT  NTN, CATT

- R2-2109821	Contents and delivery options for Satellite Assistance Information for NTN, Gatehouse, Sateliot discussion

- R2-2109965	Satellite visit time for non-continuous coverage, Qualcomm Incorporated

- R2-2110071	Support of discontinuous coverage, Apple

- R2-2110114	Remaining FFSs on discontinuous coverage in IoT NTN	ZTE Corporation, Sanechips

- R2-2110130	Discussion on the issue of non-continuous coverage, Spreadtrum Communications

- R2-2110262	Discussion on support of Non continuous coverage	CMCC, discussion

- R2-2110313	Assistance information for NTN discontinuous coverage, Lenovo, Motorola Mobility, discussion

- R2-2110314	Enhancement for idle UE power saving in discontinuous coverage, Lenovo, Motorola Mobility

- R2-2110315	RRC connection handling for discontinuous coverage in IoT NTN, Lenovo, Motorola Mobility

- R2-2110544	Power Saving in Discontinuous Coverage for NB IoT NTN, Rakuten Mobile, Inc, discussion

- R2-2110549	Support of Discontinuous Coverage for IoT-NTN	Interdigital, Inc., discussion

- R2-2110705	On aspects of discontinuous coverage in IoT NTN	Nokia, Nokia Shanghai Bell discussion

- R2-2110834	Discontinuous coverage in IoT NTN, Ericsson

- R2-2110922	On Discontinuous coverage in IoT-NTN, MediaTek Inc.

- R2-2110977	Discussion on non continuous coverage, Huawei, HiSilicon

- R2-2111112	Discussion on discontinuous coverage	, Xiaomi

Submitted TDocs to AI 9.2.3: User Plane Impact

- R2-2111477	Report of [AT116-e][028][IoT-NTN] User Plane Impact (OPPO)

- R2-2109505	Discussion on UP impact for IoT over NTN, OPPO

- R2-2110550	IoT-NTN UP impacts, Interdigital, Inc.

- R2-2109701	Discussion on TA information reporting for IoT NTN, CATT

- R2-2110919	Validity Timer Expiry and Synchronization Loss in IoT-NTN	MediaTek Inc.

- R2-2109966	UL synchronization validity timer in RRC_CONNECTED	Qualcomm Incorporated

- R2-2110115	Remaining FFSs on UP in IoT NTN, ZTE Corporation, Sanechips

- R2-2110268	Discussion on UP aspects for IoT-NTN, CMCC

- R2-2110479	User plane for IOT NTN, Huawei, HiSilicon

- R2-2110706	On User Plane aspects for IoT NTN, Nokia, Nokia Shanghai Bell

- R2-2110953	User plane aspects of NB-IoT and LTE-M in NTNs, Ericsson

Submitted TDocs to AI 9.2.4: Control Plane Impact

- R2-2111516	Report of [Offline-029][IoT-NTN] Idle mode mobility and TA handling, Ericsson

- R2-2111475	[AT116-e][030][IoT-NTN] CP Other (Huawei)	Huawei

Idle mode related

- R2-2109633	On Soft-switch based Tracking Area Updates in IoT-NTN	MediaTek Inc.

- R2-2110146	Further discussion on TA switching and Idle mode procedures for IoT-NTN	Nokia, Nokia Shanghai Bells

- R2-2110551	IoT-NTN cell change	Interdigital, Inc.

- R2-2109923	On Cell Re-selection in IoT-NTN	MediaTek Inc.

- R2-2110113	Remaining FFSs on CP in IoT NTN	ZTE Corporation, Sanechips

Other

- R2-2109967	GNSS fix and Paging response delay	Qualcomm Incorporated

- R2-2109506	Discussion on CP impact for IoT over NTN, OPPO

- R2-2110020	Consideration on RRC release for IOT NTN	Beijing Xiaomi Mobile Software

- R2-2110480	Control plane for IOT NTN, Huawei, HiSilicon

- R2-2110072	Provision of ephemeris, Apple

- R2-2110770	Analysis on Mobility Aspects for IoT NTN, NEC Telecom MODUS Ltd.

- R2-2110835	Control plane aspects of IoT NTN, Ericsson

- R2-2111030	Discussion on control plane issues for IoT NTN, Xiaomi

Further Optimization

- R2-2111045	Discussion on CP Impact for IoT over NTN, CMCC

- R2-2109703	Discussion on the mobility issues of IoT NTN, 	CATT

- R2-2110561	PRACH Congestion mitigation in NTN IoT, Rakuten Mobile, Inc

## 4.3 RAN3

RAN3#113-e, 16th August – 26th August 2021, e-meeting

# 5	Others

Corresponding Rel-17 work in SA and CT WGs is progressing.

-	SA:

-	SA#93e/Sep 2021 plenary approved a corresponding SA2 WID in SP-211124 where WUS and Discontinuous coverage were not planned to be supported.

-	SA2#148e/Nov 2021 agreed an update of the SA2 WID in S2-2109198, submitted to SA#94e/Dec 2021 for approval to support WUS and Discontinuous coverage, resulting from discussions triggered by the LS from RAN#93e in RP-212617. Two LSs from SA2 inform about the decision to support WUS and Discontinuous coverage: S2-2108176, S2-2109344.

-	A number of CRs are agreed by SA2, submitted to SA#94e/Dec 2021 for approval. The latest WI status from SA2 (SA2#148e/Nov 2021) is available in S2-2109382, reporting 95% completion of the work.

-	CT

-	A CT WID is submitted to CT#94e/Dec 2021 for approval, following CT1 agreement and CT3/CT4/CT6 endorsement (CT1 TDoc#: C1-217214)

-	Some initial CRs were agreed by CT1#133e/Nov 2021, submitted to CT#94e/Dec 2021 for approval.

END