3GPP TSG RAN meeting #95e							                               RP-220145

Electronic Meeting, Mar 17th-23th, 2022

Status Report to TSG

Agenda item:			9.4.3.2

| WI / SI Name | Rel-17 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R17_2BDL_xBUL |  |  |  |  |
| Unique ID | 881006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220145 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun Cao |
|  | Company | ZTE |
|  | Email | cao.aijun@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The aggrements of NR CA and NR DC configurations are provided in the EXCEL file zipped together with WORD file status report.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- R4-2010650	Revised WID on Rel-17 NR Inter-band CA_DC xUL_2DL (x=1,2), ZTE Corporation

- R4-2010651	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2010652	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2011627	Draft CR for TS 38.101-1: Support of DC_n3-n77 and DC_n28_n77, SoftBank Corp

- R4-2011628	TP for TR 38.717-02-01 CA_n3-n77(2A) _UL_n77(2A), Samsung, KDDI

- R4-2011629	TP for TR 38.717-02-01 CA_n3-n78(2A) _UL_n78(2A), Samsung, KDDI

- R4-2011630	TP for TR 38.717-02-01 CA_n28-n77(2A) _UL_n77(2A), Samsung, KDDI

- R4-2011631	TP for TR 38.717-02-01 CA_n28-n78(2A) _UL_n78(2A), Samsung, KDDI

- R4-2011632	Draft CR to 38.101-1: Introduce CA_n2-n48, CA_n2-n77, CA_n5-n77, CA_n66-n77 CA  configurations, Verizon UK Ltd

- R4-2011637	TP for TR 38.717-02-01: CA_n5-n25, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2010507	Draft CR for 38.101-1: CA_n5-n66, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2010508	Draft CR for 38.101-1: CA_n5-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2011638	TP for TR 38.717-02-01: CA_n71-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2011639	TP to TR 38.717-02-01: CA_n7-n66,Nokia, Bell Mobility

- R4-2011640	TP to TR 38.717-02-00: CA_n25-n38, Nokia, Bell Mobility

- R4-2010539	TP for CA 2DL2UL n1-n77 for TR 38.717-02-01,NTT DOCOMO INC.

- R4-2010560	TP for CA 2DL2UL n77-n79 for TR 38.717-02-01,NTT DOCOMO INC.

- R4-2011643	TP for CA 2DL2UL n78-n79 for TR  38.717-02-01,NTT DOCOMO INC.

- R4-2010637	Draft CR to TS38.101-1: CA_n28A-n41A, ZTE Corporation

- R4-2010638	Draft CR to TS38.101-1: CA_n40A-n41C, ZTE Corporation

- R4-2011644	draft CR to 38.101-1 to add new configuration and BCSs,Ericsson

- R4-2011645	TP for TR 38.717-02-00 to include CA_n25A-n48A, CA_n25A-n48(2A), CA_n25A-n48C,Ericsson, T-Mobile US

- R4-2010901	DraftCR for 38.101-1 to add BCS1 for CA_n28A-n78A, Huawei, HiSilicon,CBN

- R4-2011646	TP for TR 38.717-02-01: CA_n28A-n79A, Huawei, HiSilicon,CBN

- R4-2009720	Draft CR on introducing CA_n1A-n78A, China Unicom

- R4-2011647	Draft CR to 38.101-3: Introduce CA configurations for CA_n5-n260, n5-n261, n66-n260, n66-n261 n77-n261, Verizon UK Ltd

- R4-2010355	draft CR for CA_n1-n257D/E/F and CA_n1-n257J/K/L/M, CHTTL

- R4-2011652	Draft CR for NR CA including FR1 and FR2 with 2DL and xUL, NTT DOCOMO INC.

- R4-2011653	draftCR to introduce CADC_n25_n260 to 38.101-3, Nokia, T-Mobile

- R4-2010402	draftCR to introduce CADC_n41_n260 to 38.101-3, Nokia, T-Mobile

- R4-2010689	draft CR 38.101-3 to add CADC_n41-n258, Ericsson, T-Mobile US

- R4-2010690	draft CR 38.101-3 to add CADC_n66-n258, Ericsson, T-Mobile US

- R4-2010691	draft CR 38.101-3 to add CADC_n25-n258, Ericsson, T-Mobile US

- R4-2010692	draft CR 38.101-3 to add CADC_n41-n261, Ericsson, T-Mobile US

- R4-2010695	draft CR 38.101-3 to add CADC_n25-n261, Ericsson, T-Mobile US

- R4-2016680	TP for TR 38.717-02-01 CA_n41-n78

- R4-2014131	TP for TR 38.717-02-01 CA_n2-n66

- R4-2014141	Draft CR for 38.101-1 to introduce new inter-band CA for 2bands DL with x bands UL(x=1, 2) within FR1

- R4-2016681	draft CR for NR inter-band CA for 2 bands DL

- R4-2016682	TP for TR 38.717-02-01: CA_n41-n77

- R4-2016683	TP for TR 38.717-02-01: CA_n71A-n77A

- R4-2014842	DraftCR to 38.101-1: Introduce NR CA configurations for CA_n2A-n48 and CA_n48-n66A combinations

- R4-2016684	TP for TR 37.717-02-01: CA_n5-n48

- R4-2015045	Draft CR to TS38.101-1: Add missing OOB blocking exception combination

- R4-2016685	draftCR for CA_n66(2A)-n77A, CA_n66A-n77(2A) and CA_n66(2A)-n77(2A) BCS1

- R4-2016686	TP to TR 38.717-02-01: CA_n5-n25

- R4-2016687	TP to TR 38.717-02-01: CA_n25-n77

- R4-2015082	TP to TR 38.717-02-01 to correct CA_n7(2A)-n66 BCS

- R4-2015425	DraftCR for 38.101-1 to add BCS1 for CA_n20A-n28A

- R4-2015426	DraftCR for 38.101-1 to add BCS1 for CA_n1A-n78A CA_n1A-n78(2A)

- R4-2015427	DraftCR for 38.101-1 to add BCS1 for CA_n8A-n78A and CA_n8A-n78(2A)_BCS0

- R4-2016689	TP for TR 38.717-02-01:  to add UL configuration for CA_n78A-n79A and CA_n78(2A)-n79A_BCS0

- R4-2016690	TP for TR 38.717-02-01: CA_n8A-n28A

- R4-2016691	TP for TR 38.717-02-01: CA_n3A-n7A

- R4-2014813	draft CR 38.101-3 to add DC_n1-n257 and DC_n79-n257

- R4-2016692	DraftCR to 38.101-3: Introduce inter-band CA and DC configurations including FR2

- R4-2015217	draftCR to introduce CADC_n1-n258 to 38.101-3

- R4-2015218	draftCR to introduce CADC_n40-n258 to 38.101-3

- R4-2015219	draftCR to introduce CADC_n78-n258 to 38.101-3

- R4-2016308	CR to add CBW 25, 30 and 70 MHz for n78 in n78-n258 configurations

- R4-2110462  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2110463  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-2, ZTE Corporation

- R4-2110464  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2110999 TR 38.717-02-01 v0.5.0

- R4-2120038	DraftCR NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL

- R4-2117194	TP for TR for CA-DC n48-n96

- R4-2119744	TP to TR 38.717.02-01 for CA_n48-n96 and DC_n48-n96

- R4-2119745	DraftCR 38.101-1: Addition of CA_n25-n41 combinations

- R4-2117555	DraftCR 38.101-1: Addition of CA_n25-n66 combinations

- R4-2119746	DraftCR 38.101-1: Addition of CA_n25-n71 combinations

- R4-2119747	DraftCR 38.101-1: Addition of CA_n25-n77 combinations

- R4-2117558	DraftCR 38.101-1: Addition of CA_n41-n66 combinations

- R4-2117559	DraftCR 38.101-1: Addition of CA_n41-n71 combinations

- R4-2117560	DraftCR 38.101-1: Addition of CA_n41-n77 combinations

- R4-2117561	DraftCR 38.101-1: Addition of CA_n66-n71 combinations

- R4-2117562	DraftCR 38.101-1: Addition of CA_n71-n77 combinations

- R4-2119750	TP to TR 38.717-02-01: CA_n41-n48

- R4-2117919	Draft CR for 38.101-1 to introduce new configurations of CA_n18-n77,CA_n18-n78

- R4-2118504	draft CR 38.101-1 to correct 2DL/xUL band combinations

- R4-2118512	draft CR 38.101-1 to include new BCS for n25-n71 and n66-n71

- R4-2119751	draft CR 38.101-1 to add UL configuration

- R4-2118633	TP to TR 38.717-02-01 Addition of CA_n7-n8

- R4-2119869	TP to TR 38.717-02-01 Addition of CA_n5-n28

- R4-2118635	draftCR to add n1(2A) to excisting configurations in 38.101-1

- R4-2118636	draftCR to add n3(2A) to excisting configurations in 38.101-1

- R4-2119758	TP to TR 38.717-02-01 Addition of CA_n7-n46

- R4-2119759	draftCR to add DC_n7A-n78A to 38.101-1

- R4-2118661	draftCR 38.101-1 Addition of CA_n66A-n77A

- R4-2119766	TP to TR 38.717-02-01 Addition of CA_n2A-n29A

- R4-2119870	TP to TR 38.717-02-01 Addition of CA_n5A-n29A

- R4-2119767	TP to TR 38.717-02-01 Addition of CA_n29A-n30A

- R4-2119768	TP to TR 38.717-02-01 Addition of CA_n29A-n77A

- R4-2117508	Draft CR for TS 38.101-1: Support of DC_n1-n77 and DC_n1-n79

- R4-2119085	CR to TS 38.101-2 on configurations for inter-band CA

- R4-2117504	Draft CR for TS 38.101-3: Support of n77(3A) in CA_n77-n257

- R4-2117505	Draft CR for TS 38.101-3: Support of Uplink CA configurations in CA_n1-n257, CA_n28-n257 and CA_n41-n257

- R4-2117908	Draft CR for TS 38.101-3: Correction for CA_n48-n261, CA_n79-n257 and DC_n77-n261

- R4-2117920	Draft CR for 38.101-3 to introduce DC_n18-n257

- R4-2118054	draft CR for adding support of CA_n8A-n257D/E/F

- R4-2118628	draftCR to add DC_n40_n257 to 38.101-3

- R4-2119153	draft CR 38101-3 to add CA_n2(2A)_n260A CA_n2(2A)_n260M DC_n2(2A)_n260A DC_n2(2A)_n260M

- R4-2119154	draft CR 38101-3 to add CA_n12A_n260A CA_n12A_n260M DC_n12A_n260A DC_n12A_n260M

- R4-2119155	draft CR 38101-3 to add CA_n14A_n260A CA_n14A_n260M DC_n14A_n260A DC_n14A_n260M

- R4-2119156	draft CR 38101-3 to add CA_n30A_n260A CA_n30A_n260M DC_n30A_n260A DC_n30A_n260M

- R4-2119157	draft CR 38101-3 to add CA_n66(2A)_n260A CA_n66(2A)_n260M DC_n66(2A)_n260A DC_n66(2A)_n260M

- R4-2119158	draft CR 38101-3 to add CA_n77(2A)_n260A CA_n77(2A)_n260M DC_n177(2A)_n260A DC_n77(2A)_n260M

- R4-2118206   Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2118207   Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-2, ZTE Corporation

- R4-2118208   Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2118597 TR 38.717-02-01 v0.7.0

- R4-2200193	Draft CR for 38.101-1: support of DC_n1A-n28A and DC_n1A-n41A

- R4-2201022	Draft CR for 38.101-1 to introduce CA_n1A-n77(3A) and CA_n18A-n77(3A)

- R4-2201062	Draft CR for 38.101-1 to introduce new configurations of CA_n25-n77

- R4-2201088	draftCR to add DC_n1A-n7A to 38.101-1

- R4-2201090	draftCR to add DC_n7A-n46 to 38.101-1

- R4-2201094	TP to TR 38.717-02-01 Addition of BCS1 for CA_n25-n77

- R4-2201105	draftCR 38.101-1 Addition of CA_n12A-n66(2A)(3A)

- R4-2201106	draftCR 38.101-1 Addition of CA_n2(2A)-n12

- R4-2201107	draftCR 38.101-1 Addition of CA_n29A-n66(3A)

- R4-2201546	draft CR 38.101-1 to add new configurations for CA_n25-n77 and CA_n41-n48

- R4-2201556	draft CR 38.101-1 to add new configurations for CA_n3-n79

- R4-2201559	TP for TR 38.717-02-01 to include dual UL for CA_n3-n20

- R4-2201561	TP for TR 38.717-02-01 to include CA_n1-n67

- R4-2201562	TP for TR 38.717-02-01 to include CA_n3-n67

- R4-2201681	Draft CR on CA_n1A-n8A

- R4-2202175	TP to TR 38.717.02-01 for CA_n48-n96

- R4-2202176	TP to TR 38.717.02-01 for CA_n46-n48

- R4-2202178	TP to TR 38.717-02-01 Addition of CA_n40-n77

- R4-2202179	draftCR to add DC_n40B-n78 to 38.101-1

- R4-2202180	TP for TR 38.717-02-01 to include CA_n41-n70

- R4-2202181	TP for TR 38.717-02-01 to include CA_n70-n78

- R4-2202182	TP for TR 38.717-02-01 to include dual UL for CA_n1-n20

- R4-2202276	 draftCR to R17 38-101-1 on MSD for CA_n29-n71

- R4-2202277 	draftCR to R17 38-101-1 on MSD for CA_n5-n28

- R4-2201565	TP for TR 38.717-02-01 to include CA_n20-n67

- R4-2206385	draft CR to 38101-1-h40 missing MSD for CA_n5-n77(2A)

- R4-2204755	Draft CR to TS38.101-1[R17] CA_n3A-n8A_BCS1

- R4-2204756	Draft CR to TS38.101-1[R17] CA_n3A-n79A_BCS1

- R4-2205256	TP for TR 38.717-02-01 CA_n28A-n38A

- R4-2206245	TP for TR 38.717-02-01 CA_n1A-n38A / CA_n1(2A)-n38A

- R4-2206246	Draft CR for 38.101-1 to add configuration CA_n1A-n28A_BCS1

- R4-2205259	Draft CR for 38.101-1 to add configuration CA_n3A-n28A_BCS2

- R4-2205260	Draft CR for 38.101-1 to add configuration CA_n1A-n3B_BCS0/CA_n1A-n3(2A)_BCS2/CA_n1(2A)-n3(2A)/CA_n1(2A)-n3B

- R4-2205261	Draft CR for 38.101-1 to add configuration CA_n1(2A)-n79A and  CA_n1(2A)-n79C

- R4-2205262	Draft CR for 38.101-1 to add configuration CA_n3B-n7A /  CA_n3(2A)-n7A_BCS1

- R4-2205263	Draft CR for 38.101-1 to add configuration CA_n3B-n38A / CA_n3(2A)-n38A

- R4-2205264	Draft CR for 38.101-1 to add configuration CA_n3B-n79A / CA_n3(2A)-n79A

- R4-2205265	Draft CR for 38.101-1 to add configuration CA_n3B-n78A / CA_n3(2A)-n78A

- R4-2205268	Draft CR for 38.101-1 to add configuration CA_n78A-n79C

- R4-2206249	draftCR to add BCS for CA_n40A-n78A to 38.101-1

- R4-2206378	Draft Correction CR to R17 TS38.101-1 on MSD for CA_n18-n28

- R4-2205566	draftCR to add DC_n1A-n28A to 38.101-1

- R4-2205711	draft CR 38.101-1 to make editorial corrections in 2 bands NR CA configuration tables.

- R4-2206380	TP to TR 38.717.02-01 for CA_n46-n96

- R4-2206381	TP to TR 38.717.02-01 for CA_n48-n96 and DC_n48-n96

- R4-2206247	TP for TR 38.717-02-01 CA_n38A-n79A / CA_n38A-n79C

- R4-2206248	TP for TR 38.717-02-01 CA_n7A-n79A / CA_n7A-n79C

- R4-2200192	Draft CR 38.101-3: support of DC_n1A-n257D

- R4-2200621	Draft CR for TS 38.101-3 on corrections to CA configurations of CA_n25-n260

- R4-2201023	Draft CR for 38.101-3 to introduce new configuratuons of DC_n77-n257

- R4-2201348	Draft CR for TS 38.101-3 on corrections to CA configurations of CA_n77(3A)-n257A

- R4-2202183	draftCR to add CA_n40-n257 to 38.101-1

- R4-2205712	draft CR 38.101-3 to make editorial corrections in 2 bands NR CA configuration tables.

- R4-2204770  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2206628  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-2

- R4-2204771  CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-3

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template