# 3GPP TSG RAN Meeting #95-e	RP-220625

# Electronic Meeting, Mar 17 – 23, 2022

Status Report to TSG

Agenda item:			13.7.11

| WI / SI Name | UE Conformance Test Aspects - LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | DSS_LTE_B34_NR_Bn34_LTE_B39_NR_Bn39-UEConTest |  |  |  |  |
| Unique ID | 940089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213036 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#94-e (the details can be found in R5-220026):

- 100% overall completeness achieved

- For ICS, 1 Tdoc was agreed.

- For common test environment, 1 Tdoc was agreed.

- For RF and RRM, 5 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-220026   WP - Rel-17 LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39 after RAN5#94-e, CMCC

TS 38.508-1 CRs

- R5-221670	Updated the related RRC information for DSS, CMCC

- NOTE: R5-221670 has been submitted under “5GS_NR_LTE-UEConTest” WI to Update the related RRC information for DSS

TS 38.508-2 CRs

- R5-221673	Addition of PICS for frequencyShift7p5khz, CMCC, Huawei, Hisilicon

NOTE: R5-221673 has been submitted under “5GS_NR_LTE-UEConTest” WI to add PICS for frequencyShift 7.5kHz

TS 38.522 CRs

- R5-220041	Addition of the TDD DSS NR bands n34, n39, CMCC

- R5-221849	Updated the Test case conditions and selection criteria for TDD DSS NR bands n38, n48, n90, CMCC

- NOTE: R5-221849 has been submitted under “NR_perf_enh-UEConTest” WI to update the Test case conditions and selection criteria for TDD DSS NR bands n38, n48, n90

TS 38.521-1 CRs

- R5-221905	Update TC Frequency Error for DSS, CMCC, Huawei, Hisilicon

- R5-221906	Update TC Frequency Error for UL MIMO for DSS, CMCC

- R5-221907	Update TC Frequency Error for CA for DSS, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template