3GPP TSG RAN meeting #95e										RP-220766

Electronic Meeting, Mar 17-23, 2022

## Status Report to TSG

Agenda item:			9.6.4.7

| WI / SI Name | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_HPUE_FWVM |  |  |  |  |
| Unique ID | 920073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213106 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 06/2022 | Performance part: 06/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 50% | Performance Part: 50% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Vasenkari, Petri |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | no |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#101bis

R4-2200703	TR 37.828 v0.1.0

R4-2202288	TP to TR 37.828: Coexistence study for High-power UE Vs adjacent channel Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 5 and Band n5	Nokia, Nokia Shanghai Bell	Agreeable

RAN4#102

Common Objectives were completed.

| R4-2205849 | TR 37.828 v0.2.0 | Nokia, Nokia Shanghai Bell |
| --- | --- | --- |
| R4-2206455 | CR to TS 38.101-1 on PC1 MPR table | Nokia, Huawei |
| R4-2203648 | TP to TR 37.828: Coexistence study for High-power UE Vs adjacent channel Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 5 and Band n5 | Nokia, Nokia Shanghai Bell |
| R4-2206456 | TP for TR 37.828: Filter and PA data for n71, n26 and n12 | T-Mobile USA |
| R4-2204786 | TP to 37.828: FWA MPR | Nokia |

#### 2.4.2	Remaining Open issues

- Band specific requirements excluding co-existence studies.

#### 2.4.3	Applicable band combinations

| Band | contact company (email address) | other supporters (min. 3) | Status | Release independent from |
| --- | --- | --- | --- | --- |
| 5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-10...16 (tbd) |
| 12 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-10...16 (tbd) |
| 13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia, Ericsson, Qualcomm and Samsung | Ongoing | Rel-10...16 (tbd) |
| n5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-15...16 (tbd) |
| n13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia,,Ericsson, Qualcomm and Samsung | Ongoing | Rel-15...16 (tbd) |
| n26 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |
| n71 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |
| n85 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |

# 4.	References

RAN4 #101bise  contributions submitted

R4-2200703	TR 37.828 v0.1.0

R4-2200410	TP to TR 37.828: Coexistence study for High-power UE Vs adjacent channel Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 5 and Band n5

R4-2202288	TP to TR 37.828: Coexistence study for High-power UE Vs adjacent channel Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 5 and Band n5

R4-2200704	MPR study for PC1 FWA device

RAN4 #102e  contributions submitted

| R4-2205849 | TR 37.828 v0.2.0 | Nokia, Nokia Shanghai Bell |
| --- | --- | --- |
| R4-2206315 | Email discussion summary for [102-e][115] LTE_NR_HPUE_FWVM | Moderator (Nokia) |
| R4-2206415 | Email discussion summary for [102-e][115] LTE_NR_HPUE_FWVM | Moderator (Nokia) |
| R4-2206455 | CR to TS 38.101-1 on PC1 MPR table | Nokia |
| R4-2203648 | TP to TR 37.828: Coexistence study for High-power UE Vs adjacent channel Public Safety operation for fixed-wireless/vehicle-mounted use cases in Band 5 and Band n5 | Nokia, Nokia Shanghai Bell |
| R4-2205926 | TP for TR 37.828: Filter and PA data for n71, n26 and n12 | T-Mobile USA |
| R4-2204786 | TP to 37.828: FWA MPR | Nokia |
| R4-2205670 | MPR studies for PCI FWA UEs | Huawei Technologies France |