3GPP TSG RAN meeting #95-e									RP-220952

Electronic Meeting, March 17th -23rd, 2022						rev from RP-220132

## Status Report to TSG

Agenda item:			9.5.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name | Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213691 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 03/2022 -> 06/2022 | Performance part: 09/2022 -> 12/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 90% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 85% | Performance Part: Overall: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

See exception sheet submitted for RAN4 activities

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#108-e, 21st February – 3rd March 2022, e-meeting

[General]

Agreements on “Timing relationship enhancements”:

Agreement

Adopt the following TP for instances of “Kcell,offset is provided by Koffset in ServingCellConfigCommon” TS38.213: “where Kcell,offset is provided by CellSpecific_Koffset”

Agreement

Adopt the following TP for Section 6.2.1 of TS38.214:

Agreement

In TS38.213 sections 8.2 and 8.2A, make the following change:

“If NTA,adjUE or NTA,adjcommon as specified in [TS38.211 clause 4.3.1] is different from zero, the window starts after an additional TTA+kmac msec …”

Conclusion

The additional delay introduced for the starts of ra-ResponseWindow and msgB-ResponseWindow should only apply to NTN. Continue discussion on a TP to TS38.213 sections 8.2 and 8.2A, such as:

“If NTA,adjUE or NTA,adjcommon is different from zero, the window starts after an additional TTA+kmac msec …”

Conclusion

Update of K_mac with MAC CE is not supported in Rel-17 NTN.

Conclusion

The size of the PDSCH-to-HARQ_feedback timing indicator field in DCI is not extended when the range of the K1 value is extended in Rel-17 NTN

Conclusion

K_offset is not introduced for type 1 configured grant in Rel-17 NTN.

Conclusion

Beam-specific K_offset is not supported for initial access in Rel-17 NTN.

Conclusion

Regarding the delay between PDCCH reception and application of new PUCCH beam, “28 symbols” is the absolute time between the time UE receives PDCCH and the time UE applies new PUCCH beam.

Text Proposal TP#3B (for 38.213, Clause 9) in section 11.2 of R1-2202811 is endorsed.

Text Proposal TP#9C (for 38.214, Clause 5.1.4.2) in section 11.7 of R1-2202811 is endorsed.

Text Proposal TP#10C (for 38.214, Clause 5.1.5) in section 11.8 of R1-2202811 is endorsed.

Text Proposal TP#11C (for 38.214, Clause 5.2.1.5.1) in section 11.9 of R1-2202811 is endorsed.

Text Proposal TP#12C (for 38.214, Clause 5.2.1.5.2) in section 11.10 of R1-2202811 is endorsed.

Agreement

Adopt the following TP for Section 5.2.2.5 of TS38.214:

--- Start of TP ---

5.2.2.5          CSI reference resource definition

The CSI reference resource for a serving cell is defined as follows:

-    In the frequency domain, the CSI reference resource is defined by the group of downlink physical resource blocks corresponding to the band to which the derived CSI relates.

-    In the time domain, the CSI reference resource for a CSI reporting in uplink slot n' is defined by a single downlink slot n-nCSI_ref-Koffset⋅2μDL2μKoffset, if UE is configured with the higher layer parameter CellSpecific_Koffset, n-nCSI_ref, , where Koffset is a parameter configured by higher layer as specified in [TS 38.213 clause 4.2], and where μKoffsetis the subcarrier spacing configuration for Koffset with a value of 0 for frequency range 1, otherwise,

-    Koffset is provided with a value of ms for frequency range 1 and is equal to CellSpecific_Koffset - UESpecific_Koffset if UESpecific_Koffset is provided in MAC CE and CellSpecific_Koffset, otherwise;

-  where  +Nslot,offset,ULCA2μoffset,UL-Nslot,offset,DLCA2μoffset,DL∙2μDL and and  are the subcarrier spacing configurations for DL and UL, respectively, and Nslot, offsetCA and  are determined by higher-layer configured ca-SlotOffset for the cells transmitting the uplink and downlink, as defined in clause 4.5 of [4, TS 38.211]

--- End of TP ---

Agreement

Adopt the following TP for Section 6.1.2.1 of TS38.214:

--- Start of TP ---

6.1.2.1          Resource allocation in time domain

<<< unchanged paragraphs omitted >>>

in CSI-ReportConfig for the  triggered CSI Reporting Settings and  is the (m+1)th entry of .

-            The slot Ks where the UE shall transmit the PUSCH is determined by K2 as Ks =, if UE is configured with ca-SlotOffset for at least one of the scheduled and scheduling cell, Ks=n⋅2μPUSCH2μPDCCH+K2+Koffset⋅2μPUSCH2μKoffset, otherwise, where Koffset is a parameter configured by higher layer as specified in [TS38.213 clause 4.2] if the UE is configured with the higher layer parameter CellSpecific_Koffset, Ks =, otherwise, and where μKoffsetis the subcarrier spacing configuration for Koffset with a value of 0 for frequency range 1, n is the slot with the scheduling DCI, K2 is based on the numerology of PUSCH,  and  are the subcarrier spacing configurations for PUSCH and PDCCH, respectively,Koffset is provided with a value of ms for frequency range 1 and is equal to CellSpecific_Koffset - UESpecific_Koffset if UESpecific_Koffset is provided in MAC CE and the scheduling DCI is other than DCI format 0_0 with CRC scrambled by TC-RNTI, and CellSpecific_Koffset otherwise.

--- End of TP ---

Agreement

Adopt the following TP for Section 6.2.1 of TS38.214:

--- Start of TP ---

6.2.1   UE sounding procedure

-   If the UE receives the DCI triggering aperiodic SRS in slot n and none of the resource sets is configured with parameter availableSlotOffset across all configured BWPs in a component carrier, and if the UE is configured with ca-SlotOffset for at least one of the triggered and triggering cell, except when SRS is configured with the higher layer parameter SRS-PosResource, the UE transmits aperiodic SRS in each of the triggered SRS resource set(s) in slot , otherwise, the UE transmits aperiodic SRS in each of the triggered resource set(s) in slotKs=n⋅2μSRS2μPDCCH+K2+Koffset⋅2μSRS2μKoffset, where Koffset is a parameter configured by higher layer as specified in [TS38.213 clause 4.2] if the UE is configured with the higher layer parameter CellSpecific_Koffset, Ks =, otherwise, and where

-    k is configured via higher layer parameter slotOffset for each triggered SRS resources set and is based on the subcarrier spacing of the triggered SRS transmission, µSRS and µPDCCH are the subcarrier spacing configurations for triggered SRS and PDCCH carrying the triggering command respectively;

-    μKoffsetis the subcarrier spacing configuration for Koffset with a value of 0 for frequency range 1, and Koffset is provided with a value of ms for frequency range 1 and is equal to CellSpecific_Koffset -UESpecific_Koffset if UESpecific_Koffset is provided in MAC CE and CellSpecific_Koffset otherwise.

-   Nslot, offset, PDCCHCA and μoffset,PDCCH are the  Nslot, offsetCA and the, respectively, which are determined by higher-layer configured ca-SlotOffset for the cell receiving the PDCCH, Nslot,offset,SRSCA and μoffset,SRS are the  and the , respectively, which are determined by higher-layer configured ca-SlotOffset for the cell transmitting the SRS, as defined in [4, TS 38.211] clause 4.5.

-   If the UE receives the DCI triggering aperiodic SRS in slot n and when SRS is configured with the higher layer parameter SRS-PosResource, the UE transmits every aperiodic SRS resource in each of the triggered SRS resource set(s) in slot , if UE is configured with ca-SlotOffset for at least one of the triggered and triggering cell, Ks=n⋅2μSRS2μPDCCH+K2+Koffset⋅2μSRS2μKoffset, otherwise, where Koffset is a parameter configured by higher layer as specified in [TS 38.213 clause 4.2] if UE is configured with the higher layer parameter CellSpecific_Koffset, Ks =, otherwise, and where

-    k is configured via higher layer parameter slotOffset for each aperiodic SRS resource in each triggered SRS resources set and is based on the subcarrier spacing of the triggered SRS transmission, µSRS and µPDCCH are the subcarrier spacing configurations for triggered SRS and PDCCH carrying the triggering command respectively;

-    μKoffsetis the subcarrier spacing configuration for Koffset with a value of 0 for frequency range 1.

-    Koffset is provided with a value of ms for frequency range 1 and is equal to CellSpecific_Koffset -UESpecific_Koffset if UESpecific_Koffset is provided in MAC CE and CellSpecific_Koffset otherwise.

-  Nslot, offset, PDCCHCA and μoffset,PDCCH are the  Nslot, offsetCA and the, respectively, which are determined by higher-layer configured ca-SlotOffset for the cell receiving the PDCCH, Nslot,offset,SRSCA and μoffset,SRS are the  and the , respectively, which are determined by higher-layer configured ca-SlotOffset for the cell transmitting the SRS, as defined in [4, TS 38.211] clause 4.5.

--- End of TP ---

Agreements on “UL time and frequency synchronization”

Agreement

Modify second bullet of RAN1#107-e agreement on Epoch time as follows:

Otherwise, when Epoch time is not explicitly indicated in SIB (other than SIB1), epoch time of assistance information (i.e. Serving satellite ephemeris and Common TA parameters) is implicitly known as the end of the SI window during which the NTN-specific SIB SI message is transmitted.

Agreement

Add one additional NTN validity duration value for GEO i.e. 900 seconds. X = 4 bits.

Agreement

Modify bit allocations for orbital parameters ephemeris format as follows:

- Orbital parameters are indicated in 21 bytes payload:

    - Semi-major axis α (m) is 33 bits

      - Range: from 6500 km to 43000 km

      - The quantization step is 4.249 ×10-3m

    - Eccentricity e is 20 bits

      - Range: ≤ 0.015

      - The quantization step is 1.431 ×10-8

    - Argument of periapsis ω (rad) is 28 bits

      - Range: from 0 to 2π

      - The quantization step is 2.341 ×10-8 rad

    - Longitude of ascending node Ω (rad) is 28 bits

      - Range: from 0 to 2π

      - The quantization step is 2.341  ×10-8 rad

    - Inclination i (rad) is 27 bits

      - Range: from - π/2  to + π/2

      - The quantization step is 2.341  ×10-8 rad

    - Mean anomaly M (rad) at epoch time to is 28 bits

      - Range: from 0 to 2π

      - The quantization step is 2.341  ×10-8 rad

Conclusion

Confirm that the agreed position and velocity state vector ephemeris format for LEO/MEO/GEO may also be applied for HAPS/ATG.

The text proposal (for TS 38.211 clause 3.1) of updated proposal 11-1 in section 16 of R1-2202553 is endorsed.

Agreements on “Enhancements on HARQ”

Agreement

For HARQ feedback of each SPS PDSCH, UE follows the per-process configuration of HARQ feedback enabled/disabled for the associated HARQ process, except for the first SPS PDSCH after activation if HARQ feedback for SPS activation is additionally enabled.

Agreement

Update the RAN1#105-e agreement and apply the following TP.

- Confirm the previous working assumption for X = T_proc,1 where X is defined from the end of the reception of the last PDSCH or slot-aggregated PDSCH for a given HARQ process with disabled feedback to the start of the PDCCH carrying the DCI scheduling another PDSCH or set of slot-aggregated PDSCH or the PDSCH without corresponding PDCCH for the given HARQ process.

----------------------------------------Start of TP 38.214 V17.0.0 section 5.1 ---------------------------------- <Unchanged parts are omitted> 5.1 UE procedure for receiving the physical downlink shared channel <Unchanged parts are omitted> When HARQ feedback for the HARQ process ID is not disabled, the UE is not expected to receive another PDSCH for a given HARQ process until after the end of the expected transmission of HARQ-ACK for that HARQ process, where the timing is given by Clause 9.2.3 of [6, TS 38.213]. For HARQ-ACK subject to HARQ-ACK deferral described in Clause 9.2.5.4 of [6 TS 38.213], the expected transmission of HARQ-ACK corresponds to the expected transmission HARQ-ACK in a first slot. When HARQ feedback for the HARQ process ID is disabled, the UE is not expected to receive another PDCCH carrying a DCI scheduling a PDSCH or set of slot-aggregated PDSCH scheduled for the given HARQ process or to receive another PDSCH without corresponding PDCCH scheduled for the given HARQ process that starts until Tproc,1 after the end of the reception of the last PDSCH or slot-aggregated PDSCH for that HARQ process. <Unchanged parts are omitted> ----------------------------------------End of TP 38.214 V17.0.0 section 5.1 -----------------------------------

Agreement

Adopt the following TP (38.214, Section 5.1):

----------------------------------------Start of TP 38.214 V17.0.0 section 5.1 --------------------------------------------- <Unchanged parts are omitted> 5.1 UE procedure for receiving the physical downlink shared channel <Unchanged parts are omitted> A UE shall upon detection of a PDCCH with a configured DCI format 1_0, 1_1 or 1_2 decode the corresponding PDSCHs as indicated by that DCI. When the UE is scheduled with multiple PDSCHs by a DCI, HARQ process ID indicated by this DCI applies to the first PDSCH not overlapping with a UL symbol indicated by tdd-UL-DL-ConfigurationCommon or tdd-UL-DL-ConfigurationDedicated if provided, HARQ process ID is then incremented by 1 for each subsequent PDSCH(s) in the scheduled order, with modulo operation of nrofHARQ-ProcessesForPDSCH applied. HARQ process ID is not incremented for PDSCH(s) not received if at least one of the symbols indicated by the indexed row of the used resource allocation table in the slot overlaps with a UL symbol indicated by tdd-UL-DL-ConfigurationCommon or tdd-UL-DL-ConfigurationDedicated if provided. For any HARQ process ID(s) in a given scheduled cell, the UE is not expected to receive a PDSCH that overlaps in time with another PDSCH. When HARQ feedback for the HARQ process ID is not disabled, or for the HARQ process associated with the first SPS PDSCH when HARQ-feedbackEnablingforSPSactive is provided, the UE is not expected to receive another PDSCH for a given HARQ process until after the end of the expected transmission of HARQ-ACK for that HARQ process, where the timing is given by Clause 9.2.3 of [6, TS 38.213]. For HARQ-ACK subject to HARQ-ACK deferral described in Clause 9.2.5.4 of [6 TS 38.213], the expected transmission of HARQ-ACK corresponds to the expected transmission HARQ-ACK in a first slot. <Unchanged parts are omitted> ----------------------------------------Start of TP 38.214 V17.0.0 section 5.1 ---------------------------------------------

Agreement

Adopt the following TP (38.214, Section 5.3):

---------------------------------------- Start of TP TS 38.214 v17.0.0 section 5.3 ---------------------------------------------******************************   Unchanged omitted    *******************************************

If the first uplink symbol of the PUCCH   which carries the HARQ-ACK information, as defined by the assigned HARQ-ACK   timing K1 and Koffset,   if configured, and the PUCCH resource to be used and including the effect of   the timing advance, starts no earlier than at symbol L1, where L1   is defined as the next uplink symbol with its CP starting after  after the end of the last   symbol of the PDSCH carrying the TB being acknowledged, then the UE shall   provide a valid HARQ-ACK message.

-    N1 is based on µ of table 5.3-1 and table 5.3-2 for   UE processing capability 1 and 2 respectively, where µ corresponds to the one of (µPDCCH,   µPDSCH, µUL) resulting with the   largest Tproc,1, where   the µPDCCH corresponds to the subcarrier spacing of the PDCCH scheduling the PDSCH, the µPDSCH corresponds to the   subcarrier spacing of the scheduled PDSCH, and µUL corresponds to the subcarrier spacing of the   uplink channel with which the HARQ-ACK is assumed to be transmitted regardless of whether or not the PDSCH reception provides a transport block for a HARQ process with disabled HARQ-ACK information as indicated by HARQ-feedbackEnabling-disablingperHARQprocess, if provided, and κ is defined in clause 4.1 of   [4, TS 38.211].

*****************************   Unchanged omitted      *****************************************

---------------------------------------- End of TP TS 38.214 v17.0.0 section 5.3 ---------------------------------------------

Agreement

Adopt the following TP (38.214, Sections 5.1 and 6.1):

---------------------------------------- Start of TP TS 38.214 v17.0.0 section 5.1 & 6.1 --------------------------------------****************************   Unchanged omitted      ******************************************

5.1   UE procedure for receiving   the physical downlink shared channel

For downlink, a maximum of 16 HARQ processes per cell are supported by the UE, or subject to UE capability, a maximum of 32 HARQ processes per cell as defined in [TS 38.306] for the cases of μ = 5 and μ = 6. The number of processes the UE may assume will at most be used for the downlink is configured to the UE for each cell separately by higher layer parameter nrofHARQ-ProcessesForPDSCH, and when no configuration is provided the UE may assume a default number of 8 processes.

******************************   Unchanged omitted    *******************************************

6.1   UE procedure for   transmitting the physical uplink shared channel

******************************   Unchanged omitted    *****************************************

For uplink, 16 HARQ processes per cell are supported by the UE, or subject to UE capability, a maximum of 32 HARQ processes per cell as defined in [TS 38.306] for the cases of μ = 5 or μ = 6.

*****************************   Unchanged omitted      *****************************************

----------------------------------- End of TP TS 38.214 v17.0.0 section 5.1 & 6.1 ---------------------------------------------

Agreements on “Others”

Conclusion

NTN-NR R17 does not support per-beam polarization signaling for any deployment scenarios.

Agreed LS out

- R1-2202838	LS on NR-NTN TP for TS 38.300	 (Thales)

- R1-2202843 reply LS on NTN-specific SIB	Moderator (Huawei)

- R1-2202873         Reply LS to RAN2 on NR NTN Neighbour Cell and Satellite Information     Thales

Other documents agreed

- R1-2202836 DraftCR for TS38.300- (Thales).

- R1-2202811 TP #5C (for Clause 5.2.2.5 of TS38.214) in section 11.3

- R1-2202811 TP #6E (for Clause 6.1.2.1 of TS38.214) in section 11.4

- R1-2202811 TP #7D (for Clause 6.2.1 of TS38.214) in section 11.5

- R1-2202811 Text Proposal TP#3B (for 38.213, Clause 9) in section 11.2

- R1-2202811 Text Proposal TP#9C (for 38.214, Clause 5.1.4.2) in section 11.7

- R1-2202811 Text Proposal TP#10C (for 38.214, Clause 5.1.5) in section 11.8

- R1-2202811 Text Proposal TP#11C (for 38.214, Clause 5.2.1.5.1) in section 11.9

- R1-2202811 Text Proposal TP#12C (for 38.214, Clause 5.2.1.5.2) in section 11.10

- R1-2202553 Text proposal (for TS 38.211 clause 3.1) of updated proposal 11-1 in section 16

- R1-2202623 TP (for TS 38.214 clause 5.3) in [Initial Proposal 3.2.1-1] in section 3.2

- R1-2202623 TP (for TS 38.214 clause 5.1 and 6.1) in [Initial Proposal 4.2.1-1] in section 4.2

Email discussions

- [108-e-R17-RRC-NR-NTN] Email discussion on Rel-17 RRC parameters for NR to support NTN – Mohamed (Thales)

- [108-e-R17-NR-NTN-05] Email discussion on NR-NTN TP for TS38.300 (R1-2201184) by February 24 – Mohamed (THALES)

- [108-e-R17-NR-NTN-01] Email discussion for maintenance on timing relationship enhancements – Jussi (Huawei)

- [108-e-R17-NR-NTN-02] Email discussion for maintenance on UL time and frequency synchronization – Mohamed (Thales)

- [108-e-R17-NR-NTN-03] Email discussion for maintenance on HARQ enhancements – Nan (ZTE)

- [108-e-R17-NR-NTN-04] Email discussion/approval on maintenance related to signaling of polarization information – Hao (OPPO)

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

The following topics may require minor corrections and hence may be treated as part of Rel-17 maintenance activity:

- Details on UE behaviour w.r.t Validity timer expiry

- Support of negative TACommonDriftVariation values for GEO

- Resolving the ambiguity in interpretation of SFN indicating Epoch time

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

The RAN2 work plan described in R2-2107146 is considered as a basis for work.

- RAN2#116-bis-e, 17th – 25th January 2022, e-meeting

Agreements on ”User plane”

RACH aspects

1.	Do not support allocating dedicated RA preamble for the RACH procedure triggered by TA reporting.

2.	UE does not start or restart the timeAlignmentTimer after the UE reports its TA.

3.	NTN specific parameters, e.g. ephemeris, K_mac, common TA, cell-specific Koffset, network enable/disable TA report, etc., are provided in the new NTN-specific SIB.

4.	The MAC CE for differential UE-specific K_offset has a fixed size of a single octet.

5.	Use an eLCID for the MAC CE for differential UE-specific K_offset

1.	priority of the TA report MAC CE is lower than LBT failure MAC CE and higher than MAC CE for SL-BSR prioritized.

2.	UE triggers a TA reporting upon reception of configuration or reconfiguration of TA reporting trigger event if the UE has not reported TA before.

3.	Other than event-triggered TA reporting, no more triggers are introduced for TA reporting in connected mode.

1.	For the TA report triggering event which uses the offset threshold between current information about UE specific TA and the last successfully reported information about UE specific TA, no hysteresis or time to trigger is needed.

2.	UE reports Full TA (i.e., T_TA as defined in the UE’s TA formula). The size of the TA report MAC CE is fixed to two octets.

3.	if SA3 will confirm that NTN-specific user consent will the available in Rel-17, the network could at least ask the UE to report its UE location for any reason at any time. FFS if we define an event-triggered reporting of UE location for TA reporting purposes.

Other MAC aspects

1.	uplinkHARQ-DRX-Mode-r17 controls the DRX behaviour of HARQ processes in the same way for configured grants as for dynamic grants.

1.	It is up to network implementation to ensure proper configuration of HARQ feedback (i.e. enabled or disabled) for HARQ processes used by an SPS configuration (no Stage 3 specification impact). FFS if a note in Stage 2 is needed

2.	It is up to network implementation to ensure proper configuration of HARQ mode for HARQ processes used by a CG configuration (no Stage 3 specification impact). FFS if a note in Stage 2 is needed

3.	For HARQ process(es) configured with HARQ Mode B, blind retransmission relies on UE being in DRX Active Time via other means (i.e. drx-RetransmissionTimerUL is not started).

4.	For HARQ process(es) configured with disabled HARQ feedback, blind retransmission relies on UE being in DRX Active Time via other means (i.e. drx-RetransmissionTimerDL is not started).

1.	RAN2 understanding is that: in general, all HARQ processes used by an SPS configuration are configured with the same HARQ feedback enabled/disabled state. No specification impact.

2.	RAN2 understanding is that: in general, all HARQ processes used by a CG configuration are configured with the same HARQ state (e.g. A or B). No specification impact

1.	AllowedHARQ-DRX-LCP also applies to CG

Working Assumption:

1.	It is up to NW implementation to properly configure allowedHARQ-DRX-LCP or allowedCG-List for a LCH (e.g. to avoid conflicting configuration) (Comeback if we find a problem in the implementation in the spec)

Agreements on “Control plane”

Earth fixed moving beams related issues

A new NTN-specific SIB is introduced (SIBx), scheduled by SIB1

2.	Introduce the following serving cell information to the corresponding SIBx (scheduled by SIB1):

- Ephemeris;

- common TA parameters;

- validity duration for UL sync information;

- t-Service;

- cell reference location;

- Epoch time.

Also send a LS to RAN1 asking whether some parameters might be sent more frequently

3.	For quasi-earth fixed cell, same as legacy, UE shall perform neighbour cell measurements of “higher priority NR inter-frequency or inter-RAT frequencies” regardless of the remaining serving time

4.	RRC_INACTIVE mode is supported for NTN

1.	Regarding UE-based solution for SMTC adjustments, UE autonomously adjust the SMTCs based on location and ephemeris. FFS whether NW assistance information is provided.

2.	UE can know the NW type implicitly no later than SIB1 reception, there is no explicit NW type indication in SIB1.

3.	No LS is sent to RAN3 on the support of RRC_INACTIVE.

1.	Update of ephemeris and common TA information does not affect the value tag and does not trigger SI modification procedure.

2.	The ntnUlSyncValidityDuration applies to the whole SIBX. UE acquires the updated SIBX when the timer expires. FFS whether to also include it in the LS to RAN1.

3.	Location information can be used to determine when to start measurement.

4.	UE may choose not to perform neighbour cell measurements of “NR intra-freq or inter-freq with equal or lower priority, or inter-RAT freq with lower priority”, if (the distance between UE and serving cell reference location is shorter than a threshold) and (legacy Srxlev/Squal condition is met, i.e., serving cell’s Srxlev/Squal is better than a threshold).

5.	Location-based measurement initiation is only applied if the cell broadcasts location-related parameters (e.g. a threshold) and by implementation the UE has location information.

6.	Before the stop-time based measurements are triggered, the UE measurements follow Legacy behaviour (i.e., based on Srxlev/Squal) and there is no measurement relaxation.

7.	Cell stop time is not applied to cell ranking in determining the target cell for reselection.

Agreements on “UE capabilities”

1.	define one single NR NTN UE capability to encompass essential features to support NTN, and UE can further indicate other optional capabilities.

2.	gnss-Location-r16 is conditionally mandatory when UE indicates the support of NR NTN access, and update the field description to cover NTN case.

3.	consider the following differentiation of user plane enhancements as baseline:

Essential sub-features include:

1)	the adaptations of RACH;

2)	DRX HARQ RTT timer extension;

3)	the timer extension to accommodate long RTT for other MAC timers (e.g., extended sr-ProhibitTimer);

4)	the timer extension to accommodate long RTT in RLC and PDCP layers (FFS for LEO)

Optional sub-features include:

1)	TA reporting (TA reporting during RACH using MAC CE, and Event-triggers for TA reporting in connected mode);

2)	disabling HARQ feedback for downlink transmission;

3)	new HARQ state for uplink transmission and the corresponding new LCP mapping rule for dynamic grants.

4.	consider the following differentiation of control plane enhancements as baseline:

Essential sub-features include (for NGSO, FFS for GEO):

1)	soft TAC update;

2)	SMTC enhancements (event-triggered assistance information reporting, 2 SMTC in parallel);

Optional sub-features include:

1)	cell stop-time based neighbour cell measurements;

2)	location based cell reselection criteria;

3)	SMTC enhancements (4 SMTC in parallel and UE based solution in idle/inactive);

4)	CHO enhancements (location based CHO).

FFS if CHO enhancements (time based and Event A4 based CHO) is essential or optional

5.	Postpone the UE capability discussion on location reporting

Working Assumption (further check if anything can be per band):

1.	the granularities of all the optional RAN2 determined sub-features with capability signalling are per UE.

1.	RAN2 confirms that the RLC timer extension (i.e., t-Reassembly timer) is also essential for NGSO.

2.	RAN2 confirms that the PDCP timer extension (i.e., discardTimer and t-Reordering timer) is also essential for NGSO.

3.	RAN2 confirms that Multiple TACs feature (i.e., UE should be able derive multiple TACs per PLMN in a cell, and indicate to NAS layer all received TACs per PLMN) is essential for both GSO and NGSO.

4.	The support of essential NTN features should be the Prerequisite for optional NR NTN UE capabilities.

1.	Define single UE capability to encompass all features essential to support both GSO and NGSO, i.e., when UE indicates it, it means UE supports all the GSO and NGSO essential features (FFS for SMTC enhancements). (this does not automatically mean that interoperability testing between GSO and NGSO is also supported)

2.	UE capabilities for optional CHO enhancements (at least location based CHO) for NTN are per band, which is also in line with R16 CHO design

Endorsed draft Running CR

- -

Agreed LS out:

- R2-2201881 LS to SA2, RAN3, SA3 “UE location during initial access (Thales)

Off line Email discussions during the meeting

- R2-2201755 [AT116bis-e][101][NTN] RACH aspects (Oppo)

- R2-2201756 [AT116bis-e][102][NTN] Idle/Inactive mode aspects (Huawei)

- R2-2201749 [AT116bis-e][107][NTN] Other MAC aspects (Interdigital)

- R2-2201740 [AT116bis-e][108][NTN] Reply LS on User Consent (QC)

- R2-2201741 & 1742 [AT116bis-e][109][NTN] Reply LSs to RAN4 and RAN1 (QC)

- R2-2201743 [AT116bis-e][110][NTN] UE location during initial access (Thales)

- R2-2201748 [AT116bis-e][112][NTN] Capabilities (Intel)

Post email discussions (short)

- [Post116bis-e][106][NTN] Stage 2 running CR (Thales)

- [Post116bis-e][107][NTN] RRC running CR and list of open issues (Ericsson)

- [Post116bis-e][108][NTN] 38.304 running CR and list of open issues (ZTE)

- [Post116bis-e][109][NTN] MAC running CR and list of open issues (Interdigital)

- [Post116bis-e][110][NTN] 38.306 running CR and list of open issues (Intel)

- [Post116bis-e][114][NTN] LSs to RAN1 on SIBx (Huawei)

- RAN2#117-e, 21st February – 3rd March 2022, e-meeting

Agreements on ”User plane”

Agreements via email - from offline 103:

1.	During RA procedure for RRC re-establishment procedure, the UE should trigger TA report if an indication is broadcasted by the target cell’s SI.

2.	During RA procedure for handover, the UE should trigger TA report if the target cell indicates this in the handover command.

3.	Other than re-establishment (TA reporting controlled by target cell's SI) and handover procedure (TA reporting controlled by HO command), TA reporting in connected mode is not controlled by enabling/disabling indication in SI.

4.	RAN2 confirms ra-ResponseWindow and msgB-ReponseWindow are not extended in NTN.

5.	Existing parameter names are updated to: uplinkHARQ-mode, allowedHARQ-mode,  and HARQ mode A/B.

6.	A NOTE is added to MAC CR clarifying that prior to starting drx-HARQ-RTT-TimerUL/DL, latest UE-gNB RTT is used to set timer length.

7.	MAC does not specify how UE detects a cell originates from a non-terrestrial network.

8.	Repetition transmission based HARQ retransmission is always allowed and is explicitly indicated via DCI or semi-statically via RRC signalling (as in legacy). This revises the agreement from RAN2#114e (consensus)

9.	DL MAC CE execution delay is not captured in MAC specification (consensus)

Agreements online:

1.	RAN2 understanding: UE failing to acquire sufficiently accurate UE location to be used in the calculation of the UE’s Timing Advance value (see TS 38.211 [Y] clause 4.3.1) should not perform any UL transmission. No RAN2 specification impact.

2.	"UE-specific TA MAC CE" consists of only one field with length 14 bits (+ 2 reserved bits), which contains the UE estimate of full UE-specific TA

3.	"Differential UE-Specific K_Offset MAC CE" consists of only one field with length 6 bits (+2 reserved bits), which contains the Differential UE-Specific K_Offset

4.	uplinkHARQ-mode and allowedHARQ-mode, if configured, also apply for SRB1 to SRB3

5.	Upon reception of configuration or reconfiguration of TA reporting trigger event, if connected mode UE has not reported TA to current serving cell before (during this connection), the UE triggers a TA reporting (can further check this during the implementation in the MAC CR)

6.	configuredGrantTimer length shall be extended with higher values (FFS on the actual values)

Agreements via email - from offline 103 - second round:

1.	The name “UE-Specific TA MAC CE” is revised to “Timing Advance Report MAC CE”

2.	Revise the field description of “UE-Specific MAC CE” as follows: Timing Advance: In FR1, the Timing Advance field indicates the least integer number of slots greater than or equal to the Timing Advance value (see TS 38.211 section 4.3.1). The length of the field is 14 bits.

3.	The name “Differential UE-Specific K_Offset MAC CE” is revised to “Differential Koffset MAC CE”.

4.	When HARQ process 0 carries PUSCH transmission scheduled by RAR or PUSCH payload of MsgA, configuration of HARQ mode and allowedHARQ-mode is up to NW implementation, and UE always follows it (no specification impact)

5.	Rel-17 NTN session will not further discuss clarification on UE DRX behaviour when PDCCH indicates a UL/DL transmission where drx-HARQ-RTT-TimerUL/DL for the corresponding HARQ process has already been running.

6.	In NTN, the UE enters Active Time at the first SR transmission + UE-gNB RTT. The Active Time will continue until no pending SR, and the SR retransmission has no impact on the Active Time. Note: This does not impact UE entering Active Time during UE-gNB RTT offset if triggered due to other reasons (e.g. DRX timers).

7.	In CFRA case, DRX Active Time follows legacy behaviour (i.e. UE enters DRX Active Time after successful reception of RAR, and remains in DRX Active Time until a PDCCH indicating a new transmission addressed to the C-RNTI of MAC entity has been received).

8.	Upon validity timer expiry, UE shall suspend uplink transmission and re-acquire SI (FFS whether or not UE needs to flush HARQ buffer)

Agreements via email - from offline 103 - third round:

1.	Blind Msg3 retransmission is supported in Rel-17 NTN. FFS whether this is enabled by a NOTE (P4), or explicit configuration (P5a and P5b).

2.	The following NOTE is captured: “UE should attempt to re-aquire SIBxx prior to validity timer expiry by UE implementation.” Details of NOTE (potentially including additional clarification if needed) may be finalized in Stage 3. This is captured in RRC specification (e.g. Section 5.2.2.x)

Agreements online:

1.	Specific UE location reporting procedures only for TA report purposes are not supported in Rel-17 NTN

2.	UE behaviour upon validity timer expiry will be covered in RRC (can further discuss how interaction with MAC works). FFS which/whether any specific actions are taken

3.	If a TA report is triggered and there are no available UL-SCH resources, the network may optionally configure UE to trigger an SR. A UE capability is introduced for this.

4.	Introduce some procedural text to enable blind msg3 retransmission in NTN. FFS on the detailed text

Agreements on “Control plane”

Idle mode

Agreements:

1.	Satellite ephemeris based cell reselection is represented by time and location based cell reselection. No further enhancement in this release for ephemeris based cell reselection.

2.	No further enhancement on cell reselection priority in NTN. Remove the corresponding FFS from 38.304 CR.

3.	No need to provide the timing information about the new upcoming cell for either earth fixed scenario or earth moving scenario in Rel-17.

4.	No further enhancement on cell reselection procedure to support TN prioritization over NTN in Rel-17.

5.	RAN2 assumes that in addition to the ephemeris information, assistance information is needed for UE-based SMTC adjustment in idle and inactive mode. (FFS on the option to enable this)

6.	Adopt the text proposal in R2-2203725 to capture the location based cell reselection agreements in 38.304.

Working Assumption:

1.	To prevent non-NTN capable UE from accessing an NTN cell in Rel-17, for NR-NTN RAN2 follows a similar solution as in IoT-NTN (FFS on the details and whether this is always needed or not).

Agreements via email - from offline 102 - second round:

1.	The introduction of a distance threshold for cell reselection would not impact the cell reselection priority determination in inter-frequency and inter-RAT cell reselection criteria.

Agreements via email - from offline 102 - third round:

1.	The validity timer information for neighbour cell’s ephemeris information should be introduced in system information and it can be the same as or different from the validity timer of the serving cell

Agreements online:

1.	SMTC offset and change rate is needed to assist UE-based SMTC adjustment in idle and inactive mode (FFS on the signalling details, e.g. whether to broadcast feeder link delay difference or something different)

2.	There is no need to indicate to UE in idle/inactive mode whether a cell (serving cell and/or neighbour cell) is earth moving or quasi-earth fixed.

Agreements:

1.	RAN2 reconfirms that, in connected mode, UE location information can be sent to the NG-RAN. FFS if full UE location information based on user consent or coarse UE location information.

Agreements:

1.	Send a new LS to SA3 indicating that if NTN specific User Consent for sending fine UE location information (full GNSS coordinates) will not be available in Rel-17, RAN2 will consider the solution where, upon network request, after AS security/connected mode is established, a UE can report its coarse UE location information (coarse GNSS coordinates) to the NG-RAN, with a possible reported value referring to "no coarse GNSS location available" (which the UE can set if it cannot/does not want to provide its coarse GNSS coordinates); and asking SA3 to come back to RAN2 if they have any concerns."

Connected mode

Agreements:

1.	use CommonLocationInfo from 38.331 for NTN location reporting

2.	The ellipsoid-Point IE specified in TS 36.331, TS 37.355 (and TS 23.032) is reused for definitions of reference locations in NR NTN. FFS if ellipsoidPointWithAltitude-r10

3.	RAN2 to agree for value range for parameter distanceThresFromReferencex-r17 “Option 2 X bits to cover (0, z km) with linear granularity”.

4.	RAN2 to adopt for HysteresisLocation-r17 ”INTEGER (0..32768)” with a granularity of 10 meters, i.e. the actual value is the field value * 10 meters.

5.	Configure a parameter OffsetThresholdTA in IE MAC-CellGroupConfig. FFS name of parameter

6.	RAN2 to adopt as values for sr-ProhibitTimerExt-r17: {ms192, ms256, ms320, ms384, ms448, ms512, ms576, ms640}. FFS to add 2xRTT, 2x542 ms.

7.	RRC processing delay is not impacted

8.	The HARQ-feedbackEnablingforSPSactive-r17 is per BWP.

9.	RAN2 should wait RAN1 response before progressing on discussing SIB1 NTN specific content.

10.	Current SIBxx serving cell content can be adopted as baseline and RAN2 should wait RAN1 response before progressing on discussing further SIBxx NTN specific content.

11.	At least neighbour cell Ephemeris information shall be broadcast. FFS on other information about neighbour cells

12.	ntnUlSyncValidityDuration applies both to connected mode and idle mode

Agreements via email - from offline 101 - second round:

1.	The ellipsoid-Point IE specified in TS 36.331, TS 37.355 (and TS 23.032) is reused for definitions of reference locations in NR NTN.

2.	The following for entering and leaving conditions are agreed:

Inequality D1-1 (Entering condition 1)

Ml1-Hys>Thresh1

Inequality D1-2 (Entering condition 2)

Ml2+Hys>Thresh2

1>	consider the leaving condition for this event to be satisfied when condition D1-3 or D1-4 is fulfilled;

Inequality D1-3 (Leaving condition 1)

Ml1+Hys<Thresh1

Inequality D1-4 (Leaving condition 2)

Ml2-Hys>Thresh2

3.	Largest value for OffsetThresholdTA should not be larger than 16 ms. FFS Include values smaller than 1ms

4.	DiscardTimerExt2 has value 2000ms and 2-3 spare values

5.	Values for sr-ProhibitTimerExt-r17: {ms192, ms256, ms320, ms384, ms448, ms512, ms576, ms640, ms1082}.

6.	Introduce the RLC t-ReassemblyExt field with values {ms210, ms220, ms340, ms350, ms550, ms1100, ms1650, ms2200}.

7. 	Introduce an OPTIONAL field configuredGrantTimer-r17 with 8 bits representing values 66, 68, …, 574, 576.

8.	Add “The network does not configure the configuredGrantTimer-r17 simultaneously with configuredGrantTimer (without suffix).” to the field description of configuredGrantTimer.

9.	Capture the following: For SIBxx field description for ephemeris and common TA:

“This field is excluded when determining changes in system information, i.e. changes of XXX should neither result in system information change notifications nor in a modification of valueTag in SIB1.”

Agreements via email - from offline 101 - third round:

1.	remove FFS from field description condExecutionCond and revise the added sentence as: "If network configures condEventD1 or condEventT1 for a candidate cell network shall configure a second triggering event  condEventA3, condEventA4 or condEventA5."

2.	Z = 3000 km, X = 16 bits if integer with linear granularity

3.	Range for OffsetThresholdTA is 0.5ms to 15ms, with spare bits

Agreements:

1.	RAN2 clarifies that Epoch time applies only to Ephemeris parameters and common TA parameters and ntnUlSyncValidityDuration is started at Epoch time

2.	RAN2 to agree on the below TP to be captured in TS 38.331 Section 5.2.2.4 Actions upon receipt of System Information

5.x.x.x	Actions upon reception of SystemInformationBlockTypeXX

Upon receiving SystemInformationBlockTypeXX (SystemInformationBlockTypeXX), the UE shall:

1>	instruct the lower layers to start or restart TXXX with the duration ntnUlSyncValidityDuration from the subframe indicated by epochTime;

NOTE: UE should attempt to re-acquire SystemInformationBlockTypeXX before the end of the duration indicated by ntnUlSyncValidityDuration and epochTime by UE implementation.

Working Assumption:

1.	Upon validity timer expiry, UE shall suspend uplink transmission and re-acquire SI, flushing HARQ buffers

Agreements:

1.	Joint time-based and location-based CHO execution triggering for the same candidate cell is not supported in Rel-17 NTN.

2.	If the CHO is not executed at T2 (timer associated with this candidate CHO cell) the UE continues to operate in the source cell and evaluates other CHO execution conditions (if configured).

Working assumption:

1.	T2 timer is defined as an INTEGER (1..6000), where each step represents 100 ms. Its maximum value corresponds to 10 minutes (600 seconds). FFS whether the maximum value needs to be aligned to the cell stop time

Agreements via email - from offline 108:

1.	The maximum supported value for timer T2 is 10 minutes (600 seconds).

2.	It is up to UE implementation how the UE evaluates the time- or location-based condition jointly with the RRM event Ax, as long as the UE has RRM measurement results within the time window [T1, T2] or when the location condition is met.

3.	The maximum number of MeasIDs to be used for CHO execution triggering in NTN is not increased from 2 to 3.

Agreements via email - from offline 108:

1.	The maximum supported value for timer T2 is 10 minutes (600 seconds).

2.	It is up to UE implementation how the UE evaluates the time- or location-based condition jointly with the RRM event Ax, as long as the UE has RRM measurement results within the time window [T1, T2] or when the location condition is met.

3.	The maximum number of MeasIDs to be used for CHO execution triggering in NTN is not increased from 2 to 3.

Agreements;

1.	In NR NTN, RAN2 follows the restriction on the maximum number of gaps that could be configured simultaneously for each gap type (per-UE /per-FR1/per-FR2) confirmed in MGE WI, i.e., more than 2 simultaneous measurement gaps for each gap type are NOT considered in R17 NR NTN.

2.	It’s up to network implementation to guarantee that the measurement gaps can cover all SMTCs configured for one frequency layer in gap-assisted scenarios.

3.	Send LS to RAN4 asking if it's feasible/possible, for NTN, that two measurement gaps could be associated with the same frequency layer

Location aspects

Agreements:

1.	In Rel-17, RAN2 does not work on a solution to provide (fine/coarse) UE location information during initial access

UE capabilities

Agreements via email - from offline 104:

1.	The SMTC enhancements (event-triggered assistance information reporting, 2 SMTC in parallel) are essential for NGSO capable UEs.

2.	Incorporate event-triggered TA reporting feature into TA reporting UE capability defined in RAN1 feature list.

3.	Specify single UE capability to represent the support of both UL HARQ state B and the new LCP restriction.

4.	Postpone the discussion on NTN SMTC UE capabilities, and if the updated RAN1/4 feature lists during this meeting don’t include NTN SMTC related UE capabilities, RAN2 sends an LS to RAN1/4 for triggering this discussion.

Agreements online:

1.	RAN2 understands that in NTN, RTT values are assumed to be longer in the calculation of L2 buffer. No spec change

Agreements via email - from offline 104 - second round:

1.	the UE capabilities for time based CHO and Event A4 based CHO are optional with capability signalling.

2.	RAN2 confirms that, if UE supports both GSO and NGSO, it means UE also supports mobility between GSO and NGSO.

Agreements:

1.	Define IoT bit for the support of {GSO, NGSO, both}, and this indication means all NTN essential features and optional features (FFS) UE indicates have been tested in the corresponding scenario(s). The exemplary spec change may be like:

ntn-ScenarioSupport-r17      ENUMERATED {GSO, NGSO, both}      OPTIONAL,

nonTerrestrialNetwork-r17    ENUMERATED {supported}            OPTIONAL,

(FFS for optional features)

Endorsed draft Running CR

- R2-2203537	Stg2 running CR (Thales)

Agreed LS out:

- R2-2204113 LS to SA3 on UE location in connected mode in NTN

Off line Email discussions during the meeting

- [AT117-e][101][NTN] RRC open issues (Ericsson)

- [AT117-e][102][NTN] Idle mode open issues (ZTE)

- [AT117-e][103][NTN] MAC open issues (Interdigital)

- [AT117-e][104][NTN] UE caps open issues (Intel)

- [AT117-e][108][NTN] CHO open issues (Nokia)

- [AT117-e][109][NTN] Stage 2 CR (Thales)

- [AT117-e][115][NTN] UE location in connected mode (Thales)

Post email discussions (short)

- [POST117-e][101][NTN] RRC CR (Ericsson)

- [POST117-e][102][NTN] 38.304 CR (ZTE)

- [POST117-e][103][NTN] MAC CR (Interdigital)

- [POST117-e][104][NTN] UE Caps CR (Intel)

- [POST117-e][109][NTN] Stage 2 CR (Thales)

- [POST117-e][118][NTN] LS to SA3 (Thales)

[Essential corrections]

- In Rel-17, RAN2 does not work on a solution to provide (fine/coarse) UE location information during initial access

#### 2.2.2	Remaining Open issues

Some known corrections will be discussed/implemented at next meeting, among which details related to NTN/TN mobility.

However none of these would require category B CR (addition of feature)

More-over, about some specific objectives of the work item, note the following:

1/ “Identify potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]”:

This can be closed on the basis that existing A-GNSS based and E-CID based methods are supported in Rel-17. However other 3GPP defined positioning methods are not supported in NTN as is in Rel-17.

2/ “Furthermore the following can be considered with 2nd priority: Verify the applicability of existing Rel-16 ANR techniques to solve PCI confusion in order to support co-channel operation between HAPS & terrestrial networks and develop enhancements if needed [RAN2/3]”:

This objective can simply be downscoped since there was no contribution on the topic during the WID. Hence the related WID can be revised as follow:

“Furthermore the following can be considered with 2nd priority: Verify the applicability of existing Rel-16 ANR techniques to solve PCI confusion in order to support co-channel operation between HAPS & terrestrial networks and develop enhancements if needed [RAN2/3]”

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#114-bis-e, 17th – 25th January 2022, e-meeting

[General]

Agreements

- RAN3 to take into consideration “maximum 12 TACs per NR NTN cell” when designing the multiple TAC reporting in ULI.

- RAN3 may have to update RAN3’s TS (e.g. N2 and Xn) to take into account NTN User consent if agreed by SA3

- Upon RAN2 decision on UE location reporting to gNB during initial access, stage 2 specification may have to updated (e.g. construction of mapped CGI or location based AMF selection)

- Req1: ULI contains all broadcast TAIs (either single or multiple) in all cases.

- Req2: If known, ULI contains the TAI where the UE is geographically located (independent of single/multiple TAI)

- A list of TACs is added to ULI as a new optional IE.

- Add new cause value “UE not in PLMN serving area” in the NGAP to indicate the UE is not within the serving area of its current serving PLMN

BL CRs endorsed:

- R3-220010 Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries (Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei)

- R3-220011 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, Ericsson, Nokia, Nokia Shanghai Bell, CATT)

- R3-220029 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, Ericsson, Nokia, Nokia Shanghai Bell, CATT)

- R3-221299 Support Non-Terrestrial Networks (Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated)

TP agreed

- R3-221362 TAC Reporting in ULI for NTN (Ericsson LM)

- R3-221293 (TP for BL CR for TS 38.300) mapped cell ID determination after AS security and TAC reporting (Nokia, Nokia Shanghai Bell)

- R3-221298 Country Routing and Cause Value for UE Context Release (Ericsson LM)

- R3-220714 (TP for NTN BL CR 38.413) On Cause Value for Cross-country Scenario (CATT)

Summary of email discussions

- R3-221266	CB # 2001_NTN_General (Thales – moderator)

- R3-221068	CB # 2002_NTN_NW-ID (Qualcomm - moderator)

- R3-221069	CB # 2003_NTN_Country_Routing	(CATT – moderator)

LS out agreed

- R3-221370 Reply LS on LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access (R3-220121/S2-2109337) (Qualcomm Incorporated)

- R3-221379 LS to SA2 on RAN Initiated Release due to out-of-PLMN area condition

[Essential corrections]

None

- RAN3#115-e, 21st February– 3rd March 2022, e-meeting

[General]

Agreements

-

BL CRs endorsed:

- R3-221508 Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries (Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei, Thales)

- R3-221509 Introduction of NTN (Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT)

- R3-221524 Introduction of NTN (Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT)

- R3-221609 Support Non-Terrestrial Networks (Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated)

TP agreed

- R3-221742 (TP for TS 38.300 BL CR on NTN) Discussion of the RAN2 LS on absence of UE location information at RRC Setup (Qualcomm Incorporated)

- R3-221921 UE location report during initial access (Huawei)

- R3-222862	New TP for TS 38.413 “new TAC structure”

Summary of email discussions

- R3-222796	CB # 2001_NTN_General (Thales – moderator)

LS Out

- R3-222795 LS on UE location during initial access in NTN” Thales (LS reply to RAN2’s LS in R3-221357)

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2104879 should be considered as a basis for work.

- RAN4#101-bis-e, 17th – 25th January 2022, e-meeting

[GTW Agreements on BSRF Test Demod aspects

Documents approved:

- R4-2203080	Way Forward on NTN_solutions_Part1	THALES

- R4-2203081 Draft text proposal to update TR 38.863	Samsung

- R4-2203040 TP to TR 38.863 on transmitter characteristics for satellite access node	CATT

- R4-2203082 TP to TR 38.863 on channel raster and sync raster	CATT

- R4-2203129	NTN - Regulatory information - TP to TR 38.863	Ericsson

- R4-2203084	TP to TR 38.863 on regulatory aspects for HAPS	Nokia, Nokia Shanghai Bell

- R4-2203085 TP to TR 38.863 on general aspects	Nokia, Nokia Shanghai Bell

- R4-2203086 Draft skeleton for TS 38.101-5	Samsung

- R4-2201257 TP for 38.863 on system parameters to clarify “NTN satellite bands”	Huawei, HiSilicon

- R4-2201838 Draft proposal to update TR 38.863 NTN related RF and co-existence aspects	THALES

- R4-2203087 Skeleton for TS 38.108 NR Satellite Access Node radio transmission and reception v0.0.1	THALES

- R4-2203132	Draft TR 38.863 update v0.2.0

- R4-2202988	Draft Text Proposal for TR 38.863	Samsung

- R4-2203130	WF on [307] NTN _Solutions_Part2	Samsung

- R4-2202991	Simulation assumptions for NTN co-existence	Samsung, CATT

- R4-2202992	Simulation assumptions for HAPS co-existence	Nokia

- R4-2202993	Summary of NTN co-existence study	Samsung

- R4-2202994	Summary of HAPS co-existence study	Nokia

- R4-2201078	TP to TR 38.863 on HAPS coexistence study	Nokia, Nokia Shanghai Bell

- R4-2203124	WF on BS RF requirements for SAN type 1-H	CATT

- R4-2203034	WF on Tx RF requirement for SAN type 1-O	ZTE

- R4-2203035	WF on Rx RF requirement for SAN type 1-O	Ericsson

- R4-2203036	WF on UE RF requirement for NTN UE	Huawei

- R4-2203037	TP for 38.863 on UE transmission characteristics for satellite access	Huawei

- R4-2203038	TP for 38.863 on maximum input level for NTN UE	Xiaomi

- R4-2203039	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei

- R4-2203042	WF on general and NTN UE demodulation requirements	Qualcomm Incorporated

- R4-2203043	WF on NTN SAN demodulation requirements	Huawei, HiSilicon

[Other documents]

Email discussion summaries:

- R4-2203111	Email discussion summary for [101-bis-e][306] NTN_Solutions_Part1, THALES

- R4-2203112	Email discussion summary for [101-bis-e][307] NTN_Solutions_Part2, Samsung

- R4-2203113	Email discussion summary for [101-bis-e][308] NTN_Solutions_Part3, CATT

- R4-2203114	Email discussion summary for [101-bis-e][322] NR_NTN_Demod_NWM, Qualcomm

[GTW Agreements on RRM aspects]

Agreements

- Define RRM requirements for all legacy DRX cycles

  - FFS on applicability of 2.56s DRX cycle for earth-moving LEO deployment

Agreements

- Same cell Selection/Reselection delay requirements will apply for UE Idle/Inactive mode for LEO and GEO scenarios

  - The requirements shall be based on LEO scenario assumptions

Documents approved:

- R4-2202637	WF on NR NTN RRM requirements, Qualcomm

- R4-2202638	WF on GNSS-related and timing requirements for NR NTN, Xiaomi

[Other documents]

Email discussion summaries:

- R4-2202729	Email discussion summary: [101-bis-e][212] NR_NTN_solutions_RRM_1, Qualcomm

- R4-2202730	Email discussion summary: [101-bis-e][213] NR_NTN_solutions_RRM_2, Xiaomi

- RAN4#102-e, 21st February – 3rd March 2022, e-meeting

GTW Agreements on BSRF Test Demod aspects

Documents approved:

- R4-2207330	TP TR 38.863 7.4.1 NTN UE Requirement (General)

- HUGHES Network Systems Ltd

- R4-2207338	TP for TR 38.863: Regulatory aspects for NTN satellite access nodes and UEs operating in UL1626.5-1660.5 MHz and DL 1525-1559 MHz frequencies ranges	Ligado Networks

- R4-2207333	TP to TR 38.863 on Section 5.2 NTN Satellite band	HUGHES Network Systems Ltd

- R4-2207339	TP to TR 38.863 Regulatory aspects for HAPS	Nokia, Nokia Shanghai Bell

- R4-2207345	Draft text proposal for Clauses 7, 7.1, 7.2, 7.3 in TR 38.863	THALES

- R4-2207331	TP for 38.108: clause 5.3&5.4 on system parameters	CATT

- R4-2207336	Draft text proposal for Clause 4.4 Satellite Access Node classes - TS 38.108	THALES

- R4-2207337	TP for 38.108: clause 4.3 requirement reference point	CATT

- R4-2207340	TP to TR 38.108 on 4.5 Regional Requirement	HUGHES Network Systems Ltd

- R4-2207335	TP for TS 38.108: General (5.1) and Operating Band (5.2)	ZTE Corporation

- R4-2207332	TP on TS 38.101-5 for UE channel bandwidth and channel arrangement	Qualcomm Incorporated

- R4-2207343	Draft text proposal for Clause 3 - TS 38.101-5	THALES

- R4-2207344	Draft text proposal for Clause 4 - TS 38.101-5	THALES

- R4-2207334	TP for TS 38.101-5: General (5.1) and Operating Band (5.2)	ZTE Corporation

- R4-2207341	CR for TS 38.104: capturing HAPS requirements

- Softbank, Deutsche Telekom, Ericsson, NTT Docomo, KDDI, Nokia, Intelsat

- R4-2207346	Way Forward on NTN_solutions_Part1	THALES

- R4-2207347	WF on [309] NTN_Solutions_Part2	Samsung

- R4-2207348	Simulation assumptions for NTN co-existence	Samsung, CATT

- R4-2207350	Summary of HAPS co-existence study	Nokia

- R4-2207351	Draft text proposal to update TR 38.863 Chapter 6	Samsung

- R4-2207353	Draft text proposal for Clauses 6.4 and 6.5 in TR 38.863 to include simulation results based on Non-AAS antenna assumption	THALES

- R4-2207387	WF on open issue for SAN	CATT

- R4-2207456	WF on SAN SEM and spurious emission	Thales

- R4-2207354	pCR to TS 38.108 - Scope and general	Ericsson

- R4-2207355	TP to TS 38.108: section 4	Huawei, HiSilicon

- R4-2207356	TP to TS 38.108: section 3	Huawei, HiSilicon

- R4-2207362	TP for 38.108: clause 9.3 OTA Satellite Access Node output power	CATT

- R4-2207363	TP for TS 38.108 Annex B	ZTE Corporation

- R4-2207383	TP to TS 38.108: annex A (FRC)	Huawei, HiSilicon

- R4-2207357	TP for 38.108: clause 9.7 OTA unwanted emissions	CATT

- R4-2207358	pCR to TS 38.108 -Radiated Tx general and transmit power	Ericsson

- R4-2207359	TP for TS 38.108 OTA output power dynamics(9.4)	ZTE Corporation

- R4-2207360	Draft text proposal for Clause 7.3.4.7.3 OTA ACLR in TR 38.863	THALES

- R4-2207361	TP to TS 38.108: 9.5 (OTA Tx ON/OFF), 9.6 (OTA TX signal quality) and 9.8 (OTA Tx IMD)	Huawei, HiSilicon

- R4-2207364	TP for 38.108: clause 10.5 OTA in-band selectivity and blocking	CATT

- R4-2207365	pCR to TS 38.108 - Radiated Rx general and sensitivity	Ericsson

- R4-2207366	TP for TS 38.108 OTA Rx requirements(10.3, 10.4,10.6 and 10.9)	ZTE Corporation

- R4-2207367	Draft text proposal for Clause 7.3.5.6 OTA Out-of-band blocking in TR 38.863	THALES

- R4-2207368	TP to TS 38.108: section 10.7 (OTA Rx spur) and 10.8 (OTA Rx IMD)	Huawei, HiSilicon

- R4-2207371	TP for TS 38.108: Output power dynamics (6.3)	ZTE Corporation

- R4-2207372	Draft text proposal for Clause 6.1 and 6.2 Satellite Access Node output power - TS 38.108	THALES

- R4-2207460	Draft text proposal for Clause 7.3.2.2.4.1 ACLR in TR 38.863	THALES

- R4-2207373	TP to TS 38.108: section 6.4 (Tx ON/OFF) and 6.5 (TX signal quality)	Huawei, HiSilicon

- R4-2207374	TP to TS 38.108: section 6.7 (Tx IMD)	Huawei, HiSilicon

- R4-2203955	TP for 38.108: clause 7.1&7.2 on Rx refsens sensitivity

- R4-2207377	pCR to TS 38.108 - In-band selectivity and blocking	Ericsson

- R4-2207378	TP for TS 38.108 Dynamic range(7.3) and In channel selectivity(7.8)	ZTE Corporation

- R4-2207379	Draft text proposal for Clause 7.3.3.2.4 Out-of-band blocking in TR 38.863	THALES

- R4-2207380	Draft text proposal for Clause 7.5 Out-of-band blocking - TS 38.108	THALES

- R4-2207381	Draft text proposal for Clauses 7.3.3.2.3.1 Adjacent Channel Selectivity (ACS) and 7.3.3.2.3.2 In-band blocking in TR 38.863	THALES

- R4-2207382	TP to TS 38.108: section 7.6 (Rx spur) and section 7.7 (Rx IMD)	Huawei, HiSilicon

- R4-2207416	WF on NTN UE RF requirement	ZTE

- R4-2207391	TP for 38.101-5: clause 6.3 output power dynamics	CATT

- R4-2207393	TP to TS 38.101-5 on clause 7.5 NTN UE ACS	Mediatek India Technology Pvt.

- R4-2207394	TP to TS 38.101-5 on clause 7.6 Blocking characteristics	Mediatek India Technology Pvt.

- R4-2207396	TP on TS 38.101-5 for general part of transmitter characteristics	Qualcomm Incorporated

- R4-2207415	TP for TS38.101-5 on section 6.2 transmitter power	Xiaomi

- R4-2207400	TP for TS38.101-5 on section 7.8 Intermodulation characteristics	Xiaomi

- R4-2207404	pCR to TS 38.101-5 - Scope	Ericsson

- R4-2207405	pCR to TS 38.101-5 - Receiver requirements general	Ericsson

- R4-2207410	TP for 38.101-5 on Rx Spurious emissions and spurious response for satellite UE	Huawei, HiSilicon

- R4-2207411	TP for TS 38.101-5: Maximum input level (7.4)	ZTE Corporation

- R4-2207412	TP to TS 38.101-5 on 7.3 Reference sensitivity	HUGHES Network Systems Ltd

- R4-2207413	TP for 38.101-5 clause 6.4 transmit signal qulity	CATT

- R4-2207397	TP on TR 38.863 for NTN UE Tx requirements	Qualcomm Incorporated

- R4-2207398	Draft TP to update TR 38.863 clause 7.4.3.2 on NTN UE ACS	Mediatek India Technology Pvt.

- R4-2207399	Draft TP to update TR 38.863 clause 7.4.3.2 on Blocking characteristics	Mediatek India Technology Pvt.

- R4-2207401	TP for TR38.863 on Intermodulation characteristics for NTN UE

- Xiaomi

- R4-2207402	TP for 38.863 on spurious response for NTN UE	Xiaomi

- R4-2207403	TP for TR 38.863: Unwanted emissions for NTN satellite UEs transmitting in 1626.5 to 1660.5 MHz	Ligado Networks

- R4-2207406	TP for TR 38.863: Updates to UE Maximum Output Power for n255	Ligado Networks, Inmarsat

- R4-2207414	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei, HiSilicon

- R4-2207464	WF on general and NTN UE demodulation requirements	Qualcomm Incorporated

- R4-2207198	WF on NTN SAN demodulation requirements	Huawei, HiSilicon

[Other documents]

Email discussion summaries:

- R4-2207438	Email discussion summary for [102-e][308] NTN_Solutions_Part1

- R4-2207439	Email discussion summary for [102-e][309] NTN_Solutions_Part2

- R4-2207440	Email discussion summary for [102-e][310] NTN_Solutions_Part3

- R4-2207441	Email discussion summary for [102-e][311] NTN_Solutions_Part4

- R4-2207442	Email discussion summary for [102-e][325] NR_NTN_Demod

[GTW Agreements on RRM aspects]

- Agreements

  - For measurements of cells belonging to the same satellite as the serving cell:

    - No additional scheduling restrictions will be defined

    - Note: existing scheduling restrictions requirements may apply

  - For measurements of cells belonging to different satellite as the serving cell and performed outside the MG:

    - Whether a UE can perform measurements on cells belonging to different satellite as the serving cell in parallel with normal operation (i.e. data/control transmission and/or reception, [and L1 measurements]) of serving cell without scheduling restrictions is up to UE capability.

    - FFS whether the capability applies for intra-frequency and/or inter-frequency measurements

    - For UEs not able to perform measurements in parallel with normal operation of serving cell scheduling restrictions shall apply.

- Agreements

  - UE capability for the maximum number of supported MGs

    - NTN UE can support either one MG or two MGs subject to UE capability

    - Note: the decision can be revisited in case it is identified that the agreement contradicts to RAN2 design

- Agreements

  - Double correction issue shall be taken into account in the gradual timing adjustment accuracy requirement.

- Agreements

  - When the transmission timing error between the UE and the reference timing exceeds ±Te_NTN then the UE is required to adjust its timing to within ±Te_NTN.

  - The reference timing shall be (NTA+NTA,UE-specific+NTA,common+NTA,offset)×Tc before the downlink timing of the reference cell.

  - All adjustments made to the UE uplink timing shall follow these rules:

    - Option 1:

      - The maximum amount of the magnitude of the timing change in one adjustment shall be Tq.

      - The minimum aggregate adjustment rate shall be Tp per second.

      - The maximum aggregate adjustment rate shall be Tq per 200 ms.

    - Option 2:

      - The maximum amount of the magnitude of the timing change, apart from a change of (NTA,UE-specific+NTA,common) between the previous transmission and the current transmission, in one adjustment shall be Tq.

      - The minimum aggregate adjustment rate, apart from a change of (NTA,UE-specific+NTA,common) during the last one second, shall be Tp per second.

      - The maximum aggregate adjustment rate, apart from a change of (NTA,UE-specific+NTA,common) during the last 200ms, shall be Tq per 200 ms.

      - where the maximum autonomous time adjustment step Tq and the aggregate adjustment rate Tp are specified in Table 7.1.2.1-1.

  - The maximum autonomous time adjustment step Tq and the aggregate adjustment rate Tp are specified in Table below.

| Frequency Range | SCS of uplink signals (kHz) | Tq_NTN | Tp_NTN |
| --- | --- | --- | --- |
| 1 | 15 | [5.5 to 9.5]*64*Tc | [5.5 to 13.5]*64*Tc |
|  | 30 | [5.5 to 9.5]*64*Tc | [5.5 to 13.5]*64*Tc |
|  | 60 | NA | NA |
| NOTE: Tc is the basic timing unit defined in TS 38.211 |  |  |  |

Documents endorsed:

- R4-2203854	draft Cat-B CR (R17) MDT in NTN	Qualcomm Incorporated

- R4-2203929	Requirements for RRC connected state mobility for NTN	CATT

- R4-2204237	DraftCR on maximum interruption in paging reception for NR NTN	Xiaomi

- R4-2204474	Draft CR for idle mode UE meausrement capability in NTN.	LG Electronics UK

- R4-2204241	DraftCR on inter-frequency measurement requirements for NR NTN	Xiaomi

- R4-2204297	Draft CR to general measurement requirement for NTN	OPPO

- R4-2205378	CR on intra-frequency measurement requirements for NTN	Huawei, HiSilicon

- R4-2205958	Draft CR on L1-RSRP measurements for Reporting in NTN	Apple

- R4-2206900 	draft CR on signaling characteristics for NTN	Ericsson

- R4-2206901	DraftCR for serving cell evaluation and intra-frequency measurements of NTN UE cell reselections	Intel Corporation

- R4-2206902	CR on IDLE mode mobility requirements for NTN	Huawei, HiSilicon

- R4-2206903	WF on GNSS-related and timing requirements for NR NTN	Xiaomi

- R4-2206906	Introduction of Timing advance requirement for NTN	MediaTek

- R4-2206907	DraftCR on UE timer accuracy for NR NTN	Xiaomi

- R4-2206908	DraftCR on UE transmit timing requirements for NTN	Huawei

Documents approved

- R4-2207114	WF on NR NTN RRM requirements

[Other documents]

Email discussion summaries:

- R4-2207061	Email discussion summary: [102-e][220] NR_NTN_solutions_RRM_1

- R4-2207062	Email discussion summary: [102-e][221] NR_NTN_solutions_RRM_2

Agreed LS outs

- R4-2206904	Reply LS on NTN UL time and frequency synchronization requirements	Xiaomi

Agreed Documents

- [Post 102-e][326] draftTS_38108_update	R4-2207513, Draft TS 38.108  v0.1.0	Thales	Draft TS 38.108 update including all agreed TPs

- [Post 102-e][327] draftTS_38101-5_update	R4-2207514, Draft TS 38.101-5  v0.1.0	Samsung	Draft TS 38.101-5 update including all agreed TPs

- [Post 102-e][328] draftTR_38863_update	R4-2207515, Draft TR 38.863  v0.3.0	Samsung	Draft TR 38.863 update including all agreed TPs

[Essential corrections]

None

#### 2.4.2	Remaining Open issues

RF part:

- SAN(Satellite access node): OBUE and SEM requirements (R4-2207456)

- NTN capable UE: REFSENS and OOBB for band n256; exception cases for UE coexistence requirement for band n256, n255 (details refer to R4-2207416)

RRM part:

- Measurement procedure requirements

  - Measurement with multiple SMTCs

  - Measurement requirements for UE supporting 2 measurement gaps

For both parts: Clarifications of missing values in [], resolving some TBD, FFS, and possible TR/TS inconsistencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

a Cell ID as used in the User Location Information on the NG/N2 interface corresponds to a fixed geographical area, and the Tracking Area is coupled with geographical area.

Note: NTN WID includes “identification of potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]”. This could be used to determine the UE location with sufficient level of accuracy if needed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

- UE location information to be sent to NG-RAN in connected mode

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#107-bis-e, 17th – 25th January 2022, e-meeting

Submitted TDOCs:

- -

- RAN1#108-e, 21st February – 3rd March 2022, e-meeting

Submitted TDOCs:

- R1-2201183	Draft Reply LS to RAN2 on NTN-specific SIB	THALES

- R1-2201184	TP for RAN1 additions to the stg2 CR for TS 38.300	THALES

- R1-2202489	MEO Scenarios and Characteristics	HUGHES Network Systems Ltd

- R1-2202285	Remaining issues on timing relationship enhancements in NTN	LG Electronics

- R1-2202360	Remaining issues on timing relationship enhancements for NTN	NEC

- R1-2201215	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2201271	Discussion on remaining issue for timing relationship enhancement	OPPO

- R1-2201852	Remaining issues on timing relationship enhancements for NTN	CMCC

- R1-2201358	Remaining issues on timing relationship enhancements for NTN	CATT

- R1-2200937	Maintenance on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2201645	Maintenance aspects of time relations for Rel-17 NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2202206	Remaining issues of timing relationship for NR-NTN	ZTE

- R1-2202241	Remaining issues on timing relationship enhancement for NTN	Baicells

- R1-2201546	Discussion on timing relationship enhancements for NTN	Spreadtrum Communications

- R1-2201771	Remaining Issues of Timing Relationship Enhancements for NR NTN	Apple

- R1-2201744	Remaining issues on timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2201804	On timing relationship maintenance issues for NR NTN	Ericsson Hungary Ltd

- R1-2202011	Maintenance issues on Timing relationship enhancements for NTN	Samsung

- R1-2201921	Remaining issues on the timing relationship for NTN	Xiaomi

- R1-2201969	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2202138	Remaining issues on UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2201922	Remaining issues on UL time and frequency synchronization for NTN	Xiaomi

- R1-2202012	Maintenance issues on UL time and frequency synchronization for NTN	Samsung

- R1-2201805	On UL time and frequency synchronization maintenance issues for NTN	Ericsson Hungary Ltd

- R1-2201745	Remaining issues on UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2201772	Remaining Issues of Uplink Time and Frequency Synchronization for NR NTN	Apple

- R1-2201547	Discussion on enhancements on UL time and frequency synchronization for NTN	Spreadtrum Communications

- R1-2201581	Discussion on ambiguity of common TA calculation	Sony

- R1-2202207	Remaining issues of UL synchronization for NR-NTN	ZTE

- R1-2201646	Maintenance aspects of time and frequency synchronization for Rel-17 NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2200938	Maintenance on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2201011	Maintenance on UL timing and frequency synchronization in NTN	THALES

- R1-2201359	Remaining issues on UL time and frequency synchronization enhancement for NTN	CATT

- R1-2201387	Enhancements on UL time and frequency synchronization	PANASONIC R&D Center Germany

- R1-2201853	Remaining issues on enhancements on UL time and frequency synchronization for NTN	CMCC

- R1-2201477	Remaining issues on UL time and frequency synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2201272	Discussion on remaining issue for UL time and frequency synchronization	OPPO

- R1-2201216	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2202361	Remaining issues on UL time synchronization for NR NTN	NEC

- R1-2202359	Remaining issues on UL time and frequency synchronization enhancement for NTN	Baicells

- R1-2202286	Remaining issues on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2202287	Remaining issues on HARQ enhancements in NTN	LG Electronics

- R1-2202362	Remaining issues on HARQ enhancements for NR NTN	NEC

- R1-2201273	Discussion on remaining issue for HARQ enhancements	OPPO

- R1-2201478	Remaining issues on HARQ enhancements for NR NTN	NTT DOCOMO, INC.

- R1-2201854	Remaining issues on enhancements on HARQ for NTN	CMCC

- R1-2201360	Remaining issues on HARQ operation enhancement for NTN	CATT

- R1-2201092	Remaining issues on HARQ enhancements for NR-NTN	vivo

- R1-2200939	Maintenance on HARQ enhancement for NTN	Huawei, HiSilicon

- R1-2201647	Maintenance aspects related to HARQ for Rel-17 NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2202208	Remaining issues of HARQ for NR-NTN	ZTE

- R1-2202242	Remaining issues on HARQ enhancement for NTN	Baicells

- R1-2201633	HARQ enhancement for NTN	Panasonic Corporation

- R1-2201548	Discussion on enhancements on HARQ for NTN	Spreadtrum Communications

- R1-2201773	Remaining Issue of HARQ Enhancements for NR NTN	Apple

- R1-2201746	Remaining issues on HARQ enhancement for NTN	InterDigital, Inc.

- R1-2201806	On HARQ maintenance issues for NR NTN	Ericsson Hungary Ltd

- R1-2202013	Maintenance issues on HARQ aspects for NTN	Samsung

- R1-2201923	Discussion on HARQ for NTN	Xiaomi

- R1-2202139	Remaining issues on HARQ for NTN	Qualcomm Incorporated

- R1-2201960	Remaining issues on enhancements on HARQ to support NTN	CAICT

- R1-2201812	On other maintenance issues for NR NTN	Ericsson Hungary Ltd

- R1-2202209	Remaining issues of additional enhancement for NR-NTN	ZTE

- R1-2201648	Maintenance aspects of RRC parameters for Rel-17 NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2201855	Other Aspects for NTN	CMCC

- R1-2201479	Remaining issues on other aspects for NR NTN	NTT DOCOMO, INC.

- R1-2202364	Remaining issues for NR NTN	NEC

- R1-2202424	Discussion on other design aspects for NTN	Huawei, HiSilicon

## 4.2	RAN2

- RAN2#116-bis-e, 17th – 25th January 2022, e-meeting

Submitted TDOCs:

- R2-2200886	Updated NR-NTN-solutions work plan	THALES

- R2-2200887	NR-NTN Stg2 running CR	THALES

- R2-2201006	Stage-3 running 304 CR for NTN	ZTE corporation, Sanechips

- R2-2200449	[Draft] Reply LS on Multiple SMTCs for NR NTN	Qualcomm Incorporated

- R2-2200450	[Draft] Reply LS on NR NTN Neighbor Cell and Satellite Information	Qualcomm Incorporated

- R2-2200145	LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access (S2-2109337; contact: Qualcomm)	SA2

- R2-2200148	Reply LS on NTN specific User Consent (S3-214349; contact: Qualcomm)	SA3

- R2-2200149	Reply LS on UE location aspects in NTN (S3-214360; contact: CATT)	SA3

- R2-2200150	Reply LS on UE location aspects in NTN (S3-214394; contact: Xiaomi)	SA3

- R2-2200128	Reply LS on Multiple SMTCs for NR NTN (R4-2120308; contact: Qualcomm)	RAN4

- R2-2200129	LS on NR NTN Neighbor Cell and Satellite Information (R4-2120309; contact: Qualcomm)	RAN4

- R2-2200104	Reply LS on UE Location Aspects in NTN (R3-216067; contact: Ericsson)	RAN3

- R2-2200071	Reply LS on UE TA reporting (R1-2112766; contact: Ericsson)	RAN1

- R2-2201166	MAC open issues in NTN - RAN2#116bis-e	InterDigital

- R2-2201433	Stage-3 running RRC CR for NTN Rel-17	Ericsson

- R2-2201405	DRAFT Reply LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access	China Telecommunications

- R2-2201167	Stage 3 NTN running CR for 38.321 - RAN2#116bis-e	InterDigital

- R2-2200214	Discussion on remaining issues on TA reporting	Intel Corporation

- R2-2200243	Discussion on RACH and TA report in NTN	OPPO

- R2-2200347	Remaining issues about RACH and TA reporting	Huawei, HiSilicon

- R2-2200377	Discussion on UE specific TA reporting	vivo

- R2-2200270	Remaining issues related to TA report	Xiaomi

- R2-2200627	TA report procedure	Spreadtrum Communications

- R2-2201007	Discussion on RACH open issues and TA reporting aspects	Nokia, Nokia Shanghai Bell

- R2-2200876	Considerations on RACH aspects	CMCC

- R2-2200688	The Left Issues on UE-specific TA information reporting in NTN	CATT

- R2-2200520	Consideration of TA report remaining issues of NTN	China Telecom

- R2-2200746	Discussion on TA report during RA procedure	ASUSTeK

- R2-2200747	Discussion on issue of restarting contention resolution timer	ASUSTeK

- R2-2200764	Further discussion on TA reporting in NTN	Lenovo, Motorola Mobility

- R2-2201034	Further considerations on TA reporting	Samsung Research America

- R2-2201630	Reporting information about UE specific TA pre-compensation in NTNs	Ericsson

- R2-2201193	Remaining issues on TA Report	NEC Telecom MODUS Ltd.

- R2-2201164	UE-specific TA reporting and other RACH aspects	InterDigital

- R2-2201363	Discussion on RACH and TA report aspects	LG Electronics Inc.

- R2-2201324	Consideration on remaining issues of RACH aspects	ZTE Corporation, Sanechips

- R2-2200911	CG enhancements in NTN	Sony

- R2-2200618	Remaining issues on disabling uplink HARQ retransmission	MediaTek Inc.

- R2-2200619	Round trip delay offset for configured grant timer	MediaTek Inc.

- R2-2200689	Left Issues on DL/UL HARQ Aspects	CATT

- R2-2201008	Discussion on left issues on MAC aspects	Nokia, Nokia Shanghai Bell

- R2-2200870	Further Considerations on CG/SPS for NR NTN	CMCC

- R2-2200787	Remaining issues on HARQ related timer handling for NR NTN	vivo

- R2-2200788	Remaining issues on LCP aspects	vivo

- R2-2200628	Discussion on HARQ and LCP remaining issues	Spreadtrum Communications

- R2-2200444	HARQ process for SPS and CG	Qualcomm Incorporated

- R2-2200271	Remaining issues related to HARQ retransmission state	Xiaomi

- R2-2200348	Remaining issues about other MAC aspects	Huawei, HiSilicon

- R2-2200244	Remaining issues on other MAC aspects in NTN	OPPO

- R2-2201325	Consideration on remaining issues of other MAC aspects	ZTE Corporation, Sanechips

- R2-2201364	Discussion on other MAC aspects	LG Electronics Inc.

- R2-2201163	Remaining MAC open issues in NTN	InterDigital

- R2-2201480	HARQ State A/B for CG/SPS aspects	ITL

- R2-2201629	On configured scheduling, DRX, LCP, HARQ and SR/BSR in NTNs	Ericsson

- R2-2201194	RLC t-Reassembly timer	NEC Telecom MODUS Ltd.

- R2-2200245	Discussion on UE location information reporting	OPPO

- R2-2200212	Discussion on location reporting	Intel Corporation

- R2-2200289	Discussion on UE location reporting	Huawei, HiSilicon

- R2-2200445	Discussion on coarse UE location report	Qualcomm Incorporated

- R2-2200629	Discussion on TAC update and LCS in NTN	Spreadtrum Communications

- R2-2200869	Views on UE Location Information Reporting in NTN	CMCC

- R2-2200987	On reporting of UE location information	ZTE corporation, Sanechips

- R2-2200879	UE location during initial access	THALES

- R2-2200960	Reporting virtual location identifier for AMF/PLMN selection and location verification in NTN	Fraunhofer IIS; Fraunhofer HHI; Thales

- R2-2200715	Discussion on UE location reporting in NTN	Xiaomi

- R2-2200765	Remaining CHO issues in RRC running CR	Lenovo, Motorola Mobility

- R2-2200912	Event triggered location reporting in NTN	Sony

- R2-2200748	Discussion on event triggered based UE location report	ASUSTeK

- R2-2201080	On LCS and TAC handling in Rel-17 NTN	Nokia, Nokia Shanghai Bell

- R2-2201579	UE location reporting in initial access	Samsung Research America

- R2-2201445	General aspects for NTN	Ericsson

- R2-2201447	Remaining issues on TAC selection and reporting in NTN	Samsung R&D Institute UK

- R2-2201404	Discussion of reply LS on TAC reporting in NTN	China Telecom

- R2-2201408	Discussion on left issues on UE location report	CATT

- R2-2201178	On UE location reporting in NTN	Apple

- R2-2201079	On IDLE mode aspects in Rel-17 NTN	Nokia, Nokia Shanghai Bell

- R2-2200621	Idle mode mobility for NTN-TN scenarios	MediaTek Inc.

- R2-2200933	SMTC Adjustment for Idle and Inactive UEs in NTN	Google Inc.

- R2-2201139	On Defining a New NTN-Specific SIB	MediaTek Inc.

- R2-2200766	Ephemeris provision in system information for NTN	Lenovo, Motorola Mobility

- R2-2200767	Further discussion on idle mode mobility in NTN	Lenovo, Motorola Mobility

- R2-2200716	Discussion on RRC idle mode issues	Xiaomi

- R2-2200690	Further Discussion on the Leftover Issues of IDLE/INACTIVE	CATT

- R2-2200650	Discussion on NTN Idle mode measurement and cell reselection	Transsion Holdings

- R2-2200665	Remaining idle mode issues in NTN	LG Electronics Inc.

- R2-2200877	Further Considerations on Cell Re-selection	CMCC

- R2-2201003	System information for NTN and idle mode mobility for intra-NTN and TN-NTN case	ZTE corporation, Sanechips

- R2-2200630	Acquiring the ephemeris of neighbour cell	Spreadtrum Communications

- R2-2200342	System information to assist cell reselection	ITRI

- R2-2200446	Cell type indication	Qualcomm Incorporated

- R2-2200447	IDLE mode measurements	Qualcomm Incorporated

- R2-2200290	Discussion on idle mode aspects	Huawei, HiSilicon

- R2-2200378	Remaining issues on idle/inactive mode mobility	vivo

- R2-2200215	Discussion on TN prioritization over NTN for idle mode	Intel Corporation

- R2-2200216	Discussion on enhancements to cell reselection	Intel Corporation

- R2-2200246	Discussion on NTN specific system information	OPPO

- R2-2201179	NTN-TN idle mode mobility	Apple

- R2-2201165	Location-assisted cell reselection	InterDigital

- R2-2201195	Location-assisted cell reselection	NEC Telecom MODUS Ltd.

- R2-2201196	NTN to TN mobility in Idle or Inactive mode	NEC Telecom MODUS Ltd.

- R2-2201446	Idle mode aspects for NTN	Ericsson

- R2-2201580	Measurements and cell reselection	Samsung Research America

- R2-2201180	NTN Ephemeris definition and signaling	Apple

- R2-2201615	Discussion on system information enhancement for NR NTN	Turkcell, BT Plc, Deutsche Telekom, Aselsan

- R2-2200247	Discussion on NTN UE capabilities	OPPO

- R2-2201004	Leftover issues in CHO and measurements	ZTE corporation, Sanechips

- R2-2200666	Connected mode remaining issues in NTN	LG Electronics Inc.

- R2-2200913	SMTC enhancement in NTN	Sony

- R2-2200620	On UE Capabilities in NR-NTN	MediaTek Inc.

- R2-2200376	Remaining issues on UE capability for Rel-17 NTN	vivo

- R2-2200213	Discussion on remaining issues on NR NTN UE capabilities	Intel Corporation

- R2-2200040	Report of email discussion [Post116-e][111][NTN] UE capabilities (Intel)	Intel Corporation

- R2-2200041	Draft 331 CR for NR NTN UE capabilities	Intel Corporation

- R2-2200042	Draft 306 CR for NR NTN UE capabilities	Intel Corporation

- R2-2200291	Discussion on UE capabilities	Huawei, HiSilicon

- R2-2200448	Discussion on UE capabilities	Qualcomm Incorporated

- R2-2201632	NR NTN UE capabilities	Ericsson

- R2-2201545	L2 buffer calculation and QoS requirement	Interdigital, Inc.

- RAN2#117-e, 21st February – 3rd March 2022, e-meeting

Submitted TDOCs:

- R2-2202131	Reply LS on LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access (R3-220121/S2-2109337) (R3-221370; contact: Qualcomm)	RAN3

- R2-2202132	LS on RAN Initiated Release due to out-of-PLMN area condition (R3-221379; contact: Qualcomm)	RAN3

- R2-2202233	Stg2 running CR - NTN	THALES

- R2-2202234	NTN RAN3's stg2 BL CR	THALES

- R2-2202456	Draft 331 CR for NR NTN UE capabilities	Intel Corporation

- R2-2202457	Draft 306 CR for NR NTN UE capabilities	Intel Corporation

- R2-2203157	Introduction of Release-17 NTN	Ericsson

- R2-2203385	Introduction of NTN	ZTE corporation,Sanechips

- R2-2203425	Stage 3 NTN running CR for 38.321 - RAN2#117	InterDigital

- R2-2203482	Remaining MAC issues in NTNs	Ericsson

- R2-2203423	Remaining MAC open issues in NTN	InterDigital

- R2-2203424	Summary of [Pre117-e][NTN][103] MAC open issues	InterDigital

- R2-2203256	On left open issues for MAC aspects	Nokia, Nokia Shanghai Bell

- R2-2203257	Discussion on Validity timer expiry and restart	Nokia, Nokia Shanghai Bell

- R2-2203298	Open issues on MAC aspects	Samsung Research America

- R2-2203151	Discussion on TA reporting	ITL

- R2-2203165	Discussion on open issues for MAC aspects	LG Electronics Inc.

- R2-2202999	Discussion on MAC open issues in NTN	OPPO

- R2-2202972	Consideration on MAC open issues	ZTE Corporation, Sanechips

- R2-2202420	Remaining issues on HARQ process in NTN	Spreadtrum Communications

- R2-2202563	UL synchronization failure in RRC_CONNECTED	Qualcomm Incorporated

- R2-2202613	Considerations on MAC open issues	CMCC

- R2-2202546	UL synchronization and validity timer expiry	Apple

- R2-2202547	UE location and TA reporting	Apple

- R2-2202302	Discussion on MAC open issues	Huawei, HiSilicon

- R2-2202303	Discussion on remaining MAC issues	Huawei, HiSilicon

- R2-2202421	MAC operation about the validity timer expiry	Spreadtrum Communications

- R2-2202773	Remaining MAC Open Issues for NR NTN	vivo

- R2-2203194	Remaining MAC issues of NR NTN	Xiaomi

- R2-2203076	Discussion on Left Open Issues of Other MAC Aspects	CATT

- R2-2203203	CG enhancements in NTN	Sony

- R2-2203481	Remaining issues for RLC and PDCP in NTNs	Ericsson

- R2-2202394	On reporting of UE location information	ZTE corporation, Sanechips

- R2-2202235	WF for UE location during initial access in NTN	THALES, Leonardo, Avanti, ESA, Sateliot, Omnispace, Novamint, Hispasat, Gatehouse, Hughes network systems, Inmarsat, Viasat, CTTC, Intelsat, Kepler, Ligado, Magister solutions, SES, Airbus

- R2-2202422	Discussion on the SIBX acquiring procedure	Spreadtrum Communications

- R2-2202423	Acquiring the ephemeris of neighbour cell	Spreadtrum Communications

- R2-2202466	Remaining Rel-17 NTN open issues for IDLE mode	Nokia, Nokia Shanghai Bell

- R2-2203386	Report of [Pre117-e][102][NTN] Idle mode open issues (ZTE)	ZTE corporation,Sanechips

- R2-2202548	NTN-TN idle mode mobility	Apple

- R2-2203049	Measurements and cell reselection	Samsung Research America

- R2-2203004	Discussion on measurement rules for cell re-selection in NTN	OPPO

- R2-2202774	Remaining issues on location-based cell reselection	vivo

- R2-2202586	Epoch time and validity time for neighbour satellite ephemeris	Lenovo, Motorola Mobility

- R2-2202566	Assistance information for IDLE mode measurements	Qualcomm Incorporated

- R2-2202587	Consideration on open issues for CHO	Lenovo, Motorola Mobility

- R2-2202565	Open issues in CHO	Qualcomm Incorporated

- R2-2202467	Remaining Rel-17 NTN open issues for CONNECTED mode	Nokia, Nokia Shanghai Bell

- R2-2202424	Discussion on SIB X	Spreadtrum Communications

- R2-2202775	Open issues on CHO for R17 NR NTN	vivo

- R2-2202886	Remaining issues on CHO	Huawei, HiSilicon

- R2-2203005	Discussion on the RRC open issues in NTN	OPPO

- R2-2203051	Remaining NTN CHO issues	LG Electronics France

- R2-2203301	Open issues on RRC aspects	Samsung Research America

- R2-2203236	Remaining open issues of CHO	NEC Telecom MODUS Ltd.

- R2-2203077	Further Discussion on the Open Issues of CHO	CATT

- R2-2203067	Discussion on RRC open issues for NTN	Xiaomi Communications

- R2-2203153	Remaining connected mode aspects for NTN	Ericsson

- R2-2203154	[Pre117-e][NTN][101] RRC open issues	Ericsson

- R2-2203422	Remaining RRC open issues in NTN	InterDigital

- R2-2203190	Location report for TA report and LCS support in connected mode	Xiaomi

- R2-2203191	Remaining issues relating to SIBxx and the RRC delay for RRC Release	Xiaomi

- R2-2203066	Further consideration of initial access	Samsung Research America

- R2-2203006	Discussion on remaining open issues in connected mode	OPPO

- R2-2202853	Measurement Gap Issues in NTN	Google Inc.

- R2-2202850	Discussion on assistance information for SMTC	ASUSTeK

- R2-2202840	Network-Based SMTC Configuration in NTN	Google Inc.

- R2-2202776	Discussion on the signaling design for NTN specific information	vivo

- R2-2202455	Discussion on NR NTN measurement gaps	Intel Corporation

- R2-2202588	Contents of UE assistance for measurement window and gap configuration in NTN	Lenovo, Motorola Mobility

- R2-2202564	SMTC and MG configuration	Qualcomm Incorporated

- R2-2202614	Further discussion on intra-NTN mobility	CMCC

- R2-2203485	NR NTN UE capabilities	Ericsson

- R2-2202725	Remaining Issues of Set2 on NR NTN UE Capabilities	CMCC

- R2-2202454	Report of email discussion [Pre117-e][104][NTN] UE caps open issues (Intel)	Intel Corporation

- R2-2202459	Discussion on the difference between GSO and GEO	Intel Corporation

- R2-2202887	Discussion on capabilities for gaps and HARQ	Huawei, HiSilicon

## 4.3	RAN3

- RAN3#114-bis-e, 17th – 25th January 2022, e-meeting

Submitted TDOCs:

- R3-220998	Updated NR-NTN-solutions work plan	THALES

- R3-220010	Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei, Thales

- R3-220011	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-220029	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-220071	Support Non-Terrestrial Networks	Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated

- R3-220127	Reply LS on UE location aspects in NTN	SA3

- R3-220125	Reply LS on NTN specific User Consent	SA3

- R3-220126	Reply LS on UE location aspects in NTN	SA3

- R3-220112	Reply LS on extended NAS supervision timers at satellite access	RAN2

- R3-220108	Reply LS on UE location aspects in NTN	RAN2

- R3-220465	Clean-up definition and abbreviation	Huawei

- R3-220466	Further discuss on multiple TAC issues	Huawei

- R3-220394	Multi TAC handling and reporting in NTN	China Telecommunication

- R3-220713	(TP for NTN BL CR 38.413) TAI reporting in ULI	CATT

- R3-220121	LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access	SA2

- R3-220283	(TP for TS38.413 BL CR on NTN) Handling TA reporting in ULI	Qualcomm Incorporated

- R3-220284	[DRAFT] Reply LS on LS on TAC reporting in ULI and support of SAs and FAs for NR Satellite Access (R3-220121/S2-2109337)	Qualcomm Incorporated

- R3-220895	(TP for BL CR 38.413) TAC Reporting in ULI for NTN	ZTE

- R3-220629	TAC Reporting in ULI for NTN	Ericsson LM

- R3-220826	(TP for BL CR for TS 38.300) mapped cell ID determination after AS security and TAC reporting	Nokia, Nokia Shanghai Bell

- R3-220827	(TP for BL CR for TS 38.413) TAC reporting for support multiple TAC broadcast over the air	Nokia, Nokia Shanghai Bell

- R3-220628	Country Routing and Cause Value for UE Context Release	Ericsson LM

- R3-220896	(TP for BL CR 38.413) Country-specific Routing for NTN	ZTE

- R3-220860	Discussion on Country-Specific Routing	CMCC

- R3-220285	(TP for BL CR for 38.300) Final aspects of country border crossing	Qualcomm Incorporated

- R3-220714	(TP for NTN BL CR 38.413) On Cause Value for Cross-country Scenario	CATT

- R3-220464	New paging cause for UE Context Release Request	Huawei

- RAN3#115-e, 21st February – 3rd March 2022, e-meeting

Submitted TDOCs:

- R3-221921	UE location report during initial access	Huawei

- R3-221922	[DRAFT] Relpy LS on UE location during initial access in NTN	Huawei

- R3-221797	CHO for NTN - Possible RAN3 Impacts of Ongoing RAN2 Discussion	Ericsson LM, Thales

- R3-221662	Reply LS on NTN specific User Consent	RAN2

- R3-221742	(TP for TS 38.300 BL CR on NTN) Discussion of the RAN2 LS on absence of UE location information at RRC Setup	Qualcomm Incorporated

- R3-221743	(TP for TS38.413 BL CR on NTN) LS Response Analysis: Handling TA reporting in ULI	Qualcomm Incorporated

- R3-221786	UE Location Information and NTN	Ericsson LM

- R3-221787	[DRAFT] Reply LS on UE location during initial access in NTN	Ericsson LM

- R3-221508	Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei, Thales

- R3-221509	Introduction of NTN	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-221524	Introduction of NTN	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-221609	Support Non-Terrestrial Networks	Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated

## 4.1	RAN4

- RAN4#101-bis-e, 17th – 25th January 2022, e-meeting

Submitted TDOCs:

- R4-2201991	Considerations for TS 38.101-5 development	MediaTek (Chengdu) Inc.

- R4-2201170	Draft text proposal to update TR 38.863	Samsung

- R4-2203081	Draft text proposal to update TR 38.863	Samsung

- R4-2203080	Way Forward on NTN_solutions_Part1	THALES

- R4-2203086	Draft skeleton for TS 38.101-5	Samsung

- R4-2203087	Skeleton for TS 38.108 NR Satellite Access Node radio transmission and reception v0.0.1	THALES

- R4-2203132	Draft TR 38.863 update v0.2.0	Samsung

- R4-2202969	Email discussion summary for [101-bis-e][306] NTN_Solutions_Part1	Moderator (THALES)

- R4-2203111	Email discussion summary for [101-bis-e][306] NTN_Solutions_Part1	Moderator (THALES)

- R4-2203082	TP to TR 38.863 on channel raster and sync raster	CATT

- R4-2203083	NTN - Regulatory information - TP to TR 38.863	Ericsson

- R4-2203084	TP to TR 38.863 on regulatory aspects for HAPS	Nokia, Nokia Shanghai Bell

- R4-2203085	TP to TR 38.863 on general aspects	Nokia, Nokia Shanghai Bell

- R4-2201257	TP for 38.863 on system parameters to clarify “NTN satellite bands”	Huawei, HiSilicon

- R4-2201074	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2200478	TP to TR 38.863 on operating bands and channel bandwidth	CATT

- R4-2200479	TP to TR 38.863 on transmitter characteristics for satellite access node	CATT

- R4-2200162	On remaining open issue for NTN system parameters	CATT

- R4-2200163	TP to TR 38.863 on channel raster and sync raster	CATT

- R4-2201989	NTN system parameters remaining issues for n255	MediaTek (Chengdu) Inc.

- R4-2201465	Further discussion on NTN gNB class	ZTE Corporation

- R4-2200165	Satellite Access Node Class/Type	CATT

- R4-2201075	TP to TR 38.863 on regulatory aspects for HAPS	Nokia, Nokia Shanghai Bell

- R4-2201314	NTN - Regulatory information - TP to TR 38.863	Ericsson

- R4-2203129	NTN - Regulatory information - TP to TR 38.863	Ericsson

- R4-2201315	NTN - General aspects related to BS and UE requirements	Ericsson

- R4-2201288	Draft skeleton for TS 38.101-5	Samsung

- R4-2201830	Skeleton for TS 38.108 NR Satellite Access Node radio transmission and reception v0.0.1	THALES

- R4-2201838	Draft proposal to update TR 38.863 NTN related RF and co-existence aspects	THALES

- R4-2201076	TP to TR 38.863 on general aspects	Nokia, Nokia Shanghai Bell

- R4-2201263	Draft skeleton for TS 38.101-5	Samsung

- R4-2200363	Considerations on HAPS specific technical requirements	SoftBank Corp., KDDI Corporation, Intelsat

- R4-2202988	Draft Text Proposal for TR 38.863 Chapter 6.3 and 6.4	Samsung

- R4-2202970	Email discussion summary for [101-bis-e][307] NTN_Solutions_Part2	Moderator (Samsung)

- R4-2202990	WF on [307] NTN_Solutions_Part2	Samsun

- R4-2202991	Simulation assumptions for NTN co-existence	Samsung, CATT

- R4-2202992	Simulation assumptions for HAPS co-existence	Nokia

- R4-2202993	Summary of NTN co-existence study	Samsung

- R4-2202994	Summary of HAPS co-existence study	Nokia

- R4-2203112	Email discussion summary for [101-bis-e][307] NTN_Solutions_Part2	Moderator (Samsung)

- R4-2203130	WF on [307] NTN_Solutions_Part2	Samsung

- R4-2200164	NTN coexistence simulations	CATT

- R4-2201255	NR NTN co-existence simulation Results	Huawei, HiSilicon

- R4-2201262	NTN coexistence results and observations	MediaTek (Chengdu) Inc.

- R4-2201222	Simulation result for coexistence study on NR to support non-terrestrial networks	Xiaomi

- R4-2201124	Collected NR-NTN co-ex results	Samsung

- R4-2201072	NR-NTN co-ex study results	Samsung

- R4-2200781	Coexistence simulation results for TN-NTN	Qualcomm Incorporated

- R4-2201842	NTN Simulation Assumptions	THALES

- R4-2201843	NTN coexistence calibration data - THALES 28_09_2021	THALES

- R4-2201852	NR-NTN coexistence results - THALES updates 10_01_2022	THALES

- R4-2201316	NTN - Coexistence simulation results	Ericsson

- R4-2201466	Simulation results for NTN coexistence study	ZTE Corporation

- R4-2200782	Coexistence simulation restuls for HAPS	Qualcomm Incorporated

- R4-2201077	HAPS simulation assumptions for coexistence study	Nokia, Nokia Shanghai Bell

- R4-2201078	TP to TR 38.863 on HAPS coexistence study	Nokia, Nokia Shanghai Bell

- R4-2201254	Discussion on HAPS requirements	Huawei, HiSilicon

- R4-2201256	Discussion on ACLR and ACS for NR NTN	Huawei, HiSilicon

- R4-2201126	NR-NTN co-ex results analysis and ACLR ACS proposal	Samsung

- R4-2201127	Draft Text Proposal for TR 38.863 Chapter 6.3 and 6.4	Samsung

- R4-2201079	ACLR and ACS proposal for HAPS	Nokia, Nokia Shanghai Bell

- R4-2200166	ACLR/ACS proposal	CATT

- R4-2201467	Discussion on ACLR and ACS requirements for NTN	ZTE Corporation

- R4-2201317	NTN - ACLR/ACS proposals	Ericsson

- R4-2201839	TN-NTN Coexistence Results Updates	THALES, Magister Solutions Ltd

- R4-2200167	Remaining issue for satellite access node RF requirement - Tx part	CATT

- R4-2200168	Remaining issue for satellite access node RF requirement - Rx part	CATT

- R4-2203124	WF on BS RF requirements for SAN type 1-H	CATT

- R4-2203113	Email discussion summary for [101-bis-e][308] NTN_Solutions_Part3	Moderator (Huawei)

- R4-2202971	Email discussion summary for [101-bis-e][308] NTN_Solutions_Part3	Moderator (Huawei)

- R4-2203033	WF on BS RF requirements for SAN type 1-H	CATT

- R4-2203034	WF on Tx RF requirement for SAN type 1-O	ZTE

- R4-2203035	WF on Rx RF requirement for SAN type 1-O	Ericsson

- R4-2203036	WF on UE RF requirement for NTN UE	Huawei

- R4-2203040	TP to TR 38.863 on transmitter characteristics for satellite access node	CATT

- R4-2203037	TP for 38.863 on UE transmission characteristics for satellite access	Huawei

- R4-2203039	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei

- R4-2203038	TP for 38.863 on maximum input level for NTN UE	Xiaomi

- R4-2202406	UE Array, EIRP level and Spherical Coverage at 60 GHz	Sony, Ericsson

- R4-2200169	Discussion on NTN BS RF requriement for type 1-O - Tx part	CATT

- R4-2201258	Discussion on UE Tx requirements for satellite access	Huawei, HiSilicon

- R4-2201260	TP for 38.863 on UE transmitter characteristics for satellite access	Huawei, HiSilicon

- R4-2201816	Discussion on Satellite Access Node radiated RF requirements: Tx	Huawei

- R4-2201318	NTN - Satellite Node Access - Tx requirements	Ericsson

- R4-2201468	Discussion on radiated Tx requirements of satellite access node	ZTE Corporation

- R4-2201469	Discussion on radiated Rx requirements of satellite access node	ZTE Corporation

- R4-2201319	NTN - Satellite Node Access - Rx requirements	Ericsson

- R4-2201817	Discussion on Satellite Access Node radiated RF requirements: Rx	Huawei

- R4-2201261	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei, HiSilicon

- R4-2201259	Discussion on UE Rx requirements for satellite access	Huawei, HiSilicon

- R4-2200170	Discussion on NTN BS RF reqruiement for type 1-O - Rx part	CATT

- R4-2201818	Discussion on Satellite Access Node conducted RF requirements: Tx	Huawei

- R4-2201819	Discussion on 64QAM support for the Satellite Access Node operation in FR1	Huawei, HiSilicon

- R4-2201320	NTN - Satellite Node Access - OTA Tx requirements	Ericsson

- R4-2201470	Discussion on conducted Tx requirements of satellite access node	ZTE Corporation

- R4-2201471	Discussion on conducted RF requirements from satellite network perspective	ZTE Corporation

- R4-2201321	NTN - Satellite Node Access - OTA Rx requirements	Ericsson

- R4-2201820	Discussion on Satellite Access Node conducted RF requirements: Rx	Huawei

- R4-2201322	NTN - UE - Tx requirements	Ericsson

- R4-2201310	Discussion on UE Tx requirements for satellite access	Huawei, HiSilicon

- R4-2201312	TP for 38.863 on UE transmitter characteristics for satellite access	Huawei, HiSilicon

- R4-2201472	Discussion on NTN UE Tx RF requirements	ZTE Corporation

- R4-2200073	Further discussion on UE Tx RF requirements for NTN	CATT

- R4-2200331	Discussion on UE TX requirements for NTN	Mediatek India Technology Pvt.

- R4-2200783	Considerations on NTN UE Tx requirements	Qualcomm Incorporated

- R4-2200784	Considerations on NTN UE Rx requirements	Qualcomm Incorporated

- R4-2201223	TP for 38.863 on maximum input power for NTN UE	Xiaomi

- R4-2201224	Discussion on Maximum input level for NTN UE	Xiaomi

- R4-2200332	Discussion on UE RX requirements for NTN	Mediatek India Technology Pvt.

- R4-2200074	Further discussion on UE Rx RF requirements for NTN	CATT

- R4-2201473	Discussion on NTN UE Rx RF requirements	ZTE Corporation

- R4-2201313	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei, HiSilicon

- R4-2201311	Discussion on UE Rx requirements for satellite access	Huawei, HiSilicon

- R4-2201323	NTN - UE - Rx requirements	Ericsson

- R4-2201520	On the SMTC windows	Nokia, Nokia Shanghai Bell

- R4-2201587	Reply LS to RAN1: LS on open loop closed loop dual correction of timing	Ericsson

- R4-2201627	Discussion on general issues for NTN RRM	Huawei, Hisilicon

- R4-2201628	CR on general issues for NTN	Huawei, Hisilicon

- R4-2202563	Email discussion summary for [101-bis-e][212] NR_NTN_solutions_RRM_1	Moderator (Intel)

- R4-2200075	Further discussion on RRM requirements for NTN	CATT

- R4-2200419	General and RRM requirements impacts	Qualcomm Incorporated

- R4-2200564	Discussion on NTN general requirements	LG Electronics Inc.

- R4-2201141	Discussion on general RRM requirements for NTN	OPPO

- R4-2200737	Discussion on General RRM Requirements for NTN UE	ZTE Corporation

- R4-2200890	General requirements for NTN	Ericsson

- R4-2200930	Discussion on general RRM requirements in NTN	MediaTek inc.

- R4-2202729	Email discussion summary for [101-bis-e][212] NR_NTN_solutions_RRM_1	Moderator (Intel)

- R4-2202637	WF on NR NTN RRM requirements	Qualcomm

- R4-2202638	WF on GNSS-related and timing requirements for NR NTN	Xiaomi

- R4-2202639	Reply LS on combination of open and closed loop TA control in NTN	Qualcomm

- R4-2202730	Email discussion summary for [101-bis-e][213] NR_NTN_solutions_RRM_2	Moderator (Xiaomi)

- R4-2200804	Discussion on NTN GNSS related issues	CMCC

- R4-2201142	Discussion on GNSS-related requirements for NTN	OPPO

- R4-2200076	Further discussion on GNSS-related requirements	CATT

- R4-2202564	Email discussion summary for [101-bis-e][213] NR_NTN_solutions_RRM_2	Moderator (Xiaomi)

- R4-2201631	Discussion on GNSS related issue for NTN	Huawei, Hisilicon

- R4-2201629	Discussion on mobility requirements for NTN RRM	Huawei, Hisilicon

- R4-2201630	CR on mobility requirements for NTN	Huawei, Hisilicon

- R4-2200077	Further discussion on mobility requirements for NTN	CATT

- R4-2200523	Discussion on the mobility aspects for NR NTN UE	Intel Corporation

- R4-2200420	Mobility requirements	Qualcomm Incorporated

- R4-2201159	Discussion on mobility requirements for NTN	OPPO

- R4-2200679	Further discussion on mobility requirements for NR NTN	Xiaomi

- R4-2200892	Mobility requirements for NTN	Ericsson

- R4-2200864	Discussion on mobility requirement for NR NTN	LG Electronics UK

- R4-2200931	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2200680	Further discussion on timing requirements for NR NTN	Xiaomi

- R4-2200681	DraftCR on timing requirements for NR NTN	Xiaomi

- R4-2200805	Discussion on NTN timing requirements	CMCC

- R4-2200738	Discussion on timing requirements for NTN UE	ZTE Corporation

- R4-2201160	Discussion on UL timing requirements for NTN	OPPO

- R4-2200421	Timing requirements	Qualcomm Incorporated

- R4-2200525	Discussion on the remaining issues for NTN timing requirements	Intel Corporation

- R4-2200565	Discussion on NTN timing requirements	LG Electronics Inc.

- R4-2200078	Further discussion on timing requirements for NTN	CATT

- R4-2200297	Discussion on timing requirements for NR NTN	Apple

- R4-2201610	Discussion on UE timing related requirements for NR NTN	Huawei, Hisilicon

- R4-2201585	UE Timing requirements	Ericsson

- R4-2201586	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2201493	LS on Timing Advance control for Rel-17 NTN RRM	Nokia, Nokia Shanghai Bell

- R4-2201445	On timing advance control	Nokia, Nokia Shanghai Bell

- R4-2201632	Discussion on measurement requirements for NTN	Huawei, Hisilicon

- R4-2200298	Discussion on measurement procedure requirements for NTN	Apple

- R4-2200079	Further discussion on measurement procedure requirements for NTN	CATT

- R4-2200524	Discussion on multiple SMTC and measurement gaps for NTN UE	Intel Corporation

- R4-2200422	Measurement procedure requirements	Qualcomm Incorporated

- R4-2201161	Discussion on measurement procedure requirements for NTN	OPPO

- R4-2200682	Further discussion on measurement requirements for NR NTN	Xiaomi

- R4-2200891	Measurement requirements for NTN	Ericsson

- R4-2200865	Discussion on NTN measurement requirements	LG Electronics UK

- R4-2202972	Email discussion summary for [101-bis-e][322] NR_NTN_Demod_NWM	Moderator (Qualcomm)

- R4-2203042	WF on general and NTN UE demodulation requirements	Qualcomm Incorporated

- R4-2203043	WF on NTN SAN demodulation requirements	Huawei, HiSilicon

- R4-2203114	Email discussion summary for [101-bis-e][322] NR_NTN_Demod_NWM	Moderator (Qualcomm)

- R4-2200475	Discussion on general issue for NTN NR	Ericsson

- R4-2200476	Discussion on satellite access node demodulation requirement for NTN NR	Ericsson

- R4-2200171	Discussion on Satellite Access Node demodulation requirements	CATT

- R4-2201016	Discussion on satellite NTN demod	Huawei,HiSilicon

- R4-2201785	Discussion on Satellite Access Node demodulation requirements for NR NTN	Intel Corporation

- R4-2201786	Discussion on UE demodulation requirements for NR NTN	Intel Corporation

- R4-2201420	Discussion on UE demodulation for NTN	Ericsson

- R4-2201015	Discussion on UE NTN demod	Huawei,HiSilicon

- RAN4#102-e, 21st February – 3rd March 2022, e-meeting

Submitted TDOCs:

- R4-2203964	UE feature for NTN	CATT

- R4-2205232	TP TR 38.863 7.4.1 NTN UE Requirement (General)	HUGHES Network Systems Ltd

- R4-2205554	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2203953	TP for 38.108: clause 5.3&5.4 on system parameters	CATT

- R4-2204507	TP on TS 38.101-5 for UE channel bandwidth and channel arrangement	Qualcomm Incorporated

- R4-2203956	TP for 38.108: clause 9.3 OTA Satellite Access Node output power	CATT

- R4-2205673	Draft text proposal for Clause 4.3 Requirement reference points - TS 38.108	THALES

- R4-2205730	Draft text proposal for Clause 4.4 Satellite Access Node classes - TS 38.108	THALES

- R4-2205048	NTN - SAN class	Ericsson

- R4-2205111	TP for TR 38.863: Regulatory aspects for NTN satellite access nodes and UEs operating in UL1626.5-1660.5 MHz and DL 1525-1559 MHz frequencies ranges	Ligado Networks

- R4-2205314	TP to TR 38.863 on Section 5.2 NTN Satellite band	HUGHES Network Systems Ltd

- R4-2205733	Draft text proposal for Clause 4.5 Regional requirements - TS 38.108	THALES

- R4-2205555	TP to TR 38.863 Regulatory aspects for HAPS	Nokia, Nokia Shanghai Bell

- R4-2205671	Draft text proposal for Clause 3 - TS 38.101-5	THALES

- R4-2205672	Draft text proposal for Clause 4 - TS 38.101-5	THALES

- R4-2205667	Draft text proposal for Annex B - TS 38.108	THALES

- R4-2205921	Draft text proposal for Clauses 7, 7.1, 7.2, 7.3 in TR 38.863	THALES

- R4-2205051	NTN - General aspect related to TS assumptions	Ericsson

- R4-2204195	CR for TS 38.104: capturing HAPS requirements	Softbank, Deutsche Telekom, Ericsson, NTT Docomo, KDDI, Nokia, Intelsat

- R4-2203952	TP for 38.108: clause 4.3 requirement reference point	CATT

- R4-2203536	Considerations on HAPS operating band(s)	SoftBank, Deutsche Telekom, Ericsson, NTT Docomo, KDDI, Nokia, Intelsat

- R4-2204333	Draft text proposal to update TR 38.863 Chapter 6	Samsung

- R4-2204329	TP for 38.101-5: clause 6.4 transmit signal qulity	CATT

- R4-2205044	NTN - Coexistence simulation results	Ericsson

- R4-2205924	On the ACIR selection and ACIR average computation between companies	THALES

- R4-2205913	Draft text proposal for Clauses 6.4 and 6.5 in TR 38.863 to correct conclusions from simulation results based on AAS antenna assumption	THALES

- R4-2205914	Draft text proposal for Clauses 6.4 and 6.5 in TR 38.863 to include simulation results based on Non-AAS antenna assumption	THALES

- R4-2204502	Coexistence simulation results for TN-NTN case 1	Qualcomm Incorporated

- R4-2204503	Coexistence simulation results for HAPS	Qualcomm Incorporated

- R4-2205556	HAPS coexistence simulation results	Nokia, Nokia Shanghai Bell

- R4-2205557	TP to TR 38.863 on HAPS simulation update	Nokia, Nokia Shanghai Bell

- R4-2205284	Discussion on HAPS requirements	Huawei, HiSilicon

- R4-2205285	Discussion on ACS for NR NTN SAN	Huawei, HiSilicon

- R4-2205045	NTN - SAN ACS and case 6	Ericsson

- R4-2205104	Discussion on GEO SAN ACLR	Ligado Networks, Inmarsat

- R4-2205558	HAPS BS ACLR and ACS requirements	Nokia, Nokia Shanghai Bell

- R4-2205925	On the applicability of rural SAN ACS requirements for urban TN deployment in the case of GEO	THALES

- R4-2205976	TP to TS 38.108: section 4	Huawei, HiSilicon

- R4-2205476	TP for TS 38.108: Genera(5.1) and Operating Band(5.2)	ZTE Corporation

- R4-2205054	pCR to TS 38.108 - Scope and general	Ericsson

- R4-2205437	TP to TR 38.108 on 4.5 Regional Requirement	HUGHES Network Systems Ltd

- R4-2206121	TP to TS 38.108: section 3	Huawei, HiSilicon

- R4-2205057	pCR to TS 38.108 -Radiated Tx general and transmit power	Ericsson

- R4-2205477	TP for TS 38.108 OTA output power dynamics(9.4)	ZTE Corporation

- R4-2205977	Further discussion on Satellite Access Node radiated RF requirements: Tx	Huawei, HiSilicon

- R4-2205978	Discussion on the AAS architecture and consideration of the emissions scaling	Huawei, HiSilicon

- R4-2205979	TP to TS 38.108: 9.5 (OTA Tx ON/OFF), 9.6 (OTA TX signal quality) and 9.8 (OTA Tx IMD)	Huawei, HiSilicon

- R4-2205886	Draft text proposal for Clause 9.7.3 OTA Adjacent Channel Leakage Power Ratio (ACLR) - TS 38.108	THALES

- R4-2205848	Draft text proposal for Clause 7.3.4.7.3 OTA ACLR in TR 38.863	THALES

- R4-2205878	Draft text proposal for Clause 9.3 OTA Satellite Access Node output power - TS 38.108	THALES

- R4-2205880	Draft text proposal for Clause 9.6 OTA transmitted signal quality - TS 38.108	THALES

- R4-2203957	TP for 38.108: clause 9.7 OTA unwanted emissions	CATT

- R4-2203948	Open issue for Tx RF requriements for SAN type 1-O	CATT

- R4-2203949	Open issue for Rx RF requriements for SAN type 1-O	CATT

- R4-2203958	TP for 38.108: clause 10.5 OTA in-band selectivity and blocking	CATT

- R4-2205851	Draft text proposal for Clause 7.3.5.6 OTA Out-of-band blocking in TR 38.863	THALES

- R4-2205897	Draft text proposal for Clause 10.5 OTA in-band selectivity (ACS) and OTA in-band blocking - TS 38.108	THALES

- R4-2205899	Draft text proposal for Clause 10.6 OTA out-of-band blocking - TS 38.108	THALES

- R4-2205980	Further discussion on Satellite Access Node radiated RF requirements: Rx	Huawei, HiSilicon

- R4-2205981	TP to TS 38.108: section 10.7 (OTA Rx spur) and 10.8 (OTA Rx IMD)	Huawei, HiSilicon

- R4-2205478	TP for TS 38.108 OTA Rx requirements(10.3, 10.4,10.6 and 10.9)	ZTE Corporation

- R4-2205058	pCR to TS 38.108 - Radiated Rx general and sensitivity	Ericsson

- R4-2205049	NTN - SAN OTA RX requirement proposals	Ericsson

- R4-2205055	pCR to TS 38.108 - Transmitter spurious emissions	Ericsson

- R4-2205046	NTN - SAN TX requirement proposals	Ericsson

- R4-2205479	TP for TS 38.108: Output power dynamics (6.3)	ZTE Corporation

- R4-2205468	Discussion on conducted Tx requirements of satellite access node	ZTE Corporation

- R4-2205445	TP to TS 38.108 on 6.0 Conducted transmitter characteristics	HUGHES Network Systems Ltd

- R4-2205982	Further discussion on Satellite Access Node conducted RF requirements: Tx	Huawei, HiSilicon

- R4-2205983	TP to TS 38.108: section 6.4 (Tx ON/OFF) and 6.5 (TX signal quality)	Huawei, HiSilicon

- R4-2205984	TP to TS 38.108: section 6.7 (Tx IMD)	Huawei, HiSilicon

- R4-2205827	Draft text proposal for Clause 7.3.2.2.4.1 ACLR in TR 38.863	THALES

- R4-2205813	Draft text proposal for Clause 6.1 and 6.2 Satellite Access Node output power - TS 38.108	THALES

- R4-2205825	Draft text proposal for Clause 6.6.3 Adjacent Channel Leakage Power Ratio - TS 38.108	THALES

- R4-2205823	Draft text proposal for Clause 6.5.2 Modulation quality - TS 38.108	THALES

- R4-2203954	TP for 38.108: clause 6.6.1&6.6.2&6.6.3 unwanted emissions	CATT

- R4-2203950	Open issue for Tx RF requriements for SAN type 1-H	CATT

- R4-2206117	Draft TP for TS 38.108 Section 6.6.4 Operating band unwanted emissions	Inmarsat

- R4-2203951	Open issue for Rx RF requriements for SAN type 1-H	CATT

- R4-2203955	TP for 38.108: clause 7.1&7.2 on Rx refsens sensitivity	CATT

- R4-2205847	Draft text proposal for Clause 7.3.3.2.4 Out-of-band blocking in TR 38.863	THALES

- R4-2205864	Draft text proposal for Clause 7.4.1 Adjacent Channel Selectivity (ACS) and Clause 7.4.2 In-band blocking - TS 38.108	THALES

- R4-2205866	Draft text proposal for Clause 7.5 Out-of-band blocking - TS 38.108	THALES

- R4-2205985	Further discussion on Satellite Access Node conducted RF requirements: Rx	Huawei, HiSilicon

- R4-2205986	TP to TS 38.108: section 7.6 (Rx spur) and section 7.7 (Rx IMD)	Huawei, HiSilicon

- R4-2205987	TP to TS 38.108: annex A (FRC)	Huawei, HiSilicon

- R4-2205922	Draft text proposal for Clauses 7.3.3.2.3.1 Adjacent Channel Selectivity (ACS) and 7.3.3.2.3.2 In-band blocking in TR 38.863	THALES

- R4-2205469	Discussion on conducted RF requirements from satellite network perspective	ZTE Corporation

- R4-2205474	TP for TS 38.108 Annex B	ZTE Corporation

- R4-2205475	TP for TS 38.108 Dynamic range(7.3) and In channel selectivity(7.8)	ZTE Corporation

- R4-2205047	NTN - SAN RX requirement proposals	Ericsson

- R4-2205056	pCR to TS 38.108 - In-band selectivity and blocking	Ericsson

- R4-2205052	pCR to TS 38.101-5 - Scope	Ericsson

- R4-2205608	TP to TS 38.101-5 on 7.3 Reference sensitivity	HUGHES Network Systems Ltd

- R4-2205654	Selection of UE duplexer and REFSENS for band n256 in TS 38.101-5	HUGHES Network Systems Ltd

- R4-2204592	Draft TP to update TR 38.863 clause 7.4.3.2 on NTN UE ACS	Mediatek India Technology Pvt.

- R4-2204593	Draft TP to update TR 38.863 clause 7.4.3.2 on Blocking characteristics	Mediatek India Technology Pvt.

- R4-2204344	Draft text proposal to update TS 38.101-5 Chapter 1	Samsung R&D Institute UK

- R4-2204504	Discussion on NTN UE RF requirements	Qualcomm Incorporated

- R4-2204505	TP on TS 38.101-5 for general part of transmitter characteristics	Qualcomm Incorporated

- R4-2204506	TP on TR 38.863 for NTN UE Tx requirements	Qualcomm Incorporated

- R4-2204807	TP for TS38.101-5 on section 6.2 transmitter power	Xiaomi

- R4-2204808	TP for 38.863 on MPR and A-MPR requirement for NTN UE	Xiaomi

- R4-2204809	Discussion on MPR and A-MPR requirements for NTN UE	Xiaomi

- R4-2203959	TP for 38.101-5: clause 6.3 output power dynamics	CATT

- R4-2203960	TP for 38.863: clause 7.3.2 Conducted transmission characteristics	CATT

- R4-2203926	Further discussion on UE Tx RF requirements for NTN	CATT

- R4-2203863	Discussion on NTN TX spurious emission for UE co-existence	Mediatek India Technology Pvt.

- R4-2205472	TP for TS 38.101-5: Genera(5.1) and Operating Band(5.2)	ZTE Corporation

- R4-2205470	Discussion on NTN UE Tx RF requirements	ZTE Corporation

- R4-2205050	NTN - UE RF Tx requirements	Ericsson

- R4-2205110	TP for TR 38.863: Updates to UE Maximum Output Power for n255	Ligado Networks, Inmarsat

- R4-2205043	TP for TR 38.863: Unwanted emissions for NTN satellite UEs transmitting in 1626.5 to 1660.5 MHz	Ligado Networks

- R4-2205286	Discussion on UE Tx requirements for satellite access	Huawei, HiSilicon

- R4-2205290	TP for 38.101-5 on Output RF spectrum emissions for satellite UE	Huawei, HiSilicon

- R4-2205288	TP for 38.863 on UE transmitter characteristics for satellite access	Huawei, HiSilicon

- R4-2205235	pCR for TS 38.101-5: NS value and additional spurious requirements for n255	Ligado Networks

- R4-2205289	TP for 38.863 on UE Receiver characteristics for satellite access	Huawei, HiSilicon

- R4-2205291	TP for 38.101-5 on Rx Spurious emissions and spurious response for satellite UE	Huawei, HiSilicon

- R4-2205287	Discussion on UE Rx requirements for satellite access	Huawei, HiSilicon

- R4-2205053	pCR to TS 38.101-5 - Receiver requirements general	Ericsson

- R4-2204169	TP to TS 38.101-5 on clause 7.5 NTN UE ACS	Mediatek India Technology Pvt.

- R4-2204170	TP to TS 38.101-5 on clause 7.6 Blocking characteristics	Mediatek India Technology Pvt.

- R4-2205471	Discussion on NTN UE Rx RF requirements	ZTE Corporation

- R4-2205473	TP for TS 38.101-5: Maximum input level (7.4)	ZTE Corporation

- R4-2203864	Discussion on UE RX REFSENS for NTN	Mediatek India Technology Pvt.

- R4-2203927	Further discussion on UE Rx RF requirements for NTN	CATT

- R4-2204810	TP for TS38.101-5 on section 7.8 Intermodulation characteristics	Xiaomi

- R4-2204811	TP for 38.863 on Intermodulation characteristics for NTN UE	Xiaomi

- R4-2204812	TP for 38.863 on spurious response for NTN UE	Xiaomi

- R4-2204722	General requirements for NTN	Ericsson

- R4-2204725	draft CR on signaling characteristics for NTN	Ericsson

- R4-2204520	Discussion on NTN general requirements	LG Electronics UK

- R4-2203928	Further discussion on general RRM requirements for NTN	CATT

- R4-2203929	Requirements for RRC connected state mobility for NTN	CATT

- R4-2203853	General and RRM requirements impacts	Qualcomm Incorporated

- R4-2203854	draft Cat-B CR (R17) MDT in NTN	Qualcomm Incorporated

- R4-2204185	Discussion on general RRM requirements in NTN	MediaTek inc.

- R4-2204295	Discussion on general RRM requirements for NTN	OPPO

- R4-2205374	Discussion on general issues for NTN RRM	Huawei, HiSilicon

- R4-2205422	Reply LS to RAN1: LS on open loop closed loop dual correction of timing	Ericsson

- R4-2205375	Discussion on mobility requirements for NTN RRM	Huawei, HiSilicon

- R4-2205376	CR on IDLE mode mobility requirements for NTN	Huawei, HiSilicon

- R4-2205228	NTN CHO timeline considerations	Nokia, Nokia Shanghai Bell

- R4-2204296	Discussion on mobility requirements for NTN	OPPO

- R4-2204236	Further discussion on mobility requirements for NR NTN	Xiaomi

- R4-2204237	DraftCR on maximum interruption in paging reception for NR NTN	Xiaomi

- R4-2203855	Mobility requirements	Qualcomm Incorporated

- R4-2203930	Further discussion on mobility requirements for NTN	CATT

- R4-2203793	Discussion on CHO for NR NTN	Apple

- R4-2204522	Discussion on NTN Mobility requirements	LG Electronics UK

- R4-2204474	Draft CR for idle mode UE meausrement capability in NTN.	LG Electronics UK

- R4-2204418	Discussion on CHO delay requirements for NTN UE	Intel Corporation

- R4-2204421	DraftCR for serving cell evaluation and intra-frequency measurements of NTN UE cell reselections	Intel Corporation

- R4-2204724	Mobility requirements for NTN	Ericsson

- R4-2204419	Discussion on the remaining issues for NTN timing requirements	Intel Corporation

- R4-2204530	Discussion on NTN timing requirements	CMCC

- R4-2203794	Discussion on timing requirements for NR NTN	Apple

- R4-2203931	Further discussion on timing requirements for NTN	CATT

- R4-2203856	Timing requirements	Qualcomm Incorporated

- R4-2204238	Further discussion on timing requirements for NR NTN	Xiaomi

- R4-2204239	DraftCR on UE timer accuracy for NR NTN	Xiaomi

- R4-2204186	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2204187	Introduction of Timing advance requirement for NTN	MediaTek inc.

- R4-2204160	Discussion on timing requirements for NTN UE	ZTE Corporation

- R4-2204316	Discussion on NTN timing requirements	LG Electronics Inc.

- R4-2205420	UE Timing requirements	Ericsson

- R4-2205421	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2205329	Discussion on NTN UE timing related requirements	Huawei, HiSilicon

- R4-2205330	DraftCR on UE transmit timing requirements for NTN	Huawei, HiSilicon

- R4-2205377	Discussion on measurement requirements for NTN	Huawei, HiSilicon

- R4-2205378	CR on intra-frequency measurement requirements for NTN	Huawei, HiSilicon

- R4-2205230	Discussions on SMTC and measurement gaps	Nokia, Nokia Shanghai Bell

- R4-2204297	Draft CR to general measurement requirement for NTN	OPPO

- R4-2204240	Further discussion on measurement requirements for NR NTN	Xiaomi

- R4-2204241	DraftCR on inter-frequency measurement requirements for NR NTN	Xiaomi

- R4-2205958	Draft CR on L1-RSRP measurements for Reporting in NTN	Apple

- R4-2203857	Measurement procedure requirements	Qualcomm Incorporated

- R4-2203932	Further discussion on measurement procedure requirements for NTN	CATT

- R4-2203795	Discussion on measurement procedure requirements for NTN	Apple

- R4-2204545	Discussion on NTN measurement requirements	LG Electronics UK

- R4-2204420	Discussion on multiple SMTC and measurement gaps for NTN UE	Intel Corporation

- R4-2204723	Measurement requirements for NTN	Ericsson

- R4-2204027	Discussion on general issue of NTN demodulation	Ericsson

- R4-2205763	Discussion on NTN general issues	Huawei,HiSilicon

- R4-2206003	Discussion on Satellite Access Node demodulation requirements for NR NTN	Intel Corporation

- R4-2205764	Discussion on satellite NTN demod PUSCH	Huawei,HiSilicon

- R4-2204028	Discussion on NTN PUSCH demodulation	Ericsson

- R4-2204029	Discussion on NTN PUCCH demodulation	Ericsson

- R4-2205765	Discussion on satellite NTN demod PUCCH	Huawei,HiSilicon

- R4-2205766	Discussion on satellite NTN demod PRACH	Huawei,HiSilicon

- R4-2204030	Discussion on NTN PRACH demodulation	Ericsson

- R4-2206004	Discussion on UE demodulation requirements for NR NTN	Intel Corporation

- R4-2205767	Discussion on UE NTN demod PDSCH	Huawei,HiSilicon

- R4-2205430	Discussion on PDSCH requirements for NTN	Ericsson

- R4-2206123	Views on NTN UE PDSCH Requirements	Qualcomm CDMA Technologies

- R4-2205432	Discussion on PDCCH and PBCH requirements for NTN	Ericsson

- R4-2205768	Discussion on UE NTN demod PDCCH&PBCH	Huawei,HiSilicon

- R4-2205769	Discussion on UE NTN CSI	Huawei,HiSilicon

- R4-2205431	Discussion on CSI reporting requirements for NTN	Ericsson

- R4-2206126	Views on NTN UE CSI Tests	Qualcomm CDMA Technologies

END