3GPP TSG RAN Meeting #95-e							RP-220958

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item:			10.4.2

| WI / SI Name | New bands and bandwidth allocation for 5G terrestrial broadcast - part 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_terr_bcast_bands_part1 |  |  |  |  |
| Unique ID | 911020 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211144 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |  |
| --- | --- | --- | --- |
| Rapporteur | Name | Roland Beutler | Alberto RICO ALVARINO |
|  | Company | EBU | Qualcomm Incorporated |
|  | Email | Roland.Beutler@swr.de | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

The following agreements were reached in RAN1#108b-e:

- LS on updates to 36.300 from LTE_terr_bcast_bands_part1is endorsed in R1-2202825.

- CR to TR 36.976 was agreed in R1-2202826 (TR36.976, CR0001, Rel-17, Cat. B)     Introduction of Rel-17 enhancements	Qualcomm Incorporated (Editor)

Agreement

For different bandwidths for PMCH,

- RAN1 defines separate UE capabilities for 6MHz, 7MHz and 8MHz

- RAN1 indicates to RAN4 that, UE has to indicate support for all the allowed bandwidths among 6MHz, 7MHz and 8MHz for PMCH for a certain band for a certain region (for those regions and bands where regulatory requirements allow multiple bandwidths among 6/7/8MHz)

- Add a note (in the “Notes” column) saying:  NOTE: This capability is sent to a unicast eNB, and indicates whether the UE in RRC_CONNECTED supports MBMS reception via MBSFN from MBMS-dedicated cells in an MBSFN area with 6/7/8MHz.

#### 2.1.2	Remaining Open issues

  - None

## 2.2	RAN2

#### 2.2.1	Agreements

The following CRs have been agreed:

- R2-2203633 (CR to TS 36.331 including RRC parameters)

- R2-2203698 (CR to TS 36.331 introducing UE capabilities)

- R2-2203634 (CR to TS 36.306 introducing UE capabilities)

- R2-2203699 (CR to TS 36.300 introducing stage-2 description)

Additionally, the following was agreed regarding the completion level of the work item from RAN2 perspective:

- [251] RAN2 considers the WI is completed (all CRs were agreed, including UE capabilities and Stage-2 description) and can proceed to ASN.1 review.

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

The following CR was agreed in RAN#95:

- RP-220840 (CR to TS 36.443 introducing M2AP changes)

#### 2.3.2	Remaining Open issues

None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

Not applicable

## 4.	References

R2-2202237	Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2202238	Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

R2-2203633   Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast      Qualcomm Incorporated

R2-2203634   UE capabilities for new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast      Qualcomm Incorporated

R2-2203698   UE capabilities for new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast   Qualcomm Incorporated

R2-2203699   Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast Qualcomm Incorporated

R2-2203790    Report of [AT117-e][204][LTE] CRs LTE-based 5G terrestrial broadcast (Qualcomm)           Qualcomm Inc. (rapporteur)

R1-2201655	Updates to 36.976 and 36.300	Qualcomm Incorporated

R1-2202823	Summary of 108-e-R17-LTE-5G-Bcast-01	Moderator (Qualcomm Incorporated)

R1-2202824	[DRAFT] LS on updates to 36.300 from LTE_terr_bcast_bands_part1	Moderator (Qualcomm Incorporated)

R1-2202825  LS on updates to 36.300 from LTE_terr_bcast_bands_part1	RAN1

R1-2202826  Introduction of Rel-17 enhancements	Qualcomm Incorporated (Editor)

R1-2201521	Summary on UE features for LTE based 5G terrestrial broadcast	Moderator (NTT DOCOMO, INC.)

R1-2200979	Rel-17 UE features for LTE based 5G terrestrial broadcast	Huawei, HiSilicon

R1-2201180	Discussion on Rel-17 UE features for LTE based 5G terrestrial broadcast	ZTE

R1-2201422	On UE features for LTE based 5G terrestrial broadcast	Nokia, Nokia Shanghai Bell

R1-2201512	Discussion on UE features for LTE based 5G terrestrial broadcast	NTT DOCOMO, INC.

R1-2201521	Summary on UE features for LTE based 5G terrestrial broadcast	Moderator (NTT DOCOMO, INC.)

R1-2202179	UE features for LTE-based 5G terrestrial broadcast	Qualcomm Incorporated

RP-220840 	Introduction of new bands and bandwidth allocation for LTE-based 5G terrestrial broadcast Qualcomm Incorporated