## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-221023

## Slide 2: Executive Summary
Rel-16 & earlier: Maintenance discussions were primarily handled using email
  RAN1 specifications are stable for both LTE and NR
Rel-17: Maintenance discussions were handled using emails and GTW calls
  GTW calls were used for UE features, IIoT & URLLC, eIAB, MBS, CovEnh, and sidelink
  RAN1 specifications and UE features are stabilizing well
Rel-18: Covered all items with emails and GTW calls
  Focused on high-level considerations and necessary details for future evaluations
  In general, Rel-18 study/work items have adequate progress for first meeting (details to follow)
RAN1#109-e | May 9th – 20th, 2022
RAN #96-e | June 6th – 9th, 2022

## Slide 3: Delegates in RAN1
RAN1#109-e had the largest number of registrations in RAN1 history: 1110 registered (645 attended)
Chart: Participants per meeting (registered)
| 100-e | 100b-e | 101-e | 102-e | 103-e | 104-e | 104b-e | 105-e | 106-e | 106b-e | 107-e | 107b-e | 108-e | 109-e
Participants per meeting | 367 | 539 | 681 | 783 | 816 | 853 | 851 | 919 | 885 | 951 | 865 | 809 | 852 | 1110
Feb, 2020
May, 2022

## Slide 4: Tdocs submitted to RAN1
Chart: Contributions per meeting
| 100-e | 100b-e | 101-e | 102-e | 103-e | 104-e | 104b-e | 105-e | 106-e | 106b-e | 107-e | 107b-e | 108-e | 109-e
Contributions per meeting | 1340 | 1706 | 1949 | 2287 | 2353 | 2273 | 1869 | 2231 | 2289 | 2013 | 2241 | 835 | 2159 | 2685
Feb, 2020
May, 2022

## Slide 5: Statistics for GTW Usage
Overall, roughly 107 hours of GTW conference calls in Q2
  RAN1 planned for 90 hours but ended up spending 107 hours (GTW sessions ended 30~40 minutes past the planned ending time)
Statistics shown below
  Breakdown per release: Rel-16 (0.5 hours – 0.5%), Rel-17 (41.7 hours – 39%), Rel-18 (64.8 hours – 60.5%)
  Majority of the GTW time for Rel-17 was used to stabilize UE features (30.8 hours out of 41.7 hours)
  Rel-17 LTE maintenance was handled with email discussions only
 | Rel-17 |  |  |  |  |  | Rel-18 |  |  |  |  |  |  |  |  |  |  | 
 | IIoT/ URLLC | CovEnh | Sidelink | IAB | MBS | UE features | MIMO | AI/ML | Duplex | Sidelink | Positioning | eRedCap | NW Energy | NWC Repeater | DSS | Multi-carrier | XR | NTN
RAN1#109-e | 2 | 0.9 | 5 | 1.5 | 2.4 | 30.8 | 8 | 7.8 | 7.6 | 5 | 8 | 4 | 4 | 4.2 | 4.1 | 4 | 4.1 | 4
Per Release | 41.7 hours |  |  |  |  |  | 64.8 hours |  |  |  |  |  |  |  |  |  |  | 
Total | 107 hours |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 6: Other Information on RAN1 for 2022.Q2
Tohru (both the 3GPP and non-3GPP versions) was not functioning properly in all GTW sessions for most part of RAN1#109-e
  RAN1 meeting efficiency depends heavily on having a properly functioning hand raising tool (for both e-meeting and F2F meeting with remote attendance)
Additional effort was spent by RAN1 outside of e-meeting using email discussions to handle various topics in Q2 of 2022 (listed below)
  Preparation phase for Rel-15/16/17 maintenance and incoming LSs: April 26 ~ 29
  Rel-17 specification review: May 25 ~ 27
  Post RAN1#109-e email discussions planned for Rel-18 DSS and Rel-18 RedCap: June 13 ~ 17
  Few email discussions were extended for 1~2 days outside the RAN1#109-e window
NWM was used for limited number of email discussions in Q2 of 2022
  For maintenance related email discussions, NWM was not used
  For Rel-18 related email discussions, roughly 10% of email discussions used NWM

## Slide 7
E-UTRA

## Slide 8: Overview of Rel-18 LTE WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) IoT (Internet of Things) NTN (non-terrestrial network) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-221553
 | Disputed
red | Proposal for change

## Slide 9: LTE Summary
Rel-8 to Rel-16 LTE RAN1 specs are very stable
  No tdocs submitted to RAN1#109
  No email discussions or GTW sessions in 2022.Q2
Rel-17 LTE RAN1 specs are stabilizing well
  All Rel-17 LTE RAN1 spec updates were in the form of editors’ CRs on a per WI-basis
    Starting from RAN1#110, RAN1 will transition from editors’ CRs per WI to individual CRs
  Rel-17 LTE UE feature list was updated in RAN1#109-e – overall stable from RAN1 perspective
Rel-18 LTE
  Focused on high-level considerations and necessary details for future evaluations
  Overall, reasonable progress

## Slide 10
5G NR

## Slide 11: Overview of Rel-18 NR WI/SIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
NR MIMO evolution for downlink and uplink | WI | No | No | RAN#101 |  | RP-221403
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | No | No | RAN#101 |  | RP-221348
Study on evolution of NR duplex operation | SI | No | No | RAN#101 |  | RP-221351
NR sidelink evolution | WI | No | No | RAN#101 |  | RP-221064
Study on expanded and improved NR positioning | SI | No | No | RAN#98 |  | RP-221591
Study on further NR RedCap (reduced capability) UE complexity reduction | SI | No | No | RAN#97 |  | RP-221160
Study on network energy savings for NR | SI | No | No | RAN#98 |  | RP-221442
Study on NR network-controlled repeaters | SI | No | No | RAN#97 |  | RP-221231
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | No | No | RAN#97 |  | RP-221621
Multi-carrier enhancements for NR | WI | No | No | RAN#98 |  | RP-221436
(RAN2-led) Study on XR enhancements for NR | SI | No | No | RAN#98 |  | RP-221079
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | No | No | RAN#101 |  | RP-221170
 | Disputed
red | Proposal for change

## Slide 12: NR Summary: Maintenance
Rel-15 and Rel-16 NR RAN1 specs for are stable
  33 email threads in RAN1#109-e (13 email threads for Rel-15 maintenance)
    46 email threads in RAN1#107-e  43 email threads in RAN1#108-e  33 email threads in RAN1#109-e
  In total, 16 Cat-F CRs (1 Cat-F CR for Rel-15) were endorsed
Rel-17 NR RAN1 specs are stabilizing well
  All Rel-17 NR RAN1 spec updates were in the form of editors’ CRs on a per WI-basis
    The only exceptions were for Cat-A CRs and 2 Cat-F CRs from issues raised under Rel-15/16 but spec changes were agreed only for Rel-17 based on companies CRs.
    Starting from RAN1#110, RAN1 will transition from editors’ CRs per WI to individual CRs
  Made necessary RAN1 agreements on higher layer aspects for Rel-17 MIMO and eIAB
Rel-17 NR UE features
  Large portion of RAN1#109-e GTW time (about 30%) was devoted to stabilizing Rel-17 NR UE features
  Updates conveyed to RAN2 and RAN3 (in the middle of meeting and at the end of the meeting)
  Overall, in good shape

## Slide 13: NR Summary: Rel-18 Details (1/3)
NR MIMO evolution for downlink and uplink
  Adequate progress – agreements on all sub-agenda items
  Some agenda items did not have sufficient GTW time due to limited TU but expects situation to improve in RAN1#110 (F2F meeting + 1 additional TU)
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface
  Adequate progress – agreements on all sub-agenda items
  Focused on evaluation methodology and high level aspects of AI/ML use cases
Study on evolution of NR duplex operation
  Adequate progress – agreements on all sub-agenda items
  Focused on evaluation methodology and high level aspects of supporting subband full duplex and dynamic/flexible TDD
NR sidelink evolution
  Focused on evaluation methodology along with high level aspects of sidelink-unlicensed and co-channel LTE-NR coexistence
  RAN1 chair’s view is that progress is a bit slow but situation is expected to improve in RAN1#110 (F2F meeting + 1 additional TU)

## Slide 14: NR Summary: Rel-18 Details (2/3)
Study on expanded and improved NR positioning
  Good progress – agreements on all sub-agenda items
  Focused on evaluation methodology along with high level aspects of sidelink positioning, improved positioning performance, RedCap positioning
Study on further NR RedCap (reduced capability) UE complexity reduction
  Adequate progress – agreements on all sub-agenda items
  Focused on evaluation methodology and high level aspects of further reduction of complexity
  Given the study item has to be completed by Q3, an email discussion has been set up on the week of June 13th to discuss and agree on evaluation result collection templates
Study on network energy savings for NR
  Adequate progress – agreements on all sub-agenda items
  Focused on evaluation methodology (including BS energy consumption model) and potential energy saving techniques
Study on NR network-controlled repeaters
  Adequate progress – agreements on all sub-agenda items
  Focused on high level aspects of side control information and L1/L2 signalling

## Slide 15: NR Summary: Rel-18 Details (3/3)
Enhancement of NR Dynamic Spectrum Sharing (DSS)
  Adequate progress – agreements on all sub-agenda items
  Given the study item has to be completed by Q3, an email discussion has been set up on the week of June 13th to discuss and agree on evaluation result collection templates
Study on XR enhancements for NR
  Adequate progress – agreements on all sub-agenda items
NR NTN (Non-Terrestrial Networks) enhancements
  Adequate progress – focused on evaluation methodology and high level aspects of coverage enhancements for GEO, LEO and MEO
Multi-carrier enhancements for NR
  Adequate progress – agreements on all sub-agenda items
  Companies have different views with regards to the scope of UL TX switching. The issue is whether Rel-18 WI is subject to the same restriction for SUL as in Rel-17 or not.
   Rel-17: “Specify UE requirements to enable Tx switching between cases, where 1 carrier on band A and 2 contiguous aggregated carriers on band B, and band A is for SUL or non-SUL and band B is a non-SUL band”

## Slide 16: Plan for RAN1 meeting in Q3
RAN1#110 (August 22 ~ 26) will be a F2F meeting in Toulouse, France with remote attendance
All online and organized offline sessions will be made available for remote attendance for entire meeting duration
  Details (audio, screen sharing, hand raising, other aspects) on remote attendance will be shared on the RAN1 reflector as soon as possible after evaluation of the trial run in RAN#96 and further discussion with MCC / RAN leadership

## Slide 17: Concluding Remarks
RAN1#109-e focused on
  Initialization of Rel-18 study/work item discussions – overall, good start
  Critical maintenance issues – Rel-17 RAN1 specifications are stabilizing well for both LTE and NR
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215) for their tremendous efforts to draft the Rel-17 CRs
  Hiroki Harada for leading Rel-16 UE features discussions
  Shinya Kumagai and Ralf Bendlin for leading Rel-17 UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being construtive in driving consensus