3GPP TSG RAN meeting #96										RP-221349

Budapest, Hungary, June 6th – June 9th, 2022

## Status Report to TSG

Agenda item:			9.4.1.2

| WI / SI Name | Extending current NR operation to 71GHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ext_to_71GHz |  |  |  |  |
| Unique ID | 860041 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213540 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2022 | Performance part: 12/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: N/A | Core part: 95% | Performance Part: 25% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Jing Sun (RAN1); Aida Vera Lopez (RAN4) |
|  | Company | Qualcomm; Intel Corporation |
|  | Email | jingsun@qti.qualcomm.com; aida.l.vera.lopez@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

### 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

RAN1 completed the work. Some remaining details will be completed in maintenance phase.

### 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

RAN2 considers the WI is completed and can proceed to ASN.1 review

### 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

### 2.4	RAN4

#### 2.4.1	Agreements

Agreements for RAN4 #103-e

##### 2.4.1.1	RF

General aspects and system parameters

UE feature list

- Agreement: Channel bandwidth for single CC feature will be introduced as detailed below

| UE support of CBW for 480kHz SCS | Support of {800, 1600} CBW for 480kHz SCS | Support of 480kHz SCS | Yes | No | The network does not know if UE can transmit or receive with a specific CBW | Per Band | N/A | Applicable to FR2-2 only | N/A | 400 MHz is a mandatory CBW if the UE supports 480 kHz SCS | Optional with capability signalling |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UE support of CBW for 960kHz SCS | Support of {800, 1600, 2000} CBW for 960kHz SCS | Support of 960kHz SCS | Yes | No | The network does not know if UE can transmit or receive with a specific CBW | Per Band | N/A | Applicable to FR2-2 only | N/A | 400 MHz is a mandatory CBW if the UE supports 960 kHz SCS | Optional with capability signalling |

Channelization for unlicensed operation

- Agreements:

Channel raster

  - Channel Raster for 100MHz and 400MHz (based on Option 2 from R4-2208046, Intel)

    - for 100 MHz channel bandwidth, NREF = {2564083 + 1680*N, N = 0:137}

    - for 400 MHz channel bandwidth, NREF = {2566603 + 6720*N, N = 0:33}

  - Have one GSCN entry corresponding to each channel with the smallest bandwidth for SCS

  - The total number is 138 entries for 120 kHz SCS

  - Channel raster for wider channel bandwidths (800MHz, 1600MHz, 2000MHz)

    - For 800 MHz: {2569963 + 6720*N, N = 0:32}

    - For 1600 MHz: {2576683 + 6720*N, N =0:30}

    - For 2000 MHz: {2580043 + 6720*N, N=0:29; 2585083, 2655643, 2692603, 2764843}

Sync raster

  - Sync raster applicable to 120 kHz and 480 kHz

    - For 120 kHz SCS: 24156 + 6*N - 3*floor((N+5)/18), N=0:137

    - For 480 kHz SCS: 24162 + 24*N - 12*floor((N+4)/18), N=0:33

  - Sync raster step size for 960 kHz operation

    - Step size <6>

    - Clarify the sync raster of 960 kHz is not for initial access

    - As per WID, initial access with 960 kHz is not supported

Mandatory channel bandwidth

- Agreement:

  - 120 kHz: mandatory (100 MHz, 400 MHz)

  - 480 kHz: mandatory (400 MHz), optional (800 MHz, 1600 MHz)

  - 960 kHz: mandatory (400 MHz), optional (800MHz, 1600 MHz, 2000 MHz)

Spectrum utilization

- Agreement:

| SCS (kHz) | 100 MHz | 400 MHz | 800 MHz | 1600 MHz | 2000 MHz |
| --- | --- | --- | --- | --- | --- |
|  | NRB | NRB | NRB | NRB | NRB |
| 120 | 66 | 264 | N/A | N/A | N/A |
| 480 | N/A | 66 | 124 | 248 | N/A |
| 960 | N/A | 33 | 62 | 124 | 148 |

RF requirements - UE RF

Output RF spectrum emissions – spurious co-existence

- Co-existence levels FR2-2 aggressor, FR2-1 victim:

  - Use these same values and apply -5 dBm / 100 MHz towards n258 and n259

- Co-existence levels FR2-1 aggressor, FR2-2 victim

  - Use TBD values in the table

EVM

- Pi/2 BPSK: 30%

- QPSK: 17.5%

- Scale the minimum EVM power level from 400 MHz for noise BW Spherical coverage = 85th percentile point, 11.5 dB drop from peak (both EIRP and EIS)

  - Values are FFS

- 16QAM and 64QAM: percentage requirement is the same as in FR2-1

  - Configure PTRS for 16QAM and 64QAM EVM testing

- Scaling min EVM power level for BW > 400 MHz

  - Scale minimum EVM power level based on BW for > 400 MHz

- Image level assumption for EVM calculation

  - Simulate EVM compliance with -35 dBc for 64QAM and -28 dBc for 16-QAM and lower

    - Numbers can be revisited in the next meeting

MPR

- PC3 MPR for 100MHz and 400 MHz

  - Re-use FR2-1 PC3 MPR for FR2-2

- PC3 MPR for 800, 1600, 2000 MHz

  - Use MPR delta due to excess BW method described in R4-2208647, LGE (Proposal 3)

    - Concrete values are FFS

- PC2 MPR

  - Apply PC3 MPR to PC2

Configured transmitted power

- PUmax tolerance

  - Use existing requirements for FR2-1 operating band (Table 6.2.4-1) as Pumax tolerance of band n263 and put the numbers in [ ] in the CR

Minimum output power

- Measurement bandwidth for minimum output power

  - Align the numbers of measurement bandwidth with SU numbers

    - MBW= SCS*(12*NRB+1)/1000

TX off power

- Align the numbers of measurement bandwidth with SU numbers

  - MBW= SCS*(12*NRB+1)/1000

Multi-band relaxation (MBR)

- MBR requirement for PC3 will be included in draft CR

  - MBR = [1] dB

UL MIMO

- There will be no uplink MIMO in Rel-17 for FR2-2

RX maximum input level

- Single CC requirement for FR2-2 is the same as FR2-1

RX spurious emissions level

- -36 dBm/100kHz; -30 dBm MHz

BS RF

EVM

- Keep brackets from EVM window length which can be further addressed in conformance phase

- Agree [2048] FFT size for 960 kHz/2000 MHz case

Table C.5.2-2a: EVM window length for normal CP, FR2-2, 480 kHz SCS

| Channel bandwidth (MHz) | FFT size | CP length in FFT samples | EVM window length W | Ratio of W to total CP length (Note) (%) |
| --- | --- | --- | --- | --- |
| 400 | 1024 | 72 | [36] | [50] |
| 800 | 2048 | 144 | [72] | [50] |
| 1600 | 4096 | 288 | [144] | [50] |
| NOTE 1: These percentages are informative and apply to all OFDM symbols within subframe except for symbol 0 of slot 0 and slot 4. Symbol 0 of slot 0 and slot 4 may have a longer CP and therefore a lower percentage. |  |  |  |  |

Table C.5.2-2b: EVM window length for normal CP, FR2-2, 960 kHz SCS

| Channel bandwidth (MHz) | FFT size | CP length in FFT samples | EVM window length W | Ratio of W to total CP length (Note) (%) |
| --- | --- | --- | --- | --- |
| 400 | 512 | 36 | [18] | [50] |
| 800 | 1024 | 72 | [36] | [50] |
| 1600 | 2048 | 144 | [72] | [50] |
| 2000 | [2048] | [144] | [72] | [50] |
| NOTE 1: These percentages are informative and apply to all OFDM symbols within subframe except for symbol 0 of slot 0 and slot 4. Symbol 0 of slot 0 and slot 4 may have a longer CP and therefore a lower percentage. |  |  |  |  |

ACLR bandwidths

- Update next version of draft CR to capture all relevant FR2-2 carrier bandwidths for ACLR

Table 9.7.3.3-1: BS type 2-O ACLR limit

| BS channel bandwidth of lowest/highest carrier transmitted BWChannel (MHz) | BS adjacent channel centre frequency offset below the lowest or above the highest carrier centre frequency transmitted | Assumed adjacent channel carrier | Filter on the adjacent channel frequency and corresponding filter bandwidth | ACLR limit (dB) |
| --- | --- | --- | --- | --- |
| 50, 100, 200, 400, 800, 1600, 2000 | BWChannel | NR of same BW (Note 2) | Square (BWConfig) | 28 (Note 3) 26 (Note 4) 24 (Note 5) |
| NOTE 1: BWChannel and BWConfig are the BS channel bandwidth and transmission bandwidth configuration of the lowest/highest carrier transmitted on the assigned channel frequency. NOTE 2: With SCS that provides largest transmission bandwidth configuration (BWConfig). NOTE 3: Applicable to bands defined within the frequency spectrum range of 24.25 – 33.4 GHz NOTE 4: Applicable to bands defined within the frequency spectrum range of 37 – 52.6 GHz NOTE 5: Applicable to bands defined within the frequency spectrum range of 52.6 – 71 GHz. |  |  |  |  |

Non-contiguous CA TAE

- Remove TAE requirements for intra-band non-contiguous CA TAE requirement

FRC

- There is no need to define a new dedicated FRC for 960 kHz SCS and 800 MHz ChBW

Table A.1-2: FRC parameters for FR2 OTA reference sensitivity level, OTA ACS, OTA in-band blocking, OTA out-of-band blocking, OTA receiver intermodulation and OTA in-channel selectivity

| Reference channel | G-FR2-A1-1 | G-FR2-A1-2 | G-FR2-A1-3 | G-FR2-A1-4 | G-FR2-A1-5 | G-FR2-A1-6 | G-FR2-A1-7 | G-FR2-A1-8 | G-FR2-A1-9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Subcarrier spacing (kHz) | 60 | 120 | 120 | 60 | 120 | 480 | 960 | 480 | 960 |
| Allocated resource blocks | 66 | 32 | 66 | 33 | 16 | 66 | 33 | 33 | 17 |
| CP-OFDM Symbols per slot (Note 1) | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 |
| Modulation | QPSK | QPSK | QPSK | QPSK | QPSK | QPSK | QPSK | QPSK | QPSK |
| Code rate (Note 2) | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 | 1/3 |
| Payload size (bits) | 5632 | 2792 | 5632 | 2856 | 1416 | 5632 | 2856 | 2856 | 1480 |
| Transport block CRC (bits) | 24 | 16 | 24 | 16 | 16 | 24 | 16 | 16 | 16 |
| Code block CRC size (bits) | - | - | - | - | - | - | - | - | - |
| Number of code blocks - C | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Code block size including CRC (bits) (Note 3) | 5656 | 2808 | 5656 | 2872 | 1432 | 5656 | 2872 | 2872 | 1496 |
| Total number of bits per slot | 19008 | 9216 | 19008 | 9504 | 4608 | 19008 | 9504 | 9504 | 4896 |
| Total symbols per slot | 9504 | 4608 | 9504 | 4752 | 2304 | 9504 | 4752 | 4752 | 2448 |
| NOTE 1: DM-RS configuration type = 1 with DM-RS duration = single-symbol DM-RS, additional DM-RS position = pos1 with l0 = 2, l = 11 as per table 6.4.1.1.3-3 of TS 38.211 [9]. NOTE 2: MCS index 4 and target coding rate = 308/1024 are adopted to calculate payload size. NOTE 3: Code block size including CRC (bits) equals to K' in sub-clause 5.2.2 of TS 38.212 [15]. |  |  |  |  |  |  |  |  |  |  |

Blocking signal definitions

- 3dB power scaling agreed for interfering signal (update the value in the CR)

- No need 400 MHz DFT-s-OFDM NR signal interferer

| Requirement | BS channel bandwidth of the lowest/highest carrier received (MHz) | Wanted signal mean power (dBm) | Interfering signal mean power (dBm) | Type of modulated interfering signal |
| --- | --- | --- | --- | --- |
| ACS | 100, 400, 800, 1600, 2000 | EISREFSENS + 6 dB (Note 3) | EISREFSENS_50M + 28.7 + ΔFR2_REFSENS | 100 MHz DFT-s-OFDM NR signal,120 kHz SCS, 64 RBs |
| In-band blocking | 100, 400, 800, 1600, 2000 | EISREFSENS + 6 dB | EISREFSENS_50M + 36 + ΔFR2_REFSENS | 100 MHz DFT-s-OFDM NR signal,120 kHz SCS, 64 RBs |
| RX IMD | 100, 400, 800, 1600, 2000 | EISREFSENS + 6 | EISREFSENS_50M + 28 + ΔFR2_REFSENS | 100MHz DFT-s-OFDM NR signal (Note 2) |

In-channel selectivity (ICS)

- Update ICS interfering signal RB for 800MHz, 1600MHz and 200MHz channel bandwidth to ensure both wanted and interfering signal RB are within channel bandwidth

Table 10.9.3-1: OTA in-channel selectivity requirement for BS type 2-O

| Frequency Range | BS channel bandwidth (MHz) | Subcarrier spacing (kHz) | Reference measurement channel | Wanted signal mean power (dBm) (Note 2) | Interfering signal mean power (dBm) (Note 2) | Type of interfering signal |
| --- | --- | --- | --- | --- | --- | --- |
| FR2-1 | 50 | 60 | G-FR2-A1-4 | EISREFSENS_50M + ΔFR2_REFSENS | EISREFSENS_50M + 10 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 60 kHz SCS, 32 RB |
|  | 100,200 | 60 | G-FR2-A1-1 | EISREFSENS_50M + 3 + ΔFR2_REFSENS | EISREFSENS_50M + 13 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 60 kHz SCS, 64 RB |
|  | 50 | 120 | G-FR2-A1-5 | EISREFSENS_50M + ΔFR2_REFSENS | EISREFSENS_50M + 10 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 120 kHz SCS, 16 RB |
|  | 100,200,400 | 120 | G-FR2-A1-2 | EISREFSENS_50M + 3 + ΔFR2_REFSENS | EISREFSENS_50M + 13 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 120 kHz SCS, 32 RB |
| FR2-2 | 100,400 | 120 | G-FR2-A1-2 | EISREFSENS_50M + 3 + ΔFR2_REFSENS | EISREFSENS_50M + 13 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 120 kHz SCS, 32 RB |
|  | 400 | 480 | G-FR2-A1-8 | EISREFSENS_50M + 9 + ΔFR2_REFSENS | EISREFSENS_50M + 19+ ΔFR2_REFSENS | DFT-s-OFDM NR signal, 480 kHz SCS, 32 RB |
|  | 800, 1600 | 480 | G-FR2-A1-6 | EISREFSENS_50M + 12 + ΔFR2_REFSENS | EISREFSENS_50M + 22 + ΔFR2_REFSENS | DFT-s-OFDM NR signal, 480 kHz SCS, [54] RB |
|  | 400 | 960 | G-FR2-A1-9 | EISREFSENS_50M + 9 + ΔFR2_REFSENS | EISREFSENS_50M + 19+ ΔFR2_REFSENS | DFT-s-OFDM NR signal, 960 kHz SCS, 16 RB |
|  | 800, 1600, 2000 | 960 | G-FR2-A1-7 | EISREFSENS_50M + 12 + ΔFR2_REFSENS | EISREFSENS_50M + 22+ ΔFR2_REFSENS | DFT-s-OFDM NR signal, 960 kHz SCS, [27] RB |
| NOTE 1: Wanted and interfering signal are placed adjacently around Fc, where the Fc is defined for BS channel bandwidth of the wanted signal according to the table 5.4.2.2-1. The aggregated wanted and interferer signal shall be centred in the BS channel bandwidth of the wanted signal. NOTE 2: EISREFSENS_50M is defined in clause 10.3.3. |  |  |  |  |  |  |

Specification impact

- Use measurement setup framework in TS 38.141-2 Annex D and E as baseline, update as necessary

- RAN4 recommends including TR37.941 into WID to capture MU analysis

Where to address test methodology for demod OTA testing

- BS OTA demod test methodology will be included in AI for BS conformance testing and handled together with general BS RF conformance test issues which follow the same approach as FR2-1

Test environment

- Further study for path loss related issues and assumptions are needed.

- Further study measurement uncertainty considering at least

  - Measurement capabilities with and without mixer including supported freq. range and MU

  - Need for additional components e.g., LNA, mixer in the signal chain

  - Need for additional measurement procedure

- Both small and larger array sizes need to be considered in path loss evaluations to account for different implementations

Measurement system frequency capabilities and OOB blocking related / spurious emissions related frequency parameters

- Companies are encouraged to do further study for at least

  - Upper frequency limit, with and without mixer solutions

  - Capability to generate OOB blocking interferer signal power

  - Increasing lower limit of measurement above 30 MHz

Test configuration signal for FR2-2

- Option 1: to define the TC signals for 52.6-71GHz as shown in Table 4.7.2.1-2a (R4-2209590)

Table 4.7.2.1-2a: Signal to be used to build NR TCs for FR2-2 BS type 2-O

| Operating band characteristics |  | FDL_high – FDL_low ≤ 5000 MHz |
| --- | --- | --- |
| TC signal | BWchannel | 400 MHz (Note 1, Note 2) |
| characteristics | Subcarrier spacing | Smallest supported subcarrier spacing declared per operating band (D.7) |
| NOTE 1: BS vendor can decide to test with 100 MHz BS channel bandwidth and smallest supported SCS declared per operating band (D.7) instead of 400 MHz BS channel bandwidth in certain regions, where spectrum allocation and regulation require testing with 100 MHz. NOTE 2: If this BS channel bandwidth is not supported, the narrowest supported BS channel bandwidth declared per operating band (D.7) shall be used. |  |  |

NOTE: 400MHz has already been agreed as mandatory channel bandwidth for FR2-2 in main session

- Option 2: other options

Applicable test configurations for FR2-2

- Option 1: only NRTC1 and NRTC2 is applicable for 52.6-71GHz (R4-2209590)

- Option 2: other options

Test cases for FR2-2

- Option 1: agree to reuse the existing test case for FR2-1 NR BS conformance testing for FR2-2 (R4-2209590)

- Option 2: other options

Test model data length

- Have the same length on EVM measurement time length and Test model data length

EVM measurement time length

- In addition to having the same length as the Test model data, dependency of TDD pattern, data length and absolute measurement time will be further discussed

Relevant documents

| T-doc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2210577 | WF on system parameters for NR extension to 71GHz | Intel | Approved |
| R4-2210788 | Draft CR for TS 38.101-2: Introduction of system parameters for FR2-2 | vivo | Endorsed |
| R4-2210789 | Draft CR to introduce the channel and sync rasters of band n263 (option 2) | Intel | Merged into endorsed draft CR R4-2210788 |
| R4-2210790 | Draft CR to introduce the channel and sync rasters of band n263 (option 2) | Intel | Endorsed |
| R4-2210578 | WF on 60 GHz UE Requirements | Qualcomm | Approved |
| R4-2211161 | draftCR on the UE RX requirement for band n263 | Xiaomi | Endorsed |
| R4-2211196 | Draft CR to 38.101-2 on band n263 Tx aspects | Apple | Endorsed |
| R4-2210637 | WF on BS RF requirements for FR2-2 | Nokia, Nokia Shanghai Bell | Approved |
| R4-2210638 | WF on BS RF conformance testing for FR2-2 | ZTE | Approved |
| R4-2210639 | Draft CR to 38.104 on BS RF Rx requirements in clauses 10-10.5 | CATT | Endorsed |
| R4-2210640 | Draft CR to 38.104 on FRC Annexes | Huawei | Endorsed |
| R4-2210879 | Draft CR to TS 38.104: Addition of EVM window length for 480 kHz and 960 kHz SCS in Annex C.5 | Ericsson | Endorsed |
| R4-2210880 | Draft CR to TS 38.104: intra-band non-contiguous CA TAE and ACLR for FR2-2 | ZTE | Endorsed |
| R4-2210881 | Draft CR for TS 38.104 on introduction of BS RF Rx requirements for 57-71GHz in section 10.6 – 10.9 | ZTE | Endorsed |
| R4-2210641 | Big CR to 38.104 for Rel-17 NR extension up to 71 GHz introduction | Nokia, Nokia Shanghai Bell | Agreed |
| R4-2211268 | Big CR on extending NR to 71GHz for TS 38.101-2 | Intel | Agreed |
| R4-2211269 | Big CR on extending NR to 71GHz for TS 38.104 | Intel | Agreed |

##### 2.4.1.2	Demod

FR2-2 demodulation requirement without LBT model for both DL and UL

- Agreement:

  - Rel-17 RAN4 focused on defining FR2-2 demodulation requirement without LBT model for UL/DL.

  - It’s not precluded to discuss and specify specific requirements with LBT model in future releases.

Phase noise model for the FR2-2 demodulation simulation

- Agreement:

  - Assume PN model in Receiver side with CPE compensation for initial simulation purpose for both DL and UL

    - FFS when and how to consider ICI including performance gain, implementation complexity and test feasibility

Demodulation requirements for 960kHz SCS

- Agreement:

  - FFS whether dedicated UL performance requirements will be introduced for 960kHz SCS

  - FFS whether dedicated DL performance requirements will be introduced for 960kHz SCS

  - Companies are encouraged to discuss simulation assumption for 960kHz SCS

PRBs and symbols for PUCCH format

- Agreement: Introduce below test cases

  - For Format 0:

    - 1RB /1 symbol

    - FFS for [10/16] RB/1 symbol

  - For format 1:

    - 1 RB/14 symbols

    - [10/16] RB/14 symbols

  - For format 2: Reusing FR2-1

  - For format 3: Reusing FR2-1

  - For format 4:

    - 1 RB/14 symbols

    - [10/16] RB/14 symbols

TDL Channel Model and RMS Delay Spread

- Agreement:

  - RAN4 will specify demodulation requirements covering TDL-A10 (baseline) and TDL-D5 (for specific test cases)

    - FFS whether TDL-A20 needed or not

    - FFS for tap resolution feasibility for TDL-D5 pending on further feedback from TE vendors

Max Doppler Frequency

- Agreement:

  - TDL_D with 200Hz Max doppler

  - TDL_A channel:

    - Option 1: 200Hz

    - Option 2: 650Hz

    - Option 3: both 200Hz, and 650Hz

Relevant documents

| T-doc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2210664 | WF on general and BS aspects for FR2-2 demodulation requirements | Intel Corporation | Approved |
| R2-2210665 | WF on UE demodulation performance requirements definition for 52.6 - 71 GHz | Qualcomm | Approved |

##### 2.4.1.3	RRM

Rx beam sweeping scaling factor

- Agreement: Define an Rx beam sweeping scaling factor of 12 for FR2-2

- Agreement: If Rx Beam Sweeping Scaling factor is extended, maxNumberRxBeam should be extended by the same number

Measurement procedures

- Agreement: RAN4 to relax the cell-detection (PSS/SSS detection) delay requirements by a factor of 2 for 480kHz SCS and by a factor of 3 for 960kHz SCS to avoid increasing the HW and memory requirements

- Agreement: The SSB index acquisition delay for inter-frequency measurement for FR2-2 should be extended to:

  - 4*NRxBeam samples for power class 2 and 3

  - 6*NRxBeam samples for power class 1

  - NRxBeam is the Rx beam sweeping factor under discussion

- Agreement: When deriveSSB-IndexFromCell is not enabled, the requirements of SSB index detection for FR2-2 for intra-frequency measurement can be defined as below:

| DRX cycle | Without measurement gaps | With measurement gaps |
| --- | --- | --- |
| No DRX | Max(200ms, ceil(MSSB_index_intra Kp) SMTC period) CSSFintra | Max(200ms, ceil(MSSB_index_intra Kp) Max(MGRP, SMTC period)) CSSFintra |
| DRX cycle≤ 320ms | Max(200ms, ceil(1.5 MSSB_index_intra s Kp) Max(SMTC period, DRX cycle)) CSSFintra | Max(200ms, ceil(1.5 MSSB_index_intra Kp) Max(MGRP, SMTC period, DRX cycle)) CSSFintra |
| DRX cycle>320ms | ceil(MSSB_index_intra Kp) DRX cycle CSSFintra | ceil(MSSB_index_intra Kp) DRX cycle CSSFintra |

- MSSB_index_intra to apply agreements from inter-frequency SSB index identification time

UE transmit timing error

- Agreement: Determine Te UL accuracy for 120 kHz for different SSB SCS as:

| Frequency Range | SCS of SSB signals (kHz) | SCS of uplink signals (kHz) | Te |
| --- | --- | --- | --- |
| 2-2 | 120 | 120 | 3.5*64*Tc |
|  | 480 | 120 | 2.86*64*Tc |
|  | 960 | 120 | 2.80*64*Tc |

- Way forward: (To be handled during maintenance phase) The UE timing advance adjustment accuracy for 480/960kHz SCS is defined as shown in the table below:

  - Option 1:

| UL Sub Carrier Spacing(kHz) | 15 | 30 | 60 | 120 | 480 | 960 |
| --- | --- | --- | --- | --- | --- | --- |
| UE Timing Advance adjustment accuracy | ±256 Tc | ±256 Tc | ±128 Tc | ±32 Tc | [±12 Tc] | [±8 Tc] |

  - Option 2:

| UL Sub Carrier Spacing(kHz) | 15 | 30 | 60 | 120 | 480 | 960 |
| --- | --- | --- | --- | --- | --- | --- |
| UE Timing Advance adjustment accuracy | ±256 Tc | ±256 Tc | ±128 Tc | ±32 Tc | [±8 Tc] | [±4 Tc] |

Gradual timing adjustment

- Agreement: Considering the RF margin for defining the gradual timing adjustment requirements for FR2-2,

  - The maximum aggregate adjustment rate shall be Tq per 100 ms

  - Define gradual timing adjustment parameters, Tp, Tq for 480 kHz and 960 kHz SCS in FR2-2 as Tq=Tp= [0.8] *64*Tc

MRTD

- Agreement: Update the definition of MRTD for inter-band NR DC for FR1 and FR2-2. The legacy definition ‘slot timing’ can be replaced with ‘subframe timing’

  - Limit the updated definition to FR2-2 only and capture it in specification explicitly

- Agreement: Update the definition of MRTD for inter-band CA for FR1 and FR2-2 without considering any slot offset. The legacy definition ‘slot timing’ can be replaced with ‘subframe timing’

  - Limit the updated definition to FR2-2 only and capture it in specification explicitly

- Agreement: Do not define MRTD requirements for non-contiguous intra band CA in FR2-2 as the scenario has been down scoped

- Agreement: The existing MRTD requirements for inter-band CA for FR1 and FR2-1 can be reused for inter-band CA for FR1 and FR2-2, i.e., MRTD = 25 µs

- Agreement: The existing MRTD requirements for FR1 and FR2-1 synchronous NR-DC can be reused for FR1 and FR2-2, i.e., MRTD = 33 µs

MTTD

- Agreement: For MTTD, reuse the conclusion from MRTD as baseline.

deriveSSB-IndexFromCell

- Way forward: (To be handled during maintenance phase) Frame boundary alignment tolerance of PDSCH symbols when deriveSSB-IndexFromCell is disabled

  - Option 1:

| SSB SCS (KHz) | Data SCS (KHz) | Frame boundary alignment tolerance of PDSCH symbols (deriveSSB-IndexFromCell disabled) |
| --- | --- | --- |
| 960 | 120 | 1 120KHz symbol |
| 960 | 480 | 3 480KHz symbols |
| 960 | 960 | 6 960KHz symbols |

  - Option 2:

| SSB SCS (KHz) | Data SCS (KHz) | Frame boundary alignment tolerance of PDSCH symbols (deriveSSB-IndexFromCell disabled) |
| --- | --- | --- |
| 960 | 120 | 1 120KHz symbol |
| 960 | 480 | 3 480KHz symbols |
| 960 | 960 | 7 960KHz symbols |

LBT impacts on RRM requirements

- Consider in the maintenance stage between option 1 and option 2 on how to specify the maximum separation between two consecutive measurements

  - Option 1: The requirements apply provided any two measurements shall not be separated in time by more than the maximum time requirement for the cell to remain known.

  - Option 2: the requirement only applies when

    - Within the set of measurements any two measurements shall not be separated in time by more than 2 seconds when no DRX is configured, and

    - Within the set of measurements any two measurements shall not be separated in time by more than max(1 DRX occasion group duration, 2 seconds) when DRX is configured

- Agreement: For operation with LBT, extend the RLM out-of-sync evaluation period by a fixed factor in FR2-2:

| Configuration | TEvaluate_out_SSB,CCA (ms) |
| --- | --- |
| no DRX | Max(200, Ceil([12]*P* N)*TSSB) |
| DRX cycle≤320 | Max(200, Ceil(1.5*[10]*P* N)*Max(TDRX,TSSB)) |
| DRX cycle>320 | Ceil([10]*P* N)*TDRX |

- Agreement: Extend BFD OOS evaluation periods the same as those of RLM OOS.

- Agreement: The same requirements apply between different side conditions SNR <-7dB or >= -7dB.

- Agreement: Measurement procedures

  - Specify RSSI measurement requirements and reuse the ones specified for NR-U.

  - The scheduling availability during intra-frequency measurements in carrier frequencies with CCA in FR2-2 is the same as the scheduling availability defined for operation without CCA in FR2-2.

  - Identify in the maintenance stage the differences between FR2-2 and FR1 NR-U regarding whether the UE assumes LBT when it carries out measurements. Identify if any, impact on RRM spec due to those differences

- Agreement: Send an LS to RAN1 and RAN2 asking about their inputs on signalling of CCA configuration of neighbour cells

Relevant documents

| T-doc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2210590 | WF on NR extension to 71 GHz RRM requirements (Part 1) | Qualcomm | Approved |
| R4-2210591 | WF on LBT impacts on RRM requirements for FR2-2 | Intel | Approved |
| R4-2211171 | LS on signalling of CCA configurations of neighbour cells | Nokia | Approved |
| R4-2208811 | Draft CR - Introduction of scheduling restriction requirements in FR2-2 | vivo | Endorsed |
| R4-2209050 | Draft CR to TS 38.133 Corrections on scheduling availability in FR2-2 | Nokia, Nokia Shanghai Bell | Endorsed |
| R4-2208812 | Draft CR - Introduction of deriveSSB-IndexFromCell tolerance requirements in FR2-2 | vivo | Endorsed |
| R4-2211031 | Draft CR adding timing requirements for FR2-2 | Nokia, Nokia Shanghai Bell | Endorsed |
| R4-2211033 | DraftCR for FR2-2 LBT support in RRC_IDLE, RRC_INACTIVE and RRC_CONNECTED state mobility requirements | Intel | Endorsed |
| R4-2211034 | Draft CR on RLM and Link recovery procedures for unlicensed operation in FR2-2 | Huawei, Hisilicon | Endorsed |
| R4-2211035 | Draft CR to TS 38.133 Intra-frequency measurement requirements with CCA in FR2-2 | Nokia, Nokia Shanghai Bell | Endorsed |
| R4-2210232 | DraftCR for FR2-2 LBT support in L1-RSRP measurements for reporting | Qualcomm | Endorsed |
| R4-2210224 | FR2-2 RRM Performance Work Plan | Qualcomm | Approved |
| R4-2211248 | Big CR on extending NR to 71GHz for TS38.133 | Intel | Agreed |

#### 2.4.2	Remaining Open issues

RF core requirements in 38.101-2

- Core requirements including MPR, A-MPR, Spurious, Blocking, CA, ACS, Max input power, FRCs

Requirements in 38.101-3

- Inter-band CA configurations: down-scope intra-band non-contiguous CA within FR2-2 from Rel-17

- Note: The down-scoping of intra-band non-contiguous CA within FR2-2 in Rel-17 pertains to completion of the RF core requirements and is not intended to change how channelization for FR2-2 is developed

### 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

### 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g., a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #103-e

- R4-2207696, On remaining Tx issues for band n263, Apple

- R4-2207697, Draft CR to 38.101-2 on band n263 Tx aspects, Apple

- R4-2207780, Remaining issues on system parameters for NR operation in 52.6GHz - 71GHz, Apple

- R4-2207781, UE transmit timing for NR operation in 52.6GHz - 71GHz, Apple

- R4-2207782, Draft CR on UE transmit timing for NR operation in 52.6GHz - 71GHz, Apple

- R4-2207783, On Rx beam sweeping scaling factor, Apple

- R4-2207784, LBT impacts on RRM requirements for NR operation in 52.6GHz - 71GHz, Apple

- R4-2207805, Discussion on UE demod and CSI reporting requirements for FR2-2, Apple

- R4-2207923, Proposals on BS transmitter requirements for extending current NR operation to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2207924, Proposals on BS receiver requirements for extending current NR operation to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2207925, Proposals on BS transmitter conformance testing for extending current NR operation to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2207926, Proposals on BS receiver conformance testing for extending current NR operation to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2208018, Discussion on general issue for NR extended to 71GHz demodulation requirements, Ericsson

- R4-2208019, Discussion on PUSCH demodulation requirements for NR extended to 71GHz, Ericsson

- R4-2208020, Discussion on PUCCH demodulation requirements for NR extended to 71GHz, Ericsson

- R4-2208021, Discussion on PRACH demodulation requirements for NR extended to 71GHz, Ericsson

- R4-2208022, Simulation results on PUSCH demodulation requirements for NR extended to 71GHz, Ericsson

- R4-2208023, Simulation results on PUCCH demodulation requirements for NR extended to 71GHz, Ericsson

- R4-2208045, UE features for NR ext. to 71GHz WI, Intel Corporation

- R4-2208046, Further views on channelization for FR2-2, Intel Corporation

- R4-2208047, Draft CR to introduce the channel and sync rasters of band n263 (option 1) , Intel Corporation

- R4-2208048, Draft CR to introduce the channel and sync rasters of band n263 (option 1) , Intel Corporation

- R4-2208049, UE Tx requirements for FR2-2 - remaining issues, Intel Corporation

- R4-2208056, Discussion on LBT impacts on RRM requirements for NR 52.6 – 71 GHz, Intel Corporation

- R4-2208057, DraftCR for FR2-2 LBT support in RRC_IDLE, RRC_INACTIVE and RRC_CONNECTED state mobility requirements, Intel Corporation

- R4-2208084, View on BS demodulation requirement for NR extended to 71GHz, Samsung

- R4-2208143, Draft reply LS on the minimum guard period between two SRS resources for antenna switching, CATT

- R4-2208144, Further discussion on General RRM requirements for extension to 71GHz, CATT

- R4-2208145, Further discussion on RRM timing requirements for higher SCS, CATT

- R4-2208146, Test case list for NR extension to 71 GHz RRM requirements, CATT

- R4-2208226, Discussion on FFT sizes for 52 6-71GHz, CATT

- R4-2208227, Discussion on BS TX RF requirements for 52 6-71GHz, CATT

- R4-2208228, Discussion on BS RX RF requirements for 52 6-71GHz, CATT

- R4-2208229, Discussion on BS RF transmitter characteristics conformance testing, CATT

- R4-2208230, Discussion on BS RF receiver characteristics conformance testing, CATT

- R4-2208262, On PDSCH requirements for the extention to 71GHz, Nokia, Nokia Shanghai Bell

- R4-2208263, On PDCCH and PBCH requirements for the extention to 71GHz, Nokia, Nokia Shanghai Bell

- R4-2208264, draftCR to 38101-4: NR PDCCH requirements for the extention to 71GHz, Nokia, Nokia Shanghai Bell

- R4-2208308, Discussion on general RRM measurement requirements for extension to 71GHz, LG Electronics Inc.

- R4-2208324, The remaining issues of the PDSCH requirements in 52.6 – 71 GHz band, Ericsson

- R4-2208325, Simulation results for PDSCH demodulation in 52.6 GHz – 71 GHz band, Ericsson

- R4-2208326, On the PDCCH and PBCH requirements in 52.6 GHz – 71 GHz band, Ericsson

- R4-2208327, Simulation results for PDCCH and PBCH demodulation in FR2-2, Ericsson

- R4-2208328, SDR requirements in 52.6 – 71 GHz band, Ericsson

- R4-2208329, Simulation results for SDR requirements in 52.6 – 71 GHz band, Ericsson

- R4-2208330, CSI reporting requirements in 52.6 GHz – 71 GHz band, Ericsson

- R4-2208331, draft CR on PDSCH requirements for 52.6 - 71 GHz band, Ericsson

- R4-2208332, draft CR on SDR requirements for 52.6 - 71 GHz band, Ericsson

- R4-2208472, Discussion on LBT impacts on RRM requirements in FR2-2, MediaTek inc.

- R4-2208479, System parameters for a NR band in the range 52.6GHz – 71GHz, Nokia, Nokia Shanghai Bell

- R4-2208537, On BS RF transmitter requirements for the frequency range 52.6 to 71.0 GHz, Ericsson

- R4-2208538, On BS RF receiver requirements for the frequency range 52.6 to 71.0 GHz, Ericsson

- R4-2208539, Draft CR to TS 38.104: Addition of EVM window length for 480 kHz and 960 kHz SCS in Annex C.5, Ericsson

- R4-2208540, Draft CR to TS 38.104: Addition of FR2-2definition in sucblause 5.1, n263 in subalcuse 5.2 and transmission bandwidth information in subclause 5.3, Ericsson

- R4-2208541, Draft CR to TS 38.104: Addition of support for band n264 for licensed operation within 66000 to 71000 MHz, Ericsson

- R4-2208542, On general aspects related to FR2-2 base station OTA conformance testing, Ericsson

- R4-2208543, BS transmitter conformance test specification impact overview, Ericsson

- R4-2208544, BS receiver conformance test specification impact overview, Ericsson

- R4-2208570, View on remaining issues for 71GHz BS RX requirements, Samsung

- R4-2208617, Draft CR for TS 38.101-2: Introduction of system parameters for FR2-2, vivo

- R4-2208618, Further discussion on channel raster and sync raster for NR extending to 71GHz, vivo

- R4-2208619, Discussion on remaining Tx RF requirements for FR2-2, vivo

- R4-2208620, Discussion on remaining Rx RF requirements for FR2-2, vivo

- R4-2208647, Discussion on open specification items for Tx RF requirements, LG Electronics Finland

- R4-2208649, 60GHz channel and synchronization raster, LG Electronics Finland

- R4-2208650, UE timing requirements, Ericsson

- R4-2208731, Views on the statistical tests for Te requirements, ZTE Corporation

- R4-2208732, Discussions on the Rx beam sweeping factor, ZTE Corporation

- R4-2208754, Upper limit on configured maximum power for 57-71 GHz, Ericsson

- R4-2208759, On n263 associated band specific Tx requirements, Huawei, HiSilicon

- R4-2208760, Draft CR for n263 RF Tx requirements, Huawei, HiSilicon

- R4-2208761, On n263 associated band specific Rx requirements, Huawei, HiSilicon

- R4-2208762, Draft CR for n263 RF Rx requirements, Huawei, HiSilicon

- R4-2208763, Draft reply LS on the minimum guard period between two SRS resources for antenna switching, Huawei, HiSilicon

- R4-2208781, draft CR on open specification for PC2 in FR2-2, LG Electronics Finland

- R4-2208809, Remian issues on RRM impacts for extending NR operation to 71GHz, vivo

- R4-2208810, Remian issues on timing requirements for 52.6-71GHz, vivo

- R4-2208811, Draft CR - Introduction of scheduling restriction requirements in FR2-2, vivo

- R4-2208812, Draft CR - Introduction of deriveSSB-IndexFromCell tolerance requirements in FR2-2, vivo

- R4-2208813, Discussion on performance requirements for 52.6-71GHz, vivo

- R4-2208946, Discussion on general requirements for extending NR operation to 71GHz, Huawei, Hisilicon

- R4-2208947, Discussion on timing requirements for extending NR operation to 71GHz, Huawei, Hisilicon

- R4-2208948, Discussion on LBT impacts for extending NR operation to 71GHz, Huawei, Hisilicon

- R4-2208949, Draft CR on RLM and Link recovery procedures for unlicensed operation in FR2-2, Huawei, Hisilicon

- R4-2208950, Discussion on performance requirements for extending NR operation to 71GHz, Huawei, Hisilicon

- R4-2209050, Draft CR to TS 38.133 Corrections on scheduling availability in FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209051, Draft CR to TS 38.133 Intra-frequency measurement requirements with CCA in FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209052, Discussion on RRM performance in FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209053, Discussion on RRM requirements with CCA in FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209094, On inter_frequency requirements with LBT, Ericsson

- R4-2209095, General RRM requirements for extending NR operation to 71GHz, Ericsson

- R4-2209096, LBT impacts on RRM requirements for extending NR operation to 71GHz, Ericsson

- R4-2209139, 52.6-71 GHz System Parameters, Ericsson

- R4-2209141, about FR2-2 BS conformance test system, Keysight Technologies UK Ltd

- R4-2209142, about FR2-2 BS conformance test, EVM measurement and TM length, Keysight Technologies UK Ltd

- R4-2209322, Multi-band relaxation requirement for band n263, Apple

- R4-2209323, Rx requirement for band n263, Apple

- R4-2209384, Discussion on general RRM requirements for extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209385, Discussion on RRM timing requirements for extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209386, Draft CR adding timing requirements for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209387, Draft CR - definition of FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209388, Discussion on general aspects of demodulation requirements for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209389, Discussion on PUSCH demodulation requirements for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209390, PUSCH simulation results for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209391, Discussion on PUCCH demodulation requirements for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209392, PUCCH simulation results for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209393, Discussion on PRACH demodulation requirements for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209394, PRACH simulation results for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209395, Draft CR 38.104: PRACH requirements for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209396, Draft CR 38.141-2: PRACH requirements for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209397, Big CR Introduction for FR2-2 BS Radiated demodulation requirements for TS 38.141-2, Nokia, Nokia Shanghai Bell

- R4-2209507, on the UE TX requirement, Xiaomi

- R4-2209508, on the UE RX requirement, Xiaomi

- R4-2209509, further discussion and draft reply LS on minimum guard symbol of SRS, Xiaomi

- R4-2209510, draftCR on the UE TX requirement for band n263, Xiaomi

- R4-2209511, draftCR on the UE RX requirement for band n263, Xiaomi

- R4-2209586, Further discussion on BS Tx requirements for 52.6-71GHz, ZTE Corporation

- R4-2209587, Draft CR to TS 38.104: intra-band non-contiguous CA TAE requirement and EVM measurement window length, ZTE Corporation

- R4-2209588, Further discussion on BS Rx requirements for 52.6-71GHz, ZTE Corporation

- R4-2209589, Draft CR for TS 38.104 on introduction of BS RF Rx requirements for 57-71GHz in section 10.6 – 10.9, ZTE Corporation

- R4-2209590, Discussion on BS conformance testing for 52.6-71GHz, ZTE Corporation

- R4-2209682, Draft CR to TS 38.101-2: Channel arrangement and channel bandwidths for 66-71 GHz, Huawei, HiSilicon

- R4-2209683, Draft CR to TS 38.104: Channel arrangement and channel bandwidths for 66-71 GHz, Huawei, HiSilicon

- R4-2209716, UE features for NR in 52.6 GHz - 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209717, On UE Tx RF aspects for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209718, On UE Rx RF aspects for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2209719, Measurement uncertainty considerations for NR in 52.6GHz – 71GHz, Nokia, Nokia Shanghai Bell

- R4-2209737, PDSCH simulation results for the extension to 71 GHz, Nokia, Nokia Shanghai Bell

- R4-2209778, Initial Simulation results for UE demod requirements for FR2-2, Apple

- R4-2209842, Discussion on PDSCH requirements for FR2-2, Huawei, HiSilicon

- R4-2209843, Discussion on PDCCH/PBCH requirements, Huawei, HiSilicon

- R4-2209844, Discussion on SDR requirements for FR2-2, Huawei, HiSilicon

- R4-2209845, Discussion on CSI reporting requirements for FR2_2, Huawei, HiSilicon

- R4-2209846, Discussion on PUSCH requirements for FR2-2, Huawei, HiSilicon

- R4-2209847, Discussion on PUCCH requirements for FR2-2, Huawei, HiSilicon

- R4-2209848, Discussion on PRACH requirements for FR2-2, Huawei, HiSilicon

- R4-2210080, draft CR 38.101-3 on FR2-2 DC/CA with FR1 anchor, Ericsson

- R4-2210117, Draft CR to introduce the channel and sync rasters of band n263 (option 2), Intel Corporation

- R4-2210118, Draft CR to introduce the channel and sync rasters of band n263 (option2), Intel Corporation

- R4-2210166, 60 GHz UE TX, Qualcomm Incorporated

- R4-2210188, 60GHz UE bandwidths, Qualcomm Incorporated

- R4-2210223, Measurement procedures for FR2-2, Qualcomm Incorporated

- R4-2210224, FR2-2 RRM Performance Work Plan, Qualcomm Incorporated

- R4-2210232, DraftCR for FR2-2 LBT support in L1-RSRP measurements for reporting, Qualcomm Incorporated

- R4-2210266, Email discussion summary for [103-e][131] NR_ext_to_71GHz_Part_1, Moderator (Intel Corporation)

- R4-2210267, Email discussion summary for [103-e][132] NR_ext_to_71GHz_Part_2, Moderator (Qualcomm)

- R4-2210284, Email discussion summary for [103-e][212] NR_ext_to_71GHz_RRM_1, Moderator (Qualcomm)

- R4-2210285, Email discussion summary for [103-e][213] NR_ext_to_71GHz_RRM_2, Moderator (Intel Corporation)

- R4-2210317, Email discussion summary for [103-e][311] NR_exto71GHz_BSRF, Moderator (Nokia)

- R4-2210331, Email discussion summary for [103-e][325] NR_exto71GHz_Demod_Part1, Moderator (Intel Corporation)

- R4-2210332, Email discussion summary for [103-e][326] NR_exto71GHz_Demod_Part2, Moderator (Qualcomm Incorporated)

- R4-2210350, On UE Tx RF aspects for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2210351, Initial Simulation results for UE demod requirements for FR2-2, Apple

- R4-2210433, 60 GHz UE TX	Qualcomm Incorporated

- R4-2210463, Email discussion summary for [103-e][131] NR_ext_to_71GHz_Part_1, Moderator (Intel Corporation)

- R4-2210464, Email discussion summary for [103-e][132] NR_ext_to_71GHz_Part_2, Moderator (Qualcomm)

- R4-2210481, Email discussion summary for [103-e][212] NR_ext_to_71GHz_RRM_1, Moderator (Qualcomm)

- R4-2210482, Email discussion summary for [103-e][213] NR_ext_to_71GHz_RRM_2, Moderator (Intel Corporation)

- R4-2210514, Email discussion summary for [103-e][311] NR_exto71GHz_BSRF, Moderator (Nokia)

- R4-2210528, Email discussion summary for [103-e][325] NR_exto71GHz_Demod_Part1, Moderator (Intel Corporation)

- R4-2210529, Email discussion summary for [103-e][326] NR_exto71GHz_Demod_Part2, Moderator (Qualcomm Incorporated)

- R4-2210577, WF on system parameters for NR extension to 71GHz, Intel Corporation

- R4-2210578, WF on 60 GHz UE Requirements, Qualcomm Incorporated

- R4-2210590, WF on NR extension to 71 GHz RRM requirements (Part 1) , Qualcomm

- R4-2210591, WF on LBT impacts on RRM requirements for FR2-2, Intel Corporation

- R4-2210637, WF on BS RF requirements for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2210638, WF on BS RF conformance testing for FR2-2, ZTE

- R4-2210639, Draft CR to 38.104 on BS RF Rx requirements in clauses 10-10.5, CATT

- R4-2210640, Draft CR to 38.104 on FRC Annexes, Huawei

- R4-2210641, Big CR to 38.104 for Rel-17 NR extension up to 71 GHz introduction, Nokia, Nokia Shanghai Bell

- R4-2210664, WF on general and BS aspects for FR2-2 demodulation requirements, Intel Corporation

- R4-2210665, WF on UE demodulation performance requirements definition for 52.6 - 71 GHz, Qualcomm Incorporated

- R4-2210785, Draft reply LS on the minimum guard period between two SRS resources for antenna switching, CATT

- R4-2210786, Draft CR to TS 38.104: Addition of FR2-2definition in sucblause 5.1, n263 in subalcuse 5.2 and transmission bandwidth information in subclause 5.3, Ericsson

- R4-2210787, Draft CR to TS 38.104: Addition of support for band n264 for licensed operation within 66000 to 71000 MH,	Ericsson

- R4-2210788, Draft CR for TS 38.101-2: Introduction of system parameters for FR2-2, vivo

- R4-2210789, Draft CR to introduce the channel and sync rasters of band n263 (option 2) , Intel Corporation

- R4-2210790, Draft CR to introduce the channel and sync rasters of band n263 (option2) , Intel Corporation

- R4-2210879, Draft CR to TS 38.104: Addition of EVM window length for 480 kHz and 960 kHz SCS in Annex C.5, Ericsson

- R4-2210880, Draft CR to TS 38.104: intra-band non-contiguous CA TAE and ACLR for FR2-2, ZTE Corporation

- R4-2210881, Draft CR for TS 38.104 on introduction of BS RF Rx requirements for 57-71GHz in section 10.6 – 10.9, ZTE Corporation

- R4-2211031, Draft CR adding timing requirements for FR2-2, Nokia, Nokia Shanghai Bell

- R4-2211032, Draft CR on UE transmit timing for NR operation in 52.6GHz - 71GHz, Apple

- R4-2211033, DraftCR for FR2-2 LBT support in RRC_IDLE, RRC_INACTIVE and RRC_CONNECTED state mobility requirements, Intel Corporation

- R4-2211034, Draft CR on RLM and Link recovery procedures for unlicensed operation in FR2-2, Huawei, Hisilicon

- R4-2211035, Draft CR to TS 38.133 Intra-frequency measurement requirements with CCA in FR2-2, Nokia, Nokia Shanghai Bell

- R4-2211036, On inter_frequency requriements with LBT, Ericsson

- R4-2211161, draftCR on the UE RX requirement for band n263, Xiaomi

- R4-2211171, LS on signalling of CCA configurations of neighbour cells, Nokia

- R4-2211180, DraftCR for FR2-2 LBT support in L1-RSRP measurements for reporting, Qualcomm Incorporated

- R4-2211196, Draft CR to 38.101-2 on band n263 Tx aspects, Apple

- R4-2211248, Big CR on extending NR to 71GHz for TS38.133, Intel Corporation

- R4-2211268, Big CR on extending NR to 71GHz for TS 38.101-2, Intel

- R4-2211269, Big CR on extending NR to 71GHz for TS 38.104, Intel

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template