3GPP TSG RAN meeting #96e								               RP-221397

Budapest, HU, 06th-09th, June, 2022

## Status Report to TSG

Agenda item:		9.5.3.6

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R17_4BDL_2BUL |  |  |  |  |
| Unique ID | 881110 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220676 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2022 (Updated from 03/2022) | Performance part: 06/2022 (Updated from 03/22) | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yue Wu |
|  | Company | Samsung |
|  | Email | yue.wu@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair in RAN4#102-e meeting, it is suggested to postpone all the basket WIs with unfinished band combinations or new requests from operators in RAN4#102-e by one quarter (i.e., postpone the completion of basket WIs to June).

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

Formal Rel-17 CRs to TS38.101-1 and TS38.101-3 are agreed to include combinations according to approved TPs and endorsed draft CR.

Updated TR is approved as TR38.717-04-02 V0.9.0.

#### 2.1.2	Remaining Open issues

There are some combinations still on-going, and more new combinations are requested. - The unfinished combos have been marked as “Ongoing (To be transferred to Rel-18)” or “New (To be transferred to Rel-18)” in the revised WI excel and the attached SR excel, which will be converted to a new Rel-18 Basket WI later. Hence the completion level is proposed as 100%.

## 3.	References

R4-2209549 Big CR on introduction of completed NR CA/DC combs with 4DL/2UL within FR1

R4-2208431 Big CR on introduction of completed NR CA/DC combs with 4DL/2UL including FR2

R4-2208432 Revised WID on NR CA/DC with 4DL/2UL

R4-2208428TR 38.717-04-02 update version 0.9.0

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template