## Slide 1: Status Report RAN WG2 to TSG-RAN #97
v1
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2
Revision history
V1: Added two CRs with functional BC issues, R2-2208827 and R2-2209094, corrected spelling mistakes, and corrected the overtime reporting.

## Slide 2: RAN2 Meetings in the period
In 2022 Q3, RAN2 had one e-meeting,
  R2 119-e:
    August 17-26: 3+5 days
    Full Agenda
    First meeting with Rel-18 Agenda Items

## Slide 3: Maintenance R17 and earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: NR Maintenance R15 R16
| Stage-2 | User Plane | NR RRC Conn Ctrl | NR RRC Other | NR LTE Changes | NR UE capabilites | NR Idle/Inactive | NR V2X | NR Positioning | NR SON MDT
Agreed CRs | 2 | 0 | 10 | 3 | 2 | 7 | 0 | 6 | 3 | 0
Tdocs 119-e | 19 | 16 | 75 | 30 | 12 | 36 | 3 | 56 | 26 | 13
Drafts | 40 | 22 | 117 | 42 | 18 | 42 | 63 | 52
Chart: NR Maintenance R17
| General | MBS | MR DCCA | MUSIM | eIAB | IIOT URLLC | Small Data | SL Relay | Ran Slicing | ePowSav | NR NTN | ePos | RedCap | SONMDT | QoE | enh SL | eNPN | feMIMO | Rach Ind Part | Cov Enh | upto 71GHz | NR TEI17 | Meas Gap Enh | UDC | Other
Agreed CRs | 10 | 5 | 4 | 3 | 4 | 5 | 3 | 6 | 4 | 3 | 4 | 7 | 4 | 2 | 2 | 6 | 0 | 2 | 1 | 1 | 3 | 8 | 1 | 1 | 4
Tdocs 119-e | 51 | 79 | 62 | 33 | 27 | 26 | 54 | 75 | 39 | 42 | 112 | 97 | 76 | 31 | 29 | 89 | 4 | 36 | 21 | 6 | 41 | 32 | 17 | 5 | 50
Drafts | 135 | 127 | 87 | 59 | 52 | 36 | 41 | 160 | 61 | 84 | 252 | 138 | 124 | 34 | 59 | 185 | 11 | 69 | 37 | 3 | 64 | 65 | 19 | 16 | 54
Chart: EUTRA Maintenance
| R16- IoT | R15- V2X and SL | R16- Pos | R16- LTE other | R17 LTE and IoT | R17 IoT-NTN
Agreed CRs | 2 | 0 | 0 | 3 | 1 | 5
Tdocs 119-e | 13 | 0 | 0 | 14 | 9 | 63
Drafts | 20 | 16 | 135

## Slide 4: Maintenance
R16 and earlier
  NR and Joint WIs
    33 CRs agreed (not incl Cat A CRs), [31 last Q – stable trend]
    No Non Backwards Compatible (NBC) changes.
  EUTRA WIs
    5 CRs agreed (not incl Cat A CRs), [3 last Q – stable trend]
    No Non Backwards Compatible (NBC) changes.
R17 (most CRs aggregated per-WI)
  NR and Joint WIs
    93 CRs agreed (not incl Cat A CRs)
    CRs with compatibility comments, see appendix.
  EUTRA WIs
    6 CRs agreed (not incl Cat A CRs)
    CRs with compatibility comments, see appendix.

## Slide 5: Rel-17 NR UE capabilities
WI | After 119e: R1 feature list implemented
MIMO | 89:89
71G | 34:34
IIoT | 29:29
NTN | 9:9
Positioning | 13:13
RedCap | 3:3
UE power saving | 7:7
Coverage enhancement | 7:15
eIAB | 12:12
Sidelink | 14:14
MBS | 23:41
DSS | 6:6
DL1024QAM | 3:3
LTE_NR_DCenh2 | 2:2
Others (TEI17) | 3:5
 | 254 out of 282 (90%)
RAN4 features in progress, not completed:
- FR2 CA BW classes

## Slide 6: Rel-17 TS status
RAN2 Chair Remarks
  Good progress in Q3, many WI have reasonable number/size of corrections. Many WIs (Notably the big ones) still with major corrections. Significant corrections expected also for Q4.
  There were a handful of NBC changes since June TS version, see Appendix.
  No currently remaining Open Issue for which ASN.1 NBC change is foreseen.
  UE capabilities / UE features (mainly from R1 and R4) still not 100% for all R17 WIs, see separate slide.
  In addition to NBC changes, MANY essential corrections were agreed. The CRs don’t always indicate clearly how essential it is. In many cases, the level of essentiality depends on whether vendor manage to interpret correctly also without the CR.
  Recommend that September TS version shall be regarded the Rel-17 baseline.
  Proposals
    For next quarter, raise the bar further for NBC changes - no NBC unless absolutely needed.
    Could consider whether to indicate June TS version as not-to-be-used

## Slide 7: Rel-18
Rel-18 just started in RAN2.

## Slide 8: Specific Issues
R17 Action Point (from TSG RAN 96): RAN tasks RAN2 to complete the relevant signalling for Rel-17 UL switching, including adding missing signaling elements, if found necessary. All relevant existing RAN WG agreements shall not be reverted.
  Report: CRs provided for approval at current TSG RAN, and LS out sent (R2-2209111).
Positioning (R17 and R18): Request to establish LS relationship with RTCM, Radio Technical Commission for Maritime services, with the intention to refer to RTCM specifications, for high precision location services (GNSS RTK and Integrity).

## Slide 9: RAN2 Load - statistics
Chart: 
| R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e
Tdocs (no) | 2475 | 2437 | 2004 | 2073 | 2272 | 2348 | 2055 | 2170 | 2462 | 2332
Chart: AT Tech Offline Disc
| R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e
Email Disc (no) | 161 | 134 | 91 | 82 | 107 | 124 | 103 | 187 | 180 | 137
Chart: 
| R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e
GTW (h) | 86.5 | 81.8 | 55.7 | 56 | 74.1 | 74.8 | 57 | 80.9 | 76.2 | 67.8
Chart: Offline Draft Folders
| R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e
Draft files (no) | 2714 | 3120 | 2303 | 2056 | 2748 | 2957 | 2351 | 4229 | 4236 | 2846
Draft size (MB) | 454 | 481 | 406 | 353 | 305 | 474 | 357 | 851 | 1550 | 800

## Slide 10: RAN2 load - GTW overtime
R2 Chair: overall significantly better than last quarter (as expected) still some sessions end too late.
119-e W1 |  |  | WED | THU | FRI
MAIN |  |  | 5 | 50 | 45
BO1 |  |  | -20 | 15 | 15
BO2 |  |  | 10 | 5 | 5
119-e W2 | MON | TUE | WED | THU | FRI
MAIN | 30 | 0 | 5 | 0 | 30
BO1 | 0 | 10 | 0 | 20 | 20
BO2 | 5 | 5 | 0 | 0 | 10

## Slide 11: RAN2 load
RAN2 Chair remarks
For 2H 2022, in RAN2, load control measures are re-enforced (tdoc limitations, discussion limitations etc) - different to 1H 2022
Q3 observations
  Load indicators indicate lower load than H1 as expected.
  3+5 days meeting (2 days reduced) with full agenda seems to have worked, but indeed it was very hectic.

## Slide 12
Thank you R2 leadership
- Juha Korhonen (MCC)
- Tero Henttonen (RAN2 Vice Chair)
- Sergio Parolari (RAN2 Vice Chair)
- Kyeongin Jeong (session chair)
- Nathan Tenny (session chair)
- Diana Pani (session chair)
- Hu Nan (session chair)
- Dawid Koziol (session chair)
- Sasha Sirotkin (session chair)
- Yi Guo (session chair)
Thank you for your support last quarter
Thank you
Seau-Sian Lim (NR UE capabilities)
All Rapporteurs, doing a great job.

## Slide 13: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2020 Q2 with comments if any. Cat A CRs not listed (see tdoc lists)

## Slide 14: TEI Report 1(3) Agreed CRs (except Cat A)
TEI17 Cat B / C CRs
R2-2209219 38306 CR for Early measurement for EPS Fallback [IdleMeaEPSFB] vivo Rel-17 38.306 17.1.0 TEI17 0774 1 B
R2-2208918 Start drx-HARQ-RTT-TimerUL after last repetition [ulHARQ_RTT_Timer] Ericsson, Nokia Rel-17 38.321 17.1.0 TEI17 1407 B
R2-2208919 Start drx-HARQ-RTT-TimerUL after last repetition [ulHARQ_RTT_Timer] Ericsson, Nokia Rel-17 38.306 17.1.0 TEI17 0802 B
R2-2208920 Start drx-HARQ-RTT-TimerUL after last repetition [ulHARQ_RTT_Timer] Ericsson, Nokia Rel-17 38.331 17.1.0 TEI17 3479 B

## Slide 15: TEI Report 2(3) Agreed CRs (except Cat A)
TEI16 Cat F CRs
R2-2209033 Correction on mpsPriorityIndication Huawei, HiSilicon Rel-16 36.331 16.9.0 TEI16 4870 F
R2-2209035 Correction on mpsPriorityIndication Huawei, HiSilicon Rel-16 38.331 16.9.0 TEI16 3472 F
R2-2209141 Ensuring consistent support of capability bits and associated NS-values in n77 in USA Ericsson Rel-16 38.306 16.9.0 TEI16 0801 F
R2-2209273 Ensuring consistent support of capability bits and associated NS-values in n77 in USA Ericsson Rel-16 36.306 16.9.0 TEI16 1858 1 F
R2-2209251 Correction of overheating for NR SCG Qualcomm Incorporated, Ericsson Rel-16 36.331 16.9.0 TEI16 4854 1 F
TEI17 Cat F CRs
R2-2209140 Ensuring consistent support of capability bits and associated NS-values in n77 in USA and Canada Ericsson Rel-17 38.306 17.1.0 TEI17 0788 1 F
R2-2209184 Support for flexible gNB ID length [gNB_ID_Length] R3 (Huawei, Qualcomm Incorporated, Ericsson, Nokia, Nokia Shanghai Bell) Rel-17 38.300 17.1.0 TEI17 0561 F
R2-2207529 Corrections to the description of gNB ID length reporting capabilities [gNB_ID_Length] Lenovo Rel-17 38.306 17.1.0 TEI17 0769 F
R2-2209276 Correction to MINT - applicableDisasterInfoList [MINT] Ericsson Rel-17 38.331 17.1.0 TEI17 3359 3 F

## Slide 16: TEI Report 3(3) Agreed CRs (except Cat A)
TEI + Other WI Cat F CRs (Corrections to earlier release, introduced for a later release)
R2-2208483 Clarification on NR sidelink relay related configuration Huawei, HiSilicon Rel-17 36.331 17.1.0 TEI17, NR_SL_relay-Core 4859 F
R2-2208140 Miscellaneous non-controversial corrections Set XV Ericsson (Rapp), Lenovo Rel-16 38.331 16.9.0 TEI16, NR_unlic-Core 3361 F
R2-2209065 Rapporteur Clean-up ZTE Corporation (Rapporteur), Sanechips, Samsung Rel-16 37.340 16.10.0 TEI16, NR_Mob_enh-Core, LTE_feMob-Core 0341 1 F

## Slide 17: Appendix: CRs with compatibility issues / comments

## Slide 18: CRs
ASN.1 Non-Backwards Compatible CRs
R2-2209258 Corrections for Release-17 feMIMO 38331 feMIMO
  1: NBC One field removed, 2: NBC Specification of one constant that earlier was FFS.
R2-2209217 Correction on maxNrofRemoteUE 38331 SL_Relay
  NBC Specification of one constant that earlier was FFS.
R2-2209074 Release-17 UE capabilities based on R1 and R4 feature lists (TS38.331) 38331 Multi-WI
  1: NBC One field removed (from merged CR in R2-2209146), 2: A number of functional BC comments, see cover sheet and cover sheets of merged CRs.
R2-2209244 Corrections for further MR-DC enhancements 38331 DC CA
  NBC Specification of constant.
Other Protocol Non-Backwards Compatible CRs
R2-2208966 Miscellaneous corrections to 38.321 on Integrated Access and Backhaul for NR Rel-17 38321 eIAB

## Slide 19: CRs
Functional Backwards Compatibility issues, see interoperability statement
R2-2208996 Correction for features applicable for common signalling for RACH Partitioning 38331 Multi-WI
R2-2209042 Corrections for Rel-17 NTN 38331 NR NTN
R2-2209048 Miscellaneous Corrections for RedCap 38331 RedCap
R2-2209245 Corrections for further MR-DC enhancements 38331 DC CA
R2-2209214 Correction of NR RRC support for MUSIM 38331 MUSIM
R2-2209226 Corrections on TS 38.331 for RAN Slicing 38331 Slicing
R2-2209242 Correction CR for QoE measurements 38331 QoE
R2-2209212 Correction of RRC CR for 71 GHz Ericsson 38331 upto71GHz
R2-2209249 RRC CR for HO from E-UTRA to FR2-2 36331 upto71GHz
R2-2209094 MBS corrections for RRC 38331 MBS
R2-2208827 Correction on the GNSS Orbit and Clock Integrity Bounds in TS 37.355 37.355 ePos

## Slide 20: CRs
Mandatory / Essential, functions doesn’t work without
R2-2209250 UE Capability CR for HO from E-UTRA to FR2-2 36306 upto71GHz
R2-2209228 Corrections on cell reselection for RAN slicing 38.304 Slice
R2-2208869 Miscellaneous corrections on TS 38.331 for SL enhancements 38331 SLenh
< and more .. some mandatory/essential CRs not explicitly identified: R2 Chair comment >