3GPP TSG RAN Meeting #97-e	RP-221941

Electronic Meeting, Sep 12th - 16th, 2022

## Status Report to TSG

Agenda item:			13.4.13

| WI / SI Name | UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | HPUE_PC1_5_n77_n78-UEConTest |  |  |  |  |
| Unique ID | 930055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212581 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2023 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 86% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jinwen MA, Tuomo Saynajakangas |
|  | Company | Verizon, Nokia |
|  | Email | jinwen.ma@verizonwireless.com, tuomo.saynajakangas@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#96-e (the details can be found in R5-224365):

- 86% overall completeness achieved

- For RF, 1 CR (R5-225753) under WID of HPUE_PC1_5_n77_n78-UEConTest was agreed at RAN5#96-e. 1 CR (R5-225754) which has been agreed to be put under WID of NR_bands_UL_MIMO_PC3_R17-UEConTest, but indeed address the UL MIMO MPR Tests for PC1.5 UEs, was agreed at RAN5A#96-e

#### 2.5.2	Remaining Open issues

See the work plan for details [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#93-e

- R5-216521	WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#93-e, Verizon

- R5-216525  SR for HPUE_PC1_5_n77_n78-UEConTest for RAN5#93-e

- R5-216554	Addition of Power Class 1.5 implementation capability for n77 and n78, Nokia

- R5-218390	Addition of Power Class 1.5 into applicability of RF SA FR1 conformance test cases, Nokia

- R5-218477  PC1.5 MPR n77 n78, Verizon, Nokia

- R5-218478  PC1.5 MOP n77 n78, Verizon, Nokia

RAN5#94-e

- R5-220509 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#94-e Verizon

- R5-220510 SR for HPUE_PC1_5_n77_n78-UEConTest for RAN5#94-e

RAN5#95-e

- R5-223152 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#95-e Verizon

- R5-223298 	SR UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78

- R5-223303 Revised WID on UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78

- R5-223770  UL MIMO MOP requirements for PC1.5 in n77 and n78, Google, Verizon

- R5-223773 Removal of PC1.5 from TC 6.2.1 MOP, CMCC

- R5-223774 Removal of PC1.5 from TC 6.2.2 MPR, CMCC

- R5-223775 Removal of PC1.5 from TC 6.2.3 A-MPR, CMCC

- R5-223777 Addition of new test case 6.2G.1 maximum output power for Tx Diversity, Huawei, HiSilicon

- R5-223778 Addition of new test case 6.2G.2 maximum output power reduction for Tx Diversity, Huawei, HiSilicon

- R5-223779 Addition of new test case 6.2G.3 additional maximum output power reduction for Tx Diversity, Huawei, HiSilicon

RAN5#96-e

- R5-224365 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#96-e Verizon

- R5-224365 SR UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78

- R5-225754 UL MIMO MPR Tests for PC1.5 UEs, Google

- R5-225753 TxD MPR test requirements for PC 1.5 FWA UEs, Google, Verizon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template