3GPP TSG RAN meeting #97-e									RP-222059

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR2_req_Ph3 |  |  |  |  |
| Unique ID | 950076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221862 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec. 2023 | Performance part: March. 2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 10% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Petri Vasenkari Secondary: Juan Zhang |
|  | Company | Nokia Xiaomi |
|  | Email | petri.j.vasenkari@nokia.com zhangjuan8@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

- Workplan is agreed [23] .

- TR skeleton is agreed [13] .

- UL 256QAM

  - Simulation assumptions for UL 256QAM are agreed in WF [27] .

- Beam Correspondence

  - Basic assumptions for Beam correspondence are agreed in WF [28] .

#### 2.4.2	Remaining Open issues

- UL 256QAM

  - ICI compensation

  - PTRS configuration

  - EVM budget in MPR simulation

  - minimum EIRP

- Beam Correspondence

  - Requirement metric (EIRP spherical coverage, min peak EIRP, RAR, etc)

  - Requirement conditions (msg1/msgA, RA-SDT/CG-SDT/IA, side conditions, DRX implications)

  - Beam refinement and switch assumption in inactive and idle (e.g., fine vs rough beams)

  - Testability aspects (How to achieve and keep max Tx power, how to test without beam lock function, test time implications, etc.)

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2211813	Proposals on simulation assumptions for FR2-1 UL 256QAM MPR simulations	Nokia, Nokia Shanghai Bell

- R4-2211915	Beam correspondence for RRC_INACTIVE and initial access	Apple

- R4-2211992	FR2 beam correspondence for RRC_INACTIVE and initial access	Samsung

- R4-2212070	UE beam correspondence requirements for RRC_INACTIVE and initial access	Nokia, Nokia Shanghai Bell

- R4-2212187	Discussion on UL 256QAM for FR2-1	LG Electronics

- R4-2212306	Beam correspondence requirements for initial access	CMCC

- R4-2212330	On enabling FR2 UL256QAM	Qualcomm Incorporated

- R4-2212331	On initial access beam correspondence	Qualcomm Incorporated

- R4-2212370	Discussion on minimum UE EIRP for UL 256QAM	Apple

- R4-2212371	EVM budget and Phase Noise considerations for 256QAM	Apple

- R4-2212394	Discussion on EVM requirements for FR2-1 UL 256QAM	MediaTek Inc.

- R4-2212498	Link level simulation for FR2 UL 256QAM	Huawei, HiSilicon

- R4-2212590	Draft TR skeleton for for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Xiaomi

- R4-2212591	Discussion on UL 256QAM	Xiaomi

- R4-2212592	Discussion on beam correspondence requirements for RRC_INACTIVE and initial access	Xiaomi

- R4-2212635	Discussion on FR2 UL256QAM	ZTE Corporation

- R4-2212788	Beam correspondence for RRC_INACTIVE and initial access	Ericsson, Sony

- R4-2212790	Initial evaluation of FR2 UL 256QAM	vivo

- R4-2212791	Discussion on verification of beam correspondence during initial access	vivo

- R4-2213313	R18 Discussion on FR2 beam correspondence in initial access	OPPO

- R4-2213374	On beam correspondence requirement in RRC_IDLE or RRC_INACTIVE for Rel-18 NR FR2	Huawei, HiSilicon

- R4-2213566	UL 256-QAM simulations for FR2-1	Sony

- R4-2213761	Workplan for NR RF requirements enhancement for frequency range 2 (FR2), Phase 3	Nokia, Xiaomi

- R4-2213970	Initial discussion on enabling the support for 256QAM on UL for FR2-1	Ericsson Limited

- R4-2214111	Email Discussion Summary for [104-e][133] FR2_enh_req_Ph3	Moderator (Nokia)

- R4-2214244	Email Discussion Summary for [104-e][133] FR2_enh_req_Ph3	Moderator (Nokia)

- R4-2214453	WF on UL 256QAM	Xiaomi

- R4-2214454	WF on test metric for BC in RRC_INACTIVE and initial access	Nokia

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template