3GPP TSG RAN Meeting #97-e 	RP-222060

# Electronic Meeting, September 12 - 16 , 2022

## Status Report to TSG

Agenda item:			13.4.4

| WI / SI Name | UE Conformance - Introduction of upper 700MHz A block E-UTRA band for the US (band 103) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_upper_700MHz_A-UEConTest |  |  |  |  |
| Unique ID | 960081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221417 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2022 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 72% (+72%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Heng Pan |
|  | Company | Puloli |
|  | Email | heng.pan@puloli.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#96-e the work plan was created in [1].

At RAN5#96-e there were 6 CRs agreed in [2] to [7]. See section 3 for a complete list of contributions.

#### 2.5.2	Remaining Open issues

See WP for more details [2]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-224996	WP on LTE_upper_700MHz_A-UEConTest; Source: Puloli

CRs TS 36.508:

[2] R5-225776	Introduction of test frequencies for LTE Band 103; Source: Puloli

CRs TS 36.521-1

[3] R5-225777		Introduction of LTE Band 103 in clause 5; Source: Puloli

[4] R5-224143	Introduction of Band 103 for UE category NB1 and NB2 in transmit power test cases in clause 6.2; Source: Puloli

[5] R5-225778		Introduction of LTE Band 103 in spurious emission test cases in clause 6.6; Source: Puloli

CRs TS 36.521-2

[6] R5-224826	Introduction of Baseline Implementation Capability for LTE Band 103; Source: Puloli

CRs TS 36.521-3

[7] R5-224828		Introduction of LTE Band 103 in Group of band definitions; Source: Puloli