3GPP TSG RAN Meeting #97	RP-222099

Electronic Meeting, September 12 - 16, 2022

## Status Report to TSG

Agenda item:			13.3.3

| WI / SI Name | UE Conformance Test Aspects for new Rel-16 NR bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_BW_R16-UEConTest |  |  |  |  |
| Unique ID | 850062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2022 (+3 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 76% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each new Rel-16 NR band and for each channel bandwidth extension of existing bands.

Note: The start of any RAN5 work for any new Rel-16 band or channel bandwidth extensions is pending completion of the associated RAN4 work item. The RAN4 completion status is tracked in the RAN5 work plan in [1].

A revised WID was agreed in RAN5 and is submitted to RAN plenary for approval in [2] to add the RAN4 WI on introduction of NR FDD bands with variable duplex and corresponding framework (NR_FDD_bands_varduplex) into the scope of this RAN5 basket WI. This extended scope introduces the NR FDD bands n91, n92, n93 and n94 into the RAN5 work plan.

9 CRs were agreed in [3] to [11] at RAN5#96-e.

Overall completion is 76%.

Completion status (see [1] for details):

- NR FR1 bands: 5 out of 11 (+4) completed

- NR FR2 bands: 0 out of 1 completed

- NR SDL bands: 1 out of 1 completed

- NR SUL bands: 1 out of 2 completed (1 need company assignment, n89)

- CBW extensions: 11 out of 15 completed (3 need company assignment, see [1])

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-224017	WP UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson

Revised WI:

[2] RP-222100	Revised WID: UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson (R5-224920)

Discussion papers:

None

CRs TS 38.508-1 – 5GS Common Test Environment:

[3] R5-225681	Correction of test channel bandwidth for R16; Source: CAICT

CRs TS 38.508-2 – 5GS Common ICS:

[4] R5-225717	Removing of n89, n91, n92, n93 and n94 from A.4.3.1; Source: CAICT

CRs TS 38.521-1 – Transmitter & Receiver test cases SA NR FR1:

[5] R5-224246	Removing of n91, n92, n93 and n94 from 7.6.2; Source: CAICT

[6] R5-224292	NS_15 minimum requirements missing in test case 6.5.3.3; Source: Keysight Technologies UK Ltd

[7] R5-224885	Correction of 6.5.3.3 for NS_14; Source: Qualcomm Austria RFFE GmbH

[8] R5-225072	Updating AMPR for NS_47 PC2 almost contiguous RB allocation testing; Source: Huawei, Hisilicon

[9] R5-225718	Correction to UL Configuration for Band n14 REFSENS; Source: AT&T

CRs TS 38.521-2 – Transmitter & Receiver test cases SA NR FR2:

[10] R5-224247	Correction of the SCS value in Table 5.3.5-1 for n259; Source: CAICT

[11] R5-225719	Applicable NR-ARFCN correction for n259; Source: Keysight Technologies UK Ltd

CRs TS 38.521-4 – RF performace (Demod/QSI reporting):

None

CRs TS 38.523-3 – Protocol Abstract Test Suite:

None

CRs TS 38.533 – RRM test cases:

None

CRs TR 38.905 – Test point analysis:

[11] R5-224886	TP analysis for additional spurious emission for NS_14; Source: Qualcomm Austria RFFE GmbH