3GPP TSG RAN meeting #97							                       RP-222111

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.5.4.3

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #104-e meeting

- For RRM

- R4-2214327 WF on RRM for FR1 HST was approved

- R4-2212415 Maintenance CR for Rel-17 HST in FR1 on 38.133 was agreed

- R4-2213015 CR on the enhancement for inter-frequency measurement in idle mode for HST was agreed

- R4-2214508 CR on measurement requirements for FR1 HST was agreed

- R4-2214664 Draft CR on test case for inter-frequency measurement in SA for HST FR1 was endorsed

- R4-2214676 draftCR on HST CA enhancement on deactivated SCell (EN-DC) was endorsed

- R4-2214715 Test case for CA: enhancement on deactivated SCell (SA) was endorsed

- R4-2214719 EN-DC event triggered reporting tests for HST FR1 was endorsed

- For UE demodulation

- R4-2212886 draft CR: Correction of PDSCH demodulation requirements with HST was endorsed

- R4-2214852 Draft CR on HST FR1 CA requirements (TS38.101-4, Rel-17) was endorsed

    - Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-e meeting

R4-2211594	FR1 HST requirement, Qualcomm, Inc.

R4-2211672	Discussion on remaining issues of performance requirements for HST FR1, CATT

R4-2211673	Draft CR on test case for inter-frequency measurement in SA for HST FR1, CATT

R4-2211904	draftCR on HST CA enhancement on deactivated SCell (EN-DC), Apple

R4-2212414	Discussion on Rel-17 HST in FR1, MediaTek inc.

R4-2212415	Maintenance CR for Rel-17 HST in FR1 on 38.133, MediaTek inc.

R4-2212657	Discussion on L1-SINR measurement accuracy in R17 FR1 HST WI, vivo

R4-2212886	draft CR: Correction of PDSCH demodulation requirements with HST, Ericsson

R4-2212976	Test case for CA: enhancement on deactivated SCell (SA), Huawei, HiSilicon

R4-2213015	CR on the enhancement for inter-frequency measurement in idle mode for HST, vivo

R4-2213338	RRM remaining issues for HST FR1, Ericsson

R4-2213339	draft CR on Inter-frequency with MG EN-DC for HST FR1, Ericsson

R4-2213432	L1-SINR measurements for Rel-17 FR1 HST, Nokia, Nokia Shanghai Bell

R4-2213843	Draft CR on HST FR1 CA requirements (TS38.101-4, Rel-17), Huawei, HiSilicon

R4-2214125	Email Discussion Summary for [104-e][205] NR_HST_FR1_enh_RRM	, Moderator (CMCC)

R4-2214257	Email Discussion Summary for [104-e][205] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2214356	Summary for FR1 HST demodulation results	, Apple

R4-2214664	Draft CR on test case for inter-frequency measurement in SA for HST FR1, CATT

R4-2214676	draftCR on HST CA enhancement on deactivated SCell (EN-DC), Apple

R4-2214715	Test case for CA: enhancement on deactivated SCell (SA), Huawei, HiSilicon

R4-2214719	draft CR on Inter-frequency with MG EN-DC for HST FR1	, Ericsson

R4-2214852	Draft CR on HST FR1 CA requirements (TS38.101-4, Rel-17), Huawei, HiSilicon

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template