3GPP TSG RAN meeting #97										RP-222150

Electronic meeting, September 12th – 16th 2022

Status Report to TSG

Agenda item:			9.3.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_DualTxRx_MUSIM |  |  |  |  |
| Unique ID | 941001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220955 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2023 | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 5% | Performance Part: - Overall: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Yang |
|  | Company | vivo |
|  | Email | Yangxiaodong5g@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? |  |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

No discussion

2.2.2	Remaining Open issues

Specify mechanism to indicate preference on temporary UE capability restriction and removal of restriction (e.g. capability update, release of cells, (de)activation of configured resources) with NW A when UE needs transmission or reception (e.g., start/stop connection to NW B) for MUSIM purpose

2.3	RAN3

2.3.1	Agreements

    - Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- Issue 2-1-1: On MUSIM gap patterns

  - Agreement: Option 1: All specification work listed in the 2nd item of WI “Define RRM requirements for Rel-17 MUSIM gaps” are based on existing Rel-17 MUSIM gap patterns defined in Table 9.1.10-1 of TS38.133

- Issue 2-1-2: On MUSIM gap pattern purpose

  - Agreement:  Option 1: All MUSIM gaps cannot be used by any measurements configured by network A and all network A measurements are carried out outside MUSIM gaps.

2.4.2	Remaining Open issues

- Network A requirements

- Gap collision handling

- Network B requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	RAN Plenary Intervention

5.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104

R4-2213450  Work plan for Dual Transmission Reception (Tx Rx) Multi-SIM for NR WI    vivo

R4-2211591 Discussion on RRM requirements for Rel-17 MUSIM gaps     Charter Communications, Inc

R4-2211912 RRM requirements for Rel-17 MUSIM gaps  Apple

R4-2211939 Discussion on RRM requirements for Rel-17 MUSIM gaps  CMCC

R4-2211969 Discussion on RRM requirements for Rel-17 MUSIM gaps Xiaomi

R4-2212061 Discussion on RRM requirements for Rel-17 MUSIM gaps OPPO

R4-2212209 On requirements for Rel-17 MUSIM gaps  Qualcomm Incorporated

R4-2212343 Potential RF related issues for the MUSIM enhancements Apple

R4-2212687 Discussion on Rel 18 RRM requirements for MUSIM Nokia, Nokia Shanghai Bell

R4-2212765 Discussion on MUSIM gaps Ericsson

R4-2213451 Initial consierations on RRM requirements for Rel-17 MUSIM gaps  vivo

R4-2213562 Discussion on RRM requirements for MUSIM gaps  Huawei, HiSilicon

R4-2213748 Discussion on RRM requirements for MUSIM gaps MediaTek inc.

R4-2214349 WF on RRM requirements for Rel-17 MUSIM gaps vivo