3GPP TSG RAN meeting #97										RP-222169

E-meeting, September 12th – 16th 2022

## Status Report to TSG

Agenda item:			9.3.2.6

| WI / SI Name | WI on NR Support for UAV (Uncrewed Aerial Vehicles) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_UAV |  |  |  |  |
| Unique ID | 941105 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213600 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Jedrzej Stanczak |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | jedrzej.stanczak@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

Study UE capability signaling to indicate UAV beamforming capabilities and, if necessary, RRC signaling:

- FR1 with directional antenna at UE side

## 2.2	RAN2

#### 2.2.1	Agreements

- Use LTE principle as a baseline, introduce similar event H1 (aerial UE height become higher than threshold) and H2 (aerial UE height become lower than threshold.  FFS if further NR enhancements are needed.  FFS study scaling of RRM parameters (e.g. which parameters and what is the purpose/benefit of the scaling and how)

FFS how to limit excessive measurements and measurement reporting

FFS if user consent is needed for location reporting in CONNECTED

FFS study the vertical movement and associated mobility for UAV UEs

- Rel-18 NR supports reporting of UAV UE’s height, location and velocity. It is for further study what accuracy and reporting mechanisms are required and if further enhancements are needed.

- As in LTE, flight path plan reporting will be introduced.  Location list of waypoints (3D location information) and timestamp is adopted as the basic content of flight path report.  FFS if timestamp is mandatory or optional for NR.  FFS if further enhancements are needed

- Introduce similar functionality to LTE (numberofTriggeringCells).  FFS whether numberoftriggerbeams for NR is required or other enhancements.  FFS study how to avoid sending the measurement reports mainly due to reportOnLeave.

#### 2.2.2	Remaining Open issues

Specify the following enhancements on measurement reports

- UE-triggered measurement report based on configured height thresholds

- Reporting of height, location and speed in measurement report

- Flight path reporting

- Measurement reporting based on a configured number of cells (i.e. larger than one) fulfilling the triggering criteria simultaneously

Study UE capability signaling to indicate UAV beamforming capabilities and, if necessary, RRC signaling:

- FR1 with directional antenna at UE side

Study and specify, if needed, enhancements for UAV identification broadcast.

Specify the signaling to support subscription-based aerial-UE identification

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

Specify the signaling to support subscription-based aerial-UE identification.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

- R2-2207328	Uncrewed Aerial Vehicles in Rel-18 - workplan	Nokia, Nokia Shanghai Bell	Work Plan	Rel-18	NR_UAV-Core

- R2-2207076	Consideration on measurement reporting of NR support for UAV	DENSO CORPORATION

- R2-2207154	Considerations on Measurement Reports Enhancements	NEC Europe Ltd

- R2-2207194	Discussion on NR support for UAV	NTT DOCOMO, INC.

- R2-2207233	Measurement Reports Enhancement for UAV	OPPO

- R2-2207329	On measurement reporting enhancements for UAVs - LTE baseline in NR framework	Nokia, Nokia Shanghai Bell

- R2-2207518	Measurement Reporting for NR UAV	CATT

- R2-2207601	Discussion on measurement reporting enhancement for NR UAV	vivo

- R2-2207602	Discussion on flight path reporting for NR UAV	vivo

- R2-2207715	measurement report enhancement for NR UAV	Lenovo

- R2-2207836	UAV measurement reporting	Sony

- R2-2207925	NR support for UAV first steps plus Inter RAT aspects	Vodafone GmbH

- R2-2207935	Discussion on measurement reporting in UAV	Apple

- R2-2208042	On measurement and reporting enhancements 	Ericsson

- R2-2208098	Measurement and reporting enhancements	Qualcomm Incorporated

- R2-2208099	Mobility considerations and some performance results	Qualcomm

- R2-2208250	UAV support for NR	Intel Corporation

- R2-2208279	Measurement reporting for UAV	InterDigital

- R2-2208335	Measurement Report Enhancement	LG Electronics Finland

- R2-2208336	Flight Path Information Enhancement	LG Electronics Finland

- R2-2208412	Discussion on measurement reporting enhancements for NR UAV	ZTE

- R2-2208421	Consideration on subscription-based UAV identification	Huawei, HiSilicon

- R2-2208445	Consideration on Measurement Reporting for UAV	CMCC

- R2-2208469	Discussion on measurement reporting for NR UAV	Xiaomi

- R2-2208608	Discussion on enhancements on measurement reports for NR UAV	Samsung Electronics Co., Ltd

- R2-2207234	Subscription-based Aerial-UE Identification	OPPO

- R2-2207330	On subscription-based UAV UE identification	Nokia, Nokia Shanghai Bell

- R2-2207519	Subscription-based Aerial-UE Identification for NR	CATT

- R2-2208413	Discussion on subscription-based identification for NR UAV	ZTE Corporation, Sanechips

- R2-2208420	Measurement report enhancement for UAV	Huawei, HiSilicon

- R2-2208426	Discussion on subscription-based aerial-UE identification	CMCC

- R2-2208630	Discussion on subscription-based aerial-UE identification for NR UAV	Samsung Electronics Co., Ltd

- R2-2207155	Considerations on Enhancements for UAV Identification Broadcast	NEC Europe Ltd

- R2-2207716	Discussion on broadcasting remote id for UAV	Lenovo

- R2-2207837	UAV identification broadcast	Sony

- R2-2208040	On broadcasting UAV identification	Ericsson

- R2-2208162	UAV Identity broadcast and Identification	Beijing Xiaomi Mobile Software

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template