3GPP TSG RAN meeting #97-e									RP-222225

Electronic Meeting, September 12-16, 2022

## Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_terr_bcast_bands_part2 |  |  |  |  |
| Unique ID | 920071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220518 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 06/23 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 15% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN4 |
| --- | --- | --- |
| Rapporteurs | Name | Roland Beutler |
|  | Company | EBU |
|  | Email | Roland.Beutler@swr.de |
|  | Name | Alberto Rico Alvarino |
|  | Company | Qualcomm Incorporated |
|  | Email | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

From RAN4 #104-e

The following way forward documents were agreed

| R4-2214384 | WF on List of expected changes to TS 36.104 due to introduction of LTE based 5G terrestrial broadcast band(s) | Nokia |
| --- | --- | --- |
| R4-2214385 | WF on coexisting studies between IMT service around DTT spectrum, and reuse of existing regulatory agreements | Huawei |
| R4-2214441 | WF on the scope of a coexistence study for HPHT 5G broadcast | Ericsson |
| R4-2214442 | WF on band definition for 5G broadcast in UHF | Nokia |
| R4-2214443 | WF on UE RF requirements for 5G broadcast | SWR |
| R4-2214444 | WF on system parameters for 5G broadcast | Qualcomm Incorporated |

While it is not the intention of RAN4 to conduct a comprehensive coexistence study, it was agreed to at least review the regulatory requirements with a list provided and to perform a study with the objective to verify or modify as needed conventional 3GPP requirements on ACS, ACLR, and blocking for suitability in particular for HPHT deployment scenarios.  For band definition, several options were considered including an option for a single large band covering the entire UHF frequency range for global applicability, or options for smaller regional bands.  It was agreed to further study aspects related to UE feasibility in upcoming meetings.  UE RF requirements and system parameters were also discussed with agreement on basic system parameters such as the introduction of a new band type of downlink only operation, the need for 6, 7, and 8 MHz bandwidths at least in the basestation, a 100 kHz channel raster, spectrum utilization, and nominal channel spacing.  For UE RF requirements, it was agreed to further study the method for core requirements verification recognizing that uplink for ACK/NAK feedback is not available.

#### 2.4.2	Remaining Open issues

- Band(s) definition – single band, multiple bands or other options are to be decided

- BS requirements and whether existing 3GPP requirements can be reused or new requirements added after review of regulatory documents and coexistence study

- UE requirements and whether existing 3GPP requirements for 10 MHz can be reused or new requirements for 6, 7, 8, or 10 MHz are needed after review of regulatory documents and coexistence study

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #104-e

- R4-2214305, “Email discussion summary for [104-e][316] LTE_terr_bcast_bands_BSRF,” Moderator (SWR/EBU)

- R4-2214239, “Email discussion summary for [104-e][128] LTE_terr_bcast_bands_UERF,” Moderator (Qualcomm Incorporated)

- R4-2211555, “BS requirements for 5G terrestrial broadcast,” SWR

- R4-2211585, “Discussion on Introduction of new bands and bandwidth allocation for LTE based 5G terrestrial broadcast,” ROHDE & SCHWARZ

- R4-2211981, “BS requirements for 5G terrestrial broadcast,” Cellnex

- R4-2211982, “BS requirements for 5G terrestrial broadcast,”	BNE

- R4-2212071, “New bands and bandwidth allocation for LTE based 5G broadcast; general scope of the work item,” Nokia, Nokia Shanghai Bell

- R4-2212072, “LTE based 5G broadcast; general approach, specification impacts, band definition and system parameters,” Nokia, Nokia Shanghai Bell

- R4-2212073, “LTE based 5G broadcast; general approach for UE RF,” Nokia, Nokia Shanghai Bell

- R4-2212099, “BS requirements for 5G terrestrial broadcast,” 	TDF

- R4-2213698, “Discussion on system parameters for LTE based broadcast,” ZTE Corporation

- R4-2214002, “UE requirements for 5G terrestrial broadcast,” 	Qualcomm Incorporated

- R4-2213699, “Discussion on BS RF requirements for LTE based broadcast,” ZTE Corporation

- R4-2213580, “BS requirements for LTE based 5G terrestrial broadcast band(s),” Nokia, Nokia Shanghai, Bell

- R4-2211555, “BS requirements for 5G terrestrial broadcast,” SWR

- R4-2211585, “Discussion on Introduction of new bands and bandwidth allocation for LTE based 5G terrestrial broadcast,” ROHDE & SCHWARZ

- R4-2211981, “BS requirements for 5G terrestrial broadcast,” Cellnex

- R4-2211982, “BS requirements for 5G terrestrial broadcast,” BNE

- R4-2212099, “BS requirements for 5G terrestrial broadcast,” TDF

- R4-2214441, “WF on the scope of a coexistence study for HPHT 5G broadcast,” Ericsson

- R4-2214442, “WF on band definition for 5G broadcast in UHF,” Nokia

- R4-2214443, “WF on UE RF requirements for 5G broadcast,” SWR

- R4-2214444, “WF on system parameters for 5G broadcast,” Qualcomm Incorporated

- R4-2214384, “WF on List of expected changes to TS 36.104 due to introduction of LTE based 5G terrestrial broadcast band(s),” Nokia

- R4-2214385, “WF on coexisting studies between IMT service around DTT spectrum, and reuse of existing regulatory agreements,” Huawei

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template