3GPP TSG RAN Meeting #97-e									     RP-222240

Electronic Meeting, 12th-16th Sep., 2022

## Status Report to TSG

Agenda item:			9.5.4.4

| WI / SI Name | NR support for high speed train scenario in frequency range 2 (FR2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR2 |  |  |  |  |
| Unique ID | 890060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210800 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 09/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100% | Performance Part: 100% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | WANG, He (Jackson) |
|  | Company | Samsung |
|  | Email | h0809.wang@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #104-e (Aug. 2022, Electronic)

- General:

- A summary of the electronic meeting email discussion on FR2 HST RRM requirement (part 1) was provided in [1, R4-2214258].

- A summary of the electronic meeting email discussion on FR2 HST RRM requirement (part 2) was provided in [2, R4-2214259].

- A summary of the electronic meeting email discussion on FR2 HST Demod requirement was provided in [3, R4-2214309].

- RRM core requirement maintenance:

- The following correction CRs were agreed:

  - CR to TS 38.133 on FR2 HST scheduling restriction on SSB was agreed in [4, R4-2215155].

  - CR to TS 38.133 on measurement procedure requirements for HST FR2 was agreed in [5, R4-2215156].

- The following agreements were made on RRM core requirement maintenance, captured in approved WF [6, R4-2215154]:

  - WF on large one-shot UL timing adjustment:

Open issue needs further discussion:

    - Option 1: Clarify the requirement if target TCI state is not in the active TCI state list and the DL timing difference is larger than [CP/4]

      - Option 1a: If target TCI state is not in the active TCI state list and the DL timing difference is larger than [CP/4], limit the time needed for the UE to follow again clause 7.1.2.1 requirements and to adjust its UL timing within ±Te. It should happen not later than Trs + 2ms after the TCI state switch.

      - Option 1b: Same as above, but Tssb is used instead of Trs

      - Option 1c: Tq requirement in 7.1.2.1 applicable to UL slots except the first after TCI state switch.

      - Option 1d: The gradual timing adjustment step of Tq shall be applied after the one shot uplink timing adjustment after TCI state switch.

      - Option 1e: The gradual timing adjustment in 7.1.2.1 with reference timing T_new - (N_TA + N_TA_offset) + 2*(T_old - T_new) is applicable to UL slots except the first after TCI state switch.

      - Other options are not precluded

    - Option 2: Keep current specification as it is.

  - WF on the value of relaxed UL transmit timing accuracy:

Open issue needs further discussion:

    - Option 1: Remove square brackets and use ±7Ts as relaxed UL transmit timing accuracy in the current requirement.

    - Option 1a: Remove square brackets and use ±7*64*Tc as relaxed UL transmit timing accuracy in the current requirement.

    - Option 2: Do not distinguish the case “new target TCI state is not in the active TCI state list” and “in the active TCI state” and use ±7Ts accuracy for both.

  - WF on UL timing requirement when large one-step mechanism is disabled:

Open issue needs further discussion:

    - Option 2: No impact on UE behavior (no additional requirements)

    - Option 4: After the TCI state switch, the UE shall not transmit except for RACH preamble in the new target TCI before one of the following conditions is fulfilled:

      - the new timing advance is acquired and applied in the target TCI state according to the requirements in clause 7.3;

      - the UL transmission is scheduled by the gNB.
In this case, the requirements in clause 7.1.2.1 apply.

    - Option 6: Power Class 6 UE initial transmission timing error after the TCI state switch shall be less than or equal to ±Te. Enhance the requirement in 7.1.2.

    - Option 7: Introduce a DL timing difference threshold when highSpeedLargeOneStepUL-TimingFR2 is disabled.

    - Other options are not precluded

  - WF on L1-SINR reporting with CSI-RS based CMR and no dedicated IMR configured

Open issue needs further discussion:

    - Option 1: For L1-SINR measurements with SSB-based CMR and dedicated IMR configured for FR2 HST, the same enhancements as SSB-based L1-RSRP measurements should be applied.

    - Option 2: Do not define enhancement for L1-SINR measurements with SSB-based CMR and dedicated IMR

    - Option 2a: For FR2 PC6 UE which support Rel-16 L1-SINR measurement, it can rely on legacy Rel-16 test cases to verify the performance.

  - WF on SMTC length in HST FR2 enhanced requirements:

    - For UE supporting power class 6 with highSpeedMeasFlagFR2-r17 configured, if SMTC <= 40ms, TPSS/SSS_sync_intra is given in Table 9.2.5.1-11; [otherwise, TPSS/SSS_sync_intra is given in Table 9.2.5.1-2.]

    - For UE supporting power class 6 with highSpeedMeasFlagFR2-r17 configured, if SMTC <= 40ms, TSSB_measurement_period_intra is given in Table 9.2.5.2-7; [otherwise, TSSB_measurement_period_intra is given in Table 9.2.5.2-2.]

    - The addition of the clarification note needs further discussion:

      - Option 2: Add Notes in the TS:
Note: Operation with TPSS/SSS_sync_intra in Table 9.2.5.1-2 may not be guaranteed for the maximum speed under high-speed deployment scenarios.

Note: Operation with TSSB_measurement_period_intra in Table 9.2.5.2-2 may not be guaranteed for the maximum speed under high-speed deployment scenarios.

      - Option 3: Add Notes in the WF:

Note: Operation with TPSS/SSS_sync_intra in Table 9.2.5.1-2 may not be guaranteed for the maximum speed under high-speed deployment scenarios.

Note: Operation with TSSB_measurement_period_intra in Table 9.2.5.2-2 may not be guaranteed for the maximum speed under high-speed deployment scenarios.

      - Option 4: Do not add any notes.

  - Agreement on Mpss/sss_sync_w/o_gaps and Mmeas_period_w/o_gaps for power class 6 UEs:

Define Mpss/sss_sync_w/o_gaps = 24 and Mmeas_period_w/o_gaps = 24 for PC 6 UEs in Clause 9.2.5.

NOTE 3 from tables Table 9.2.5.1-11 and Table 9.2.5.2-7 can be removed.

  - Way forward on applicability of enhanced requirements for other PCs:

Open issue needs further discussion:

When HST FR2 flags are configured for other power classes other than PC6, whether legacy requirements should be used.

- RRM performance requirement:

- The following draft CRs were endorsed and the big-CR to 38.133 for FR2 HST RRM performance requirements was email approved in [19, R4-2215218]

  - Draft CR to TS 38.133 on test case for MAC-CE based active TCI state switch for FR2 PC6 UE was endorsed in [20, R4-2214964].

  - Draft CR to TS 38.133 on test case for cell re-selection requirement for FR2 HST was endorsed in [21, R4-2214987].

  - Draft CR to TS 38.133 on test cases for L3 Measurement Requirement for HST FR2 was endorsed in [22, R4-2215050].

  - Draft CR to TS38.133 on test case for L1-RSRP measurement for FR2 HST PC6 UE was endorsed in [23, R4-2215096]

  - Draft CR to TS38.133 on test case for gradual timing adjustment was endorsed in [24, R4-2215157].

- For L1 and L3 measurement simulation, the simulation results alignment was provided in [25, R4-2213894]

- The following agreements were made on RRM performance requirement, captured in approved WF [26, R4-2214470]:

  - Issue 1-1-1: Applicability of Set-1 and Set-2 of enhanced RRM requirements

    - Agreement:

      - Applicability of Set-1 and Set-2 of enhanced RRM requirements:

        - General principle:

          - Use NW RRC configuration highSpeedMeasFlagFR2-r17 = set1 or set2 as TC condition. No need to test both set1 and set2 for one TC.

        - Detailed applicability for relevant tests:

          - TC for Cell Re-selection Requirement

            - Set1 only

          - TC for Re-establishment Delay Requirement

            - Set2 only (if TC for re-establishment delay confirmed)

          - TC for MAC-CE based TCI State Switch Delay Requirement

            - Set2 only

          - TC for L3 measurement

            - Option 2: Set2 only

          - TC for L1-RSRP and L1-SINR (if introduced) Measurement Requirement

            - Option 1: Set1 only

  - Issue 1-2-1: Necessity of Test Cases for Re-establishment Delay Requirement

    - Agreement:

      - Necessity of TC for re-establishment delay requirement:

        - TCs for Re-establishment Delay Requirement can be skipped

  - Issue 1-2-2: Necessity of Test Cases for gradual timing adjustment

    - During GTW on 17th Aug, the following agreement is achieved:

Agreement:

- Applying PC6 UE new requirement into A.7.4.1.1, and no need to define new test case

  - Issue 1-2-3: Necessity of TC for one shot large UL timing adjustment for FR2 PC6 UE

    - Agreements:

      - Necessity of TC for one shot large UL timing adjustment for FR2 PC6 UE

        - One shot large UL timing adjustment test is combined into MAC-CE based TCI switch delay test

  - Issue 1-2-4: Necessity of TC for L1-SINR Measurement

    - Conclusion:

      - Necessity of TC for L1-SINR Measurement:

        - Wait core requirements decision to define a new test case if needed.

  - Issue 1-3-1: Test Cases for L1-RSRP Measurement

    - Agreement:

      - Test Cases for L1-RSRP Measurement and L1-SINR Measurement (if introduced)

        - DRX mode, DRX cycle = 40ms

  - Issue 1-3-2: Test Cases for Cell Re-selection Requirement

    - Agreement:

      - Test Cases for Cell Re-selection Requirement:

        - Apply AWGN with 19444Hz frequency offset

  - Issue 1-3-3: Test Cases for MAC-CE based TCI State Switch Delay Requirement

    - Agreement:

      - Test Cases for MAC-CE based TCI State Switch Delay Requirement

        - Channel model and timing offset:

          - Uni-directional with the timing difference is set properly as proposed: Timing offset between SSB 0 and SSB 1 is 2.33us

        - DRX cycle:

          - non-DRX.

    - During GTW on 25th Aug, the following agreement is achieved:

Agreement:

- AOA

Configuration set2 with 2-AOA setup is applied for this test case.

  - Issue 1-3-4: Test Cases for L3 Measurement Requirement

    - Agreement:

      - Test Cases for L3 Measurement

        - Non-DRX mode

      - Note: tentative agreement is based on DRX for L1 measurement, and non-DRX for L3-measurement.

  - Issue 1-4-1: L1-measurement simulation result and alignment

    - Agreement:

      - L1-RSRP measurement:

        - The legacy accuracy of FR2 L1-RSRP measurement can be reused for L1-RSRP measurement in FR2 HST.

      - L1-SINR measurement:

        - For the below three categories of L1-SINR measurement (introduced in Rel-16 eMIMO WI):

| CMR | IMR | L1-SINR accuracy requirements |
| --- | --- | --- |
| CSI-RS | N/A | Type 1: CSI-RS based CMR and no dedicated IMR configured |
| SSB | NZP-IMR | Type 2: SSB based CMR and dedicated IMR configured |
|  | CSI-IM |  |
| CSI-RS | NZP-IMR | Type 3: CSI-RS based CMR and dedicated IMR configured |
|  | CSI-IM |  |

          - For Type-2 and Type-3 L1-SINR measurement:

            - The legacy accuracy of FR2 L1-SINR measurement can be reused for L1-SINR measurement in FR2 HST.

              - An upper bound SNR = FFS is defined.

                - FFS FR1 HST side condition can be reused or not

          - For Type-1 L1-SINR measurement:

            - The legacy accuracy of FR2 L1-SINR measurement can be reused for L1-SINR measurement in FR2 HST;

              - An upper bound SNR = FFS is defined.

                - FFS FR1 HST side condition can be reused or not

  - Issue 1-4-2: L3-measurement simulation result and alignment

    - Agreement:

      - For SS-RSRP and SS-RSRQ measurement:

        - The legacy accuracy requirement for Rel-15 FR2 SS-RSRP and SS-RSRQ measurement can be reused.

      - For SS-SINR measurement:

        - FFS whether or not Rel-15 FR2 SS-SINR measurement can be reused, by further study:

          - Impact of uni- and bi-directional deployment scenario;

          - SNR upper bound.

            - FFS FR1 HST side condition can be reused or not

- Demodulation performance requirement:

- The following draft CRs were endorsed, and the big-CR for 38.101-4 FR2 HST UE demod was email approved in [44, R4-2213660]:

  - Draft CR on minimum requirements for PDSCH HST-DPS 38.101-4 was endorsed in [47, R4-2214853].

  - Draft CR to TS 38.101-4: CR: FR2 HST channel model was endorsed in [48, R4-2213962].

- The following draft CRs were endorsed, and the big-CR for 38.104/141-2 FR2 HST BS demod was email approved in [45,46, R4-2213661/2214405]:

  - Draft CR for TS 38.104, Introduce performance requirements for UL TA for FR2 HST was endorsed in [49, R4-2214738].

  - Draft CR for TS 38.141-2, Introduce performance requirements for UL TA for FR2 HST was endorsed in [50, R4-2214739].

  - Draft CR to TS 38.104 on HST FR2 FRCs was endorsed in [51, R4-2214825].

  - Draft CR to TS 38.141-2 on HST FR2 FRCs was endorsed in [52, R4-2214826].

  - Draft CR to TS 38.141-2 on HST FR2 Manufacturer's Declarations was endorsed in [53, R4-2213392].

  - Draft CR on PRACH minimum requirements for high speed train (38.104, Rel-17) was endorsed in [54, R4-2214854].

  - Draft CR on PRACH test requirement for high speed train (38.141-2, Rel-17 was endorsed in [55, R4-2214855].

  - Draft CR for PUSCH requirement in 38.104 was endorsed in R4-2214406 was endorsed in [56, R4-2214406].

  - Draft CR for PUSCH requirement in 38.141-2 was endorsed in R4-2214407 was endorsed in [57, R4-2214407].

- For FR2 HST UE demodulation, the simulation results summary was provided in [58, R4-2213658].

- For FR2 HST BS demodulation, the simulation results summary was provided in [59, R4-2213659].

#### 2.4.2	Remaining Open issues

- FR2 HST deployment scenario related:

- No outstanding issues.

- UE RF core requirement:

- No outstanding issues.

- RRM core requirement:

- No outstanding issues.

- Some details can be further discussed during maintenance phase.

- RRM test requirement (performance part)

- No outstanding issues.

- Some details can be further discussed during maintenance phase.

- Demodulation and CSI performance requirement (performance part):

- UE demodulation

  - No outstanding issues.

- BS demodulation

  - No outstanding issues.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #103-e (May. 2022, Electronic)

- R4-2214258	Email discussion summary for [104-e][206] NR_HST_FR2_RRM_1				Moderator (Nokia)

- R4-2214259	Email discussion summary for [104-e][207] NR_HST_FR2_RRM_2				Moderator (Samsung)

- R4-2214309	Email discussion summary for [104-e][320] NR_HST_FR2_Demod				Moderator (Samsung)

- R4-2215155	CR: FR2 HST Scheduling restriction on SSB							Qualcomm, Inc.

- R4-2215156	CR on RRM core requirements for measurement procedure requirements for HST FR2	CATT

- R4-2215154	WF on HST FR2 RRM Core Requirement Maintenance					Nokia, NSB

- R4-2211595	FR2 HST RRM core										Qualcomm, Inc.

- R4-2212473	Remaining issues on RRM core requirement for FR2 HST					Samsung

- R4-2213865	Dis. on remaining issues of RRC idle/inactive/connected state mob. req. for HST FR2		ZTE Corporation

- R4-2214645	CR to TS 38.133: SSB-based L1-SINR measurements for FR2 NR HST			Nokia, NSB

- R4-2211674	Discussion on remaining issues of timing and signal characteristics req. for HST FR2		CATT

- R4-2213342	RRM remaining issues for HST FR2								Ericsson

- R4-2213387	On HST FR2 UL Transmit Timing Requirements						Nokia, NSB

- R4-2213866	Discussion on remaining issues of Timing for HST FR2					ZTE Corporation

- R4-2214625	CR to 38.133 on UL Transmit Timing in HST FR2 Scenario					Nokia, NSB

- R4-2211675	Discussion on maintenance for measurement procedure requirements for HST FR2		CATT

- R4-2213889	Discussions on remaining issues in RRM enhancements for Rel-17 FR2 HST			Nokia, NSB

- R4-2213891	CR to TS 38.133: Clarification of intrafrequency cell identification for FR2 HST 		Nokia, NSB

- R4-2215218	Big CR for NR HST FR2 RRM Performance requirement (Rel-17)				MCC, Samsung

- R4-2214964	Draft CR to 38.133 on test case for MAC-CE based active TCI state switch for FR2 PC6 UE	Samsung

- R4-2214987	Test case for Cell Re-selection Requirement for FR2 HST					Huawei, HiSilicon

- R4-2215050	draft CR on Test Cases for L3 Measurement Requirement for HST FR2			Ericsson

- R4-2215096	Draft CR on test case for L1-RSRP measurement for FR2 HST PC6 UE in TS38.133 A.7.6.3	ZTE Corporation

- R4-2215157	CR to TS 38.133: Test cases for gradual timing adjustment, one shot large UL timing adjustment and MAC-CE based TCI state switch for FR2 NR HST										Nokia, NSB

- R4-2213894	L1 and L3 simulation results alignment								Nokia, NSB, Samsung

- R4-2214470	WF on RRM performance requirement for FR2 HST						Samsung

- R4-2211596	FR2 HST RRM performance									Qualcomm, Inc.

- R4-2211677	Discussion on test cases for HST FR2								CATT

- R4-2212471	Further Discussion on RRM Performance Requirements for FR2 HST				Samsung

- R4-2212469	Simulation results of L1 and L3 measurement accuracy for FR2 HST				Samsung

- R4-2213340	Measurement accuracy for HST FR2								Ericsson

- R4-2213893	Simulation results of L1 and L3 measurement accuracy for FR2 HST scenarios		Nokia, NSB

- R4-2211678	Draft CR on test case for cell re-selection in HST FR2						CATT

- R4-2213345	Test case for cell re-selection requirement for HST FR2					Ericsson

- R4-2211679	Draft CR on test case for MAC-CE based TCI state switch Delay requirement in HST FR2	CATT

- R4-2213346	Test case for MAC-CE based TCI state switch Delay requirement for HST FR2		Ericsson

- R4-2213895	On RRM tests for MAC-CE based TCI state switch delay					Nokia, NSB

- R4-2211680	Draft CR on test case for L3 measurement in HST FR2					CATT

- R4-2213344	Test case for L3 measurement for HST FR2							Ericsson

- R4-2211681	Draft CR on test case for L1-RSRP measurement requirement in HST FR2			CATT

- R4-2213343	Test case for L1-RSRP measurement requirement for HST FR2				Ericsson

- R4-2213341	Other test cases for HST FR2									Ericsson

- R4-2213896	On remaining RRM tests for Rel-17 FR2 HST scenarios					Nokia, NSB

- R4-2213660     Big CR on FR2 HST UE demodulation requirement for TS 38.101-4                                	MCC, Samsung

- R4-2213661     Big CR on FR2 HST BS demodulation requirement for TS 38.104                                   	MCC, Samsung

- R4-2214405     Big CR on FR2 HST BS demodulation requirement for TS 38.142-2                                	MCC, Nokia

- R4-2214853     Draft CR on minimum req. for FR2 PDSCH HST-DPS requirements (38.101-4, Rel-17)      	Huawei

- R4-2213962     CR for the introduction of FR2 HST Doppler Trajectory                                                         	Qualcomm

- R4-2214738     Draft CR for TS 38.104, Introduce performance requirements for UL TA for FR2 HST         	CATT

- R4-2214739     Draft CR for TS 38.141-2, Introduce performance requirements for UL TA for FR2 HST       	CATT

- R4-2214825     Draft CR to TS 38.104 on HST FR2 FRCs                                                                                	Nokia, Intel, CATT

- R4-2214826     Draft CR to TS 38.141-2 on HST FR2 FRCs                                                                            	Nokia, Intel, CATT

- R4-2213392     Draft CR to TS 38.141-2 on HST FR2 Manufacturer's Declarations                                        	Nokia

- R4-2214854     Draft CR on PRACH minimum requirements for high speed train (38.104, Rel-17)               	Huawei, Nokia

- R4-2214855     Draft CR on PRACH test requirement for high speed train (38.141-2, Rel-17)                       	Huawei, Nokia

- R4-2214406     Draft CR for PUSCH requirement in 38.104                                                                            	Samsung

- R4-2214407     Draft CR for PUSCH requirement in 38.141-2                                                                         	Nokia

- R4-2213658     Simulation results summary for Rel-17 FR2 HST UE demod                                                      Samsung

- R4-2213659     Simulation results summary for Rel-17 FR2 HST BS demod                                                      Samsung

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template