3GPP TSG RAN meeting #97-e									       RP-222387

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.2.16

| WI / SI Name | Enhancement for 700/800/900MHz band combinations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_700800900_combo_enh |  |  |  |  |
| Unique ID | 950070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221464 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2023 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 20% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Huiping Shan |
|  | Company | CATT |
|  | Email | shanhuiping@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The followings are the agreements in RAN4#104e:

Work plan

The following work plan is approved.

RAN4#104-e:

- Identify the critical issues for the band combinations.

- Discuss the skeleton of the TR.

RAN4#104b-e:

- Discuss the potential solutions for the identified issues for each band combination.

- Approve the TR skeleton.

RAN4#105:

- Further discuss the solutions.

- Approve some TPs.

RAN4#106:

- Approve the conclusions for each band combination of the SI.

  - Approve all of the TPs and the first version of TR.

TR skeleton

The TR skeleton in R4-2211714 can be used as the starting point to draft the TR skeleton in next meeting.

For CA_n5-n8, the followings are agreed:

Spectrum restriction assumption for the analysis

Agreement:

- UE should support the full range of spectrum for single band operations on both n5 and n8

- Use the following frequency ranges for further discussion for spectrum restriction to support uplink CA_n5-n8.

|  | UL | DL |
| --- | --- | --- |
| Frequency 1 (800MHz) | 824MHz - 835MHz | 869MHz - 880MHz |
| Frequency 2 (900MHz) | 904MHz - 915MHz | 949MHz - 960MHz |

UE RF architecture assumption

The following UE RF architectures can be assumed in the future meetings’ analysis for CA_n5-n8.

2 antenna, 3 antenna. The antenna number is the total number of antennas to support Main UL/DL and diversity DL for all bands.

CBW assumption

The following is the assumption of BCS0:

n5: {5,10}MHz, n8{5, 10}MHz

RF parameters assumption

Continue the RF parameters discussion when the UE RF architecture and CBW are agreed.

Feasibility issues need to be analysed

The following issues will be analyzed in the feasibility study.

  - The MSD due to IMD and cross band isolation.

  - The impact on n5 out-of-band blocking requirement.

Other observations and proposals

The following RF requirement framework applies to CA_n5-n8, CA_n5-n28 and CA_n8-n20-28.

  - Operating bands for CA

  - Channel bandwidths per operating band for CA

  - UE co-existence requirement

  - ∆TIB and ∆RIB values

  - REFSENS requirements (MSD)

  - Maximum output power

UL configuration

The CBW of UL configuration CA_n5-n8 is the same as the DL. The same RB allocation with single band REFSENS UL configuration is considered as the starting point.

For CA_n5-n28, the followings are agreed:

UE RF architecture assumption

The following UE RF architectures can be assumed in the future meetings’ analysis for CA_n5-n28

2 antenna, 3 antenna. The antenna number is the total number of antennas to support Main UL/DL and diversity DL for all bands.

CBW assumption

n5: 5, 10, 15, 20

n28: 5, 10, 15, 20, 25, 30

Feasibility issues need to be analysed

The following issues can be analyzed in the feasibility study.

  - The MSD due to cross band isolation

Other observations and proposals

The following proposal is agreed: No IMD for 2UL CA n5-n28

UL configuration

The CBW of UL configuration CA_n5-n28 is the same as the DL. The same RB allocation with single band REFSENS UL configuration is considered as the starting point.

For CA_n8-n20-n28, the followings are agreed:

Spectrum restriction assumption for the analysis

- UE should support the full range of spectrum for single band operations on n8, n20 and n28

- Use the follow frequency ranges for further discussion for n28 spectrum restriction to support CA_n8-n20-n28.

UL: 703MHz~733MHz

DL: 758MHz~788MHz

UE RF architecture assumption

The following UE RF architectures can be assumed in the future meetings’ analysis for CA_n8-n20-n28.

2 antenna, 3 antenna, 4 antenna. The antenna number is the total number of antennas to support Main UL/DL and diversity DL for all bands.

CBW assumption

The following CBW assumption can be used in future study

n8: 5, 10, 15

n20: 5, 10, 15, 20

n28: 5, 10, 15, 20

Feasibility issues need to be analysed

The following issues will be analyzed in the feasibility study.

  - UL CA_n8-n20 (IMD3 and IMD5), UL CA_n20-n28 (IMD3).

  - The impact on n20 and n28 out-of-band blocking requirement

UL configuration

UL configuration of CA_n8-n20, CA_n8-n28, CA_n20-n28 are supported for CA_n8-n20-n28. The CBW assumption for UL and DL are the same. The same RB allocation with single band REFSENS UL configuration is considered as the starting point.

2.4.2	Remaining Open issues

For CA_n5-n8:

- RF parameters assumption

- Feasibility issues:

  - The MSD due to IMD and cross band isolation.

  - The impact on n5 out-of-band blocking requirement.

For CA_n5-n28

- RF parameters assumption

- Feasibility issues:

  - The MSD due to cross band isolation.

For CA_n8-n20-n28

- RF parameters assumption

- Feasibility issues:

  - UL CA_n8-n20 (IMD3 and IMD5), UL CA_n20-n28 (IMD3).

  - The impact on n20 and n28 out-of-band blocking requirement.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#104e meeting contributions:

R4-2211713	Discussion of the work plan for enhancement for 700/800/900MHz band combinations	CATT

R4-2211714	Discussion of the TR skeleton for TR 38.872	CATT

R4-2211927	Considerations on 800/900MHz band combination	China Unicom

R4-2212015	On 700800900	Samsung

R4-2212356	On 700/800/900MHz band combinations for NR	Apple

R4-2212609	Discussion on feasibility study for 700800900MHz	Xiaomi

R4-2212610	Discussion on requirement impact for 700800900MHz	Xiaomi

R4-2212698	Discussion on band combination for 800MHz and 900MHz	China Telecom

R4-2212713	Discussion on 700_800_900MHz	ZTE Corporation

R4-2212798	Considerations on feasibility aspects for 700/800/900MHz CA band combinations	vivo

R4-2212799	Impacts on RF requirements for 700800900MHz CA band combinations	vivo

R4-2213160	Discussion on feasibility of low band wideband antenna	Huawei, HiSilicon

R4-2213161	Discussion on RAN4 requirement's impacts for CA_n8-n20-n28	Huawei, HiSilicon

R4-2213162	Discussion on RAN4 requirement's impacts for CA_n5-n8	Huawei, HiSilicon

R4-2213195	Considerations on 700-800-900 NR CA	Qualcomm Finland RFFE Oy

R4-2213314	R18 Discussion on 700+800+900MHz UE architecture	OPPO

R4-2213754	Input on feasibility of LB-LB-LB band combinations	Skyworks Solutions Inc.

R4-2214108	Email Discussion Summary for [104-e][130] FS_NR_700800900	Moderator (CATT)

R4-2214241	Email Discussion Summary for [104-e][130] FS_NR_700800900	Moderator (CATT)

R4-2214445	WF on study on FS_NR_700800900	CATT

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template