3GPP TSG RAN meeting #97-e									RP-222468

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			13.4.16

| WI / SI Name | UE Conformance - UE RF requirements for Transparent Tx Diversity (TxD) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_TxD-UEConTest |  |  |  |  |
| Unique ID | 940092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213229 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 52% (+29%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated in [1] with considerations in [2].

Test of maxUplinkDutyCycle is added to MOP test case [3] and default message configuration [2].

Delta TIB is added to power measurement test cases [4].

Adding NS_04 A-MPR testing for PC2 and PC1.5 [5].

A bunch of test cases are added and completed [6~20].

The general section for TxD of 7.3G is added [21].

For TP analysis, the general principle is added in TR 38.905 [22].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

[1]	R5-224853	WP - Transparent Tx Diversity (TxD) for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-225686	Update UE capability information elements for PC1.5 duty cycle	CMCC

38.521-1 documents

[3]	R5-225687	Update test procedure of MOP for TxD	CMCC

[4]	R5-224242	Adding additional tolerance to test requirement of TxD Transmitter power test cases	CAICT

[5]	R5-225756	TxD A-MPR test requirements for NS_04	Google Inc.

[6]	R5-224779	Addition of 6.3G.1 Minimum output power for Tx Diversity	Huawei, HiSilicon

[7]	R5-224780	Addition of 6.3G.2 Transmit OFF power for Tx Diversity	Huawei, HiSilicon

[8]	R5-224781	Addition of 6.3G.3.1 General ON/OFF time mask for Tx Diversity	Huawei, HiSilicon

[9]	R5-224782	Addition of 6.3G.3.2 PRACH time mask for Tx Diversity	Huawei, HiSilicon

[10]	R5-224783	Addition of 6.3G.3.3 SRS time mask for Tx Diversity	Huawei, HiSilicon

[11]	R5-224784	Addition of 6.3G.4.2 Relative power tolerance for Tx Diversity	Huawei, HiSilicon

[12]	R5-224785	Addition of 6.3G.4.3 Aggregate power tolerance for Tx Diversity	Huawei, HiSilicon

[13]	R5-225757	Addition of 6.4G.1 Frequency error for Tx Diversity	Huawei, HiSilicon

[14]	R5-225758	Addition of 6.4G.2.2 Carrier leakage for Tx Diversity	Huawei, HiSilicon

[15]	R5-225759	Addition of 6.4G.2.3 In-band emissions for Tx Diversity	Huawei, HiSilicon

[16]	R5-225760	Addition of 6.4G.2.4 EVM equalizer spectrum flatness for Tx Diversity	Huawei, HiSilicon

[17]	R5-224790	Update of Annex F to add 6.3G and 6.4G new test cases	Huawei, HiSilicon

[18]	R5-225761	Add new test case 6.5G.1	China Telecom Corporation Ltd.

[19]	R5-225011	Add new test case 6.5G.3.1	China Telecom Corporation Ltd.

[20]	R5-225762	Add new test case 6.5G.4	China Telecom Corporation Ltd.

[21]	R5-225763	Updates to receiver requirements for TxD scenarios	Apple Portugal

38.905 documents

[22]	R5-224792	Addition of test point analysis for TxD test cases	Huawei, HiSilicon

38.522 documents

[23]	R5-225764	Correction of Applicability of conformance test cases conditions, Tested Bands Selection Criteria and Branch for the TxD test cases in 38.521-1	CAICT

[24]	R5-225765	Addition of test applicability for TxD test cases	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template