3GPP TSG RAN meeting #97-e								             RP-222499

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			9.3.4.2

| WI / SI Name | Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ENDC_RF_FR1_enh2 |  |  |  |  |
| Unique ID | 950080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221496 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec. 2023 | Performance part: Jun. 2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 10% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Ye Liu Secondary: Yuta Oguma |
|  | Company | Huawei NTT DOCOMO, INC. |
|  | Email | leo.liuye@huawei.com yuuta.oguma.yt@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- For 4Rx, WF on FR1 4Tx UE RF requirements was approved in R4-2214450.

- For 8Rx, WF on FR1 8Rx UE RF requirements was approved in R4-2214451.

- For lower MSD, WF on study for lower MSD was approved in R4-2214452.

- WF for assumptions on CPE/FWA/vehicle/industrial devices was approved in R4-2214449

2.4.2	Remaining Open issues

Enable 4Tx on a single carrier for CPE/FWA/vehicle/industrial devices [RAN4]

- Investigate framework and architecture Example bands:

  - TDD bands: n41, n77/n78

  - FDD bands: n1

    - Note 1: the total number of example bands should be limited to 3. n77/n78 are considered as one band during the study.

    - Note 2: other bands to be introduced in the release independent way later on from Rel-18

    - Note 3: specifying requirements for TDD bands has first priority

- Specify the UE RF requirements to support 4Tx

  - First priority: 4x4 UL MIMO

  - Second priority: investigate and if necessary specify TxD requirement to support the same power class in UL MIMO and single antenna port

  - PA configuration assumption:

    - First priority: 4x23dBm

    - Second priority: 2x23dBm + 2x26dBm, 4x26dBm

  - UE power class

    - First priority: PC 1.5

    - Second priority: PC2/PC3, and/or new power class if needed

    - Note 1: PC1.5 is only applicable for TDD bands

  - Note: detailed combinations for 2nd priority PA/UE power class assumptions are to be revisited in RAN#97

- NOTE1: Requirements are specified with phase approach. Objectives with 1st priority are considered first.

- NOTE2: It is assumed the devices are equipped with 4Rx antennas for band n1 requirement definition.

Enable 8Rx for CPE/FWA/vehicle/industrial devices [RAN4]

- Example bands:

  - TDD bands: n41, n77/ n78

  - FDD bands: n7

    - Note 1: the total number of example band should be limited to 3. n77/n78 are considered as one band during the study.

    - Note 2: other bands to be introduced in the release independent way later on from Rel-18

    - Note 3: specifying requirements for TDD bands has first priority

- Specify the UE RF requirements to support 8Rx

- Study and specify the requirements to support SRS antenna switching for t1r8, t2r8, t4r8

  - Discussion on t4r8 shall start after at least one PC for 4Tx is completed

- NOTE: Requirements are specified with phase approach. Objectives with 1st priority are considered first.

Investigate the feasibility of lower MSD for inter-band CA/EN-DC/DC combinations [RAN4]

- Select a limited set of band combinations (2-4 combinations) to cover all types of MSD (harmonic, harmonic mixing, IMD and cross band isolation)

- Study how the MSD performance can be improved for the example band combinations

- Study of MSD improvement with different MSD sources (harmonics, IMD2/3/4/5, cross band isolation and harmonic mixing)

- Study the feasibility of and options for allowing a UE to signal improved lower MSD performance capability for combinations where MSD is allowed

- Aim to conclude the study phase by RAN#99, and further discuss in RAN#99 how to handle the objective based on the study progress.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104e

- R4-2211749	Assumptions on CPE/FWA/vehicle/industrial devices	SoftBank Corp.

- R4-2211822	Selection of band combinations for low MSD investigation	Qualcomm Incorporated

- R4-2211825	Signalling for low MSD	Qualcomm Incorporated

- R4-2211926	Views on lower MSD for Inter-band CA	China Unicom

- R4-2212009	Network benefit of lower MSD capability	Samsung

- R4-2212010	Feasibility study on signaling for Lower MSD	Samsung

- R4-2212014	On 8Rx for CPE FWA vehicle Industrial devices	Samsung

- R4-2212092	Essential considerations of lower MSD signaling	Nokia, Nokia Shanghai Bell

- R4-2212093	Possible approaches to improve MSD	Nokia, Nokia Shanghai Bell

- R4-2212094	Band combinations for lower MSD discussion	Nokia, Nokia Shanghai Bell

- R4-2212096	4 Tx RF issues	Qualcomm Incorporated

- R4-2212159	On the principles of the lower MSD discussion for UE device type 	Facebook Japan

- R4-2212186	Discussion on 4Tx UE RF requirements	LG Electronics

- R4-2212317	The?necessity?of?signaling?improved?lower?MSD	CMCC

- R4-2212318	MSD example bands and enhanced minimum requirements	CMCC

- R4-2212382	Analyses and views on MSD improvement for inter-band CA/DC	Apple

- R4-2212386	Initial views on lower MSD in Rel-18 RF FR1 enhancements	NTT DOCOMO INC.

- R4-2212452	Discussions on the feasibility of improving MSD	Huawei, HiSilicon

- R4-2212453	Discussions on the feasibility of signalling for low MSD	Huawei, HiSilicon

- R4-2212561	Discussion on NR 8Rx	ZTE Corporation

- R4-2212597	Discussion on 4Tx on for CPE FWA vehicle industrial devices	Xiaomi

- R4-2212598	Discussion on lower MSD for inter-band CA/EN-DC/DC	Xiaomi

- R4-2212712	Discussion on 4Tx UE RF requirements	ZTE Corporation

- R4-2212715	Discussion on lower MSD for inter-band CA/ENDC	ZTE Corporation

- R4-2212803	Impact analysis on 4Tx UE RF requirements	vivo

- R4-2212804	Impact analysis on 8Rx UE RF requirements	vivo

- R4-2212805	General analysis on improve MSD	vivo

- R4-2213083	Discussion on the capability signalling options for Low MSD indication	CHTTL

- R4-2213193	Considerations on 8RX UE RF requirements	Qualcomm Finland RFFE Oy

- R4-2213309	R18 Discussion on MSD improvement approaches	OPPO

- R4-2213310	R18 Discussion on MSD improvement signalling	OPPO

- R4-2213311	R18 Discussion on 4Tx FWA	OPPO

- R4-2213312	R18 Discussion on 8Rx FWA	OPPO

- R4-2213725	Work plan for Rel-18 FR1 UE RF enhancement	Huawei, HiSilicon, NTT DOCOMO

- R4-2213726	On 4Tx UE RF requirements	Huawei, HiSilicon

- R4-2213727	On FR1? 8Rx UE RF requirements	Huawei, HiSilicon

- R4-2213728	TR skeleton for lower MSD	Huawei, HiSilicon

- R4-2213969	Initial discussion on enabling 8Rx for CPE/FWA/vehicle/industrial devices in FR1	Ericsson Limited

- R4-2214067	EVM for Transmit Diversity with 4Tx	Lenovo

- R4-2214110	Email Discussion Summary for [104-e][132] FR1_enh2	Moderator (Huawei)

- R4-2214243	Email Discussion Summary for [104-e][132] FR1_enh2	Moderator (Huawei)

- R4-2214449	WF for assumptions on CPE/FWA/vehicle/industrial devices	SoftBank Corp.

- R4-2214450	WF on FR1 4Tx UE RF requirements	vivo

- R4-2214451	WF on FR1 8Rx UE RF requirements	NTT DOCOMO, INC

- R4-2214452	WF on study for lower MSD	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template