3GPP TSG RAN meeting #97									              RP-222639

E-meeting, September 9-16, 2022

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | # Further enhancement of data collection for SONMDT in NR standalone and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_enh2 |  |  |  |  |
| Unique ID | 941007 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221825 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx% | Core part: 10% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The change of the target completion date is due to postponement of Stage-3 functional completion to June 2022.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

- Data collection for MRO for MR DC SCG failure and Inter-system handover for voice fallback

Agreements:

1	RAN2 to include an indication regarding voice fallback in the RLF report.

FFS: implicit or explicit flag and other details.

2	RAN2 discuss the following scenarios:

Suitable EUTRA cell found after MobilityFromNR failure

No suitable EUTRA cell found after MobilityFromNR failure

Agreement:

For CPAC failure relevant MRO, RAN2 prioritize the discussion on NR-DC, while other scenarios can be further discussed if time permits.

- Miscellaneous SON MDT enhancements

=>	RAN2 should wait for RAN3 progress for one meeting (e.g. the scenarios and requirements) for the following features:

-	(2) Successful Pscell change report

-	(3) SHR for inter-RAT

Agreements

MR-DC CPAC

1	For MR-DC CPAC, NR-NR DC scenario is prioritized, and other MR-DC scenarios can be discussed later.

NPN

1	The support of SON/MDT enhancement in both SNPN and PNI-NPN scenarios are considered.

2	RAN2 to use R16 NPN functionality as baseline for R18 SONMDT.

RACH report

1	RAN2 to discuss RACH partitioning for RACH report enhancements.

2	RAN2 is asked to discuss the support of (NG)EN-DC and NE-DC scenarios for SN RACH report. Only focus on the leftover issues for completing the whole work which partly done in R17 in RAN3. Draft LS to RAN3 ask for clarification. (Ericsson)

R2-2209024	LS on SN RACH report status in R17

=>	LS is approved.

Agreement:

1	RAN2 to prioritize (at least in the beginning of the discussion) the following scenarios for potential enhancement on existing SON signaling reports, e.g. the RA-Report/RA-Information, the RLF-Report (for RLF and HOF), the SHR.

- MDT override protection

Agreement:

1	RAN2 confirms the valid scenario for Rel-18 inter-RAT scenario for signalling based logged MDT override protection is set by the WID:

a.	Logged MDT is configured in E-UTRAN, the UE reselects to NR.

2	Rel-17 mechanism for signalling based logged MDT override protection in intra-NR scenario is the baseline for Rel-18 inter-RAT scenario.

2.2.2	Remaining Open issues

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

2.3	RAN3

2.3.1	Agreements

- BL CR assignment

SON:

TS 38.300, CMCC

TS 38.401, ZTE

TS 36.300, Lenovo

TS 37.340, Nokia

TS 38.413, Ericsson

TS 38.423, Samsung

TS 38.473, Huawei

TS 36.413, Qualcomm

TS 36.423, CATT

MDT:

TS 38.401, Samsung

TS 38.413, Ericsson

TS 38.423, Huawei

TS 38.473, ZTE

TS 37.463, Nokia

TS 36.423, CATT

- Inter-RAT Successful Handover Report

SHR for intra-system inter-RAT, HO from NR to LTE will be treated first

LS to RAN2 on the scope for the support of SON/MDT enhancements in R3-225238 Agreed

- Successful PScell change report

SPCR for NR-DC, including:

  - SN- and MN-initiated classic PSCell change / CPC

  - intra-SN classic PSCell change / CPC

  - classic Addition / CPA

  - HO with SN change are not prohibited, but possibly addressed once the basic solution for SPCR is known.

- SON for CPAC

MRO for CPC and CPA based on the R17 NR-DC MRO solution

- MRO for fast MCG recovery

  - SCG fails or is deactivated when the UE attempts MCG recovery (i.e. a SCG failure/deactivation while T316 is running after MCG failure)

  - the signalling delay is longer than the time the UE waits for the response (T316 expired);

  - other problem are not precluded if legacy MRO mechanism cannot cope with it.

- RACH enhancements

  - RACH optimization for feature or feature combinations involving RACH partitioning (SDT, RedCap, Coverage Enhancement, network slicing, …)

  - RACH report retrieval

  - SN RACH report in MR-DC

- SON/MDT enhancements for Non-Public Networks

  - support of Signaling based MDT and Management based MDT for NPNs

  - support both immediate MDT and logged MDT for NPN

  - user consent handling for NPNs, in particular SNPNs

  - area scope for NPNs

  - support of NPNs in RLF Report and other UE reports used for SON and MDT

- SON/MDT enhancements for NR-U

NR-U for MRO

Add to RLF report indications concerning Measured RSSI and HOF due to consistent LBT failure.

Send an LS to RAN2 requesting:

to support latest Measured RSSI and Indication of HOF due to consistent LBT failure in RLF report

to support “Indication of consistent LBT failure” in RA report

Keep existing failure type definition and detection to indicate RLF or HOF or PSCell change failure due to consistent LBT failure.

LS on NR-U support for MRO to RAN2 in R3-225241 Agreed

NR-U for MLB

Exchange over Xn of Energy Detection Threshold for UL, and Channel Occupancy Time in UL is supported.

Rename existing Energy Detection Threshold IE in F1AP and XnAP , and the details to be discussed in CB8.

Add indications of consistent LBT failures in RA report.

- MRO for inter-system handover for voice fallback:

Consider Case 1-2 for MRO enhancements for inter-system inter-RAT handover for voice fallback:

-	Case 1: after failure (HOF/RLF) of inter-system inter-RAT handover from NR to E-UTRAN for voice fallback, a suitable E-UTRA cell is selected, and the UE tries RRC connection setup procedure for the voice service in the E-UTRA cell.

-	Case 2: after failure (HOF) of inter-system inter-RAT handover from NR to E-UTRAN for voice fallback, none suitable E-UTRAN cell can be selected, the UE reverts back to the configuration of the source PCell and initiates RRC re-establishment procedure in NR.

WA: The RLF Report needs to indicate that the last failed inter-system inter-RAT HO was triggered due to voice fallback. FFS on whether an explicit or implicit method is needed or not.

- MRO for MR-DC SCG failure

Support MRO for SCG failure in EN-DC, NGEN-DC and NE-DC scenarios.

Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for NE-DC SCG failure, and necessary updates can be added on top of it if needed.

Take Stage 2 descriptions of PSCell change failure in TS38.300 as baseline for NE-DC SCG failure, and necessary updates can be added on top of it if needed.

Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for NGEN-DC SCG failure, and necessary updates can be added on top of it if needed.

Take Stage 2 descriptions of PSCell change failure in TS37.340 as baseline for EN-DC SCG failure, and necessary updates can be added on top of it if needed.

- MDT override protection

It is RAN3’s understanding that the Rel-17 feature of signaling based logged MDT override protection applies only during Intra-NR reselection and applies to Intra-5GS (gNB–>gNB).

Whether to support cross-RAT logged MDT reporting (i.e., whether the NR node needs to retrieve LTE logged MDT report) for signaling based logged MDT override protection is pending on  RAN2 progress.

Wait for RAN2’s progress on cross-RAT logged MDT reporting before discussing whether any enhancements are needed for NG-RAN to forward the LTE logged MDT reports to the correct TCE.

2.3.2	Remaining Open issues

- Support of data collection for SON features, including, MRO for MR-DC SCG failure scenario, and MRO enhancement for inter-system handover voice fallback,

- Specification of the UE reporting necessary to enhance the mobility parameter tuning [RAN2]

- Specification of the inter-node information exchange, including possible enhancements to interfaces    
[RAN3]

- Support of SON/MDT enhancements for [RAN3, RAN2]:

- MR-DC CPAC

- Successful PScell change report

- Successful Handover Report (e.g. inter-RAT)

- NPN

- RACH report

- fast MCG recovery

- NR-U (MRO and UL MLB)

- Support of signaling based logged MDT override protection to address the scenario where the signaling based MDT is configured in E-UTRAN when [RAN2, RAN3]:

- UE reselects to NR while logged measurements are collected

- UE reselects to NR after logged measurements are collected and before uploading the logged MDT report.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN2 #119：

R2-2207091	Discussion of SON on MR-DC CPAC	OPPO

R2-2207092	SON on fast MCG recovery	OPPO

R2-2207093	Discussion on MRO of inter-system HO voice fallback	OPPO

R2-2207192	Discussion on MRO enhancement for inter-system handover for voice fallback	NTT DOCOMO, INC.

R2-2207193	Discussion on MRO for MR-DC SCG failure scenario and fast MCG recovery failure	NTT DOCOMO, INC.

R2-2207196	Discussion on SON for MR-DC CPAC	NTT DOCOMO, INC.

R2-2207437	SON enhancements for NR-U	Apple

R2-2207438	SON enhancements for RACH partitioning	Apple

R2-2207476	Data for MRO related Enhancements	CATT

R2-2207477	General Considerations on SON MDT enhancements	CATT

R2-2207478	Discussion on CPAC and Successful Report for Inter-RAT Handover and PSCell Change	CATT

R2-2207479	Consideration on Inter-RAT Signaling Based Logged MDT Override Protection	CATT

R2-2207480	Considerations on the signaling based logged MDT override protection for E-UTRAN	Beijing Xiaomi Software Tech

R2-2207704	MRO for inter-system handover for voice fallback	Lenovo

R2-2207705	SON enhancements for CPC and fast MCG link recovery	Lenovo

R2-2207706	SON enhancements for successful PSCell change report and SHR for inter-RAT HO	Lenovo

R2-2207707	MRO for handover failure or SCG failure in NR-U	Lenovo

R2-2207721	Discussion on the SON/MDT enhancement for NPN and RACH report	Beijing Xiaomi Software Tech

R2-2207908	SONMDT enhancements for RACH enhancements	NEC

R2-2207909	Discussion on successful PSCell change report	NEC

R2-2207954	Discussion on the inter-system handover for voice fallback	Huawei, HiSilicon

R2-2207955	Discussion on MR-DC SCG failure	Huawei, HiSilicon

R2-2207956	Discussion on other SON enhancements	Huawei, HiSilicon

R2-2207957	Discussion on the inter-system signalling based MDT override protection	Huawei, HiSilicon

R2-2208066	Discussion on CPAC failure information	vivo

R2-2208067	Discussion on successful PSCell change report	vivo

R2-2208068	Discussion on RACH report enhancement	vivo

R2-2208157	Data collection for MRO for MR-DC SCG failures and inter-system handover for voice fallback	Qualcomm Incorporated

R2-2208159	Miscellaneous SON MDT enhancements	Qualcomm Incorporated

R2-2208160	SON enhancements for NR-U	Qualcomm Incorporated

R2-2208161	Signalling based logged MDT override protection	Qualcomm Incorporated

R2-2208176	SON support for NPN	Ericsson

R2-2208177	On Mobility Robustness Optimization	Ericsson

R2-2208178	Supporting NR-U in the SON/MDT framework	Ericsson

R2-2208179	inter-RAT signalling based logged MDT protection	Ericsson

R2-2208244	Impact of SNPN on MDT and MRO	Nokia, Nokia Shanghai Bell

R2-2208245	RACH report related enhancements and Fast MCG recovery optimizations	Nokia, Nokia Shanghai Bell

R2-2208246	MRO enhancements for NR-U	Nokia, Nokia Shanghai Bell

R2-2208247	Signalling based logged MDT override protection in Rel-18	Nokia, Nokia Shanghai Bell

R2-2208285	SON aspects for fast MCG recovery	Sharp

R2-2208433	SONMDT enhancement for fast MCG recovery and RACH report	CMCC

R2-2208434	Discussion on Successful PSCell change report	CMCC

R2-2208435	SON MDT enhancement for CPA and CPC	CMCC

R2-2208436	Discussion on inter-system handover for voice fallback	CMCC

R2-2208452	Work plan for Further Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI	CMCC

R2-2208535	Inter-RAT signaling based logged MDT override protection	Samsung R&D Institute India

R2-2208536	Inter-RAT signaling based logged MDT override protection	Samsung R&D Institute India

R2-2208542	Consideration on MRO for EPS fallback  via HO and MRDC SCG failure	ZTE Corporation, Sanechips

R2-2208543	Consideration on miscellaneous issues on SON aspects	ZTE Corporation, Sanechips

R2-2208544	Consideration on miscellaneous issues on MDT aspects	ZTE Corporation, Sanechips

R2-2208545	Consideration on Signalling based MDT protection	ZTE Corporation, Sanechips

R2-2208572	SON/MDT enhancements for dual connectivity scenarios	Samsung R&D Institute India

R2-2208583	Discussion on MRO for MR-DC SCG failure and inter-system handover voice fallback	Xiaomi

R2-2208584	Discussion on Miscellaneous SON MDT enhancements	Xiaomi

R2-2208603	Various SON/MDT Enhancements	Samsung R&D Institute India

R2-2208610	UE reporting to enhance mobility parameter tuning	Samsung R&D Institute India

R2-2208661	Discussion on UE RACH report enhancements	China Telecom

R2-2208698	Summary on 8.13.4: Inter-RAT signalling based logged MDT protection	Nokia, Nokia Shanghai Bell

R2-2208904	Pre-meeting summary of 8.13.3	Huawei

R2-2208930	(reserved)[Pre119-e][R18 SONMDT] Pre-meeting summary of 8.13.2 (Ericsson)	Ericsson

R2-2208933	Summary on 8.13.4: Inter-RAT signalling based logged MDT protection	Nokia, Nokia Shanghai Bell

R2-2208939	Pre-meeting summary of 8.13.3	Huawei

R2-2209024	LS on SN RACH report status in R17	RAN2

R2-2209104	LS on the scope for the support of SON/MDT enhancements (R3-225238; contact: Nokia)	RAN3

R2-2209105	LS on NR-U support for MRO (R3-225241; contact: Ericsson)	RAN3

RAN3 #117：

R3-224390	Enhanced MRO KPI analysis for NR-U	Nokia, Nokia Shanghai Bell

R3-224391	LS on MRO for NR-U	Nokia, Nokia Shanghai Bell

R3-224396	Discussion on  inter-RAT Successful Handover Report	China Telecommunication

R3-224397	Discussion on Successful PScell change report	China Telecommunication

R3-224410	SON enhancements for CPC	Lenovo

R3-224411	SON enhancements for successful PSCell change report	Lenovo

R3-224412	Successful Handover Report for inter-RAT HO	Lenovo

R3-224413	MRO for fast MCG link recovery	Lenovo

R3-224414	MRO for handover failure or SCG failure in NR-U	Lenovo

R3-224415	(TP for SON BLCR for 38.300) MRO for inter-system handover for voice fallback	Lenovo

R3-224461	Discussion related to RACH Report retrieval methods	Nokia, Nokia Shanghai Bell

R3-224462	RAN3 aspects of signalling based logged MDT override protection in Rel-18	Nokia, Nokia Shanghai Bell

R3-224463	Initial discussion on performing MDT in NPN networks	Nokia, Nokia Shanghai Bell

R3-224508	NR-U enhancements for UL MLB and MRO	Ericsson

R3-224547	MR-DC CPAC and Fast MCG recovery	Huawei

R3-224548	Successful PScell change report and Successful Handover Report	Huawei

R3-224549	MRO for MR-DC SCG failure scenario	Huawei

R3-224550	MRO enhancement for inter-system handover voice fallback	Huawei

R3-224604	MRO enhancements for CPAC and fast MCG recovery	Qualcomm Incorporated

R3-224605	Successful PSCell change and successful handover scenarios	Qualcomm Incorporated

R3-224606	SON MDT for Non-Public networks	Qualcomm Incorporated

R3-224607	SON enhancements for NR-U and RACH optimization enhancements	Qualcomm Incorporated

R3-224608	MRO enhancements for inter-system handover voice fall back and MR-DC SCG failures	Qualcomm Incorporated

R3-224609	Signaling based logged MDT override protection	Qualcomm Incorporated

R3-224620	Initial consideration on NR-U optimization in Rel-18	ZTE

R3-224621	Support of Data Collection for MRO	ZTE

R3-224697	Support of MDT in NPN and the continuation of NR-U SON	Huawei

R3-224698	Further enhancement for RACH optimisation	Huawei

R3-224743	Discussion on SON enhancements for MR-DC CPAC	CATT

R3-224744	Discussion on SON Enhancements for Successful PScell change report, SHR, NPN and NR-U	CATT

R3-224745	Discussion on SON enhancements for RACH report and fast MCG recovery	CATT

R3-224746	LS on SON enhancement for RA report and fast MCG recovery	CATT

R3-224747	Discussion on MRO for MR-DC SCG failure scenario	CATT

R3-224748	Discussion on MRO enhancement for inter-system handover voice fallback	CATT

R3-224821	SON enhancements for CPAC	Samsung

R3-224822	Discussion on MR-DC SCG failure and MR-DC CPAC	Samsung

R3-224823	SON enhancement for MCG failure recovery	Samsung

R3-224824	SON enhancement for Successful Handover Report	Samsung

R3-224847	Discussion on SON for NR-U	Samsung

R3-224848	Discussion on SON for RACH	Samsung

R3-224899	Work Plan for Enhancement of Data Collection for SON_MDT in NR standalone and MR-DC WI	CMCC

R3-224900	SONMDT enhancement for fast MCG recovery	CMCC

R3-224901	SONMDT enhancement for RACH report	CMCC

R3-224902	MRO for inter-system voice fallback	CMCC

R3-224903	SONMDT enhancement for MR-DC CPAC	CMCC

R3-224922	Initial consideration on SON related features	ZTE

R3-224923	Initial consideration on RACH enhancement	ZTE

R3-224924	Initial consideration on MDT support in NPN	ZTE

R3-224925	Other features releated to SON_MDT	ZTE

R3-224928	SON enhancements for Non-public networks	Ericsson

R3-224929	SON enhancements for RACH Optimization	Ericsson

R3-224931	SON enhancements for Mobility Robustness	Ericsson

R3-225006	CB: # SONMDT1_SONMDT - Summary of email discussion	Nokia - moderator

R3-225007	CB: # SONMDT2_NRU - Summary of email discussion	Ericsson - moderator

R3-225008	CB: # SONMDT3_MRO - Summary of email discussion	Lenovo - moderator

R3-225009	SONMDT4_Others - Summary of email discussion	Qualcomm - moderator

R3-225113	LS on NR-U support for MRO	Ericsson

R3-225120	CB: # SONMDT1_SONMDT - Summary of email discussion	Nokia - moderator

R3-225121	CB: # SONMDT2_NRU - Summary of email discussion	Ericsson - moderator

R3-225122	LS on NR-U support for MRO	Ericsson

R3-225196	LS on the scope for the support of SON/MDT enhancements	Nokia

R3-225238	LS on the scope for the support of SON/MDT enhancements	Nokia

R3-225240	CB: # SONMDT2_NRU - Summary of email discussion	Ericsson - moderator

R3-225241	LS on NR-U support for MRO	Ericsson