## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Haijie Qiu, Andrey Chervyakov
RRM Session Chair: Meng Zhang
3GPP TSG-RAN Meeting #98-e
Electronic Meeting, December 12 – 16, 2022
Agenda Item: 5.4
RP‑222698

## Slide 2: Summary (1/2)
In Q4 2022, RAN4 had one e-meetings, i.e., RAN4#104-bis-e and one face-to-face meeting, i.e., RAN4#105 in Toulouse
  RAN4#104-bis-e meeting,
    Totally 98 email threads were arranged with a moderator per thread in three parallel sessions (Main, RRM, BSRF_Demod_Test).
    21 GTW calls (7 GTW for each of Main, RRM and BSRF_Demod_Test sessions) were used to treat critical or controversial topics.
    The overtime for each GTW is less than half an hour.
    No agenda for Rel-15 and Rel-16 maintenance
  RAN4#105 meeting: f2f meeting is more efficient!
    Limited agendas for Rel-15/16/17 maintenance were set for the first face-to-face meeting after three years.
    Totally 105 topic moderators are assigned to help providing the summary of open issues before the meeting to facilitate discussions online.
    Three parallel sessions (Main, RRM, and BSRF_Demod_Test) as before.
Rel-15 and Rel-16 maintenance
  In RAN4#105, there were totally 201 contributions for Rel-15 or Rel-16 maintenance, which is still high, although the limited agenda was set.
  Rel-17 WI
  Perf. Part of most WIs were completed
  NR_ext_to_71GHz-Perf and NTN Perf
  need be extended
  Rel-17 maintenance workload is still high
The Perf. parts of following WIs are closed
The Perf parts to be extended to March 2023
NR_ext_to_71GHz-Perf
NR_NTN_solutions-Perf
NR_FeMIMO-Perf (RRM, Demod)
NR_cov_enh-Perf (Demod)
NR_redcap-Perf (RRM, Demod)
NR_IIOT_URLLC_enh-Perf (Demod)
NR_SmallData_INACTIVE-Perf (RRM)
NR_repeaters-Perf (BS RF conformance)

## Slide 3: Summary (2/2)
Rel-18 WI/SI
  RAN4 works on Rel-18 SIs and Rel-18 WI core parts
    Black color: items which have been started. Gray color: items to be started in future meetings. Red color: items to be closed.
FS_NR_pos_enh2
FS_NR_duplex_evo
FS_NR_AIML_Air (start from Q2/23)
FS_NR_LPWUS (start from Q1/23)
NR_DSS_enh (start from Q4/23)
NR_MC_enh
NR_cov_enh2 (start from Q4/22)
NR_MIMO_evo_DL_UL (start from Q1/23)
NR_SL_enh2 (start from Q1/23)
NR_netcon_repeater
NR_redcap_enh (start from Q1/23)
NR_Mob_enh2
NR_DualTxRx_MUSIM
NR_SL_relay_enh (start from Q1/23)
NR_IDC_Enh-Core (start from Q2/23)
NR_NTN_enh
NR_mobile_IAB (start from Q1/23)
IoT_NTN_enh (start from Q1/23)
FS_NR_700800900_combo_enh
NR_6GHz_add_bands
NR_bands_UL_MIMO_R18
NR_600MHz_APT-Core
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2U
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
LTE_CA_R18_xBDL_yBUL
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101
HPUE_NR_FR1_TDD_R18
HPUE_NR_FR1_FDD_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_FR1_DC_LTE_NR_R18
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
FS_NR_eff_BW_util
FS_NR_FR2_OTA_enh
FS_SimBC
FS_NR_BS_RF_evo
NR_FR1_lessthan_5MHz_BW (start next year)
NR_ENDC_RF_FR1_enh2
NR_RF_FR2_req_Ph3
NR_FR2_multiRX_DL
NR_HST_FR2_enh
NR_RRM_enh3-Core
NR_MG_enh2
NR_LTE_EMC_enh
NR_ATG
NonCol_intraB_ENDC_NR_CA
NR_demod_enh3-Perf
NR_MIMO_OTA_enh
NR_FR1_TRP_TRS_enh
LTE_NBIOT_eMTC_NTN_req (core)
RAN1~3 led WI/SI (RAN4 work needed)（18）
RAN4 led non-spectrum WI/SI（18）
RAN4 led spectrum WI/SI（32）
NR_LTE_V2X_PC5_combos_R18
NR_unlic_enh
DL_intrpt_combos_TxSW_R18
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
LTE_terr_bcast_bands_part2
LTE_TDD_1670_1675MHz
LTE_CA_intra_B8-Core

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #104-bis-e | October 10 – October 19, 2022 | Electronic meeting | --- | 441/441 | 2544/2231
RAN4 #105 | November 14 – November 18, 2022 | Toulouse, France | EF3 & NAF Friends | 570/457 | 2726/2647
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647
* From this Quarter, RAN4 has two MCC secretaries (Carolyn Taylor and Achraf Khsiba) to support due to heavy workload

## Slide 5: Rel-18 RAN4-led non-spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
890040 | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | FS_NR_eff_BW_util | 2023/3/23 | 85% | RP-222618 | 85% | SR: RP‑223273. Less progress due to channel raster issue.
950068 | Study on NR frequency range 2 (FR2) Over-the-Air (OTA) testing enhancements | FS_NR_FR2_OTA_enh | 2023/12/14 | 10% | RP-222652 | 25% | SR: RP‑223153; revised SID: RP‑223155. Multi-Tx to be discussed
950067 | Study on simplification of band combination specification for NR and LTE | FS_SimBC | 2023/6/16 | 15% | RP-222216 | 45% | SR: RP‑222833
950069 | Study on NR base station (BS) RF requirement evolution | FS_NR_BS_RF_evo | 2023/6/16 | 10% | RP-222501 | 50% | SR: RP‑223344
950070 | Study on enhancement for 700/800/900MHz band combinations for NR | FS_NR_700800900_combo_enh | 2023/3/23 | 20% | RP-222554 | 80% | SR: RP‑223145
941012 | NR support for dedicated spectrum less than 5MHz for FR1 | NR_FR1_lessthan_5MHz_BW | 2024/6/20 | 0% | RP-222645 |  | SR: RP‑222740. R4 starts in Feb 24
941112 | Core part: NR support for dedicated spectrum less than 5MHz for FR1 | NR_FR1_lessthan_5MHz_BW-Core | 2023/12/14 | 0% | RP-222645 | 20% | 
941212 | Perf. part: NR support for dedicated spectrum less than 5MHz for FR1 | NR_FR1_lessthan_5MHz_BW-Perf | 2024/6/20 | 0% | RP-222645 | 0% | 
950080 | Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) | NR_ENDC_RF_FR1_enh2 | 2024/6/20 | 10% | RP-221496 | 20% | SR: RP‑223342. Revised WID: RP-223343. Add n79 as example band.
950180 | Core part: Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) | NR_ENDC_RF_FR1_enh2-Core | 2023/12/14 | 10% | RP-221496 | 20% | 
950280 | Perf. part: Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) | NR_ENDC_RF_FR1_enh2-Perf | 2024/6/20 | 10% | RP-221496 | 20% | 

## Slide 6: Rel-18 RAN4-led non-spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950076 | NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 | NR_RF_FR2_req_Ph3 | 2024/3/24 | 10% | RP-222228 | 20% | SR: RP‑222908, Revised WID: RP‑222909
950176 | Core part: NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 | NR_RF_FR2_req_Ph3-Core | 2023/12/23 | 10% | RP-222228 | 20% | 
950276 | Perf. part: NR RF requirements enhancement for frequency range 2 (FR2), Phase 3 | NR_RF_FR2_req_Ph3-Perf | 2024/3/21 | 10% | RP-222228 | 20% | 
950077 | Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception | NR_FR2_multiRX_DL | 2024/3/21 | 3% | RP-221753 |  | SR: RP‑222900. RRM scope to be discussed.
950177 | Core part: Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception | NR_FR2_multiRX_DL-Core | 2023/9/14 | 10% | RP-221753 | 25% | 
950277 | Perf. part: Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception | NR_FR2_multiRX_DL-Perf | 2024/3/21 | 0% | RP-221753 | 0% | 
950079 | Enhanced NR support for high speed train scenario in frequency range 2 (FR2) | NR_HST_FR2_enh | 2024/3/21 | 2% | RP-222272 |  | SR: RP‑222927
950179 | Core part: Enhanced NR support for high speed train scenario in frequency range 2 (FR2) | NR_HST_FR2_enh-Core | 2023/9/14 | 0% | RP-222272 | 15% | 
950279 | Perf. part: Enhanced NR support for high speed train scenario in frequency range 2 (FR2) | NR_HST_FR2_enh-Perf | 2024/3/21 | 0% | RP-222272 | 0% | 
950078 | Even Further RRM enhancement for NR and MR-DC | NR_RRM_enh3 | 2024/6/20 | 2% | RP-221696 |  | SR: RP‑223171, Revised WID: RP‑223173. Add scope of BWP without restriction RP‑223172.
950178 | Core part: Even Further RRM enhancement for NR and MR-DC | NR_RRM_enh3-Core | 2023/12/14 | 5% | RP-220977 | 45% | 
950278 | Perf. part: Even Further RRM enhancement for NR and MR-DC | NR_RRM_enh3-Perf | 2024/6/20 | 0% | RP-220977 | 0% | 

## Slide 7: Rel-18 RAN4-led non-spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950082 | Further enhancements on NR and MR-DC measurement gaps and measurements without gaps | NR_MG_enh2 | 2024/6/20 | 4% | RP-222337 |  | SR: RP‑223238
950182 | Core part: Further enhancements on NR and MR-DC measurement gaps and measurements without gaps | NR_MG_enh2-Core | 2023/12/14 | 10% | RP-222337 | 35% | 
950282 | Perf. part: Further enhancements on NR and MR-DC measurement gaps and measurements without gaps | NR_MG_enh2-Perf | 2024/6/20 | 0% | RP-222337 | 0% | 
950072 | BS/UE EMC enhancements for NR and LTE | NR_LTE_EMC_enh | 2023/12/14 | 0% | RP-220916 | 10% | SR: RP‑222958
950172 | Core part: BS/UE EMC enhancements for NR and LTE | NR_LTE_EMC_enh-Core | 2023/9/14 | 0% | RP-220916 | 10% | 
950272 | Perf. part: BS/UE EMC enhancements for NR and LTE | NR_LTE_EMC_enh-Perf | 2023/12/14 | 0% | RP-220916 | 10% | 
950075 | Air-to-ground network for NR | NR_ATG | 2024/3/21 | 2% | RP-221369 |  | SR: RP‑223058
950175 | Core part: Air-to-ground network for NR | NR_ATG-Core | 2023/12/14 | 5% | RP-221369 | 20% | 
950275 | Perf. part: Air-to-ground network for NR | NR_ATG-Perf | 2024/3/21 | 0% | RP-221369 | 0% | 
950081 | Support of intra-band non-collocated EN-DC/NR-CA deployment | NonCol_intraB_ENDC_NR_CA | 2023/12/14 | 4% | RP-222309 |  | SR: RP‑222956
950181 | Core part: Support of intra-band non-collocated EN-DC/NR-CA deployment | NonCol_intraB_ENDC_NR_CA-Core | 2023/9/14 | 10% | RP-222309 | 20% | 
950281 | Perf. part: Support of intra-band non-collocated EN-DC/NR-CA deployment | NonCol_intraB_ENDC_NR_CA-Perf | 2023/12/14 | 0% | RP-222309 | 0% | 

## Slide 8: Rel-18 RAN4-led non-spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950073 | NR demodulation performance evolution | NR_demod_enh3 | 2023/12/14 | 0% | RP-220932 | 6% | SR: RP‑222944
950273 | Perf. part: NR demodulation performance evolution | NR_demod_enh3-Perf | 2023/12/14 | 0% | RP-222300 | 6% | 
970081 | Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirement for NR UEs | NR_MIMO_OTA_enh | 2024/6/10 | 0% | RP-222668 |  | SR: RP-223185, revised WID: RP‑223184. Scope to be discussed.
970181 | Core part: Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirement for NR UEs | NR_MIMO_OTA_enh-Core | 2023/12/14 | 0% | RP-222668 | 20% | 
970281 | Perf. part: Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirement for NR UEs | NR_MIMO_OTA_enh-Perf | 2024/6/20 | 0% | RP-222668 | 0% | 
970082 | Enhancement of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) | NR_FR1_TRP_TRS_enh | 2024/6/20 | 0% | RP-222669 |  | SR: RP‑223111, Revised WID: RP‑223112. Internal TR 38.870
970182 | Core part: Enhancement of UE TRP and TRS requirements and test methodologies for FR1 (NR SA and EN-DC) | NR_FR1_TRP_TRS_enh-Core | 2023/12/14 | 0% | RP-222669 | 15% | 
970282 | Perf. Part: Enhancement of UE TRP and TRS requirements and test methodologies for FR1 (NR SA and EN-DC) | NR_FR1_TRP_TRS_enh-Perf | 2024/6/20 | 0% | RP-222669 | 0% | 
950074 | NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) | LTE_NBIOT_eMTC_NTN_req | 2023/6/16 | 22% | RP-221556 |  | SR: RP‑223231, revised WID: RP‑223232, TS 36.108 &TS 36.108 are submitted for approval.
950174 | Core part: NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) | LTE_NBIOT_eMTC_NTN_req-Core | 2022/12/16 | 50% | RP-221556 | 100% | Core part completed.
950274 | Perf. part: NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) | LTE_NBIOT_eMTC_NTN_req-Perf | 2023/6/16 | 0% | RP-221556 | 20% | 

## Slide 9: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960098 | Introduction of additional 6GHz NR licensed bands | NR_6GHz_add_bands | 2023/12/14 | 0% | RP-222498 | 0% | SR: RP-223341. Work not start
960198 | Core part: Introduction of additional 6GHz NR licensed bands | NR_6GHz_add_bands-Core | 2023/12/14 | 0% | RP-221845 | 0% | 
960298 | Perf. part: Introduction of additional 6GHz NR licensed bands | NR_6GHz_add_bands-Perf | 2023/12/14 | 0% | RP-221845 | 0% | 
960095 | Additional NR bands for UL-MIMO in Rel-18 | NR_bands_UL_MIMO_R18 | 2023/12/14 | 5% | RP-222509 | 15% | SR: RP‑223351, Revised WID: RP‑223352. Add new requests.
960195 | Core part: Additional NR bands for UL-MIMO in Rel-18 | NR_bands_UL_MIMO_R18-Core | 2023/12/14 | 10% | RP-222509 | 15% | 
960295 | Perf. part: Additional NR bands for UL-MIMO in Rel-18 | NR_bands_UL_MIMO_R18-Perf | 2023/12/14 | 0% | RP-222509 | 15% | 
960097 | APT 600MHz NR band | NR_600MHz_APT | 2023/3/23 | 10% | RP-221778 |  | SR: RP‑222803, Revised WID: RP‑223265. Extended to 2023/3
960197 | Core part: APT 600MHz NR band | NR_600MHz_APT-Core | 2022/12/16 | 10% | RP-221778 | 95% | 
960297 | Perf. part: APT 600MHz NR band | NR_600MHz_APT-Perf | 2023/3/23 | 10% | RP-221778 | 60% | 
961001 | Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_1BLTE_1BNR_2DL2UL | 2023/12/14 | 2% | RP-222091 |  | SR: RP‑223077, Revised WID: RP‑223077. Update requests.
961101 | Core part: Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_1BLTE_1BNR_2DL2UL-Core | 2023/12/14 | 5% | RP-222091 | 15% | 
961201 | Perf. part: Rel-18 Dual Connectivity (DC) of 1 band LTE (1DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_1BLTE_1BNR_2DL2UL-Perf | 2023/12/14 | 0% | RP-222091 | 0% | 
961004 | Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_2BLTE_1BNR_3DL2UL | 2023/12/14 | 10% | RP-222505 | 30% | SR: RP‑223347, Revised WID: RP‑223348. Update requests.
961104 | Core part: Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_2BLTE_1BNR_3DL2UL-Core | 2023/12/14 | 10% | RP-222505 | 30% | 
961204 | Perf. part: Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) | DC_R18_2BLTE_1BNR_3DL2UL-Perf | 2023/12/14 | 10% | RP-222505 | 30% | 

## Slide 10: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
961005 | Rel-18 Dual Connectivity (DC) of x bands (x=3,4,5) LTE inter-band CA (xDL/1UL) and 1 NR band (1DL/1UL) | DC_R18_xBLTE_1BNR_yDL2UL | 2023/12/14 | 5% | RP-222312 |  | SR: RP‑222875, Revised WID: RP‑222876. Update requests.
961105 | Core part: Rel-18 Dual Connectivity (DC) of x bands (x=3,4,5) LTE inter-band CA (xDL/1UL) and 1 NR band (1DL/1UL) | DC_R18_xBLTE_1BNR_yDL2UL-Core | 2023/12/14 | 5% | RP-222312 | 15% | 
961205 | Perf. part: Rel-18 Dual Connectivity (DC) of x bands (x=3,4,5) LTE inter-band CA (xDL/1UL) and 1 NR band (1DL/1UL) | DC_R18_xBLTE_1BNR_yDL2UL-Perf | 2023/12/14 | 5% | RP-222312 | 5% | 
961003 | Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | DC_R18_xBLTE_2BNR_yDL2UL | 2023/12/14 | 5% | RP-221944 | 15% | SR: RP‑222841, Revised WID: RP‑222840. Update requests.
961103 | Core part: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | DC_R18_xBLTE_2BNR_yDL2UL-Core | 2023/12/14 | 5% | RP-221944 | 15% | 
961203 | Perf. part: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | DC_R18_xBLTE_2BNR_yDL2UL-Perf | 2023/12/14 | 5% | RP-221944 | 15% | 
961006 | Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) | DC_R18_xBLTE_yBNR_zDL2UL | 2023/12/14 | 5% | RP-222094 | 20% | SR: RP‑222907, Revised WID: RP‑222906. Update requests.
961106 | Core part: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) | DC_R18_xBLTE_yBNR_zDL2UL-Core | 2023/12/14 | 5% | RP-222094 | 20% | 
961206 | Perf. part: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and y bands (3<=y<=5 and x+y <= 6) NR inter-band CA (yDL/1UL) | DC_R18_xBLTE_yBNR_zDL2UL-Perf | 2023/12/14 | 5% | RP-222094 | 20% | 

## Slide 11: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
961002 | Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4; y=1, 2; 3<=z<=6) | DC_R18_xBLTE_yBNR_zDL3UL | 2023/12/14 | 5% | RP-222237 | 15% | SR: RP-222924
961102 | Core part: Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4; y=1, 2; 3<=z<=6) | DC_R18_xBLTE_yBNR_zDL3UL-Core | 2023/12/14 | 5% | RP-222237 | 15% | 
961202 | Perf. part: Rel-18 Dual Connectivity (DC) of x LTE bands and y NR bands with z bands DL and 3 bands UL (x=1, 2, 3, 4; y=1, 2; 3<=z<=6) | DC_R18_xBLTE_yBNR_zDL3UL-Perf | 2023/12/14 | 5% | RP-222237 | 15% | 
961007 | Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) | NR_CA_R18_Intra | 2023/12/14 | 0% | RP-222105 | 71% | SR: RP-222845, Revised WID: RP‑222846. Update requests.
961107 | Core part: Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) | NR_CA_R18_Intra-Core | 2023/12/14 | 0% | RP-222105 | 71% | 
961207 | Perf. part: Rel-18 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) | NR_CA_R18_Intra-Perf | 2023/12/14 | 0% | RP-222105 | 71% | 
961010 | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | NR_CADC_R18_2BDL_xBUL | 2023/12/14 | 5% | RP-222079 | 20% | SR: RP‑222905, Revised WID: RP‑222904. Update requests.
961110 | Core part: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | NR_CADC_R18_2BDL_xBUL-Core | 2023/12/14 | 5% | RP-222079 | 20% | 
961210 | Perf. part: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) | NR_CADC_R18_2BDL_xBUL-Perf | 2023/12/14 | 5% | RP-222079 | 20% | 

## Slide 12: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
961011 | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) | NR_CADC_R18_3BDL_xBUL | 2023/12/14 | 5% | RP-222092 |  | SR: P‑222835, Revised WID: RP‑222834. Update requests.
961111 | Core part: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) | NR_CADC_R18_3BDL_xBUL-Core | 2023/12/14 | 10% | RP-222092 | 15% | 
961211 | Perf. part: Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) | NR_CADC_R18_3BDL_xBUL-Perf | 2023/12/14 | 0% | RP-222092 | 0% | 
961008 | Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) | NR_CADC_R18_yBDL_xBUL | 2023/12/14 | 25% | RP-222318 | 29% | SR: RP‑222911, Revised WID: RP‑222910. Update requests.
961108 | Core part: Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) | NR_CADC_R18_yBDL_xBUL-Core | 2023/12/14 | 25% | RP-222318 | 29% | 
961208 | Perf. part: Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) | NR_CADC_R18_yBDL_xBUL-Perf | 2023/12/14 | 25% | RP-222318 | 29% | 
961009 | Rel-18 band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | NR_SUL_combos_R18 | 2023/12/14 | 10% | RP-222507 | 20% | SR: RP‑223349, Revised WID: RP‑223350. Update requests.
961109 | Core part: Rel-18 band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | NR_SUL_combos_R18-Core | 2023/12/14 | 10% | RP-222507 | 20% | 
961209 | Perf. part: Rel-18 band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | NR_SUL_combos_R18-Perf | 2023/12/14 | 10% | RP-222507 | 20% | 

## Slide 13: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
961012 | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands | LTE_NR_HPUE_FWVM_R18 | 2023/12/14 | 10% | RP-221841 | 30% | SR: RP‑222825, Revised WID: RP‑223424. Add new bands including n41, n77, n100, and n101. Clarify scope is for power class 1.
961112 | Core part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands | LTE_NR_HPUE_FWVM_R18-Core | 2023/12/14 | 10% | RP-222058 | 30% | 
961013 | High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe | NR_RAIL_HPUE_n100_n101 | 2023/12/14 | 0% | RP-221878 | 0% | No SR. WI will be stopped. Merged into LTE_NR_HPUE_FWVM_R18.
961113 | Core part: High Power UE support for NR bands n100 and n101 for Rail Mobile Radio (RMR) in Europe | NR_RAIL_HPUE_n100_n101-Core | 2023/12/14 | 0% | RP-221878 | 0% | 
970085 | High power UE (power class 1.5) for NR FR1 TDD single band | HPUE_NR_FR1_TDD_R18 | 2023/12/14 | 0% | RP-222351 |  | SR: RP‑223053, Revised WID: RP‑223054. Internal TR 38.895.
970185 | Core part: High power UE (power class 1.5) for NR FR1 TDD single band | HPUE_NR_FR1_TDD_R18-Core | 2023/12/14 | 0% | RP-222351 | 30% | 
970285 | Perf. part: High power UE (power class 1.5) for NR FR1 TDD single band | HPUE_NR_FR1_TDD_R18-Perf | 2023/12/14 | 0% | RP-222351 | 0% | Perf. Part to be removed.
970086 | High power UE (power class 2) for NR FR1 FDD single band | HPUE_NR_FR1_FDD_R18 | 2023/12/14 | 0% | RP-222625 | 10% | SR: RP‑222965, Revised WID: RP‑222967. Internal TR 38.896.
970186 | Core part: High power UE (power class 2) for NR FR1 FDD single band | HPUE_NR_FR1_FDD_R18-Core | 2023/12/14 | 0% | RP-222625 | 10% | 
970286 | Perf. part: High power UE (power class 2) for NR FR1 FDD single band | HPUE_NR_FR1_FDD_R18-Perf | 2023/12/14 | 0% | RP-222625 | 10% | 

## Slide 14: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970087 | High power UE (power class 1.5 or 2) for intra-band Carrier Aggregation combinations of a single NR FR1 TDD band | HPUE_NR_FR1_TDD_intra_CA_R18 | 2023/12/14 | 0% | RP-222647 |  | SR: RP‑223355, Revised WID: RP‑223356. Clarify scope. New requests.
970187 | Core part: High power UE (power class 1.5 or 2) for intra-band Carrier Aggregation combinations of a single NR FR1 TDD band | HPUE_NR_FR1_TDD_intra_CA_R18-Core | 2023/12/14 | 0% | RP-222647 | 20% | 
970287 | Perf. part: High power UE (power class 1.5 or 2) for intra-band Carrier Aggregation combinations of a single NR FR1 TDD band | HPUE_NR_FR1_TDD_intra_CA_R18-Perf | 2023/12/14 | 0% | RP-222647 | 0% | 
970088 | Rel-18 High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL) | HPUE_FR1_DC_LTE_NR_R18 | 2023/12/14 | 0% | RP-222660 | 14% | SR: RP‑222847, Revised WID: RP‑222848. Internal TR 38.898.
970188 | Core part: Rel-18 High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL) | HPUE_FR1_DC_LTE_NR_R18-Core | 2023/12/14 | 0% | RP-222660 | 14% | 
970288 | Perf. part: Rel-18 High power UE (power class m with 1<m<3) for a single FR1 band in UL of Dual Connectivity (DC) combinations of x bands (x=1,2,3, 4 for y=1 or x=1, 2 for y=2) LTE inter-band CA (xDL/1UL) and y bands NR inter-band CA (yDL/1UL) | HPUE_FR1_DC_LTE_NR_R18-Perf | 2023/12/14 | 0% | RP-222660 | 14% | 

## Slide 15: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970089 | Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_TDD_NR_CADC_SUL_R18 | 2023/12/14 | 0% | RP-222623 |  | SR: RP‑223430, Revised WID: RP‑222940.
970189 | Core part: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_TDD_NR_CADC_SUL_R18-Core | 2023/12/14 | 0% | RP-222623 | 15% | 
970289 | Perf. part: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_TDD_NR_CADC_SUL_R18-Perf | 2023/12/14 | 0% | RP-222623 | 0% | 
970090 | Rel-18 High power UE (power class 2) for a single FR1 NR FDD band in UL of NR inter-band CA/DC combinations with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_FDD_NR_CADC_R18 | 2023/12/14 | 0% | RP-222626 | 10% | SR: RP‑222966, Revised WID: RP‑222968. Add internal TR. Correct completion date error.
970190 | Core part: Rel-18 High power UE (power class 2) for a single FR1 NR FDD band in UL of NR inter-band CA/DC combinations with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_FDD_NR_CADC_R18-Core | 2023/12/14 | 0% | RP-222626 | 10% | 
970290 | Perf. part: Rel-18 High power UE (power class 2) for a single FR1 NR FDD band in UL of NR inter-band CA/DC combinations with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) | HPUE_FR1_FDD_NR_CADC_R18-Perf | 2023/12/14 | 0% | RP-222626 | 10% | 

## Slide 16: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960096 | Rel-18 band combinations for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band | NR_LTE_V2X_PC5_combos_R18 | 2023/12/14 | 2% | RP-222385 |  | SR: RP‑223146
960196 | Core part: Rel-18 band combinations for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band | NR_LTE_V2X_PC5_combos_R18-Core | 2023/12/14 | 5% | RP-222385 | 50% | 
960296 | Perf. part: Rel-18 band combinations for concurrent operation of NR/LTE Uu bands/band combinations and one NR/LTE V2X PC5 band | NR_LTE_V2X_PC5_combos_R18-Perf | 2023/12/14 | 0% | RP-222385 | 0% | 
960093 | Enhancements of NR shared spectrum bands | NR_unlic_enh | 2023/3/23 | 8% | RP-222174 | 50% | SR: RP‑223194
960193 | Core part: Enhancements of NR shared spectrum bands | NR_unlic_enh-Core | 2023/3/23 | 15% | RP-222174 | 50% | 
960293 | Perf. part: Enhancements of NR shared spectrum bands | NR_unlic_enh-Perf | 2023/3/23 | 0% | RP-222174 | 50% | 
960094 | Rel-18 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink | DL_intrpt_combos_TxSW_R18 | 2022/12/14 | 5% | RP-222288 |  | SR: RP‑222939
960194 | Core part: Rel-18 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink | DL_intrpt_combos_TxSW_R18-Core | 2022/12/14 | 10% | RP-222288 | 20% | 
960294 | Perf. part: Rel-18 downlink interruption for NR and EN-DC band combinations at dynamic Tx Switching in Uplink | DL_intrpt_combos_TxSW_R18-Perf | 2022/12/14 | 0% | RP-222288 | 0% | 
970083 | Adding new channel bandwidth(s) support to existing NR bands | NR_bands_R18_BWs | 2023/12/14 | 0% | RP-222629 | 2% | SR: RP‑222899, Revised WID: RP‑222898. Add new requests.
970183 | Core part: Adding new channel bandwidth(s) support to existing NR bands | NR_bands_R18_BWs-Core | 2023/12/14 | 0% | RP-222629 | 2% | 

## Slide 17: Rel-18 spectrum related NR and LTE WI/SIs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970084 | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 | LTE_NR_Simult_RxTx_R18 | 2023/12/14 | 0% | RP-222648 | 20% | SR: RP‑223353, Revised WID: RP‑223354. Internal TR 38.894.
970184 | Core part: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 | LTE_NR_Simult_RxTx_R18-Core | 2023/12/14 | 0% | RP-222648 | 20% | 
970284 | Perf. part: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 | LTE_NR_Simult_RxTx_R18-Perf | 2023/12/14 | 0% | RP-222648 | 20% | 
920071 | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2 | 2023/6/16 | 15% | RP-222224 | 30% | SR: RP‑223379, Revised WID: RP‑223378. Add internal TR.
920171 | Core part: New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2-Core | 2023/6/16 | 15% | RP-222224 | 30% | 
950071 | Introduction of LTE TDD band in 1670-1675 MHz | LTE_TDD_1670_1675MHz | 2022/12/16 | 25% | RP-220971 | 100% | SR: RP‑222830, Revised WID: RP‑222831. WI completed.
950171 | Core part: Introduction of LTE TDD band in 1670-1675 MHz | LTE_TDD_1670_1675MHz-Core | 2022/12/16 | 50% | RP-220971 | 100% | 
950271 | Perf. part: Introduction of LTE TDD band in 1670-1675 MHz | LTE_TDD_1670_1675MHz-Perf | 2022/12/16 | 0% | RP-220971 | 100% | 
960099 | Rel-18 LTE-Advanced Carrier Aggregation for x bands (2<=x<= 6) DL with y bands (y=1, 2) UL | LTE_CA_R18_xBDL_yBUL | 2023/12/14 | 20% | RP-222503 | 35% | SR: RP‑223345, Revised WID: RP‑223346. Update requests.
960199 | Core part: Rel-18 LTE-Advanced Carrier Aggregation for x bands (2<=x<= 6) DL with y bands (y=1, 2) UL | LTE_CA_R18_xBDL_yBUL-Core | 2023/12/14 | 20% | RP-222503 | 35% | 
960299 | Perf. part: Rel-18 LTE-Advanced Carrier Aggregation for x bands (2<=x<= 6) DL with y bands (y=1, 2) UL | LTE_CA_R18_xBDL_yBUL-Perf | 2023/12/14 | 20% | RP-222503 | 35% | 
961000 | LTE intra-band contiguous Carrier Aggregation for band 8 | LTE_CA_intra_B8 | 2022/12/16 | 99% | RP-221846 | 100% | SR: RP‑223433. WI completed.
961100 | Core part: LTE intra-band contiguous Carrier Aggregation for band 8 | LTE_CA_intra_B8-Core | 2022/12/16 | 99% | RP-221846 | 100% | 

## Slide 18: Rel-17 NR and LTE WI Perf. part
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
860241 | Perf. part: Extending current NR operation to 71GHz | NR_ext_to_71GHz-Perf | 2022/12/16 | 45% | RP-222656 | 85% | SR: RP‑223126. Extended to 2023/03/23.
860240 | Perf. part: Further enhancements on MIMO for NR | NR_feMIMO-Perf | 2022/12/16 | 85% | RP-212535 | 100% | SR: RP‑222928. Work completed.
900261 | Perf. part: NR_cov_enh | NR_cov_enh-Perf | 2022/12/16 | 90% | RP-211566 | 100% | SR: RP‑222943. Work completed.
900262 | Perf. part: NR_redcap | NR_redcap-Perf | 2022/12/16 | 75% | RP-220966 | 100% | SR: RP‑222736. Work completed.
860245 | Perf. Part: Enhanced IoT and URLLC support for NR | NR_IIOT_URLLC_enh-Perf | 2022/12/16 | 85% | RP-220152 | 100% | SR: RP‑223027. Work completed.
860246 | Perf. Part: Solutions for NR for NTN | NR_NTN_solutions-Perf | 2022/12/16 | 35% | RP-222556 | 98% | SR: RP‑222739. TS 38.181 submitted. Extended to 2023/3/23
860251 | Perf. part: NR small data transmissions in INACTIVE state | NR_SmallData_INACTIVE-Perf | 2022/12/16 | 70% | RP-222364 | 100% | SR: RP‑222995. Work completed.
930250 | Perf. part: NR repeaters | NR_repeaters-Perf | 2022/12/16 | 80% | RP-222275 | 100% | SR: RP‑223158. Work completed. TS 38.115-1 v1.0.0, TS 38.115-2 v1.0.0 are submitted for approval

## Slide 19: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 spectrum related WI proposals
  New WIs related to 2Tx/3Tx and 4Rx
  NR CA band combinations with dual SUL bands
  New bands
RP‑223026 | Motivation of low band enhancement for handheld UE | OPPO
RP‑223029 | R18 New WI on low band enhancement for handheld UE | OPPO, China Telecom, China Unicom, CMCC, NTT DoCoMo, Orange, Telecom Italia, T-Mobile USA, Vodafone,Verizon
RP‑223361 | Motivation for HPUE with simultaneous 2Tx and 3Tx | Apple
RP‑223362 | Rel-18 New WI on HPUE with simultaneous 2Tx and 3Tx | Apple
RP‑223260 | New WID on 4Rx support for NR FR1 bands in Rel-18 | ZTE, Sanechips
RP‑222955 | Motivation for NR CA band combinations with dual SUL bands | China Telecom
RP‑223076 | Motivation on NR CA band combinations with dual SUL bands in Rel-18 | CMCC
RP‑223075 | New WID: NR CA band combinations with dual SUL bands in Rel-18 | CMCC
RP‑222735 | New WID for 900MHz NR Band | Anterix
RP‑222734 | New WID for 900MHz LTE Band | Anterix
RP‑222992 | New WID: Introduction of NR TDD band in 1670 – 1675 MHz | Ligado Networks
RP‑223247 | Discussion on IoT NTN new bands | MediaTek Inc.
RP‑222998 | Motivation for a New WID on Introduction of the Satellite L-/S-Band | Globalstar, Apple
RP‑223431 | New WID on Introduction of the Satellite L-/S-Band | Globalstar, Apple

## Slide 20: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 spectrum related WI proposals
  New basket WI
  MPR requirements for LTE intra-band CA with a CC gap larger than 35MHz
RP‑222824 | LTE bands for UE category M1&M2 and/or NB1&NB2 in Rel-18 | Ericsson
RP‑223287 | Motivation for MPR requirements for LTE itrabCA with a CC gap larger than 35 MHz | Vodafone
RP‑223365 | New WID: MPR requirements for LTE intraband CA with >35 MHz CC gap | Vodafone

## Slide 21: RAN4 related issues
  RAN#97-e tasks to RAN4
  Analysis of options for BWP withoutRestriction
    LS was send from RAN4 to RAN. Multiple optional solutions were listed and down-selection would be needed
  Study of 2Rx exception for U6GHz
    R4-2220838 CR to 38.101-1: 4 Rx support for n104 was agreed in RAN4.
    More discussions will be needed in RAN4 and no action is expected in RAN.
  Inconsistency issue for intra-band EN-DC band combinations
    More discussions are expected in future RAN2 and RAN4 meetings. No action in RAN.
RP‑222725 | LS on BWP operation without bandwidth restriction (R4-2220437; to: RAN; cc: RAN2, RAN1; contact: vivo) | RAN4
RP‑222923 | Support of BWP without restriction | Qualcomm Incorporated
RP‑222963 | On BWP without restriction | Nokia, Nokia Shanghai Bell
RP‑223030 | Consideration on solutions for BWP operation without bandwidth restriction | OPPO
RP‑223074 | Discussion on options for "bwp-WithoutRestriction" | CMCC
RP‑223113 | Discussion on BWP operation without restriction | vivo
RP‑223149 | Discussion on BWP operation without bandwidth restriction | CATT
RP‑223175 | On BWP without restriction | Apple
RP‑223248 | Discussion on BWP without Restriction | MediaTek Inc.
RP‑223366 | Way forward on solution for BWP operation without restriction | Ericsson
RP‑223172 | Motivation of WID revision for R18 eFeRRM | Apple
RP‑222728 | LS on intraBandENDC-Support (R4-2220837; to: RAN2; cc: RAN; contact: Huawei) | RAN4

## Slide 22: RAN4 related issues
  RAN#97-e tasks to RAN4
  CRs for Canada and US band n77
    CRs for US band n77 were agreed and issues were addressed
      R4-2220831 Clarification of the CA_NS indication and the values for n77 in the US (Rel-16)
      R4-2220840 Clarification of the CA_NS indication and the values for n77 in the US (Rel-17)
    CR for Canada band n77
      R4-2215527 Introduction of intra band NC UL CA in the n77 frequency range in Canada [n77 Canada]
      There would be more discussions in future RAN4 meeting
        Agreement in RAN4#105: Further clarify the RAN4-internal CA_NS, no changes in the RAN2 spec 38.331

## Slide 23: RAN4 related issues
  Irregular channel bandwidth (Rel-18 FS_NR_eff_BW_util)
  In RAN4 the discussions focus on the understanding of channel raster for SIB1 indicated bandwidth, UE specific bandwidth, BWP in UE and BS specifications. Unfortunately, there were no consensus reached.
  The following contribution triggers the discussions in RAN#98-e.
  Scope of Multi-Tx (Rel-18 FS_NR_FR2_OTA_enh)
  Checking point in SID
    Note: Revisit whether or not to include the case of transmitting simultaneously in RAN#98
  Scope of power domain coverage enhancement (Rel-18 NR_cov_enh2)
  Consider “inter-band PC3 UL CA with PC3 for band 1 and PC5 for band 2” as a candidate
    PC3 is licensed band and PC5 is unlicensed band
RP‑223418 | On Irregular Channel Bandwidths | T-Mobile USA Inc.
RP‑223195 | Next steps on SI for irregular channel bandwidths | Apple
RP‑223080 | Discussion on FR2 OTA testing enhancements | Xiaomi
RP‑223154 | Views on scope for FR2 OTA testing enhancements | Qualcomm Incorporated
RP‑223155 | Revised SID: Study on NR frequency range 2 (FR2) Over-the-Air (OTA) testing enhancements | Qualcomm Incorporated
RP‑223100 | Discussion on the scope of power domain coverage enhancement | vivo

## Slide 24: RAN4 related issues
  Demodulation performance requirements for NCR (Rel-18 NR_netcon_repeater)
  Proposal 2: Depending on RAN4 workload, discuss whether to define demodulation performance requirements for C-link of an NCR.
  Revision on Objective 7 (Rel-18 NR_Mob_enh2)
  Clarify RAN4 TU for Band Confliction for R18 MUSIM (Rel-18 NR_DualTxRx_MUSIM)
  Add n79 as an example band (Rel-18 NR_ENDC_ RF_FR1_enh2)
RP‑223257 | Discussion on the scope of NCR | ZTE, Sanechips
RP‑222912 | Improved FR2 SCell/SCG setup delay | Nokia, Nokia Shanghai Bell
RP‑223103 | Discussion on scope of Rel-18 further mobility enhancement WI | vivo
RP‑223237 | Motivation for revised WI: Further NR mobility enhancements | Rapporteur (MediaTek Inc., Apple)
RP‑223282 | Discussion on Rel-18 Further NR Mobility Enhancements | Ericsson
RP‑223236 | Revised WI: Further NR mobility enhancements | Rapporteur (MediaTek Inc., Apple)
RP‑223105 | Discussion on R18 MUSIM WID | vivo
RP‑223170 | Addition of target band n79 for 8Rx_x00B_for Rel-18 FR1 RF enhancement | NTT DOCOMO, INC., Huawei, HiSilicon
RP‑223343 | Revised WID: Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) | Huawei, HiSilicon

## Slide 25: RAN4 related issues
  RRM scope for FR2 Multi-Rx (Rel-18 NR_FR2_multiRX_DL)
  Scope of MIMO OTA (Rel-18 NR_MIMO_OTA_enh)
  Checking point in SID
    Note: Revisit in RAN#98 to check the feasibility and progress of hybrid simulation and measurement approach.
  Scope of Rel-17 NTN performance part (Rel-17 NR_NTN_solutions-Perf)
  The objectives of the extension should include the definition on the GNSS aspect for the UL transmit timing test and the ephemeris (SIB19) configuration information for the RRM tests.
RP‑223157 | RRM Scope of multi-Rx chain DL reception | Qualcomm Incorporated
RP‑223081 | Discussion on MIMO OTA | Xiaomi
RP‑223110 | Discussions on Rel-18 MIMO OTA enhancement | vivo
RP‑223156 | Views on FR2 MIMO OTA requirements development | Qualcomm Incorporated
RP‑223186 | Discussion on R18 NR MIMO OTA enhancement | CAICT
RP‑223184 | Revised WID: Enhancement of Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) test methodology and requirements for NR UEs | CAICT
RP‑223368 | Discussion of progress of Rel-17 NR NTN performance work | Nokia, Nokia Shanghai Bell

## Slide 26: RAN4 related issues
  Band n28 channel raster (Rel-15 TEI)
  Agreement in RAN4#105 (R4-2220816 Way forward on operation with different channel BWs for n28)
    Add the new channel raster for 38.104 for n28 with 40MHz
  Accordingly the CRs are submitted to RAN#98-e
RP‑223055 | CR on R15 TS 38.104 to add channel raster exception for band n28 | CMCC
RP‑223056 | CR on R16 TS 38.104 to add channel raster exception for band n28 | CMCC
RP‑223057 | CR on R17 TS 38.104 to add channel raster exception for band n28 | CMCC

## Slide 27: RAN4 TU Planning
The RAN4 TU budget
 |  |  |  |  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
lead WG | RAT | WI code | WI or SI | Rel | 98 Dec.22 | 106 | 106 | 99 Mar.23 | 106bis | 106bis | 107 | 107 | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
R4 | NR | NR_ext_to_71GHz-Perf | WI | REL-17 |  | 0.5 | 0.5 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_NTN_solutions-Perf | WI | REL-17 |  |  | 0.5 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R1 | NR | NR_MIMO_evo_DL_UL-Core | WI | REL-18 |  | 0.25 | 0.25 |  | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R4 | NR | NR_MIMO_evo_DL_UL-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R1 | NR | NR_cov_enh2-Core | WI | REL-18 |  | 0.25 |  |  | 0.5 |  | 0.5 |  |  | 1 |  |  | 1 |  | 1 |  | 
R4 | NR | NR_cov_enh2-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R1 | NR | NR_DSS_enh-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_DSS_enh-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R1 | NR | NR_MC_enh-Core | WI | REL-18 |  | 0.5 | 0.5 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_MC_enh-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R1 | NR | NR_SL_enh2-Core | WI | REL-18 |  | 0.5 | 0.25 |  | 1 | 0.5 | 1.5 | 0.5 |  | 1.5 | 1 |  | 1.5 | 1 | 1.5 | 1 | 
R4 | NR | NR_SL_enh2-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R1 | NR | NR_netcon_repeater-Core | WI | REL-18 |  | 0.25 | 0.5 |  | 0.25 | 0.5 | 0.25 | 0.5 |  | 0.25 | 0.5 |  | 0.25 | 0.5 | 0.25 | 0.5 | 
R4 | NR | NR_netcon_repreate-Perf | WI |  |  |  |  |  | 0.25 | 0.25 | 0.25 | 0.25 |  | 0.25 | 0.25 |  | 0.25 | 0.5 | 0.25 | 0.5 | 
R1 | NR | FS_NR_AIML_air | SI | REL-18 |  |  |  |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R1 | NR | FS_NR_duplex_evo | SI | REL-18 |  | 1 |  |  | 0.5 |  | 1 |  |  | 0.5 |  |  | 0.25 |  | 0.25 |  | 
R1 | NR | FS_NR_pos_enh2 | SI | REL-18 |  |  | 0.25 |  |  | 1 |  | 1 |  |  | 1.5 |  |  | 1.5 |  | 1.5 | 
R1 | NR | FS_Netw_Energy_NR | SI | REL-18 |  |  |  |  | 0.25 | 0.25 | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R1 | NR | FS_NR_LPWUS | SI | REL-18 |  | 0.25 |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.25 |  | 0.25 |  | 
R1 | NR | NR_redcap_enh-Core | WI | REL-18 |  | 0.25 | 0.25 |  | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R1 | NR | NR_redcap_enh-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R1 | NR | Misc |  | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R2 | NR | NR_Mob_enh2-Core | WI | REL-18 |  | 0.25 | 1 |  | 0.5 | 1.5 | 0.5 | 1.5 |  | 0.5 | 1.5 |  | 0.25 | 1.5 | 0.25 | 1.5 | 
R4 | NR | NR_Mob_enh2-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R2 | NR | FS_NR_XR_enh | SI | REL-18 |  |  |  |  |  | 0.25 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R2 | LTE | IoT_NTN_enh-Core | WI | REL-18 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.25 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.25 | 0.5 | 0.25 | 
R4 | LTE | IoT_NTN_enh-Perf | WI |  |  |  |  |  |  |  |  |  |  | 0.25 | 0.25 |  | 0.25 | 0.25 | 0.25 | 0.25 | 
R2 | NR | NR_NTN_enh-Core | WI | REL-18 |  | 1 | 0.25 |  | 1 | 0.5 | 1 | 0.5 |  | 1 | 0.5 |  | 1 | 0.5 | 1 | 0.5 | 
R4 | NR | NR_NTN_enh-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 | 0.25 | 0.25 | 0.25 | 
R2 | NR | NR_UAV-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R2 | NR | NR_SL_relay_enh | WI | REL-18 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_SL_relay_enh | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 

## Slide 28: RAN4 TU Planning
The RAN4 TU budget
 |  |  |  |  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
leadWG | RAT | WI code | WI or SI | Rel | 98 Dec.22 | 106 | 106 | 99 Mar.23 | 106bis | 106bis | 107 | 107 | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
R2 | NR | NR_DualTxRx_MUSIM-Core | WI | REL-18 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.25 | 
R2 | NR | NR_DualTxRx_MUSIM-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 | 
R2 | NR | NR_IDC_enh-Core | WI | REL-18 |  |  |  |  |  |  |  | 0.25 |  |  | 0.25 |  |  |  |  |  | 
R2 | NR | NR_MT_SDT-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R2 | NR | NR_MBS_enh-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R2 |  | Misc Impacts |  | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R3 | NR | NR_mobile_IAB-Core | WI | REL-18 |  | 0.25 | 0.25 |  | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R4 | NR | NR_mobile_IAB-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 | 0.25 | 
R3 | NR | NR_ENDC_SON_MDT_enh2-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R3 | NR | NR_AIML_NGRAN-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R3 | NR | NR_QoE_enh-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R3 | NR | FS_gNB_CU_CP_resiliency | SI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | R18 RAN4-led spectrum items | SI/WI | REL-18 |  | 6.5 | 0.25 |  | 6.5 | 0.25 | 6.5 | 0.25 |  | 6.5 | 0.25 |  | 6.5 | 0.25 | 6.5 | 0.25 | 
R4 | NR | NR_FR1_lessthan_5MHz_BW-Core | WI | REL-18 |  | 0.25 | 0.25 |  | 0.5 | 0.25 | 0.5 | 0.5 |  | 0.5 | 0.5 |  |  |  |  |  | 
R4 | NR | NR_FR1_lessthan_5MHz_BW-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R4 | NR | NR_ENDC_ RF_FR1_enh2-Core | WI | REL-18 |  | 1 |  |  | 1 |  | 1 |  |  | 1.5 |  |  | 1.5 |  | 1.5 |  | 
R4 | NR | NR_ENDC_ RF_FR1_enh2-Perf | WI | REL-18 |  |  | 1 |  |  | 1 |  | 1 |  |  | 1 |  |  | 1 |  | 0.5 | 
R4 | NR | NR_RF_FR2_req_Ph3-Core | WI | REL-18 |  | 0.75 |  |  | 0.5 |  | 0.75 |  |  | 1 |  |  | 1 |  | 1 |  | 
R4 | NR | NR_RF_FR2_req_Ph3--Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  | 0.25 |  |  | 0.25 |  | 0.25 | 
R4 | NR | NR_FR2_multiRX_DL-Core | WI | REL-18 |  | 0.5 | 1 |  | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 | 0.5 |  |  |  |  |  | 
R4 | NR | NR_FR2_multiRX_DL-Perf | WI | REL-18 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_RRM_enh3 | WI | REL-18 |  |  | 1 |  |  | 1 |  | 1 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_RRM_enh3 | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.5 | 

## Slide 29: RAN4 TU Planning
The RAN4 TU budget
 |  |  |  |  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
lead WG | RAT | WI code | WI or SI | Rel | 98 Dec.22 | 106 | 106 | 99 Mar.23 | 106bis | 106bis | 107 | 107 | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
R4 | NR | [NR_MG_enh2-core] | WI | REL-18 |  |  | 1 |  |  | 1 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | [NR_MG_enh2-perf] | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 | 
R4 | NR | NR_demod_enh3-Perf | WI | REL-18 |  |  | 1 |  |  | 1 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | FS_SimBC | SI | REL-18 |  | 1 |  |  | 0.5 |  | 0.25 |  |  |  |  |  |  |  |  |  | 
R4 | NR | FS_NR_700800900_combo_enh | SI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | FS_NR_BS_RF_evo | SI | REL-18 |  | 0.5 |  |  | 0.5 |  | 0.25 |  |  |  |  |  |  |  |  |  | 
R4 | NR | FS_NR_FR2_OTA_enh | SI | REL-18 |  | 0.5 |  |  | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 1 | 0.5 | 1 | 0.5 | 
R4 | NR | NonCol_intraB_ENDC_NR_CA-Core | WI | REL-18 |  | 0.5 | 0.25 |  | 0.25 | 0.25 | 0.25 | 0.25 |  |  | 0.25 |  |  |  |  |  | 
R4 | NR | NonCol_intraB_ENDC_NR_CA-Perf | WI | REL-18 |  |  |  |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  | 0.25 |  | 0.25 | 
R4 | NR | NR_HST_FR2_enh_Core | WI | REL-18 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.25 | 0.5 |  | 0.5 | 0.5 |  |  |  |  |  | 
R4 | NR | NR_HST_FR2_enh_Perf | WI | REL-18 |  |  |  |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | LTE, NR | NR_LTE_EMC_enh-Core | WI | REL-18 |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  |  |  |  |  | 
R4 | LTE, NR, UTRA, GERAN | NR_LTE_EMC_enh-Perf | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |  | 0.25 |  | 
R4 | NR | NR_ATG | WI | REL-18 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.25 | 0.25 |  | 1 | 0.25 |  | 1 |  | 1 |  | 
R4 | NR | NR_ATG | WI | REL-18 |  |  | 0.5 |  |  | 0.25 |  | 0.5 |  |  | 0.25 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R4 | NR | FS_NR_eff_BW_util | SI | REL-18 |  | 0.5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | FS_FR2_enhTestMethods | SI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | LTE | LTE_NBIoT_eMTC_NTN_req-Core | WI | REL-18 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | LTE | LTE_NBIoT_eMTC_NTN_req-Perf | WI | REL-18 |  | 0.25 | 0.25 |  | 0.25 | 0.25 | 0.25 | 0.25 |  |  |  |  |  |  |  |  | 
R4 | NR | NR_FR1_TRP_TRS_Enh-Core | WI | REL-18 |  | 0.5 |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |  | 0.25 |  | 0.25 |  | 
R4 | NR | NR_FR1_TRP_TRS_Enh-Perf | WI | REL-18 |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | NR_MIMO_OTA_enh-Core | WI | REL-18 |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  | 0.25 |  | 0.25 |  | 
R4 | NR | NR_MIMO_OTA_enh-Perf | WI | REL-18 |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  | 0.5 |  | 0.5 |  | 

## Slide 30: RAN4 TU Planning
The RAN4 TU budget
Q1 2023 meeting plans:
  Finalization of Rel-17 Perf part
    NR_ext_to_71GHz-Perf
    NR_NTN_solutions-Perf
  Focus on Rel-18 RAN4-led SI/WIs and start RAN4 work for RAN1/2/3-led WIs
  Workload in RAN4 is high.
 |  |  |  |  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
lead WG | RAT | WI code | WI or SI | Rel | 98 Dec.22 | 106 | 106 | 99 Mar.23 | 106bis | 106bis | 107 | 107 | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
R4 | NR | Nominal TUs for Maintenance (remaining) |  |  |  | 3 | 5 |  | 3 | 2 | 3 | 2 |  | 2 | 2 |  | 2 | 2 | 2 | 2 | 
R4 |  | Reserved TUs ([5%-15%] capacity) |  | REL-18 |  | 0 | 0.5 |  | 0.25 | 1.25 | 0.25 | 1.25 |  | 0.25 | 1.25 |  | 1 | 0.5 | 0.75 | 0.5 | 
R4 | LTE, NR | Rel-17 performance part (remaining) |  | REL-17 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | Rel-18 TEIs & additional reserved TU |  |  |  | 0 | 0 |  | 0.5 | 0 | 0.25 | 0 |  | 0.5 | 0 |  | 0.5 |  | 0.5 |  | 
R4 | LTE, NR | Misc. impacts from other RAN WGs and TSGs (Rel-18 LS reply) |  | REL-18 |  | 1 | 1 |  | 0.5 | 0.5 | 0.5 | 0.5 |  |  |  |  |  |  |  |  | 
R4 Capacity |  |  |  |  |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 | 
TU which has already been allocated |  |  |  |  |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 | 
Remaining TU |  |  |  |  |  | 0 | 0 |  | 0 | 0 | 0 | 0 |  | 0 | 0 |  | 0 | 0 | 0 | 0 | 

## Slide 31: TEI CR
One TEI Cat-B CR was agreed in RAN4 this quarter (RAN4#104-bis-e)
  No impact on RAN2 or other WGs is identified.
Tdoc | Title | Source | Type | For | TDoc Status | Release | Spec | Version | Related WIs | CR | CR revision | CR category | TSG CR Pack
R4-2215527 | Introduction of intra band NC UL CA in the n77 frequency range in Canada [n77 Canada] | Nokia, Nokia Shanghai Bell | CR | Agreement | agreed | Rel-17 | 38.101-1 | 17.7.0 | TEI17 | 1199 |  | B | RP-223298

## Slide 32: Thank You!
Many thanks to：
Vice chair Haijie Qiu, Andrey Chervyakov, and Session chair Meng Zhang for helping structure the e-meeting and chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent supports
Email moderators for leading the email discussions and providing summaries
  Jinqiang Xing, Aida Vera Lopez, Aijun Cao, Alexander Sayenko, Ato Yu, Axel Muller, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chrisitian Bergljung, Chunhui Zhang, Chunxia Guo, Daniel Poop, Dmitry Petrov, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Esther Sienkiewicz, Fei Xue, Gaurav Nigam, Gene Fong, Han Jing, He (Jackson) Wang, Hsuanli Lin, Hua Li, Huiping Shan, Ingo Wendler, Iwo Angelow, Jerry Cui, Jiakai Shi, Jin Wang, Jingjing Chen, Jingzhou Wu, Jin-yup Hwang, Johan Sköld, Johannes Hejselbaek, Kazuyoshi Uesaka, Lars Dalsgaard, Lei Du, Li Zhang, Liehai Liu, Man Hung Ng, Manasa Raghavan, Meng Zhang, Miao Wang, Michal Szydelko, Mueller Axel, Mohammad Abdi Abyaneh, Muhammad Kazmi, Ojas Choksi, Peng Zhang, Per Lindell, Petri Vasenkari, Phil Coan, Prashant Sharma, Qian Yang, Qifei Liu, Qiming Li, Qiuge Guo, Rafael Paiva, Richard Kybett, Richie Leo, Roy Hu, Rui Huang, Ruixin Wang, Sanjun Feng, Santhan Thangarasa, Shan Yang, Shiyuan Wang, Steven Chen, Su Hwan Lim, Sumant Iyer, Susanne Rath, Suzuki Yasuki, Taekhoon Kim, Tim Frost, Toni lahteensuo, Tricia Li, Ville Vintola, Wubin Zhou, Xiaoran Zhang, Xuan Yi, Xuhua Tao, Xusheng Wei, Yang Tang, Yankun Li, Ye Liu, Yiyan Zhang, Yoonoh Yang, Yuan Gao, Yuexia Song, Yunchuan Yang, Zhifeng Ma, Zhixun Tang, Zhongyi Shen
Delegates for great contributions and discussions for finalization of Rel-17 performance part and good progress for Rel-18 in RAN4.

## Slide 33: We are back to F2F meeting! 
@ RAN4#105 in Toulouse