3GPP TSG RAN meeting #99									RP-230053

Face to Face Meeting, Rotterdam, March20-23, 2023

## Status Report to TSG

Agenda item:			9.4.1.3

| WI / SI Name | APT 600 MHz band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_600MHz_APT |  |  |  |  |
| Unique ID | 960097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221778 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: March 2023 | Performance part: March 2023 100% | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Mansoor Shafi |
|  | Company | Spark New Zealand |
|  | Email | Mansoor.shafi@spark.co.nz |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#104-bis-e

- TR draft agreed. [33]

- TP on system parameter agreed. [64]

- WF on UE RF agreed [72]

- BS draft CRs agreed. [56-58,65-69]

RAN4#105

- TR draft agreed. [73]

- TP to TR on duplex spacing agreed. [101]

- TP to TR on BS requirement agreed. [91]

- UE RF CR agreed. [102]

- RRM CR agreed. [106]

- BS CRs agreed. [80,85-87,94,103-105]

- draft CR to TS 38.106 is endorsed to be included in WID scope. [88]

RAN4 #106

- TP to TR on n71 and n 105 compatibility agreed {109, 110, 113,124}

- TP to TR on BS RF requirements agreed {111}

- CR on protection for band n105 {120, 123}

- CR  to 38 174 agreed. {106}

- CR to 37.176-1 agreed {115}

- CR to 37.176-2 agreed {116}

- Agreed Proposal to consider the additional spurious emission requirements and co-location with other base stations requirement for APT600MHz with repeater type 1-O in TS38.115-2 in the NCR WID instead of APT600MHz WID. Spark will submit a revised WID.

- CR to 38.115-1 agreed {118}

- CR to 38.106 agreed {119}

- CR to TS 36 104 agreed {121}

- CR to TS 38 101-1 on introduction of band n 105 in co existence table {125}- agreed

- CR to TS 38 101-1 on correction to band n 105 in co existence table {123}- agreed

- CR to TS 36 141 agreed {122}

- TP to TR 38 892 agreed {127}

- TR 38 892 agreed [ 128]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-e

- R4-2211529	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2211530	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2211532	APT 600 MHz NR band	Spark NZ Ltd

- R4-2212068	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2212069	UE RF requirement for APT600	Nokia, Nokia Shanghai Bell

- R4-2212097	APT600 band CH36 rejection and REFSENS impact	Skyworks Solutions Inc.

- R4-2212353	On APT 600 MHz band definition for NR	Apple

- R4-2212611	Discussion on system parameters for APT 600MHz	Xiaomi

- R4-2212612	Discussion on UE RF requirements for APT 600MHz	Xiaomi

- R4-2212714	Discussion on APT 600MHz UE RF requirement	ZTE Corporation

- R4-2213335	R18 Discussion on the treatment of HIBS in bands 694-960MHz	OPPO

- R4-2213582	BS requirements for APT 600 MHz NR band	Nokia, Nokia Shanghai Bell

- R4-2213678	Revised WID for on APT 600 MHz NR band	ZTE Corporation

- R4-2213679	Discussion on system parameter for APT600MHz	ZTE Corporation

- R4-2213680	Discussion on BS RF requirements for APT600MHz	ZTE Corporation

- R4-2213681	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2213682	draft CR to TS38.174 the introduction of APT600MHz	ZTE Corporation

- R4-2213683	draft CR to TS38.176-1 the introduction of APT600MHz	ZTE Corporation

- R4-2213684	draft CR to TS38.176-2 the introduction of APT600MHz	ZTE Corporation

- R4-2213685	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2214000	UE RF requirements for the APT 600 MHz band	Qualcomm Incorporated

- R4-2214001	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2214102	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214235	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214433	WF on system parameters for APT 600 MHz.	Huawei, HiSilicon

- R4-2214434	WF on BS requirements for APT 600 MHz.	Nokia, Nokia Shanghai Bell

- R4-2214435	WF on UE requirements for APT 600 MHz.	Skyworks Solutions Inc

- R4-2214878	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2214879	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2214880	APT 600 MHz NR band	Spark NZ Ltd

- R4-2215090	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2215102	Introduction of APT 600 MHz band	Qualcomm Incorporated

RAN4#104-bis-e

- R4-2215375	Base line TR 38 892	Spark NZ Ltd

- R4-2215637	REFSENS and Blocking requirement for n105	Skyworks Solutions Inc.

- R4-2215669	Refsens and blocking for the 600MHz APT band	Apple

- R4-2215929	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2215930	UE REFENS for APT600	Nokia, Nokia Shanghai Bell

- R4-2215942	Asymmetric bandwidths for APT 600 MHz	Ericsson

- R4-2216156	REFSENS for APT-600	MediaTek Inc.

- R4-2216288	Initial discussion on RRM impacts due to introduction of APT 600MHz NR band	Huawei, HiSilicon

- R4-2216451	TP for TR38.892	OPPO

- R4-2216524	Draft CR to TS 38.141-1: Introduction of NR band APT600 [n105]	Ericsson

- R4-2216525	Draft CR to TS 37.105: Introduction of NR band APT600 [n105]	Ericsson

- R4-2216529	Revised WID for on APT 600 MHz NR band	ZTE Corporation

- R4-2216530	Further discussion on BS RF requirements for APT600MHz	ZTE Corporation

- R4-2216531	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2216532	draft CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2216533	draft CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2216534	draft CR to TS38.174 the introduction of APT600MHz	ZTE Corporation

- R4-2216535	draft CR to TS38.176-1 the introduction of APT600MHz	ZTE Corporation

- R4-2216536	draft CR to TS38.176-2 the introduction of APT600MHz	ZTE Corporation

- R4-2216537	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2216646	In band blocking for APT 600	Qualcomm Incorporated

- R4-2216647	Variable duplex for the APT 600 MHz band	Qualcomm Incorporated

- R4-2216648	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2216732	draft CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216733	draft CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216734	draft CR to 38.141-2 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216955	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2216956	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2216998	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2216999	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2217124	Base line TR 38 892	Spark NZ Ltd

- R4-2217125	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2217126	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2217127	Draft CR to TS 38.141-1: Introduction of NR band APT600 [n105]	Ericsson

- R4-2217128	Draft CR to TS 37.105: Introduction of NR band APT600 [n105]	Ericsson

- R4-2217129	draft CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2217130	draft CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2217771	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2217772	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2217806	WF on UE requirements for n105	OPPO

RAN4#105-e

- R4-2218046	TR 38.892	Spark NZ Ltd

- R4-2218047	UE RF parameters for n 105	Spark NZ Ltd

- R4-2218049	UE RF parameters for n 105	Spark NZ Ltd

- R4-2218050	Text proposals for TR 38 892	Spark NZ Ltd

- R4-2218127	600M_APT_REFSENS_IBB	Murata Manufacturing Co Ltd.

- R4-2218386	REFSENS and other UE requirements for n105	Skyworks Solutions Inc.

- R4-2218498	CR to TS 38.141-1: Introduction of NR band n105	Ericsson

- R4-2218499	CR to TS 37.105: Introduction of NR band n105	Ericsson

- R4-2218500	CR to TS 38.133: Introduction of NR band n105	Ericsson

- R4-2218768	Text Proposals for TR 38 892	Spark NZ Ltd

- R4-2218810	REFSENS for APT-600	MediaTek Inc.

- R4-2218824	Asymmetric bandwidths for APT 600 MHz and the REFSENS requirement	Ericsson

- R4-2219349	CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2219350	CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2219351	CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2219352	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2219603	Discussion on the concept of variable duplex	OPPO

- R4-2219707	UE REFSENS and asymmetric channel bandwidth	Nokia, Nokia Shanghai Bell

- R4-2219860	TP to TR 38.892: BS requirements for APT 600 MHz NR band	Nokia, Nokia Shanghai Bell

- R4-2219861	CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219862	CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219863	CR to 38.141-2 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219984	In band blocking for APT 600	Qualcomm Incorporated, Skyworks Solutions, Inc.

- R4-2219985	Variable duplex for the APT 600 MHz band	Qualcomm Incorporated

- R4-2219986	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2220016	TP for TR 38.892: n105 compatibility with legacy n71 UEs	T-Mobile USA

- R4-2220098	Topic summary for [105][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2220099	Topic summary for [105][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2220486	Text proposals for TR 38 892	Spark NZ Ltd, Nokia

- R4-2220487	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2220489	CR to TS 38.141-1: Introduction of NR band n105	Ericsson

- R4-2220490	CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2220491	CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2220492	CR to TS 38.133: Introduction of NR band n105		Ericsson

RAN4 #106

[107]  		R4-2300029		: General and work plan, RAN4 106 meeting is kindly requested to note the ongoing updating of TR 38 892	Spark NZ

[108]		R4-2300030		Reserved for complete TR 38 892	Spark NZ

[109]		R4-2300031		Text Proposals for TR 38 892	Spark NZ, Nokia

[110]		R4-2302457		TP to TR 38.892: n71 and n105 compatibility (section 6),	Huawei

[111]		R4-2302458		TP to TR 38.892: BS RF requirements (section 7.2)		Huawei

[112]		R4-2302707		TP for TR 38.892: UE requirements		Qualcomm Incorporated

[113]		R4-2302708		Title: TP for TR 38.892: Compatibility with Band 71/n71 		Qualcomm Incorporated

[114]		R4-2301478		CR to TS 38.174: Addition of band n105 		Ericsson

[115]		R4-2301479		CR to TS 37.176-1: Introduction of NR band n105 		Ericsson

[116]		R4-301480		CR to TS 38.176-2: Introduction of NR band n105 		Ericsson

[117]		R4-2301724			Discussion on the impact of APT60MHz on TS38.115-2		ZTE Corporation

[118]		R4-2301725		CR to TS38.115-1 the introduction of APT600MHz  		ZTE Corporation

[119]		R4-2301726		CR to TS38.106 the introduction of APT600MHz 		 ZTE Corporation

[120]		R4-2302352		Needed corrections for n105 related band protection		Skyworks solutions Inc

[121]		R4-2302459		CR to TS 36.104: Introduction of NR band n105, Rel-18 		Huawei, HiSilicon

[122]		R4-2302460		CR to TS 36.141: Introduction of NR band n105, Rel-18 		Huawei, HiSilicon

[123] 		R4-2303473		Correction to band n105 in co-existence table in 38 101		Skyworks Solutions Inc and Qualcomm

[124]		R4-2303472		TPs to TR 38 872 on n 71 and n 105 compatibility		Qualcomm Incorporated

[125]		R4-2303474		Introduction of band n105 in co-existence table in 38 101		Skyworks Solutions Inc and Qualcomm Incorporated

[126]		R42302810		Topic summary for [106][117]NR_600MHz_APT		Ericsson

[127]		R4-2303697		Revised TP to 38 872 on n 71 nd n 105 capability 		Qualcomm Incorporated

[128]		R4-2303723		Revised TR 38 892						Spark NZ Ltd