3GPP TSG RAN meeting #99									RP-230353

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			9.4.4.3

| WI / SI Name | High power UE (power class 2) for NR FR1 FDD single band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_NR_FR1_FDD_R18 |  |  |  |  |
| Unique ID | 970086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222967 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 10% | Performance Part: 10% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4-106:

Following agreements were made:

- Take the reference sensitivity degradation average values in R4-2303458 as starting point, companies are encouraged to further check the values for FDD PC2 by 1Tx and 2Tx architecture, especially for large channel bandwidth where companies values differ by a large margin.

- A-MPR potential impacts for captured FDD PC2 bands were agreed in R4-2303458, and an FDD PC2 band cannot be considered complete if the needed A-MPR specification is not finalized.

2.4.2	Remaining Open issues

Further analyze RF requirements for FDD PC2 bands captured in the WID.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-104bis-e

- R4-2217121	WF on requirements for HPUE_Basket_FDD	China Unicom

- R4-2215852	TR 38.xxx v0.0.1 HPUE_NR_FR1_FDD_R18	China Unicom

- R4-2215331	Architecture MSD and A-MPR aspects for PC2 FDD low bands	Skyworks Solutions Inc.

- R4-2215332	Architecture MSD and A-MPR aspects for PC2 FDD mid bands	Skyworks Solutions Inc.

- R4-2215661	MSD analyses for PC2 FDD bands with 2Tx	Apple

- R4-2215893	Discussion on PC2 band n8 RSD	ZTE Corporation,China Unicom

- R4-2216124	Discussion on the PC2 UE maximum output power and Tx power tolerance	vivo

- R4-2216774	Initial consideration on PC2 FDD bands	Huawei, HiSilicon

- RAN4-105

- R4-2218609	Revised WID on High power UE for FR1 for FDD single band(s) with PC2	China Unicom

- R4-2218614	BigCR for High power UE for FDD single band PC2	China Unicom

- R4-2218618	TR 38.896 v0.1.0 HPUE_NR_FR1_FDD_R18	China Unicom

- R4-2218113	PC2 FDD bands MSD with 1Tx	Apple

- R4-2219723	Preliminary REFSENS results for 1Tx and 2Tx PC2 FDD bands	Skyworks Solutions Inc.

- R4-2219869	Discussion on PC2 bands n8 and n28 reference sensitivity degradation	Mediatek India Technology Pvt.

- R4-2219213	TP for TR 38.896 to include HPUE single band n8	ZTE Corporation, China Unicom

- R4-2220482	TP for TR 38.896 to include HPUE single band n8	ZTE Corporation, China Unicom

- RAN4-106

- R4-2300168	Revised WID High power UE (power class 2) for NR FR1 FDD single band	China Unicom

- R4-2300362	PC2 FDD bands MSD with 1Tx	Apple

- R4-2300652	PC2 FDD bands RSD evaluation and NS requirement	Skyworks Solutions Inc.

- R4-2300715	MSD for PC2 FDD bands	Huawei, HiSilicon

- R4-2302031	PC2 FDD bands RSD	Murata Manufacturing Co Ltd.

- R4-2302353	Discussion on PC2 FDD bands Reference Sensitivity Degradation	Mediatek India Technology Pvt.

- R4-2302709	PC2 FDD requirements for Band n8 and n28	Qualcomm Incorporated

- R4-2300716	PC2 A-MPR for band n8	Huawei, HiSilicon

- R4-2300717	PC2 A-MPR for band n28	Huawei, HiSilicon

- R4-2302807	Topic summary for [106][114] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2303458	WF on FDD PC2 HPUE	China Unicom

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template