3GPP TSG RAN meeting #99										RP-230430

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			13.3.3

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2023 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

26 CRs were agreed during RAN5#98 meeting. The completeness status for band configurations will be traced via PRD 21.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-231102	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-230287	Update inter-band NR CA configurations of three bands CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon Switzerland AG

- R5-230897	Addition of test frequency for DC_71A_n2A, Qualcomm France

TS 38.508-2 CR:

- R5-231797	Update for 38.508-2 for DC_71A_n2A, Qualcomm France

TS 38.521-1 CRs:

- R5-231655	Corrections of test requirement tables for spurious emission for UE co-existence for NR CA, Ericsson, ZTE

- R5-230284	Update delta TIB,c for CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon Switzerland AG

- R5-231656	Update test configuration and test requirement for three band interband reference sensitivity for CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-230283	Update minimum requirements of reference sensitivity exceptions due to intermodulation interference for 3DL/2UL cases of CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A	, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-230285	Update delta RIB,c for CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A	, Verizon Switzerland AG

- R5-230286	Update Chapter 5 for inter-band NR CA configurations of three bands CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon Switzerland AG

TS 38.521-3 CRs:

- R5-231892	Corrections of test requirement tables for spurious emission for UE co-existence for EN-DC	, Ericsson, ZTE, KDDI, Nokia

- R5-230893	Update 6.2B.4.2.3.1 for DC_71A_n2A, Qualcomm France

- R5-230895	Update 6.2B.1.3 for R17 combo DC_71A_n2A, Qualcomm France

- R5-231680	Update Tx spurious co-exist for DC_71A_n2A, Qualcomm France

- R5-231681	General SE for DC_71A_n2A	Qualcomm France

- R5-231687	Introduction of spurious emissions test cases for 21A_n28A, NTT DOCOMO INC.

- R5-231301	Correction of maximum output power test case, ROHDE & SCHWARZ

- R5-231689	Updates for Table 7.3B.2.3.4.2.1-6 due to frequency selections in test configuration table partly non-implementable, Verizon

- R5-231682	Update 7.3B.2.3 for DC_71_n2A, Qualcomm France

- R5-230906	Update ref sense min requirement for DC_71A_n2A, Qualcomm France

- R5-231058	Introduction of reference sensitivity for 21A_n28A, NTT DOCOMO INC.

- R5-231685	Update to R17 Configuration for DC, Bureau Veritas ADT, Qualcomm

TS 38.905 CRs:

- R5-230281	Update reference sensitivity test cases for three bands configurations of CA_n2A-n5A-n77A, CA_n2A-n66A-n77A, and CA_n5A-n66A-n77A, Verizon, Qualcomm, Ericsson

- R5-231880	Addition of spurious emissions TP analysis for 21A_n28A, NTT DOCOMO INC.

- R5-231612	Update Ref sensitivity TP selection for DC_21A_n79A, Qualcomm France

- R5-231613	Ref sensitivity TP selection for DC_71A_n2A, Qualcomm France

- R5-231614	Adding Spurious emission TP for DC_71A_n2A, Qualcomm France

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time