3GPP TSG RAN meeting #99								                   RP-230669

Rotterdam, Netherlands, 20-23 March, 2023

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name | Study on Ambient IoT (Internet of Things) in RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_Ambient_IoT_RAN |  |  |  |  |
| Unique ID | 970078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222685 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.0	RAN

#### 2.0.1	Agreements

Agreements were taken on:

- Design targets

- Deployment scenarios tables

- Connectivity topologies

- Representative use cases

Those agreements were captured in the agreed pCR in RP-230808.

pCRs on connectivity topologies and use-case mapping were agreed in RP-230807 and RP-230802, respectively.

TR 38.848 was agreed as v0.1.0.

#### 2.0.2	Remaining Open issues

- To conclude on device characteristics and categorization

- To conclude on entries and descriptions of deployment scenario characteristics

- Complete the set of RAN design targets based on the identified deployment scenarios and their characteristics for the relevant use cases

- Compare and assess the feasibility of meeting the design targets for relevant use case on the basis of the deployment scenario(s) appropriate to it, and identify assumptions on required functionality to be supported.

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

- RP-230055	Ambient IoT link budget considerations	Nokia Denmark

- RP-230056	Ambient IoT security considerations	Nokia Denmark

- RP-230057	Ambient IoT positioning 	Nokia Denmark

- RP-230058	Ambient IoT use cases, tag types and spectrum	Nokia Denmark

- RP-230105	Discussion on Ambient IoT	Samsung

- RP-230109	Discussions on Ambient IoT	Xiaomi EV Technology

- RP-230110	Input to Study on Ambient IoT in RAN	Ericsson

- RP-230118	Discussion on Ambient IoT	Sierra Wireless. S.A.

- RP-230140	Discussion on ambient IoT	OPPO

- RP-230178	Discussion on Ambient IoT in RAN	Spreadtrum Communications

- RP-230182	Discussion on deployment scenarios and design targets for ambient IoT in RAN	NEC

- RP-230268	Views  and consideration on ambient IoT	Apple

- RP-230275	Discussion on Ambient IoT	Lenovo

- RP-230297	Discussion on device categorization and design targets for Ambient IoT	CMCC

- RP-230301	Views on Ambient IoT	Qualcomm Incorporated

- RP-230320	Discussion on Ambient IoT	China Telecom

- RP-230360	Discussion on ambient IoT	NTT DOCOMO, INC.

- RP-230364	Views on Ambient IoT	Fujitsu Limited

- RP-230368	Discussion on Ambient IoT	vivo

- RP-230386	Discussion of the NR system design in support of Ambient IoT	CATT

- RP-230419	TR 38.848 v0.1.0 Study on Ambient IoT (Internet of Things)	CMCC

- RP-230571	pCR for TR 38.848 on RAN#98e agreements for Ambient IoT	Huawei

- RP-230572	Views on Ambient IoT towards focused RAN work	Futurewei

- RP-230575	Considerations for Ambient IoT latency requirements	KT Corp.

- RP-230616	Discussion on use cases and deployment scenarios of Ambient IoT	ZTE, Sanechips

- RP-230617	Discussion on other aspects of Ambient IoT	ZTE, Sanechips

- RP-230657	Network design considerations for Ambient IOT	Reliance Jio

- RP-230666	Ambient IoT: some RAN design targets	Vodafone

- RP-230669	Status report for SI: Study on Ambient IoT (Internet of Things) in RAN; rapporteur: Huawei	RAN

- RP-230670	Use case grouping for Ambient IoT	Huawei, HiSilicon

- RP-230671	Ambient IoT deployment scenarios and their characteristics	Huawei, HiSilicon

- RP-230672	Connectivity topologies for Ambient IoT	Huawei, HiSilicon

- RP-230673	Ambient IoT device characteristics and categorization	Huawei, HiSilicon

- RP-230674	RAN design targets for Ambient IoT	Huawei, HiSilicon

- RP-230675	Feasibility assessment and required functionalities for Ambient IoT	Huawei, HiSilicon

- RP-230676	pCR for TR 38.848 on proposals to RAN#99 for Ambient IoT	Huawei, HiSilicon

- RP-230680	Discussion on Ambient IoT	Philips International B.V.

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template