## Slide 1: Considerations on Completion of the Rel-18 NCR WI
AT&T, FirstNet
3GPP TSG RAN Meeting #99
Rotterdam, Netherlands, March 20-23, 2023
Agenda Item: 9.3.1.6
RP-230679

## Slide 2: Background
NR Network Controlled Repeaters WID
  NR_netcon_repeater approved WI in RP-223505.
  RAN1-led Core part completion targeted RAN#99
RAN1 was able to conclude the NCR WI from RAN1’s perspective
  RAN2 was not able to conclude the NCR WI
  Several RAN2-led email discussions are ongoing until the April RAN2#121-bis-e meetings and online discussion is needed.
  However, e.g., value ranges and definition for RRC/MAC-CE parameters, also need input and agreement from RAN1 (Many FFSs)

## Slide 3: Considerations for completion of the NCR WI
There are no TUs allocated after RAN#99 for the NCR WI
  This suggests a WID revision and WI exception handling
Since Rel-18 is in the middle of the release cycle, agenda item/time allocation is unclear in RAN1 and RAN2 given work not completed
  It is problematic to wait for NCR “maintenance”/parameter definition until the official RAN1 Rel-18 maintenance window in 4Q. Likewise the RAN2 1Q2024 maintenance window as we could potentially have, e.g., 2 quarters of potentially incorrect/incomplete specs.
  RAN2 identified many outstanding issues which need to be resolved and some may need RAN1 agreement, and without additional RAN1 work, RAN2 may be further delayed:
    [POST121][701][NCR] Stage-2 running CR for NCR (E///)
    [AT122][702][NCR] Capabilities running CR for NCR (Intel)
    [POST121][703][NCR] RRC running CR for NCR (ZTE)
    [POST121][704][NCR] 38.304 running CR for NCR (CATT)

## Slide 4: Proposal(s)
Clear guidance is needed from the RAN Plenary/RAN leadership for the following:
  RAN1:
  When RAN1 may discuss MAC/RRC parameter values for NCR and under what AI for “completed” WIs?
    Possibility for email discussion(s) in RAN1 at RAN1#112-bis or later
    RAN1 agenda item for agreeing parameters/value ranges at RAN1#113
  RAN2:
    RAN Plenary discussion and decision on RAN2 TU allocation post-RAN#99 via WID revision and exception handling procedures.
    Proposal: Extend RAN2 time units by 1 quarter
  Generally, we may need some clear procedures for WIs that complete well before the end of a release cycle and how to address alignment across WGs and maintenance.
    Also, avoid a bad precedent to extend WIs that extend beyond previously approved completion date(s) during a mid-release cycle.