3GPP TSG RAN meeting #99										RP-230729

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			9.4.5.2

| WI / SI Name | Enhancement of NR shared spectrum bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_unlic_enh |  |  |  |  |
| Unique ID | 960093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222174 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2023 (changed) | Performance part: 03/2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 85% | Performance Part: 99% (no performance part impact) | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Daniel Popp |
|  | Company | Apple Inc. |
|  | Email | d_popp@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | YES |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### Agreements at the RAN4#106 meeting

- Running draft CR [3] on implementing agreements made in previous meetings and RAN4#106 to 38.101-1 was endorsed

- Running draft CR [4] on implementing agreements made in previous meetings and RAN4#106 to TR 38.849 was endorsed

- CR [10] on NR-U A-MPR for PC5 VLP in NS_61 was agreed. Square brackets are removed from A-MPR values in Rel-18.

- Performance Part: Company input was request for performance part. There is no request for updating existing requirements as the current specification is sufficient to support the enhanced unlicensed access. The performance part is considered 100% completed.

- WF [15] was agreed with the following content:

  - Single Tx PC3 MPR is agreed.

  - 2Tx PC3 MPR is agreed with tentative values. Brackets are placed around the values until final agreement is reached.

  - Single Tx PC3 A-MPR is agreed for NS_30. CBW of 100MHz is currently not considered and Table 6.2F.1-2 (TS38.101-1) does not include 100MHz CBW in Rel-18 for this NS flag.

  - Single Tx PC3 A-MPR is agreed for NS_54.

  - NR-U PC3 A-MPR for 1Tx and 2Tx is defined separately for South Korea. Brackets for NR-U PC3 A-MPR with 2Tx (2x20dBm) for both antenna isolation of 10dB and 16dB in South Korea are removed. Values are harmonized values so that 2Tx A-MPR is not lower than 1Tx.

  - Network signaling extension:

    - RAN4 shall take into account the extended range of NS values introduced by RAN2.

    - Label the highest NS value “7” as “RESERVED” for all existing NS values.

  - Harmonization of Kenya, Qatar and Jordan regulatory requirements are agreed as follows:

    - Re-use 3GPP band n102 for the LPI/VLP operation in Kenya, Qatar and Jordan.

    - For the LPI operation in Kenya, Qatar and Jordan NS_01 can be re-used.

    - For the VLP operation in Qatar and Jordan, the corresponding "flat 6dB back-off" NS flag can be re-used.

    - For the VLP operation in Kenya, same NS flag as for e.g. Australia and New Zealand can be re-used.

  - Harmonization of Dominican Republic with previously agreed requirements:

    - Re-use 3GPP band n96 for the LPI/VLP operation in Dominican Republic.

    - For the LPI operation in Dominican Republic, same NS flag as for South Korea, NS_60, can be re-used.

    - For the VLP operation in Dominican Republic, same NS flag as for e.g. Canada can be re-used.

  - Requirements for Japan need separate NS flags to support the LPI and VLP modes.

  - Intra-band contiguous UL CA

    - Further work on missing UL CA requirements is treated in Rel-18 basket not being part of block approval.

    - Proponents request intra-band UL CA combinations and corresponding network signaling for PC5 to be included into the basket.

    - Companies are encouraged to provide simulation and measurement results.

  - The updated summary of NS values for PC5 is endorsed.

- Updated NS values for PC5.

| Country | Mode |  |  |
| --- | --- | --- | --- |
|  | SP | LPI | VLP |
| Region 1 |  |  |  |
| EU/CEPT | N/A | NS_58 | [NS_y1] |
| UK | N/A | NS_01 | [NS_y2] |
| Morocco | N/A | NS_01 | [NS_y2] |
| UAE | N/A | NS_01 | N/A |
| Saudi Arabia | N/A | NS_01 | N/A |
| Kenya | N/A | NS_01 | [NS_y5] |
| Qatar | N/A | NS_01 | [NS_y2] |
| Jordan | N/A | NS_01 | [NS_y2] |
| Region 2 |  |  |  |
| US | NS_54 | NS_53 | N/A |
| Canada | NS_54 | NS_59 | [NS_y3] |
| Brazil | N/A | NS_53 | [NS_y4] |
| Peru | N/A | NS_53 | N/A |
| Chile | N/A | NS_53 | N/A |
| Costa Rica | N/A | NS_01 | [NS_y2] |
| Colombia | N/A | NS_53 | N/A |
| Dominican Republic | N/A | [NS_60] | [NS_y3] |
| Region 3 |  |  |  |
| South Korea | N/A | NS_60 | [NS_61] |
| Hong Kong | N/A | NS_58 | [NS_y1] |
| Australia | N/A | NS_01 | [NS_y5] |
| New Zealand | N/A | NS_01 | [NS_y5] |
| Malaysia | N/A | NS_01 | [NS_y2] |
| Japan | N/A | [NS_x1] | [NS_y6] |

#### 2.4.2	Remaining Open issues

#### 2.4.2.1	Open issues after RAN4#106 meeting

- WF [15] on NR-U enhancement captures several open topics

  - Clarification on Full and Partial RB. Companies are requested to provide insights on the question whether the definition of Full and Partial RBs requires to be fixed or whether it is specified as intended.

  - UEs designed for older releases might be able to support network signaling flags from newer releases. How to indicate the support to the network needs further discussion.

- Other open topics:

  - PC3 LPI for EU, Canada, Brazil, Peru, Chile, Costa Rica, Columbia: Requirements need to be implemented and NS values proposed.

  - PC3 SP for Canada: Requirements need to be implemented and NS values proposed.

  - PC3 US LPI 2Tx (NS_53) is open item. Additionally, it is FFS whether one A-MPR table is sufficient for 1Tx and 2Tx operation.

  - PC5 1Tx A-MPR for NS_53: Final decision on Pi/2 BPSK and on 100MHz CBW is FSS e.i. agreeing on final values and removing brackets.

  - US SP 1Tx (NS_54): Final decision on A-MPR values is FSS. Additionally, it is FFS whether one A-MPR table is sufficient for 1Tx and 2Tx operation.

  - NS_53/54/60: Clarify whether MPR is sufficient for all complete sub-band cases except for DFT 1RB interlace where A-MPR must be further evaluated

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2300059, „Simulation results on UE RF MPR and A-MPR for PC3“, Charter Communications, Inc, RAN4#106

- R4-2300336, „Update of the regulatory requirements and summary of NS values“, Apple, RAN4#106

- R4-2303482, „draft CR: Rolling CR covering the agreed changes for NR-U enhacement“, Apple, RAN4#106

- R4-2303483, „Introduction of new countries with associated NS values and A-MPR back-off“, Apple, RAN4#106

- R4-2300339, „Further considerations on extending the maximum range for NS values“, Apple, RAN4#106

- R4-2300344, „NR-U MPR for Wideband and A-MPR for LPI“, Apple, RAN4#106

- R4-2300345, „NR-U A-MPR for VLP“, Apple, RAN4#106

- R4-2300951, „NR-U PC3 UE RF requirements“, LG Electronics, RAN4#106

- R4-2300952, „CR on NR-U PC3 A-MPR in NS_60“, LG Electronics, RAN4#106

- R4-2300953, “CR on NR-U A-MPR for PC5 VLP in NS_61“, LG Electronics, RAN4#106

- R4-2300985, “TP for TR38.849 on NR-U PC3 A-MPR in South Korea”, LG Electronics, RAN4#106

- R4-2301673, “Discussion on NS extension for NR-U” , Nokia, Nokia Shanghai Bell, RAN4#106

- R4-2302665, „Discussion on the work needed for A-MPR evaluation for NR-U contiguous ULCA“, Skyworks Solutions Inc., RAN4#106

- R4-2302811, „Topic summary for [106][118] NR_unlic_enh“, Apple, RAN4#106

- R4-2303484, „WF on NR-U enhancement“, Apple, RAN4#106

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template