3GPP TSG-RAN Meeting #99 	RP-230757

Rotterdam, Netherlands, March 20 – 23, 2023

# Source:	China Telecom

# Title:	New WID on Further Enhancement of Private Network Support for NG-RAN

# Document for:	Approval

# Agenda Item:	9.3.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	New WID on Further Enhancement of Private Network Support for NG-RAN

Acronym: NR_ePRN_Ph2

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-18

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_eNPN_ph2 | SA2 | 940075 | Study on enhanced support of Non-Public Networks phase 2 |
| eNPN_Ph2 | SA2 | 970015 | Enhanced support of Non-Public Networks Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830081 | Private Network Support for NG-RAN | Rel.16 RAN NPN Support WI |
| 840024 | Study on enhanced support of Non-Public Networks | The SI handles further architectural aspects of NPN, and SNPN/CAG support where inter-dependencies with RAN exist. |
| 890049 | Enhancement of Private Network Support for NG-RAN | The Rel-17 WI is to support enhanced non-public network (eNPN) for NG-RAN resulting from SA2 study on enhanced support of NPN. |

# 3	Justification

Private Network support (PRN) for NG-RAN was introduced in Rel-16 to support the basic functionality of two types of NPN, i.e. Standalone NPN(SNPN) and Public Network Integrated NPN(PNI-NPN), then its functionality was enhanced in Rel-17 to enable wider cooperation between different networks/different entities such as providing authentication for the third party users and onboarding provisioning, as well as IMS voice, emergency service and PWS related use cases.

In SA#97, SA2 has approved “New WID: Enhanced support of Non-Public Networks Phase 2” to start the normative work with the following Rel-18 NPN features being of RAN relevance:

-	Support for equivalent SNPNs

-	Support of non-3GPP access for SNPN services

# 4	Objective

The objective of this work item is to perform normative work for RAN functionalities required to support 5GS functions of the SA2 WID “Enhanced support of Non-Public Networks Phase 2”, with the following features being of RAN relevance:

- Support for enhanced mobility by enabling support for idle and connected mode mobility between SNPNs without new network selection [RAN3, RAN2]

- Support for non-3GPP access for SNPN [RAN3]

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.300 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.304 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.331 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.410 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.413 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.423 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |
| 38.420 | To support enhanced non-public network (eNPN) Phase 2 for NG-RAN | RAN#101 | Core part |

# 6	Work item Rapporteur(s)

Shengnan Liu, China Telecom, liushn@chinatelecom.cn

# 7	Work item leadership

RAN3

Secondary responsible Working Group(s): RAN2

# 8	Aspects that involve other WGs

SA2 input is needed.

# 9	Supporting Individual Members

Supporting IM name

China Telecom

Nokia

Nokia Shanghai Bell

Ericsson

ZTE

China Unicom

QC

CATT

Vivo

NEC

Huawei

HiSilicon

Xiaomi

Samsung

Lenovo

Fujitsu

Telia Company