## Slide 1
Agenda item: 8.1
Source: Moderator (Samsung)
Title: High-level work plan for Rel.17 FeMIMO WI
Document for: Discussion
3GPP TSG RAN WG1 Meeting #102-e R1-2006125
e-Meeting, August 17th – 28th, 2020

## Slide 2: Rel.17 NR FeMIMO: Work load assessment
ITEM (cf. WID) | Description | Work load (scope size)
Multi-beam (1) | high-speed large # configured TCI states: common beam, unified TCI framework, dynamic signaling UL multi-panel, MPE | Large
mTRP other channels (2a) | PDCCH, PUSCH, PUCCH | Large
Inter-cell mTRP (2b) | QCL/TCI for multi-DCI/PDSCH | Small
mTRP beam management (2c) | mTRP transmission with multi-panel reception | Small to medium
HST-SFN (2d) | Doppler pre-compensation, QCL-related | Medium
SRS (3) | Flexible AP-SRS triggering SRS switching SRS capacity and/or coverage | Large
CSI (4) | mTRP CSI FDD reciprocity Type-II CSI | Large

## Slide 3: Rel.17 NR FeMIMO: RAN1 timeline & challenges
 | 2020 |  |  |  |  |  | 2021 | 
Month | 100 (2) | 100b (4) | 101 (5) | 102 (8) | 102b (10) | 103 (11) | [Ad-hoc] | 104
# TUs | 2 | 2 | 4 | 4 | 4 | 4 | -- | 4
Per RAN#86 2019/12: planned to start in 100 (2020/02), targeting 2021/03 completion in RAN1
 | 2020 |  | 2021 |  |  |  |  |  | 
Month | 102-e (8) | 103-e (10) | [Ad-hoc] | 104 (3) | 104b (4) | 105 (5) | -- | -- | --
# TUs | 2 or 4 (?) | 2 or 4 (?) | -- | 4 | 4 | 4 | -- | -- | --
Postponed until 102-e (2020/08), targeting 2021/06 completion in RAN1
Total 24 TUs  16-20 TUs:
  Potential loss of up to 33% of TU allocation
  Reduced effectiveness due to e-Meeting style vs. F2F
  Uncertainty of 104, 104b, and/or 105 set up as F2F meetings due to covid-19 pandemic

## Slide 4: Strategy
Goal: Avoid massive down-scoping
Utilize “down time” between meetings
  FL-moderated offline email discussion between meetings has proven beneficial at least for MIMO
  FLs to set (and revise) prioritized topics from meeting to meeting
Proposal to RAN1 official(s): For each item, GTW (e-Meetings) and, if applicable, F2F time (official offline and online) are apportioned based on the scope size relative to other

## Slide 5: High-level goals for RAN1#102-e
Goal 1: Finalize EVM for items 1, 2a, 2d, 3, and 4
Goal 2: For each item, categorize and identify alternatives according to WID
  Strive to maintain well-defined scope consistent with WID
  If possible, agree on some issues (with alternatives) to be resolved for offline discussion (between eMeetings) and during RAN1#103-e