3GPP TSG RAN meeting #91e										RP-21xxxx

Electronic Meeting, March 16-26, 2021

Status Report to TSG

Agenda item:			9.7.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_enh |  |  |  |  |
| Unique ID | 860042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 09/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 30% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Seungmin Lee |
|  | Company | LG Electronics |
|  | Email | edison.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#104-e

Regarding resource allocation for power saving, the following agreements and conclusions were made:

- Agreements on random resource selection

  - Random resource selection is applicable to both periodic and aperiodic transmissions

    - FFS conditions for random resource selection

- Conclusion on sidelink reception types for evaluation and designing of SL power saving features

  - PSFCH reception is not included for Type A UE

  - S-SSB reception is not included for Type A UE

  - SL reception Type B is additionally added

    - Type B: Same as Type A with an exception of performing PSFCH and S-SSB reception

  - Note: the same conditions as in RAN1#103-e regarding the context of the discussion of Type A and Type D still apply (also applicable to type B)

- Agreements on periodic-based partial sensing operation

  - In a resource pool (pre-)configured with at least partial sensing, if UE performs periodic-based partial sensing, at least when the reservation for another TB (when carried in SCI) is enabled for the resource pool and resource selection/reselection is triggered at slot n, it is up to UE implementation to determine a set of Y candidate slots within a resource selection window, where

    - FFS condition(s) and timing(s) for which periodic-based partial sensing is performed by UE

    - The resource selection window is [n+T1, n+T2]

      - As a baseline, T1 and T2 are defined in the same way as in R16 NR-V2X according to step 1 [TS 38.214 Sec. 8.1.4]

      - Further discuss whether or not to introduce a threshold to re-define T1 and T2 such that

        - T1 ≥ 0 (subject to processing time constraint Tproc, 1), and T2 ≤ remaining PDB

        - T2-T1 ≤ (pre-)configured threshold

    - A minimum value for Y is (pre-)configured from a range of values, FFS details

    - FFS any restriction to determine Y candidate slots (including its relationship with SL-DRX)

    - FFS whether the resource selection window [n+T1, n+T2] should be confined within a set of periodic set of resources and its relationship with SL-DRX

    - Note: The terminology “periodic-based partial sensing” is based on the “partial sensing” used in LTE-V and it is intended to be used for the design and discussion of partial sensing in Rel-17.

  - In a resource pool (pre-)configured with at least partial sensing, if UE performs periodic-based partial sensing, at least when the reservation for another TB (when carried in SCI) is enabled for the resource pool and resource selection/reselection is triggered at slot n, the UE monitors slots of at least one periodic sensing occasions, where a periodic sensing occasion is a set of slots according to

if tvSL is included in the set of Y candidate slots.

    - Preserve is a periodicity value from the configured set of possible resource reservation periods allowed in the resource pool (sl-ResourceReservePeriodList). Down select to one:

      - Option 1:  Preserve corresponds to all values from the configured set sl-ResourceReservePeriodList

      - Option 2:  Preserve Preserve corresponds to a subset of values from the configured set sl-ResourceReservePeriodList

        - FFS how to determine the subset (e.g., by (pre-)configuration, UE determination)

      - Option 3: Preserve Preserve is a common divisor among values in the configured set sl-ResourceReservePeriodList

      - Option 4: FFS others

    - k is selected according to (down select to one)

      - Option 1: Only the most recent sensing occasion for a given reservation periodicity before the resource (re)selection trigger or the set of Y candidate slots subject to processing time restriction

      - Option 2: The two most recent sensing occasions for a given reservation periodicity before the resource (re)selection trigger or the set of Y candidate slots subject to processing time restriction

      - Option 3: All possible sensing occasions after n –T0

      - Option 4: Only one periodic sensing occasion for one reservation period. The k value is up to UE implementation. Max value for k is (pre-)configured.

      - Option 5: k is (pre-)configured, including multiple values

      - Option 6: (pre-)configuration of a bitmap, same as in LTE-V

      - Option 7: FFS others

    - FFS relationship between periodic sensing occasions and SL-DRX

    - FFS condition(s) and timing(s) for which periodic-based partial sensing is performed by UE

    - Note: companies are encouraged to show performance data for the down selections

- Agreements on contiguous partial sensing operation

  - In a resource pool (pre-)configured with at least partial sensing, if UE performs contiguous partial sensing and resource (re-)selection is triggered in slot n, support the following option:

    - Option 1: For the purpose of resource (re-)selection, the UE monitors slots between [n+TA, n+TB] and performs identification of candidate resources, in or after slot n+TB, based on all available sensing results, including periodic-based partial sensing results (if applicable).

      - FFS TA, TB (including the possibility of equal to zero, positive or negative) and remaining details (in particular, whether there should be exclusion of slots, changes in TA/TB values for different purposes, etc.)

      - FFS whether n can be replaced by e.g., index of some of Y candidate slots

    - FFS condition(s) in which contiguous partial sensing is performed by UE

    - FFS interaction with SL-DRX, if any

    - FFS interaction with periodic-based partial sensing, if any

    - Other options are not precluded

    - Note: This option is not to replace random resource selection only without sensing or re-evaluation and pre-emption checking

Regarding inter-UE coordination in mode 2 enhancements, the following conclusions were made:

- Conclusions on feasibility/benefit of inter-UE coordination

  - RAN1 concludes that the inter-UE coordination in Mode 2 is feasible, and is beneficial (e.g., reliability, etc.) compared to Rel-16 Mode 2 RA, and thus recommends specification of the feature.

    - The detailed observations can be found in the attachment of the LS

  - Draft LS in R1-2102165, along with the attachment R1-2102166, is approved (with a typo fix). Final LS in R1-2102168.

Regarding sidelink evaluation methodology update for power saving, the following agreements were made:

- Agreements on layout options for commercial use case

  - For commercial use case, following layout options are supported:

    - Option 3 of TR 36.843: Urban macro (500m ISD) (all UEs outdoor)

      - UE dropping as in Table A.2.1.1-1

        - All UEs are outdoors UEs

    - Option 1: Urban macro (500m ISD) + 1 RRH/Indoor Hotzone per cell for optional

      - UE dropping as in Table A.2.1.1-1

        - Mix of outdoor and indoor UEs

    - Option 5 of TR 36.843: Urban macro (1732m ISD) for optional

      - UE dropping as in Table A.2.1.1-1

        - All UEs are outdoors UEs

        - Mix of outdoor and indoor UEs

- Agreements on traffic models for public safety case

  - For public safety use case, following options are supported for traffic model:

    - Option 2: VoIP model specified in TR 36.843

    - Option 4: FTP model 3 in TR 38.840 with packet size of 0.5Mbytes and mean inter-arrival time of 200ms

    - Option 7: Periodic traffic model 3 specified in TR 37.885

    - Option 9: VoIP model specified in TR36.843 with change of the value of outage definition into 0.01 and with packet delay budget of 75 ms

  - Companies are encouraged to provide results for more than one traffic model including option 7

- Agreements on evaluation scenarios for V2P

  - For V2P evaluation, the mixture of at least V2P traffic and V2V traffic is supported.

    - Each Tx V-UE performs either only V2V traffic or only V2P traffic.

    - NOTE: Companies are encouraged to report the ratio between V-UEs performing V2V traffic and V-UEs performing V2P traffic.

2.1.2	Remaining Open issues

The followings are the remaining open issues:

- Physical layer aspects on resource allocation to reduce UE’s power consumption including;

  - Details of partial sensing based resource selection and random resource selection

  - Details and condition(s) in which re-evaluation and pre-emption can be performed by UEs performing sensing

  - Whether/how to support congestion control for power saving resource allocation schemes

  - Impacts of sidelink DRX on physical layer, if any

- Physical layer aspects on solution(s) on the enhancement(s) in mode 2 for enhanced reliability and reduced latency, subject to RAN decision

2.2	RAN2

2.2.1	Agreements

RAN2#113-e

Regarding sidelink DRX, the following agreements were made:

- Agreements on SA2’s questions

  - For Q1, RAN2 reply AS layer can determine DRX parameters and no additional input from V2X layer other than the currently available QoS is needed.

  - RAN2 confirms that for unicast, the PC5 DRX may be negotiated between the UEs in AS layer. We can also include this RAN2 confirmation into the response LS.

  - For Q2, RAN2 further reply that for SL unicast, other than DRX parameter negotiation/sharing reason, AS layer can provide the PC5 DRX related information to the V2X layer, and RAN2 is working on the detailed DRX parameter that applies to each cast type. RAN2 would keep SA2 being update on the RAN2 progress.

  - For Q3, RAN2 reply that RAN2 does not think it is beneficial for broadcast and groupcast to share the PC5 DRX related information amongst UEs in the vicinity in V2X layer.

  - For Q4, RAN2 reply that RAN2 is working on this aspects following the WID bullet of “Specify mechanism aiming to align sidelink DRX wake-up time with Uu DRX wake-up time in an in-coverage UE”, RAN2 would keep SA2 updated on related working progress.

- Agreements on high-level principles for SL DRX

  - For SL unicast (after SL unicast link is established), SL DRX configuration can be configured per a pair of source/destination. FFS whether SL DRX operates per direction or for both directions.

  - For SL groupcast/broadcast, SL DRX configuration can be configured in common. FFS on granularity of SL DRX configuration.

  - Short DRX cycle is not introduced for SL unicast, groupcast and broadcast in Rel-17.

  - For data reception, RAN2 defines the behaviour for monitoring the SCI reception (i.e., PSCCH and 2nd SCI on PSSCH) during the SL active time for SL DRX. For data reception, the UE may skip monitoring of PSCCH and 2nd SCI on PSSCH during inactive time for SL DRX. Sensing aspect is not considered in this agreement.

  - At least, On-duration timer and Inactivity timer are supported in SL unicast.

  - HARQ RTT is supported in SL unicast. FFS for the detailed condition when it is supported. FFS whether HARQ RTT is explicitly configured or can be based on SCI. FFS on the need of HARQ retransmission timer.

  - At least, on-duration timer is supported for SL groupcast. FFS for the need and detailed condition when inactivity timer is supported.

  - HARQ RTT is supported in SL groupcast. FFS for the detailed condition when it is supported. FFS whether HARQ RTT is explicitly configured or can be based on SCI. FFS on the need of HARQ retransmission timer.

  - At least, on-duration timer is supported for SL broadcast.

  - SL DRX Command MAC CE is introduced for SL DRX operation in unicast. FFS on the need of groupcast. FFS on the detailed UE behaviour (including relation to inactivity timer).

  - In mode 1, when in RRC_CONNECTED, if DRX is configured, the MAC entity monitors the PDCCH for the MAC entity's SL-RNTI, SLCS-RNTI and SL Semi-Persistent Scheduling V-RNTI in Uu DRX Active Time. MAC entity does not need to monitor the PDCCH for the MAC entity's SL-RNTI, SLCS-RNTI and SL Semi-Persistent Scheduling V-RNTI in Uu DRX in-active Time.

- Agreements on SL DRX configurations

  - For broadcast/groupcast, for out-of-coverage case, TX-UE/RX-UE obtain DRX configuration from pre-configuration.

  - For broadcast/groupcast, for in-coverage case, RRC_IDLE/INACTIVE TX-UE/RX-UE obtain DRX configuration from SIB. It is up to network implementation how to coordinate active time between different cells.

  - For broadcast/groupcast, for in-coverage case, for RRC_CONNECTED TX-UE/RX-UE can obtain DRX configuration from SIB. FFS on whether dedicated-RRC is also used.

  - For unicast, for OOC scenario, the UE who sends out the DRX configuration decides on the DRX configuration. FFS on whether pre-configuration and/or the assistance information from the peer UE is also taken into account when determining the DRX configuration.

  - For unicast, for OOC scenario, adopt per-direction DRX configuration is as baseline. FFS on whether it is TX-centric or Rx-centric, i.e. TX UE or RX UE decides it.

- Agreements on granularity of SL DRX operation for groupcast/broadcast

  - RAN2 kindly agree that for groupcast and broadcast communication further granularity to multiple sets of DRX configurations (beyond just cast type) is required i.e. more than two DRX Cycle configurations should be supported in specification.

  - RAN2 will study/discuss how PQI and/or L2 destination ID is used to derive groupcast and broadcast DRX configuration.

Timer-based SL DRX is also applied to SL groupcast/broadcast.

2.2.2	Remaining Open issues

The followings are the remaining open issues:

- Protocol layer aspects on resource allocation to reduce UE’s power consumption

- Protocol layer aspects on sidelink DRX for broadcast, groupcast, and unicast including;

  - Details of timer for unicast, and whether/how to support timer for broadcast/groupcast

  - Details of mechanism aiming to align sidelink DRX wake-up time among the UEs communicating with each other

  - Details of mechanism aiming to align sidelink DRX wake-up time with Uu DRX wake-up time in an in-coverage UE

- Protocol layer aspects on solution(s) on the enhancement(s) in mode 2 for enhanced reliability and reduced latency, subject to RAN decision

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-e

RAN4 agreed 9 WFs and Draft TR skeleton for SL enhancements in Rel-17 as follows:

- New SL enhancement RF requirements:

  - RAN4 agreed with 2 WFs and TR skeleton as follows:

    - Way forward on coexistence evaluation for NR SL enhancement in Rel-17 (R4-2103241)

      - Issue 1-3-1: FDD band coexistence evaluation in FR1

      - Agreements

        - RAN4 can consider the coexistence evaluation in FDD band based on operator proposal in FDD band in Rel-17.

        - The new FR1 SL enh. operating bands should be requested until May 2021 to evaluate the FDD coexistence evaluation in Rel-17, otherwise, RAN4 can close discussion on new FDD band in Rel-17.

      - Issue 1-3-2: Whether study for coexistence evaluation in n14 or not

      - Agreements

        - Based on interesting operator’s operating scenarios [3], there is no Uu service for the whole band in out-of-coverage scenario. Hence, RAN4 conclude that the co-existence evaluation in n14 for out-of-coverage scenario is not needed.

      - Other Issues: New SL operating band request in FR2

      - Agreements

        - RAN4 do not need to update the work plan to add FR2 SL enh. operation. Also RAN4 close FR2 discussion in NR SL enhancement.

    - Way forward on system parameters and operating CBW in n14 for NR SL enhancement (R4-2103242)

      - Issue 1-1-1: System parameters on CBW

      - Agreements

        - Option 1: Follow same principle to decide the supported CBW in public safety and other SL operation. (See the principle in slide 2)

      - Issue 1-2-2: CBW for SL operation

      - Options

        - Option 1: Only allow 10MHz CBW in n14.

        - Option 2: Both 5MHz and 10MHz CBW in n14.

      - Agreements

        - Based on the candidate options, RAN4 further discuss on the supported CBW in n14.

      - Issue 1-3-2: System parameters on Channel raster

      - Options

        - Option 1: 7.5 kHz shift will be considered in NR SL refarming bands (e.g. n14) to use LTE Uu/ProSe and NR SL operation in a spectrum sharing manner. If only NR SL operation is allowed, then NR Uu channel raster will be considered.

        - Option 2: Regardless of sharing LTE prose/SL and NR SL, RAN4 firstly need to decide which channel raster will be considered for SL enh. operation

      - Agreements

        - Based on the candidate options (can be multiple choice), RAN4 further discuss the general principle for channel raster.

    - Agreed the draft TR Skeleton (R4-2103243)

      - RAN4 agreed the TR skeleton for SL enh. In Rel-17.

      - RAN4 can capture the new RF requirements for SL enhancements for public safety and other SL operation.

      - Also, leftover issues will be captured in this TR.

- Left over issue:

  - Supporting PC2 NR SL UE RF requirements

    - RAN4 agreed with 3 WFs as follows:

      - Way forward on issues related to PC2 NR V2X (R4-2103249)

        - Issue 1-1: Feasibility of HPUE for V2X operating bands n47 and n38

        - Agreement

        - At least it is feasible for n47 to support HPUE.

        - For n38, it could have different deployment scenarios, i.e. the whole band is used for SL or co-exist with Uu service. Regulatory and co-existence study should be performed for licensed bands.

        - Issue 1-2: Necessity of co-existence study for band n38

        - Agreement

        - Co-existence study including regulatory study (if needed) as well as co-ex simulation is needed for n38.

        - Issue 1-3: SAR issue for PC2 NR V2X

        - Agreement

        - No need to consider SAR issue for PC2 NR V2X in n47 and n38.

        - Further check the SAR regulatory requirements in the V2X operating licensed bands if needed.

        - Issue 1-4: TxD for NR V2X

        - Agreement

        - It is agreed to introduce V2X TxD requirements after the NR Uu TxD requirements are defined, and it will be captured in TS 38.101-1 from Rel-16.

        - Issue 1-5: Clarification on reporting the power class for UE with PC2 under SL MIMO

        - Options

        - Whether to introduce PC2 UE capability will be further discussed together with issue 1-7.

        - Issue 1-6: PC2 for inter-band con-current operation

        - Agreement

        - It is agreed to introduce PC2 for inter-band con-current operation in Rel-17.

        - Issue 1-7: Signalling for PC2 V2X

        - Options

        - Option 1: To define IE for PC2 V2X UE for V2X sidelink transmission in a band and wait for main forum to settle down the new capability signaling discussion. (Xiaomi R4-2101874)

        - Option 2: Others

    - Way forward on simulation assumptions for PC2 NR V2X (R4-2103250)

      - General simulation assumptions

| parameter | Assumption |
| --- | --- |
| center frequency | 5.9GHz |
| Bandwidth | 10/20/30/40MHz |
| Maximum output power | 26dBm |
| numerology | 15 kHz/30kHz/60kHz |
| Modulation | QPSK/16QAM/64QAM/256QAM |
| Waveform | CP-OFDM |
| Carrier leakage | 25dBc |
| IQ image | 25dBc |
| CIM3 | 45dBc or 60dBc |
| PA calibration | PA calibrated to deliver [31dBc] ACLR for a fully allocated RBs in 20MHz QPSK DFT- S-OFDM waveform at 1 dB MPR. This is based to share PA between LTE V2X and NR V2X at 5.9GHz as worst case. |

      - Assumption for PSCCH/PSSCH

      - Assumption for PSFCH

| Items | Assumption |
| --- | --- |
| Modulation for PSSCH | QPSK |
| PSFCH | ZC sequence |
| Structure of Slot | Baseline is follow RAN1 agreements |
| RB allocation | - 1 RB per user - All users have the same power per RB - Total power of all users equals 26dBm for PC2 - Both Non-contiguous PSFCH RB allocation and contiguous PSFCH allocation are allowed - MPR will be derived by non-contiguous PSFCH RB allocation (N>1) - At least, the worst cases with possible RBstart and Ngap need to be checked. ( Ngap = RBend – RBstart ) - For example: The worst case N gap is (106-1 =105*15kHz*12=) 18.9MHz for 20MHz, 15kHz SCS - IMD problem by dual PSFCH in SEM/SE region shall be considered to derive MPR level according to all supporting CBW and SCS. - N (Number of users) is up to 5 and RBs except for RBstart and RBend can be inserted between RBstart and RBend randomly. - Assumption of N in RAN4 is only for MPR simulation purpose, the final number is up to RAN1 decision. |

      - Assumption for S-SSB

    - Way forward on co-existence simulation assumptions for PC2 NR V2X (R4-2103251)

      - PC2 UE coexistence scenarios

| NR V2X operating frequency |  | Deployment scenarios (Aggressor-to-Victim) |
| --- | --- | --- |
| FR1 | Scenario A: V2X service at licensed band where only NR SL is supported. (TDD: 2.6GHz) (2nd priority) | - Case1: PC2 NR V2X UE-to- PC2 NR V2X UE - Case2: PC2 NR V2X UE-to- PC3 NR V2X UE |
|  | Scenario B: V2X service at licensed bands where NR SL and NR Uu are supported. (TDD: 2.6GHz) (1st priority) | - Case3: PC2 NR V2X UE-to-NR Uu BS - Case4: NR Uu UE-to- PC2 NR V2X UE |

      - Layout model

        - For Scenario A, the layout model specified for ITS band in TR 38.886 clause 5.2.1.1 can be reused.

        - For Scenario B, the layout model specified for FR1 TDD band in TR 38.886 clause 5.2.3.1 can be reused.

      - Simulation parameters for scenario A

| Parameter | Value |  |
| --- | --- | --- |
|  | NR V2X UE (Aggressor) | NR V2X UE (Victim) |
| Tx power | 26dBm | 23dBm or 26dBm |
| Channel Bandwidth | 20MHz | 20MHz |
| Packet size | 1) 14 PRB (190 byte packet) for 15kHz SCS 2) Other options are not precluded | 1) 14 PRB (190 byte packet) for 15kHz SCS 2)Other options are not precluded |
| Traffic model | 1 transmission every 100ms - 100ms message generation period - Time instance of message generation is randomized among vehicles |  |
| Noise figure | 9dB | 9dB |
| Antenna pattern | Omni-directional with gain of 0 dBi |  |
| Sidelink Power control | The worst case of no power control is used |  |
| SINR-to-BLER mapping | As per link level performance model in TR 38.xxx Table A-x for 2.6GHz | As per link level performance model in TR 38.xxx Table A-x for 2.6GHz |

      - Simulation parameters for Scenario B

| Parameter | Value |  |  |
| --- | --- | --- | --- |
|  | NR UE | NR BS | NR V2X UE |
| Max Tx power | 23dBm or 26dBm | NA | 26dBm |
| Channel Bandwidth | 20MHz | 20MHz | 20MHz |
| Packet size | 1) [32] PRB for 15kHz SCS 2)Other options are not precluded |  | 1) 14 PRB (190 byte packet) for 15kHz SCS 2)Other options are not precluded |
| Traffic model | Full buffer | Full buffer | Reference table 5.2.1.2-1 |
| Noise figure | N/A | 5dB | 9dB |
| Antenna pattern | Omni-directional with gain of 0 dBi | Antenna pattern for FR1 Macro BS from TR 38.828 | Omni-directional with gain of 0 dBi |
| SINR-to-BLER mapping for NR V2X | NA | NA | As per link level performance model in TR 38.xxx Table A-x for 2.6GHz |
| SINR-to-rate mapping for NR | NA | As per link level performance model in TR 36.942 (Table A.2). α, attenuation = 0.4, SNIRMIN, dB = -10, SNIRMAX, dB = 22 (subclause 5.2.3.6 from TR 38.828). | NA |

      - Power control

        - For Scenario A, OLPC in TR36.786 can be reused or no power control is used.

        - For scenario B, the power control specified for FR1 TDD band in TR 38.886 clause 5.2.3.4 can be reused.

  - Partial used SL operation in a carrier including n79 and other interesting bands

    - RAN4 agreed with 4 WFs as follows:

      - Way forward on TDM operation for SL and Uu in licensed band (R4-2103244)

        - Whether to introduce TDM operation between SL and Uu

        - Options

          - Option 1: RAN4 allow TDM operation between spectrally partially used PC5 SL and Uu UL/DL operation in a licensed TDD band (different carriers).

          - Option 2: RAN4 allow TDM operation without FDM for SL and Uu in a licensed TDD band (same carrier).

        - Agreements

          - Both Option 1 and option 2 are feasible in TDD licensed band, e.g. n79.

        - Time mask for SL and Uu switching

        - Options

          - Option 1: Consider the TDM timing mask for partially used SL operation with NR Uu in paper R4-2102346.

          - Option 2: Postpone until the operation mode and coexistence scenario are clear. TDM timing mask for partially used SL operation to be specified, FFS on TDM timing mask detail.

        - Agreements

          - Option 2 can be agreed

        - UE RF architecture for TDM

        - Options

          - Option 1: One single RF chain can be used for TDM operation between SL and Uu in TDD licensed band.

          - Option 2: A single RF chain or other architectures can be used for TDM operation between SL and Uu in TDD licensed band.

        - Agreements

          - Single RF chain is considered as baseline for TDM (without additional FDM). Other RF architecture is not precluded.

      - Way forward on FDM operation for SL and Uu in licensed band (R4-2103245)

        - FDM operation with shared or different carriers

        - Options

          - Option 1: RAN should allow FDM operation with one single or shared carrier for SL and Uu in licensed band

          - Option 2: RAN should allow FDM operation with different carriers for SL and Uu in licensed band.

        - Agreements

          - Both option 1 and option 2 in TDD band can be considered

          - Both option 1 and option 2 in FDD band can be considered

        - Frequency Separation in adjacent channel

        - Options

          - Option 1: RAN4 study frequency separation in case of FDM operation between SL and Uu

          - Option 1a:RAN4 study frequency separation in FDM operation between SL and Uu to allow simultaneous UL Tx and SL Rx.

          - Option 2: No frequency separation needs to be studied.

          - Option 2a: RAN4 can allow FDM operation in TDD licensed band with restriction of SL Tx/Rx only allowed in UL configuration when NR Uu has not transmitted signalling.

        - Agreements

          - Further discuss whether frequency separation study is needed

        - Frequency Separation in non-adjacent channel

        - Options

          - Option 1: RAN4 study frequency separation in case of FDM operation between SL and Uu

          - Option 1a:RAN4 study frequency separation in FDM operation between SL and Uu to allow simultaneous UL Tx and SL Rx.

          - Option 2: No frequency separation needs to be studied.

          - Option 2a: RAN4 can allow FDM operation in TDD licensed band with restriction of SL Tx/Rx only allowed in UL configuration when NR Uu has not transmitted signalling.

        - Agreements

          - Further discuss whether frequency separation study is needed

        - RF Architecture

        - Options

          - Option 1: Separate RF architecture

          - Option 2: Up to UE implementation

        - Agreements

          - Further discuss the RF architecture in the next RAN4 meeting.

        - Whether the RF architecture and core requirements of 2UL intra-band CA could apply to V2X intra-band con-current operation in band n79

        - Options

          - Option 1: YES

          - Option 2: NO

        - Agreements

          - Option 2. Both the RF architecture and core requirements need further study comparing to independently from intra-band CA.

      - Way forward on MPR/A-MPR simulation assumption for intra-band V2X con-current operationV2X (R4-2103246)

        - General agreements for V2X con-current operation in a licensed band

          - To derive MPR/A-MPR requirements for NR V2X intra-band con-current operation in a licensed band, both shared and separate RF architectures will be considered

            - But some operations (e.g individual power control or different waveforms) will be restricted.

          - The basic simulation assumptions for intra-band con-current operation in a licensed band can reuse the simulation assumptions in TR38.886 in Rel-16.

          - The example operating NR V2X band is n79.

          - Firstly, RAN4 can specify the intra-band contiguous con-current operation with adjacent channel.

          - In here, do not allow simultaneous NR UL Transmission and NR SL reception within adjacent channel.

          - Target is CA bandwidth class B (2CCs, 20 MHz ≤ aggregated BW ≤ 100 MHz) for NR V2X intra-band contiguous con-current operation.

          - For the intra-band non-contiguous con-current operation, RAN4 need further discussion to allow FDM operation and study the frequency gap between NR SL CC and NR Uu CC.

        - RB allocation and waveform

          - Define each PSSCH/PSCCH transmission, simultaneous multiple PSFCH transmission and S-SSB transmission for PC3 NR V2X intra-band con-current operation

          - Inner/outer contiguous/non-contiguous RB allocations definition for PC3 is used to evaluate MPR

          - Focus on only CP-OFDM waveform in NR SL UE is used.

          - For NR UE, both CP-OFDM and DFT-S-OFDM waveforms are considered.

          - To derive A-MPR requirements, RAN4 need to study the regulatory requirements in n79 and other NR V2X operating band, then RAN4 can further discuss the A-MPR requirements to comply the regional regulation requirements.

          - Channel BW configurations for class B should be evaluated

            - Class B: RAN4 evaluate following CBW combinations

              - At least 10MHz (NR SL, 30kHz SCS)+10MHz (NR Uu, 30kHz SCS)

              - 10MHz (NR SL, 30kHz SCS) +20/40/60/80MHz (NR Uu, 30kHz SCS)

              - 20MHz (NR SL, 30kHz SCS) + 20/40/80MHz (NR Uu, 30kHz SCS)

            - Other CBW combinations are not precluded

          - MPR/A-MPR simulation assumptions for intra-band con-current V2X operation

| parameter | Assumption |
| --- | --- |
| center frequency | 4.5GHz (n79) |
| Each Bandwidth | 10/20/30/40MHz for NR SL 10/20/40/60/80MHz for NR Uu |
| Maximum total output power | 23dBm |
| numerology | 15KHz, 30kHz and 60kHz |
| Modulation | QPSK/16QAM/64QAM/256QAM |
| Waveform | CP-OFDM for NR SL CP-OFDM or DFT-S-OFDM for NR Uu |
| Carrier leakage | 25dBc |
| IQ image | 25dBc |
| CIM3 | 45~60dBc |
| PA calibration | PA calibrated per CC to deliver -30dBc ACLR for a fully allocated RBs in 20MHz QPSK DFT-S-OFDM waveform at 1dB MPR. |

| Items | Assumption |
| --- | --- |
| Allowed sub-channel sizes for NR SL | - Support {10, 12, 15, 20, 25, 50, 75, 100} PRBs for NR SL. - No restriction of size of RB for NR Uu. |
| Allowed LCRB allocation for NR SL | 10,12,15,20, 24, 25,30,36, 40,45,48,50,60,70,72, 75,80,84, 90,96,100,105,108,110,120,130,132,135,140,144,150,156,160,165,168,170,175,180,190,192,195,200,204,210, 216. No restriction of LCRB for NR Uu. |
| Regarding PSCCH / PSSCH multiplexing for NR SL |  |
| PSCCH size for NR SL | 10RB*3 Symbols |
| PSD offset of X dB between PSCCH and PSSCH for NR SL | 0dB |

      - Way forward on synchronous operation between Uu and SL in licensed band (R4-2103247)

        - Issue 2-1-1: Transmission timing between SL and Uu

        - Agreement

          - Whether to introduce the SL Transmission to be aligned with UL timing of Uu in licensed carrier operation will be decided in next RAN4 meeting. The company are encouraged to bring contributions on system benefit of introducing the SL transmission aligned with either UL or DL timing in Rel-17.

          - No need to send LS to RAN1 in this meeting.

        - Issue 2-1-2: SL guard period

        - Options

          - Option 1: To avoid the interference to the network UL receiving, the SL guard period should be greater than (2*Tp+ Transient time). If Uu transmission should happen after SL transmission at time slot immediately after SL transmission, to avoid the disturbance to its own  SL transmission, the SL guard period should be greater than (3*Tp+ 2*Transient time + N_TA_offset).

          - Option 2: Even though there is a Tx time difference between PC5 and Uu, RAN4 expect there would be no self-interference problem in its own device.

          - Option 3: Postpone until transmission timing between SL and Uu is decided.

          - Option 4: Discuss together with issue 2-1-1 to decide the transmission timing.

          - Option 4a: Postpone to next meeting and discuss together with issue 2-1-1

        - Agreement

          - Option 4a:

        - Issue 2-2-1: Synchronization reference source for SL

        - Agreements

          - Companies are encouraged to bring the understanding on current RAN1/RAN2 specification to support statements below next meeting:

            - Network should be always configured as synchronization reference source for in-coverage scenario.

            - Network should be always highest priority to be used when it is configured as one synch source for SL UE.

          - RAN4 decide next meeting on synchronization source on synchronous operation between Uu and SL in licensed band.

2.4.2	Remaining Open issues

RAN4 will study and specify the above leftover issues and new SL enhancement RF requirements based on operator requested SL operating bands.

- Define operating bands and related RF core requirements for SL enhancement operation

- Define PC2 UE RF requirements in unlicensed band

- Based on PC2 coexistence evaluation in licensed band, RAN4 can specify PC2 UE RF requirements in licensed band

- Partial usage between NR SL operation and NR Uu operation in licensed band can specify related RF core requirements to support intra-band contiguous/non-contiguous con-current V2X operation in licensed band.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template

RAN1#104-e

- R1-2100047	Views on resource allocation enhancements for sidelink communication	FUTUREWEI

- R1-2100141	Power saving mechanism in NR sidelink	OPPO

- R1-2100142	Inter-UE coordination in mode 2 of NR sidelink	OPPO

- R1-2100143	Remaining issues in sidelink evaluation methdology for power saving	OPPO

- R1-2100205	Sidelink resource allocation to reduce power consumption	Huawei, HiSilicon

- R1-2100206	Inter-UE coordination in sidelink resource allocation	Huawei, HiSilicon

- R1-2100309	Considerations on partial sensing in NR V2X	CAICT

- R1-2100351	Discussion on resource allocation for power saving	CATT, GOHIGH

- R1-2100352	Discussion on feasibility and benefits for mode 2 enhancements	CATT, GOHIGH

- R1-2100353	Remaining issues on sidelink evaluation methodology	CATT, GOHIGH

- R1-2100466	Resource allocation for sidelink power saving	vivo

- R1-2100467	Discussion on mode-2 enhancements	vivo

- R1-2100468	Other aspects on SL enhancements	vivo

- R1-2100486	Power consumption reduction for sidelink resource allocation	FUTUREWEI

- R1-2100492	Discussion on resource allocation for power saving	Zhejiang Lab

- R1-2100493	Inter-UE coordination for mode 2	Zhejiang Lab

- R1-2100517	Discussion on resource allocation for power saving	LG Electronics

- R1-2100518	Discussion on feasibility and benefits for mode 2 enhancements	LG Electronics

- R1-2100519	Discussion on remaining aspects of sidelink evaluation methodology update for power saving	LG Electronics

- R1-2100538	Sidelink resource allocation for power saving	Nokia, Nokia Shanghai Bell

- R1-2100539	Inter-UE coordination in mode 2 sidelink resource allocation	Nokia, Nokia Shanghai Bell

- R1-2100546	Resource allocation for power saving	TCL Communication Ltd.

- R1-2100547	Feasibility and benefits for mode 2 enhancements	TCL Communication Ltd.

- R1-2100606	Discussion on Mode 2 enhancements	MediaTek Inc.

- R1-2100612	Resource allocation for sidelink power saving	MediaTek Inc.

- R1-2100672	Design of sidelink power saving solutions	Intel Corporation

- R1-2100673	On feasibility and benefits of inter-UE coordination for sidelink mode-2 design	Intel Corporation

- R1-2100687	Resource allocation mechanisms for power saving	Ericsson

- R1-2100688	Feasibility and benefits of mode 2 enhancements for inter-UE coordination	Ericsson

- R1-2100689	Remaining evaluation assumptions and methodology for power saving	Ericsson

- R1-2100696	Discussion on Sidelink Resource Allocation for Power Saving	Panasonic Corporation

- R1-2100701	NR Sidelink Resource Allocation for UE Power Saving	Fraunhofer HHI, Fraunhofer IIS

- R1-2100702	Resource Allocation Enhancements for Mode 2	Fraunhofer HHI, Fraunhofer IIS

- R1-2100722	V2X channel model and scenario updates	GDCNI

- R1-2100745	Considerations on partial sensing and DRX in NR V2X	Fujitsu

- R1-2100746	Considerations on inter-UE coordination for mode 2 enhancements	Fujitsu

- R1-2100766	Sidelink resource allocation for Power saving	Lenovo, Motorola Mobility

- R1-2100767	Sidelink resource allocation for Reliability enhancement	Lenovo, Motorola Mobility

- R1-2100801	Discussion on sidelink resource allocation for power saving	Spreadtrum Communications

- R1-2100802	Discussion on feasibility and benefit of mode 2 enhancements	Spreadtrum Communications

- R1-2100828	Inter-UE coordination for enhanced resource allocation	Mitsubishi Electric RCE

- R1-2100870	Discussion on sidelink resource allocation for power saving	Sony

- R1-2100871	Discussion on reliability and latency enhancements for mode 2	Sony

- R1-2100924	Discussion on sidelink power saving	ZTE, Sanechips

- R1-2100925	Discussion on inter-UE coordination	ZTE, Sanechips

- R1-2100926	Discussion on remaining issues for sidelink evaluation methodology	ZTE, Sanechips

- R1-2100946	Discussion on resource allocation for power saving	NEC

- R1-2100947	Discussion on feasibility and benefits for mode 2 enhancements	NEC

- R1-2100962	Discussion on resource allocation for power saving	Hyundai Motors

- R1-2100963	Discussion on feasibility and benefits for mode 2 enhancements	Hyundai Motors

- R1-2100981	Resource allocation for power saving	InterDigital, Inc.

- R1-2100982	On inter-UE coordination for Mode 2 enhancement	InterDigital, Inc.

- R1-2100983	On SL multi-carrier operation and remaining issues for simulation methodology update	InterDigital, Inc.

- R1-2101004	Mode 2 enhancements in sidelink	Panasonic Corporation

- R1-2101060	Discussion on resource allocation for power saving	CMCC

- R1-2101061	Discussion on reliability and latency enhancements for mode-2 resource  allocation	CMCC

- R1-2101086	Discussion on resource allocation for power saving	ETRI

- R1-2101087	Discussion on feasibility and benefits for mode 2 enhancements	ETRI

- R1-2101097	Discussion on sidelink resource allocation for power saving	Xiaomi

- R1-2101098	Feasibility and benefits for mode2 enhancements	Xiaomi

- R1-2101099	Discussion on remaining issues of sidelink evaluation methodology	Xiaomi

- R1-2101229	On Sidelink Enhacement Work Item	Samsung

- R1-2101230	On Resource Allocation Enhancements	Samsung

- R1-2101231	On Resource Allocation for Power Saving	Samsung

- R1-2101232	On Feasibility and Benefits for Mode2 Enhancements	Samsung

- R1-2101233	On Sidelink Issues and RAN1 Impacts	Samsung

- R1-2101254	Physical layer impacts of sidelink DRX	Huawei, HiSilicon

- R1-2101357	Sidelink Resource Allocation for Power Saving	Apple

- R1-2101358	Inter-UE Coordination for Mode 2 Resource Allocation	Apple

- R1-2101400	Discussion on Reduce Power Consumption for Sidelink	ROBERT BOSCH GmbH

- R1-2101401	Discussion on Sidelink Mode-2 Resource Allocation Enhancements	ROBERT BOSCH GmbH

- R1-2101409	Inter-UE coordination for mode 2 enhancement	ITL

- R1-2101412	FL summary for AI 8.11.1.1 – resource allocation for power saving	Moderator (OPPO)

- R1-2101422	On NR Sidelink Resource Allocation for Power Saving	Convida Wireless

- R1-2101423	On NR Sidelink Resource Allocation Mode 2 Enhancement	Convida Wireless

- R1-2101485	Power Savings for Sidelink	Qualcomm Incorporated

- R1-2101486	Reliability and Latency Enhancements for Mode 2	Qualcomm Incorporated

- R1-2101550	Discussion on resource allocation for power saving	Sharp

- R1-2101551	Discussion on feasibility and benefits for mode 2 enhancements	Sharp

- R1-2101572	Discussion on partial sensing and SL DRX impact	ASUSTeK

- R1-2101574	Discussion on V2X mode 2 enhancements	ASUSTeK

- R1-2101630	Discussion on sidelink resource allocation for power saving	NTT DOCOMO, INC.

- R1-2101631	Resource allocation for reliability and latency enhancements	NTT DOCOMO, INC.

- R1-2101647	Feasibility and benefits for NR Sidelink mode 2 enhancements	CEWiT

- R1-2101663	Resource allocation for power saving with partial sensing in NR sidelink enhancement	ITL

- R1-2101786	Discussion on feasibility and benefits for mode 2 enhancements	LG Electronics

- R1-2101788	Considerations on partial sensing and DRX in NR V2X	Fujitsu

- R1-2101790	Resource allocation for sidelink power saving	vivo

- R1-2101791	Discussion on mode-2 enhancements	vivo

- R1-2101801	FL summary #1 on other issues in NR Sidelink enhancement	Moderator (CATT)

- R1-2101804	Feasibility and benefits of mode 2 enhancements for inter-UE coordination	Ericsson

- R1-2101910	Reliability and Latency Enhancements for Mode 2	Qualcomm Incorporated

- R1-2101911	Discussion on mode-2 enhancements	vivo

- R1-2101926	Discussion on Mode 2 enhancements	MediaTek Inc.

- R1-2101941	Inter-UE coordination in sidelink resource allocation	Huawei, HiSilicon

- R1-2102024	Summary of [104-e-NR-R17-SL-LS-01] regarding potential reply to LS in R1-2100021	Moderator (ZTE)

- R1-2102130	FL summary #2 on other issues in NR Sidelink enhancement	Moderator (CATT)

- R1-2102165	Draft LS on Mode 2 enhancements in NR sidelink	LG Electronics

- R1-2102166	Detailed observations from evaluation results	Moderator (LG Electronics)

- R1-2102167	Feature lead summary for AI 8.11.1.2 Feasibility and benefits for mode 2 enhancements	Moderator (LG Electronics)

- R1-2102168	LS on Mode 2 enhancements in NR sidelink	RAN1, LG Electronics

- R1-2102268	Feature lead summary for AI 8.11.1.2 Feasibility and benefits for mode 2 enhancements	Moderator (LG Electronics)

RAN2#113-e

- R2-2100019	Reply LS on new PQI support for PC5 communication (R1-2009621; contact: OPPO)	RAN1

- R2-2100105	Discussion on SA2 LS on sidelink DRX	OPPO

- R2-2100235	Sidelink DRX Granularity	CATT

- R2-2100236	Sidelink DRX Timer Maintainence and Active Time Definition	CATT

- R2-2100237	Sidelink DRX Configuration Procedure for Sidelink Unicast	CATT

- R2-2100238	Impacts of Sidelink DRX on the Other Procedures	CATT

- R2-2100239	Consideration on the Resource Allocation Enhancements	CATT

- R2-2100240	Mixing Blind and Feedback-based HARQ Retransmissions	CATT

- R2-2100272	Left issues on definition of SL DRX functionality	OPPO

- R2-2100273	Discussion on configuration for sidelink DRX	OPPO

- R2-2100274	Discussion on granularity for sidelink DRX	OPPO

- R2-2100275	Discussion on network involvement for SL related DRX	OPPO

- R2-2100276	Discussion on inter-UE coordination	OPPO

- R2-2100421	Reservation Chain-based DRX Power Saving	Fujitsu

- R2-2100422	Alignment of Wake-up Time between TX and RX UEs	Fujitsu

- R2-2100423	Dual-mode Configuration and Selection Mechanism for NR Sidelink	Fujitsu

- R2-2100494	Discussion on  Coordination between Uu DRX and SL DRX	ZTE Corporation, Sanechips

- R2-2100495	Discussion on  Mechanism to align wake-up time between TX and RX UEs	ZTE Corporation, Sanechips

- R2-2100496	Discussion on  principles for sidelink DRX	ZTE Corporation, Sanechips

- R2-2100497	Discussion on timer configuration for sidelink DRX	ZTE Corporation, Sanechips

- R2-2100498	Discussion on inter-UE coordination	ZTE Corporation, Sanechips

- R2-2100499	Discussion on sensing and DRX	ZTE Corporation, Sanechips

- R2-2100514	Definition of the Active Time in SL DRX	InterDigital

- R2-2100515	Procedures for Handling the DRX Configuration	InterDigital

- R2-2100516	Performing Mode 2 Resource Allocation when configured with SL DRX	InterDigital

- R2-2100517	[DRAFT] LS on RAN1 impact on sidelink DRX	InterDigital

- R2-2100518	RAN2 Aspects of Resource Allocation with Inter-UE Coordination	InterDigital

- R2-2100519	Discussion on Uu DRX for SL UE	InterDigital

- R2-2100536	General aspects for SL DRX	Ericsson

- R2-2100537	Interaction between partial sensing and DRX	Ericsson

- R2-2100538	DRX alignment between Uu and SL	Ericsson

- R2-2100539	SL DRX alignment between two UEs	Ericsson

- R2-2100573	General Principle of NR SL DRX	Fraunhofer IIS, Fraunhofer HHI

- R2-2100574	NR SL DRX Alignment between UEs	Fraunhofer IIS, Fraunhofer HHI

- R2-2100575	NR SL DRX Uu and SL Wake-Up Time	Fraunhofer IIS, Fraunhofer HHI

- R2-2100576	Inter-UE Coordination for Sidelink Mode 2 Resource Allocation	Fraunhofer IIS, Fraunhofer HHI

- R2-2100577	Power Reduction for Sidelink Mode 2 Resource Allocation	Fraunhofer IIS, Fraunhofer HHI

- R2-2100613	Resource Allocation Enhancements for Power Saving	Intel Corporation

- R2-2100622	On general Sidelink DRX design	Intel Corporation

- R2-2100623	Alignment of Uu and SL DRX active time	Intel Corporation

- R2-2100629	Alignment of DRX active time among sidelink UEs	Intel Corporation

- R2-2100637	Discussion on SL DRX	LG Electronics France

- R2-2100638	Discussion on SL DRX Timer	LG Electronics France

- R2-2100657	Inter-UE sidelink DRX wake-up time alignment	Spreadtrum Communications

- R2-2100659	Discussion on resource allocation enhancement for NR sidelink	Spreadtrum Communications

- R2-2100690	[draft] LS to RAN1 on SL DRX timer configuration	ZTE Corporation, Sanechips

- R2-2100795	SL DRX remaining issues	vivo

- R2-2100796	Mechanism to align wake-up time between TX and RX UEs	vivo

- R2-2100797	Coordination between Uu DRX and SL DRX	vivo

- R2-2100798	Draft Reply LS on PC5 DRX operation	vivo

- R2-2100799	Uu and SL DRX impact to resource allocation mode 1	vivo

- R2-2100800	SL DRX impact to resource allocation mode 2	vivo

- R2-2100862	Discussion on remaining issues on SL DRX Configuration	Apple

- R2-2100863	Discussion on HARQ related timers in SL DRX	Apple

- R2-2100864	Discussion on alignment of Uu DRX and SL DRX	Apple

- R2-2100865	Discussion on resource allocation for Pedestrian UE	Apple

- R2-2100917	Discussion on Sidelink DRX and sensing	Sony

- R2-2100931	Coordination between Uu DRX and SL DRX	Lenovo, Motorola Mobility

- R2-2100981	General principles of resource allocation enhacements for SL mode 2	Ericsson

- R2-2100982	Way forward for resource allocation enhacements for SL mode 2	Ericsson

- R2-2101116	Discussion on sidelink resource allocation enhancements	Lenovo, Motorola Mobility

- R2-2101117	Discussion on wake-up time alignment between Tx and Rx UEs	Lenovo, Motorola Mobility

- R2-2101192	Issue with SL DRX Inactivity Timer for SL groupcast	Nokia, Nokia Shanghai Bell

- R2-2101207	SL DRX with pre-indicated resources	Nokia, Nokia Shanghai Bell

- R2-2101209	On the discrepancy TX-centric vs. RX-centric in Sidelink DRX	Nokia, Nokia Shanghai Bell

- R2-2101224	Discontinuous reception and transmission in SL	Lenovo, Motorola Mobility

- R2-2101245	Discussion on Sidelink DRX	Qualcomm Finland RFFE Oy

- R2-2101246	On Wake-up alignment between Tx and Rx UEs	Qualcomm Finland RFFE Oy

- R2-2101247	On coordination between Uu DRX and SL DRX	Qualcomm Finland RFFE Oy

- R2-2101299	Inter-UE Coordination for Enhanced Reliability	Intel Corporation

- R2-2101303	Congestion control for Resource Allocation Schemes in NR Sidelink	Intel Corporation

- R2-2101306	On configuration and operation of SL DRX	Nokia, Nokia Shanghai Bell

- R2-2101318	Coexistence of Sensing-based and Random Selection for Sidelink Mode 2 Resource Allocation	Nokia, Nokia Shanghai Bell

- R2-2101323	Backward Compatibility Issue of SL DRX with Rel.16 Sidelink	Nokia, Nokia Shanghai Bell

- R2-2101330	Granularity of SL DRX operation	Samsung Research America

- R2-2101331	Alignment of wake-up time between TX and RX UEs	Samsung Research America

- R2-2101332	Coordination between DL DRX and SL DRX	Samsung Research America

- R2-2101333	Transmission UE behaviours for SL DRX	Samsung Research America

- R2-2101334	Random selection and partial sensing	Samsung Research America

- R2-2101335	Inter-UE coordination	Samsung Research America

- R2-2101598	DRX coordination between TX and RX UE	Xiaomi communications

- R2-2101599	DRX coordination between Uu and sidelink	Xiaomi communications

- R2-2101600	Discussion on sidelink DRX timer handling	Xiaomi communications

- R2-2101645	On aligning wake-up time between TX and RX UEs	MediaTek Inc.

- R2-2101646	On coordination between Uu DRX and SL DRX	MediaTek Inc.

- R2-2101647	Transmission of assistance information for Mode 2 enhancement	MediaTek Inc.

- R2-2101648	On SL sync search optimization	MediaTek Inc.

- R2-2101650	On Resource Allocation Mode 2 Enhancement for NR Sidelink	Convida Wireless

- R2-2101652	Sidelink DRX Considerations	Convida Wireless

- R2-2101706	Discussion on SL DRX wake-up time alignment between inter-UEs	LG Electronics France

- R2-2101723	Consideration on sidelink DRX for groupcast and broadcast	Huawei, HiSilicon

- R2-2101724	Consideration on resource allocation enhancement in Rel-17 NR SL enhancement	Huawei, HiSilicon

- R2-2101725	General aspects of SL DRX for unicast	Huawei, HiSilicon

- R2-2101726	(Draft) Reply LS on SA2 on PC5 DRX operation	LG Electronics France

- R2-2101727	Summary of [POST112-e][702][SLe] High-level principles for SL DRX	LG Electronics France

- R2-2101756	Discussion on Sidelink DRX	ASUSTeK

- R2-2101762	Consideration on the sidelink DRX for unicast	Huawei, Hisilicon

- R2-2101763	Discussion on SL communication impact on Uu DRX	Huawei, Hisilicon

- R2-2101764	Alignment between Uu DRX and SL DRX	Huawei, Hisilicon

- R2-2101791	Alignment scheme for Uu DRX and SL DRX	LG Electronics Inc.

- R2-2101795	Power efficient resource allocation	LG Electronics Inc.

- R2-2101796	Inter-UE coordination for NR V2X	LG Electronics Inc.

- R2-2101855	Methods for configuring SL DRX relative to Uu DRX	Sierra Wireless, S.A.

- R2-2101866	Methods for aligning SL DRX between UEs	Sierra Wireless, S.A.

- R2-2101869	View on resource selection in mode 2	ITL

- R2-2102182	Reply LS on PC5 DRX operation	RAN2

- R2-2102183	Summary of [AT113-e][707]	OPPO

- R2-2102184	Summary of [AT113-e][708]	Lenovo, Motorola Mobility

RAN4#98-e

- R4-2100283	Consideration on partial usage operation with PC5 and Uu in a licensed band	LG Electronics France

- R4-2100284	PC2 MPR/A-MPR simulation assumptions for NR V2X UE in n47	LG Electronics France

- R4-2100415	Discussion on operating scenarios for partial used SL operation		CATT

- R4-2100416	Discussion on synchronous operation between NR Uu and NR SL	CATT

- R4-2100417	Discussion on system parameters for newly introduced SL bands	CATT

- R4-2100418	Discussion on UE Tx RF requirement for NR SL enhancement		CATT

- R4-2100419	Discussion on UE Rx RF requirement for NR SL enhancement		CATT

- R4-2100420	Discussion on PC2 for SL enhancement 					CATT

- R4-2100784	General issues about licensed bands partially used for SL		vivo

- R4-2100785	Discussion on HPUE for NR sidelink enhancement in R17		vivo

- R4-2101873	on HPUE for V2X RF requirements						Xiaomi

- R4-2101874	on HPUE signalling issue								Xiaomi

- R4-2101875	on operating scenarios for partially used SL operation			Xiaomi

- R4-2101877	Synchronous operation between NR Uu and NR SL in an operating band	Xiaomi

- R4-2101937	Discussion on n47 PC2 MPR simulation of Rel-17 SL enhancement	Huawei, Hisilicon

- R4-2101938	Discussion on the adjacent channel coexistence simulation between SL and Uu in license band		Huawei, Hisilicon

- R4-2102342	Bandwidth for SL operating in n14						Ericsson

- R4-2102343	Operating scenarios for partially used SL operation				Ericsson

- R4-2102344	coexisting simulation assumption for public safety UC			Ericsson

- R4-2102345	SL UE synchronization issue for licensed operation				Ericsson

- R4-2102346	SL UE Timing mask for Partially used SL operation with NR Uu operating bands	Ericsson

- R4-2103005	Additional Information for SL Operation in NR Band n14			AT&T, FirstNet

- R4-2103241	Way forward on coexistence evaluation for NR SL enhancement in Rel-17	LG Electronics

- R4-2103242	Way forward on system parameters and operating CBW in n14 for NR SL enhancement		CATT, AT&T

- R4-2103243	TR38.xxx v0.0.1 TR Skeleton for SL enhancement in Rel-17		LG Electronics

- R4-2103244	Way forward on TDM operation for SL and Uu in licensed band		CATT

- R4-2103245	Way forward on FDM operation for SL and Uu in licensed band		Xiaomi

- R4-2103246	Way forward on MPR/A-MPR simulation assumption for intra-band V2X con-current operation		LG Electronics

- R4-2103247	Way forward on synchronous operation between Uu and SL in licensed band		Ericsson

- R4-2103249	Way forward on issues related to PC2 NR V2X				Huawei

- R4-2103250	Way forward on simulation assumptions for PC2 NR V2X			Huawei

- R4-2103251	Way forward on co-existence simulation assumptions for PC2 NR V2X		CATT

- R4-2103329	Email discussion summary for [98e][142] NRSL_enh_Part_1	Moderator (LGE)

- R4-2103330	Email discussion summary for [98e][143] NRSL_enh_Part_2	Moderator (CATT)

- R4-2103331	Email discussion summary for [98e][144] NRSL_enh_Part_3	Moderator (Huawei)