3GPP TSG RAN WG1 #106-e			R1-2106762

e-Meeting, August 16th – 27th, 2021

Agenda item:	8.16

Source: 	EBU, Qualcomm Incorporated

Title: 	Work Plan for New Bands and Bandwidth Allocation for LTE based 5G Terrestrial Broadcast

Document for:	Information

# Introduction

In RAN#92-e, a new work item on New bands and bandwidth allocation for LTE based 5G terrestrial broadcast was approved (RP-211144) with the following objective:

- For MBMS-dedicated cells: - Specify a PMCH allocation of 6/7/8 MHz and corresponding MBSFN reference signals [RAN1]. - Specify corresponding signaling [RAN2, RAN3]

Note that a “part 2” work item including the RAN4 requirements and band definition was approved for Rel-18 in RP-211145.

In this contribution we present the work plan for the work item.

# August 2021

## RAN1#106

Initial agreements on framework for PMCH allocation of 6/7/8MHz.

Potential initial discussion on RRC parameters (after meeting).

# October 2021

## RAN1#106-b

Further agreements on PMCH allocation of 6/7/8MHz.

Continue discussion on RRC parameters.

# November 2021

## RAN1#107

Finalize details on PMCH allocation for 6/7/8MHz. Discuss / approve editor CRs for TS 36.213 and TS 36.211.

Finalize RRC parameter list, to be sent in an LS to RAN2/RAN3.

# February 2022

## RAN2#117

Approve CRs for TS 36.331 including the parameters from RAN1.

RAN3#115

Approve CRs for TS 36.443 including the parameters from RAN1.