## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-230003

## Slide 2: Executive Summary
RAN1#112 was a F2F meeting held in Athens, Greece with remote participation
RAN1#112 handled LTE/NR maintenance and Rel-18 SI/WIs according to the TUs assigned by RAN
RAN1 specifications up to Rel-16 are very stable and Rel-17 specifications are stable
Rel-18 study/work items had overall adequate progress and RAN1 work on Rel-18 multicarrier enhancement and Rel-18 network controlled repeaters is completed
RAN1#112 | February 27th – March 3rd, 2023 | Athens, Greece
RAN #99 | March 20th – 23rd, 2023 | Rotterdam, Netherlands

## Slide 3: Delegates in RAN1
Chart: RAN1 meeting
| #96 | #96-bis | #97 | #98 | #98-bis | #99 |  | #110 | #110-bis | #111 | #112
 | 503 | 470 | 451 | 450 | 462 | 432 | 0 | 381 | 656 | 659 | 569
RAN1#112 had 1132 registered participants (F2F: 733, remote: 399) and 569 attended participants
In 2019, 460 per meeting
In Nov and Feb, 614 per meeting
381

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have over 2000 tdocs per meeting
Chart: RAN1 meeting
| #105-e | #106-e | #106b-e | #107-e | #107b-e | #108-e | #109-e | #110 | #110-bis | #111 | #112
 | 2231 | 2289 | 2013 | 2241 | 835 | 2159 | 2685 | 2609 | 2480 | 2220 | 2248

## Slide 5: Online sessions
Up to 3 parallel sessions were used for online discussions
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
  In addition to the time used for Rel-18 discussions, about 800 minutes were used for maintenance discussions
  All online sessions were accessible to remote participants via GTW
Note the online time used for Rel-18 sidelink and Rel-18 NR-NTN/IoT-NTN
  Rel-18 sidelink and Rel-18 NR-NTN have checkpoints for potential expansion of work scope in RAN#99
  Already, Rel-18 sidelink and Rel-18 NR-NTN are consuming more time compared to their assigned TUs
Rel-18 WI/SIs | AI/ML | Position -ing | MIMO | Sidelink | Duplex | NR-NTN /IoT-NTN | MC Enh | Cov Enh | LP-WUS | Mobility | NCR | NW EnSav | RedCap | XR | <5MHz | UAV
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5
Time in RAN1#112 | 735 min | 690 min | 600 min | 510 min | 390 min | 360 min | 240 min | 240 min | 240 min | 240 min | 230 min | 180 min | 210 min | 170 min | 150 min | 105 min

## Slide 6: Offline sessions
Up to 2 parallel sessions were used for organized offline discussions
  Most of the offline time were used for Rel-18 WI/SIs (only 60 minutes for maintenance)
  All offline sessions were accessible to remote participants via MS Teams
Rel-18 WI/SIs | AI/ML | Position -ing | MIMO | Sidelink | Duplex | NR-NTN /IoT-NTN | MC Enh | Cov Enh | LP-WUS | Mobility | NCR | NW EnSav | RedCap | XR | <5MHz | UAV
RAN assigned TUs | 3 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5
Time in RAN1#112 | 360 min | 390 min | 450 min | 360 min | 330 min | 330 min | 330 min | 210 min | 240 min | 180 min | 270 min | 180 min | 120 min | 120 min | 120 min | 60 min

## Slide 7: F2F meeting with remote participation
RAN1#112 was held as a F2F meeting with remote participation
  Remote participants had full access to the online sessions (via GTW) and organized offline sessions (via MS teams)
  Remote participants had real-time/full access to the RAN1 inbox in 10.10.10.10
  There were occasional audio issues for remote participants (on both GTW and MS Teams)
  RAN1 leadership made efforts to manage workload, make sure remote participants could adequately participate, and all sessions start/end punctually

## Slide 8: Other Information on RAN1 for 2023.Q1
Additional effort was spent by RAN1 on post meeting email discussions to handle various topics in Q1 of 2023 (listed below)
  Endorsement of alignment CRs (Mar 6~9)
  Review of updated TR on Rel-18 Low power wake up signal (March 6~8)
  Discussion on remaining evaluation methodology details (March 6~14)
  Finalization of LSs to RAN2 on Rel-18 MIMO and Rel-17 MIMO (March 6~9)
  Updated Rel-17 NR UE feature list finalized in RAN1 and corresponding LS to RAN2/RAN4 (March 6~8)

## Slide 9
E-UTRA

## Slide 10: Overview of Rel-18 LTE WIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) IoT (Internet of Things) NTN (non-terrestrial network) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-230633
 | Disputed
red | Proposal for change

## Slide 11: LTE Summary
Rel-17 LTE RAN1 specs are stable
  2 Cat-F CRs were endorsed
  There were no tdocs submitted for Rel-17 LTE UE feature list
Rel-18 LTE (IoT NTN)
  Adequate progress in all topics (disabling of HARQ feedback, improved GNSS operations)

## Slide 12
5G NR

## Slide 13: Overview of Rel-18 NR WI/SIs
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
NR MIMO evolution for downlink and uplink | WI | No | No | RAN#101 | RAN#101 | RP-230102
NR sidelink evolution | WI | No | No | RAN#101 | RAN#101 | RP-230075
Expanded and Improved NR Positioning | WI | No | No | RAN#101 | RAN#101 | RP-230327
Enhanced support of reduced capability NR devices | WI | No | No | RAN#101 | RAN#101 | RP-230111
Network energy savings for NR | WI | No | No | RAN#101 | RAN#101 | RP-230565
NR network-controlled repeaters | WI | YES | No | RAN#101 | RAN#101 | RP-230174
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | YES | No | RAN#101 | RAN#101 | RP-230412
Multi-carrier enhancements for NR | WI | YES | No | RAN#101 | RAN#101 | RP-230356
Further NR coverage enhancements | WI | No | No | RAN#101 | RAN#101 | RP-230308
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | No | No | RAN#101 | RAN#101 | RP-230661
Study on evolution of NR duplex operation | SI | No | No | RAN#101 | RAN#101 | RP-230291
Study on low-power Wake-up Signal and Receiver for NR | SI | No | No | RAN#101 | RAN#101 | RP-230369
(RAN2-led) NR support for UAV (Uncrewed Aerial Vehicles) | WI | No | No | RAN#101 | RAN#101 | RP-230258
(RAN2-led) XR enhancements for NR | WI | No | No | RAN#101 | RAN#101 | RP-230277
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | No | No | RAN#101 | RAN#101 | RP-230119
(RAN2-led) Further NR mobility enhancements | WI | No | No | RAN#101 | RAN#101 | RP-230635
(RAN4-led) NR support for dedicated spectrum less than 5MHz for FR1 | WI | No | No | RAN#101 | RAN#101 | RP-230114
 | Disputed
red | Proposal for change

## Slide 14: NR Summary: Maintenance
Rel-15 and Rel-16 NR RAN1 specs for are stable
  No Cat-F CRs were endorsed for Rel-15
  9 Cat-F CRs were endorsed for Rel-16 (16 in Q2  12 in Q3  12 in Q4  9 in Q1)
Rel-17 NR RAN1 specs are stable
  40 Cat-F CRs were endorsed for Rel-17
  Rel-17 NR UE feature list is stable
One Cat F CR was endorsed for Rel-18
  The correction was for TR38.864 (network energy savings) to add definitions on abbreviations/symbols used in the TR

## Slide 15: NR Summary: Rel-18 Details (1/4)
NR MIMO evolution for downlink and uplink
  Adequate progress – agreements on all topics (mTRP enhancement, CSI enhancement, RS enhancement, enhanced UL)
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface
  Adequate progress – agreements on all topics (AI/ML framework, AI/ML for CSI, AI/ML for BM, AI/ML for positioning)
Study on evolution of NR duplex operation
  Adequate progress – agreements on all topics (evaluation, non-overlapping full duplex, dynamic TDD)
NR sidelink evolution
  Overall progress is behind schedule as indicated in the status report
  RAN checkpoint for determining whether sidelink CA needs to be included to the Rel-18 workscope
Expanded and improved NR positioning
  Adequate progress – agreements on all topics (sidelink positioning, carrier phase positioning, LPHAP, BW aggregation for positioning, positioning for RedCap UEs)

## Slide 16: NR Summary: Rel-18 Details (2/4)
Enhanced support of reduced capability NR device
  Adequate progress – agreements on all topics (UE complexity reduction)
Network energy savings for NR
  Adequate progress – RAN1 focused primarily on techniques in spatial and power domains
NR network-controlled repeaters
  From RAN1 perspective, Rel-18 NR network controlled repeaters work item in RAN1 is completed
XR enhancements for NR
  Adequate progress on XR-specific capacity enhancements
NR NTN enhancements
  Adequate progress – agreements on all topics
  RAN checkpoint for determining whether downlink coverage enhancement needs to be included to the Rel-18 workscope

## Slide 17: NR Summary: Rel-18 Details (3/4)
Further NR mobility enhancements
  Adequate progress – agreements on all topics (inter-cell beam management, timing advance management to reduce latency)
Study on low-power wake-up signal and receiver for NR
  Adequate progress – agreements on all topics (evaluation, receiver architecture, L1 signal design and procedure)
Further NR coverage enhancements
  Adequate progress – agreements on all topics (PRACH coverage enhancements, power domain enhancements, dynamic switching between DFT-S-OFDM and CP-OFDM)
NR support for dedicated spectrum less than 5MHz for FR1
  Adequate progress
NR support for UAV (Uncrewed Aerial Vehicles)
  Adequate progress

## Slide 18: NR Summary: Rel-18 Details (4/4)
Multi-carrier enhancements for NR
  RAN1 was tasked to finalize the remaining details of Rel-18 multi-carrier enhancement by 2023.Q1
  However, there is one issue that RAN1 was not able to converge on with regards to the details on UL/SUL indicator
    RAN1 Chair: Additional discussions on the above UL/SUL indicator in RAN1 is not necessary.
TEI
  RAN1 endorsed two TEI proposals in 2023.Q1
  Endorsed TEI proposals affect RAN2 and RAN3 (LSs have been sent to both WGs)
  To align the TEI CR submission across WGs, RAN1 CRs on Rel-18 TEI will be submitted in RAN#102 (December)
Proposal 3-14rev1 (discussed in RAN1 but there were very diverging views): UL/SUL indicator in DCI format 0_X belongs to Type-3 field, i.e., configurable between Type-1A and Type-2. Note: It is RAN1 understanding that above does not revert the RAN#96 agreement on scenarios for UL TX switching (captured in RP-221880). Note: It is RAN1 understanding that above does not revert the RAN#98 agreement on NR CA band combinations with two SUL cells (captured in RP-223553).

## Slide 19: Future Meetings
RAN1 will have two meetings in 2023.Q2
  RAN1#112bis-e (April 17~26) will be an electronic meeting
  RAN1#113 (May 22~26, Korea) will be a F2F meeting with remote attendance
To meet the functional freeze target date of 2023.Q3 for Rel-18, RAN1 will
  Start review of draft CRs after RAN1#112-e (April) starting with select WIs (eDSS, NCR, MC-Enh)
    And expand to all other Rel-18 WIs after RAN1#113 (May)
  Send out first LS to RAN2 and RAN3 on Rel-18 higher layer signaling parameter after RAN1#113 (May)
    Further refined parameter list to RAN2/RAN3 after RAN1#114 (August)
  Send out first LS to RAN2 on Rel-18 UE features RAN1#113 (May)
    Further refined UE feature list to RAN2 after RAN1#114 (August)

## Slide 20: Concluding Remarks
RAN1#112 focused on
  Rel-18 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Hiroki Harada and Ralf Bendlin for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  And of course, special thanks to Emmanuelle and MCC for the meeting arrangement and technical support