## Slide 1: Proposed work plan for LTE-based V2X study item
LG Electronics, CATT, Huawei
3GPP TSG RAN WG1 Meeting #82 R1-154286
Beijing, China, 24th - 28th August 2015
Agenda item: 7.2.8
Document for: Discussion

## Slide 2
Q3/2015 | RAN1#82 (0.5 TU) | Discuss the evaluation methodology with priority to PC5-based V2V Complete the evaluation methodology for PC5-based V2V
Q4/2015 | RAN1#82bis (2 TU) | Evaluate and discuss technical options and feasibility with priority to PC5-based V2V
 | RAN1#83 (2 TU) | List the identified technical options for PC5-based V2V Complete the study of PC5-based V2V
Q1/2016 | RAN1#84 (2 TU) | Complete the evaluation methodology for Uu-based V2V and PC5/Uu-based V2I/N/P Initial discussion on the feasibility and enabling techniques for them
Q2/2016 | RAN1#84bis (2 TU) | Evaluate and discuss technical options for Uu-based V2V and PC5/Uu-based V2I/N/P
 | RAN1#85 (2 TU) | List the findings and identified technical options for Uu-based V2V and PC5/Uu-based V2I/N/P Complete the study