3GPP TSG-RAN WG2 meeting #101															R2-1803223

Athens, Greece, 26 February - 2 March, 2018

Agenda item:	9.19

Source:	CMCC

Title:	Work plan for New WID on Bluetooth/WLAN measurement collection in MDT

WID/SID:	BT_WLAN_MDT - Release 15

Document for:	Discussion and Decision

1	Introduction

This paper propose a work plan for the Release 15 work item “Bluetooth/WLAN measurement collection in MDT”.

2	Background

A Release 15 work item “Bluetooth/WLAN measurement collection in MDT” was approved in RAN#78. The following are the objectives of this work item:

For RAN2: - Define UE MDT functionality facilitating BT and WLAN measurements collection - Define necessary MDT measurement configuration and reporting functionality for BT and WLAN measurement collection over RRC signalling procedures. If needed, co-operate with SA5 and RAN3.

3	Discussion

3.1	Work plan and task break down per RAN WG

Following table details the work plan in terms of tasks for different RAN WG. It also shows the time line and planned allocation of time units for each meeting.

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN2 | 101 | FEB 2018 | 0.5 | - Define UE MDT functionality facilitating BT and WLAN measurements collection - Define necessary MDT measurement configuration and reporting functionality for BT and WLAN measurement collection over RRC signalling procedures. - If needed, send LS to SA5 and/or RAN3. |
| RAN2 | 101bis | APR 2018 | 0.5 | - Start creating running CRs to 36.331, 36.306, 37.320 |
| RAN3 | 99bis | APR 2018 | - | - Analyse the impacts on 36.413, 36.423 |
| RAN2 | 102 | MAY 2018 | - | - Agree CRs to 36.331, 36.306, 37.320 |
| RAN3 | 100 | MAY 2018 | - | - Agree CRs to 36.413, 36.423 |
| RAN | 80 | JUN 2018 |  | - Approve CRs to RAN2/RAN3 core specifications |

4	Conclusion

This paper provided a work plan for completion of the work item.

References

- 3GPP TS 21.801 Drafting Rules

- RP-172820   New WID: Bluetooth/WLAN measurement collection in MDT