3GPP TSG-RAN WG2 Meeting #103bis	R2-1814350

Chengdu, P.R. China, October 8th – 12th 2018

Agenda Item:	12.1.1

Source:	Ericsson

Title:	WI work plan for Rel-16 LTE-MTC

Document for:	Discussion

# 1	Introduction

The Rel-16 WI on “Additional MTC enhancements for LTE” [1][2] has the following objectives.

Objective of Core part WI The objective is to specify the following set of improvements for machine-type communications for BL/CE UEs. Improved DL transmission efficiency and/or UE power consumption: - Specify support for mobile-terminated (MT) early data transmission (EDT) [RAN2, RAN3] - Specify quality report in MSG3 at least for EDT [RAN1, RAN2] - Specify MPDCCH performance improvement by using CRS at least for connected mode [RAN1, RAN2, RAN4] - Specify support for UE-group wake-up signal (WUS) [RAN1, RAN2, RAN4] Improved UL transmission efficiency and/or UE power consumption: - Specify support for transmission in preconfigured resources in idle and/or connected mode based on SC-FDMA waveform for UEs with a valid timing advance [RAN1, RAN2, RAN4] - Both shared resources and dedicated resources can be discussed - Note: This is limited to orthogonal (multi) access schemes Scheduling enhancement: - Specify scheduling multiple DL/UL transport blocks with or without DCI for SC-PTM and unicast [RAN1, RAN2] - Enhancement of SPS can be discussed. Extreme coverage for non-BL UEs: - Specify CE mode A and B improvements for non-BL UEs from among the following list [RAN1, RAN2, RAN4] - Enhancements to idle mode mobility - UE demodulation performance requirements for 2 RX antennas and full duplex FDD - Dual layer DL reception - Feedback based on CSI-RS - ETWS/CMAS in connected mode Stand-alone deployment: - Enable the use of LTE control channel region for DL transmission (MPDCCH/PDSCH) to BL/CE UEs [RAN1, RAN2, RAN4] - This deployment mode should support legacy operation for legacy BL/CE UEs. Mobility Enhancement: - Consider improving the DL RSRP and, if needed, RSRQ measurement accuracy, through use of RSS [RAN1, RAN4, RAN2] - Specify relaxation of RRM measurements for serving cell for UEs using WUS for at least low mobility UEs [RAN4, RAN2] Coexistence with NR - Study NR and LTE specifications to identify possible issues related to coexistence of LTE-MTC with NR [RAN4, RAN1, RAN2] Note: Based on the outcome of the SA2 study, this WID may later be updated to include the RAN aspect of connection to 5G Core. Objective of Performance part WI Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements.

This contribution presents the WI rapporteur’s view of the work plan for the WI. The contents of this document are the same as presented in RAN1#94 [3].

# August 2018

RAN1:

- Initial discussions/agreements

# October 2018

RAN1:

- Further discussions/agreements

- If needed, discuss and agree evaluation assumptions

RAN2:

- Initial discussions/agreements

# November 2018

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

# February 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN4 core part:

- Initial discussions/agreements

# April 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN4 core part:

- Discuss simulation assumptions

# May 2019

RAN1:

- Further discussions/agreements

RAN2:

- Further discussions/agreements

RAN3:

- Initial discussions/agreements

RAN4 core part:

- Agree simulation assumptions

# August 2019

RAN1:

- Further discussions/agreements

- Provide initial input to 36.300, 36.306 and 36.331 to RAN2

RAN2:

- Further discussions/agreements

RAN3:

- Further discussions/agreements

RAN4 core part:

- Align simulation results

# October 2019

RAN1:

- Resolve remaining issues

- Provide final input to 36.300, 36.306 and 36.331 to RAN2

RAN2:

- Resolve remaining issues

RAN3:

- Resolve remaining issues

RAN4 core part:

- Agree requirements

RAN4 performance part:

- Discuss simulation assumptions

# November 2019

RAN1:

- Agree final CRs

- Provide input to Rel-16 UE feature list

RAN2:

- Agree final CRs

RAN3:

- Agree final CRs

RAN4 core part:

- Agree final CRs

RAN4 performance part:

- Agree simulation assumptions

# December 2020

RAN:

- Approve CRs for core part

# February 2020

RAN2:

- Rel-16 ASN.1 review

RAN4 performance part:

- Align simulation results

# April 2020

RAN4 performance part:

- Agree requirements

# May 2020

RAN4 performance part:

- Agree final CRs

# June 2020

RAN:

- Approve CRs for performance part

# References

RP-181878, “Revised WID: Additional MTC enhancements for LTE”

RP-182180, “TU overview after RAN#81”

R1-1808033, “WI work plan for Rel-16 LTE-MTC”, Ericsson, RAN1#94, Gothenburg, Sweden, 2018