3GPP TSG-RAN WG2 Meeting #110	R2-2006020

Electronic, 1 June– 12 June2020

Agenda Item:	6.0.2

Source: 	Intel Corporation

Title:  	Open issues for Rel-16 UE capability handling

Document for:	Discussion and decision

# Introduction

This paper proposes the next steps in completing the Rel-16 UE capability signaling framework taking into consideration the RAN1/RAN2/RAN4 agreements.

# Timeline view

# We present below the anticipated timelines for the steps needed to get the UE capability signalling for Rel-16 before the RAN-88e meeting.

# Activity Timeline

Due to the multi-step nature of the capability handling, we tried to capture in a flowgraph the activities towards RANP meeting.

# Handling of RAN1/RAN4 UE feature lists in the first week

We provide more details on the proposals and steps outlined in section 2.1.

Proposal 1: In the response LS to RAN1/RAN4, add the following for the updated RAN1/RAN4 feature list.

- Explain to them that any content that is FFS will NOT be part of the UE capability signalling for the June specification version but could be considered in the next quarter.

- Inform them that further agreements, if any, from email discussions after their meetings cannot be part of June specification version but could be considered in the next quarter.

Proposal 2: For CLI,  POS, [enh Mob] RAN2 plan to hold UE capability discussions in the WI sessions in the first week of RAN2-110e from email disc #963 and submitted CRs. To avoid collision, WI specific discussion/outcome should be based on the mega CRs submitted.

# Handling of RAN1/RAN4 UE feature lists in the second week

Proposal 3: One day after the LSes are received, RAN2 to discuss online the following:

- Based on a new tdoc to be submitted by Intel, discuss the open items on the updated RAN1/4 feature lists and any items from RAN2 discussions in week1 on RAN1/4 lists. Companies can contact Intel in advance if they have any inputs.

- Agree on items that might need further discussions and trigger emails discussion on those. These emails discussions aim to be concluded before or at the comeback session at the end of RAN2-110e meeting.

- RAN2 to continue progress in the 2nd week of RAN2-110e on RAN2 specific UE capabilities which were not possible to be concluded in first week.

Proposal 4: Before or by the last day of RAN2-110e meeting:

- RAN2 to conclude on all open items on UE capability from RAN1/2/4.

  - All RAN2 WI specific UE capability CRs should already be endorsed

  - No emails discussion on capability issues after RAN2-110e (i.e. only email discussion on UE capability after RAN2-101e is to review and agree the CRs)

Proposal 5: Intel/DCM to trigger RAN2 review of the CRs before or by Thursday of June 18th with the deadline for review and RAN2 agreement set to Wednesday of June 24th

# Proposals on CR handling procedures

To ensure the quality as well as the traceability of capability CRs when handling content from RAN1/2/4, we propose the below procedures:

Proposal 6: WI rapporteur to ensure that:

- The author identity of the endorsed CRs for RAN2 capability is set to the WI-code for all the changes in the CRs.

  - For RAN1/4 UE feature list CRs, Intel/DCM to use NR-R16-UE-Cap.

- The drafting rules, including the correct use of word-styles, are followed.

- Change-over-changes are not be present.

Proposal 7: The final CRs from Intel and DCM to have:

- For the merged CRs:

  - Author identity for each WI related RAN2 capability is set to the WI code for that WI.

    - For RAN1/4 UE feature list CRs, Intel/DCM to use NR-R16-UE-Cap.

  - RAN2 Tdoc number of the endorsed CRs (title and number) in the cover sheet.

  - For RAN1/4 UE feature list, the feature list tdoc numbers to be provided in the coverhseet

# Timeline view

We present a timeline if with the view that it might help understand this better.

| Time Zone UTC | Activities |
| --- | --- |
| Week 1 |  |
| Monday June 1 |  |
|  | The 1st online session on UE capabilities targets to: - Discuss on the email disc #963 with the aim to send LS reply to RAN1/RAN4. - Also discuss the proposal 1 and if agreed and needed, include in the response LS to RAN1/RAN4 - Discuss and endorse the next steps based on the proposals 2-8 from this document |
| Tuesday June 2- Friday June 5 |  |
|  | RAN2 to discuss WI specific RAN1/4 related capabilities (CLI, enhMob, POS etc..) based on the email disc. #963 and mega CRs on UE capabilities to 38.331, 38.306 and 37.355 and other related company contributions in the corresponding WI sessions. |
| Week 2 |  |
| One day after LSes from RAN1/4 (Monday June 8 tentatively) |  |
|  | The 2nd online session on UE capabilities targets to: - Discuss in a common session to identify potential issues/open items from the updated RAN1/4 feature lists taking into account the output from RAN2 discussions in week1 on the RAN1/4 lists. For this session, Intel plans to provide a Tdoc with the list of open items, after collecting input from other interested companies. - Identify the items that might need further discussions and trigger email discussion(s) on those. |
| Friday June 12 |  |
|  | The 3rd online session on UE capabilities targets to: - Discuss in a common session aiming to conclude on all open items on UE capability from RAN1/4. RAN2 to endorse all WI specific UE RAN2 capability CRs by the end of RAN2 meeting (i.e., no emails disc on RAN2 capability issues after RAN2-110e) |
| Week 3 |  |
| Thursday June 18 |  |
|  | Intel/DoCoMo to provide merged draft CRs for 38.331/38.306/37.355 for the review in email discussion. |
| Week 4 |  |
| Wednesday June 24 |  |
|  | RAN2 to conclude the email discussion review and (hopefully) agree the CRs for RAN submission |

# References