## Slide 1
W23: Jun 1 - 7
June
July
RAN2 : Week 1
TSG
Intel/DCM to trigger review
by Thursday Jun 18th
Delivery of RAN1 and RAN4 feature list
RAN2 agreed WI specific RAN1/4 related capabilities
RAN2 review and agree on the CRs by Wednesday Jun 24 for Plenary
RAN1
Early
Online
Session, 1 day after the LS
W24: Jun 8 - 14
W25: Jun 15 - 21
W26: Jun 22 - 28
W27: Jun 29 -
RAN2 : Week 2
Final email disc on thursday
Email disc on open items
Wednesday Jun 24th
Intel/DCM to work on:
Draft CRs for RAN1/4 list
Merge RAN2 endorsed UE cap CRs
Merge RAN1/4 specific UE cap CR (if any)
Intel plans to submit a Tdoc with list of open items to discuss, after going through the RAN1/4 list
Companies are requested to provide input offline to Intel if they want to raise issues.
Email disc on issues that cannot be resolved in the early session
RAN2 to conclude on all open items on capability from RAN1/2/4.
  All RAN2 WI specific UE capability CRs should be endorsed
  No emails disc on capability issues after RAN2-110e
RAN2 to discuss WI specific RAN1/4 related capabilities (CLI, enhMob, POS etc..)
LS reply to RAN1/4
Plan on next steps